2015

PARTICLE PHYSICS GRANT APPLICATION

Submitted to STFC 1/18/2015

APPENDIX 1	Research Programme

APPENDIX 2 Funds Requested

APPENDIX 3	Publications and Conferences

APPENDIX 1 Research Programme	3

Strategy	3

Objectives	3

Science Drivers & Programme	3

Core Group & Research Facilities	5

Achievements and Leadership	8

Programme Management	9

Impact and Outreach	9

Experiments	9

Energy Frontier: ATLAS	9

Energy Frontier: ATLAS Upgrade	20

Quark Flavour: LHCb	34

Quark Flavour: LHCb Upgrade	39

Quark Flavour: NA62	42

Neutrinos: Overview	43

Neutrinos: HYPER-K	43

Neutrinos: LBNF	45

Neutrinos: SNO+	49

Neutrinos: T2K	51

Precision Frontier: E989	54

Dark Matter: LZ	57

Dark Energy: Laboratory & LSST	58

AstroParticle: CTA	60

Detector Development	61

Future Colliders	65

Computing and Grid	66

Other Grant Support	68

Concordat	69

Projected Spend	69

APPENDIX 2 Funds Requested	70

Staff Index	70

Academic Posts	71

Vice Allport, Ac	71

Dr. Costas Andreopoulos, Ac	71

Prof. Themis Bowcock, Ac	72

Dr. Sergey Burdin, Ac	72

Dr. Jonathon Coleman, Ac	73

Prof. John B. Dainton FRS, Ac	73

Prof. Tim J. Greenshaw, Ac	74

Dr. David E. Hutchcroft, Ac	74

Dr. Barry T. King, Ac	75

Prof. Max Klein., Ac.	75

Dr. Uta Klein., Ac.	76

Dr. Jan Kretzschmar, Ac	76

Dr. Kostas Mavrokoridis, Ac	77

Dr. Neil McCauley, Ac	77

Dr. Andrew Mehta, Ac	78

Dr. Monica d’Onofrio, Ac	78

Dr. Joachim Rose, Ac	79

Dr. Tara G. Shears, Ac	79

Prof. Christos Touramanis, Ac	80

Dr. Joost Vossebeld, Ac	80

Core Posts	81

Dr. Anthony A. Affolder, Ap	81

Dr. John Bland, Pr	81

Mr. John L. Carroll, E	82

Dr. Gianluigi Casse, AP	82

Dr. Paul Dervan, AP	83

Mr. Robert Fay, Pr	83

Mr. Ashley Greenall, E	84

Dr. Helen S. Hayward, PP	84

Dr. Karol Hennessy (Vice Huse), PP	85

Dr. Tim J. Jones, AP	85

Dr. Paul Laycock, PP	86

Dr. Girish D. Patel, PP	86

Dr. David Payne, AP	87

Mr. Samuel Powell (Vice Muskett), T	87

Dr. Kurt Rinnert, AP	88

Mr. N. Anthony Smith, E	88

Mr. Peter Sutcliffe, E	89

Dr. Ilya Tsurin, E	89

Mr. Mark Whitley, T	90

Mr. Mike Wormald, T	90

Non-Core Posts	91

Dr. Georgios Christodoulou, Ph	91

Dr. Stephen Farry, Ph	91

Dr. Carl Gwilliam, Ph	92

Dr. Joseph Price, Ph	92

Dr A Robertson, Ph	93

RA-ATLAS Ph	93

RA-LZ, Ph	94

Support Posts	95

Ms. Linda Fielding, O/C	95

Non -Staff Costs	96

Other Directly Incurred	96

Other Directly Allocated(SRFs)	97

APPENDIX 3	100

Publications And Conferences	100

GLOSSARY: List of Acronyms	102

# Research Programme

## Strategy

### Objectives

Two major discoveries during the last current Consolidated Grant period provide the guiding lights for shaping the international programme to the end of the next decade, and are crucial in informing the strategy of the Particle Physics group. The Higgs discovery fully vindicates the Standard Model (SM) and opens the era of detailed studies of the Higgs particle properties itself and the ability to use the entirely new (H) scalar sector to search for new physics (NP). At the same time the discovery of a relatively large θ13 completes the full three-neutrino mixing paradigm, makes the search for CP violation in the lepton sector possible, justifies the pursuit of the next generation Long Baseline superbeam experiments, and opens the era of precision studies of the PMNS mixing matrix as a new tool in searches for NP.

A traditional strength of the Particle Physics group has been its hardware contribution to experiments. In this grant cycle we are bidding for funds to deliver our detector commitments whilst re-aligning, and strengthening our physics programme in light of the recent discoveries. Our aim, by the end of 2019 is to have:

- made important contributions to the key science drivers, identified by the national and international community

- delivered our detector commitments as defined by STFC, our CG and PPRP

- collaborated in laying the framework for physics discovery in the next decade

- maximized our return to the wider community through an enhanced impact and outreach programme.

A goal for the group has been to build a new strong link with the FNAL programme including its muon and neutrino experiments to balance our programme across Europe and the US; we aim to strengthen this during the next grant cycle.

We provide below: a summary of our physics programme and its “science drivers”, an overview of existing hardware commitments, and also describe the function our R&D and how it is required for the future experimental programme. We then give a short description of how our core and responsive requests are matched to these deliverables and how these are integrated with our Small Research Facilities (SRFs), p. 97. We include there a list of proposed staff and responsibility changes. The strategy summary is completed with: a preçis of our achievements and leadership during the last grant period, a description of how we deliver and monitor the group’s activities and a brief description of our proposed impact and outreach programme.

### Science Drivers & Programme

The group’s direction is informed by international consensus, national priorities and embodies interests of our own physicists. The publication of the European Strategy for Particle Physics (ESG) and the P5 emphasized the importance full exploitation of the LHC and its upgrades including quark flavour, neutrino physics and the need to start planning beyond the horizon of 2030. Our major investment and the largest part of future programme is built around the CERN LHC programme with its enormous potential for physics discovery. Nonetheless we strive to play a full role in the areas identified by the international community including the study of next-generation experiments and facilities at CERN, FNAL and Japan.

Our Higgs research is performed at the ATLAS experiment (p. 10). We are also conducting searches for new physics (NP) phenomena, including SUSY, using a broad range of experimental techniques including direct searches i.e. exploring the energy frontier at ATLAS - p. 9), and indirect searches including tests of the SM (ATLAS, p.12and LHCb,  p.34), looking for rare decays (NA62 - p.42) and ultra-precise measurements such as the anomalous magnetic moment of the muon (E989 - p. 54).

Although, as yet, no hint of a Dark Matter (DM) candidate has been uncovered at the LHC the weight of cosmological evidence for a large non-luminous fraction content of the Universe has led us to initiate searches for Dark Energy (DE, p. 58) and to join a direct search for DM (LZ, p. 57) .

A strong candidate for NP lies in the mass-generation mechanism of neutrinos, unexplained in the SM, and in the matter-antimatter asymmetry of the Universe where the neutrino sector may provide answers; in order to further our study of these crucial and exciting measurements the group has strengthened its presence in these areas. The group now collaborates on Hyper-K, LAr1-ND, LBNF, SNO+ and T2K.

During the next grant period we will ensure that our scientific objectives are firmly focused on the main priorities of the respective experiments. In particular:

- ATLAS: Higgs studies and Supersymmetry searches will take the highest priority. Our existing SM programme will drive searches for NP for example in searches for W/Z,s.

- LHCb: For Run-2 and in preparation for the upgrade we are seeding a programme, based on the extended capabilities of the experiment, in particular new B-hadronic channels, to search for NP. We will continue to search for evidence of NP using our W/Z programme.

- Neutrinos: We will maintain our leadership in measuring PMNS parameters with neutrinos and antineutrinos in T2K, measure neutrino interactions with the T2K near detector and with LAr1-ND at FNAL, further develop the GENIE generator, search for neutrinoless double-beta decay in SNO+, and prepare for the search for CP violation in LBNF and HK.

- Build on our entry into precision experiments (E989) to create a new front in the search for NP beyond the reach of the energy frontier experiments.

#### Hardware Deliverables: 2015-2019

The group has three major PP STFC hardware commitments during this grant period and a substantial body of preparatory work for the next grant cycle. From 2015-2016 we must deliver the tracking detectors for the E989 (muon “g-2”) experiment to Fermilab and from 2015-2018 prepare, assemble, and deliver the upgraded LHCb vertex detector (VELO) to CERN. Our largest deployment of core staff remains dedicated to the preparation for the Phase-II ATLAS upgrades where we play a major role in the strip and pixel upgrades. During this period substantial effort will be invested in preparation for LBNF (through the LAr1-ND programme) and we will deliver a calibration system for LZ. Details of how core staff and our SRFs will be deployed to deliver these programmes are detailed below (p. 5), under the details of the experiments (p.9-68) and the infrastructure (p. 8 & p.  97).

#### Future Experiments and R&D

Our major near-term future experiments include the LHC upgrades, for ATLAS and LHCb, which will be operational in the next decade. These represent a large-scale and long-term STFC commitment with wide UK participation. As the current generation of  neutrino experiments  draw to completion (SNO+, T2K) we will ramp up our efforts on Hyper-K, and LBNF  and these will become a mainstay of our programme; our objective being to understand the nature of the neutrinos, their mass, CP parameters, and their contribution to the matter-antimatter asymmetry in the Universe.

We have launched a new direction of research involving precision experiments with a strong potential for the discovery of new phenomena. The E989 experiment, due to take data in 2017, should resolve whether there is evidence of NP based on our current understanding of the SM. Our role, in building the tracking chambers, will enable us perform the analysis to resolve whether the  discrepancy in the measured anomalous moment of the muon is firm evidence for NP. Using this detector we will also make a two order of magnitude world’s best measurement of the EDM of the muon - a measurement we intend to lead internationally. With UCL we signal our intention to apply to STFC to join the mu2e experiment at Fermilab beyond 2017. We have applied to join the FNAL URF which will allow us bid for RA and student support from DOE. Our work on the mEDM has opened the long-term opportunity for us to play a central role in proposing a future pEDM storage ring experiment.

The understanding of the “dark universe” is of increasing and long-term importance and we have seeded activity in this area. Our entry into LZ, complements our active GPD searches for DM, and represents a new avenue of research for us. We intend to strengthen this with a focussed effort to recruit fellowships in this area. At the beginning of the last CG we  initiated (with University funds and a RS URF) a unique laboratory based search for DE (p. 59) which is close to being commissioned. This team will also, in 2015, apply to join LSST.

Our medium and long-term physics goals are enabled, in large part, by our R&D programme. We are developing the technologies that permit new experiments to be built at low cost and with improved discovery potential. We highlight three major areas (p. 61) aligned with our physics goals: radiation tolerant planar Si sensors, advanced materials for thermo-mechanical structures and the development of liquid argon (LAr) tracking detectors for neutrino physics. Our R&D is supported by the Liverpool Semiconductor Detector Centre (LSDC – p. 97) and our Detector Fabrication Facility (Workshop – p. 98), including our Advanced Materials Laboratory.

We recognise the enabling role of DAQ in future experiments and we aim to retain, and slowly build on, our current DAQ capability. This will improve our hardware detector build and facilitate our route to physics exploitation. Drawing on the current generation of staff in LHCb (Hennessy), T2K(Metelko) and Powell we provide the basis for a DAQ team with expertise in FPGAs and slow controls. They will contribute to the R&D of new projects and in particular the neutrino programme where FPGAs play a major role in DAQ.

We contribute to discussions of the future direction of accelerator based particle physics; for example the group was strongly represent at the 2014 ICFA meeting in Beijing where we presented option  for Higgs factories and the scope for  supersymmetry searches. The ILC remains a contender for a large scale facility in Asia and the group, together with UK colleagues, aims to ensuring that the UK is poised to play an important part in this experiment should it receive the “green-light” to enter the construction phase. We have chosen to concentrate on tracking for possible detectors. To maximize the applicability of our R&D we are concentrating on developing HV-CMOS (for which we are funded by STFC), a technology that could directly benefit the GPDs at CERN in the short to medium term. This technology forms the baseline for all future e+e- machines being considered. A modest level of academic involvement in forward planning programmes, such as FCC, is requested for the duration of this grant. This will allow us to collaborate and input physics concepts to the early stage prior to STFC consideration. The results of Run-2 from the LHC will provide powerful information on the existence of SUSY and NP which will be critical to steer discussions of these accelerator facilities.

Our strategy, as outlined, aims to provide a firm foundation for discovery the next decade into, and beyond, the CERN Run-3 and at balancing our activities between Europe, Asia and the US. We aim to be well poised to react to the results of Run-2 at CERN.

### Core Group & Research Facilities

#### Deployment and Size

An simplified overview of the requested allocation of core staff is shown in Table 1. The group is composed of 22 academics and (STFC, RS) fellows and 20 core permanent researchers, administrative and financial support is provided through one member of staff. Table 1 also shows that a ~50% of the non-academic core team support the activities of the broad range of our activities rather than a single experiment.

Figure 1: Allocation of requested core effort including academic and permanent research staff.

| Laboratory | Experiment | Activity | Acad & Fellows | Phycicists | Programmers | Eng. & techs | Support | CORE GROUP 2015 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CERN-LHC | ATLAS | Energy Frontier: Higgs, Direct Searches for NP including DM. | 6 |  |  |  |  | (Burdin), Kretzschmar, M. Klein, U. Klein, Mehta, D’Onofrio, Vossebeld |
|  |  |  |  | 1 |  |  |  | (Hayward) Laycock |
|  | ATLAS Upgrade |  | 1 |  |  |  |  | New Academic |
|  |  |  |  | 4 |  |  |  | Affolder, (Casse), Dervan, Greenall, Hayward, Jones. |
|  | LHCb | Indirect Searches for NP Precision tests of the SM | 2 |  |  |  |  | (Bowcock), Hutchcroft, Shears |
|  |  |  |  | 3 |  |  |  | Hennessy, Patel, Rinnert |
| CERN-SPS | NA62 |  | 2 |  |  |  |  | Dainton, Fry, (Hutchcroft) |
| FNAL | g-2 |  | 3 |  |  |  |  | Bowcock, King, Maxfield |
| HK J-PARC | HK/T2K | -physics and LAr R&D | - |  |  |  |  | (McCauley) |
|  |  |  | 1 |  |  |  |  | Andreopoulos |
|  | T2K |  |  | 1 |  |  |  | Payne |
| SNOLAB | SNO+ |  | 2 |  |  |  |  | McCauley, Rose |
| FNAL | LBNF |  | 2 |  |  |  |  | Touramanis, Mavrokoridis |
| CERN | RD50 | future LHC detectors |  | 1 |  |  |  | Casse |
|  | CTA | Astro-Particle | 1 |  |  |  |  | Greenshaw |
| Sanford | LUX | Dark Matter | 1 |  |  |  |  | Burdin |
| Liverpool | DE | Dark Energy | 1 |  |  |  |  | Coleman |
| All projects |  | Computing |  |  | 2 |  |  | Bland, Fay |
|  |  | Design & engineering |  |  |  | 8 |  | Carroll, Greenall, Powell, Smith, Sutcliffe, Tsurin, Whitley, Wormald |
|  |  | Administrative |  |  |  |  | 1 | Fielding |
| TOTAL EFFORT |  |  | 22 | 10 | 2 | 7 | 1 |  |

Table 1: Staff deployment within the Core Group consisting of 46 people. Staff members share their research time on more than one project; they have been grouped here according to their main proposed activity (and counted as such) for simplicity. Secondary activities, where a significant fraction of research time (or leadership) are indicated by names in parentheses. Computing, design and engineering effort is shared across all projects and is indicated by the hatched shading above. Underlined names are the project leaders for the next CG. See Form-X for details.* We are requesting Laycock is made core.

The relative fractions of core effort (including academic) dedicated to each experimental area is shown in Figure 1. Approximately 40% is dedicated to ATLAS and its upgrades with LHCb and its upgrades and neutrinos with ~20% of the requested effort each. These represent the main activities of the group during the next grant period. Our future activities, small(er) experiments and infrastructure support make up the remaining 20%. The group has a large fraction of core (non-academic staff) which reflects our responsibility and strength in detector construction. The fraction of  staff involved in R&D appears smaller than in 2012 but that represent the transfer of planned and preparatory activities to the experiments. The group will seek permission from the University to fill a post (when these become available due to retirement) in the area of flavour physics to increase the strength of the LHCb group in the b-quark sector which will be vital for Run-3 physics.

#### Expertise and Function

| 2015 Non-Academic Core |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Staff |  | Skills |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Experiment |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Silicon |  |  | Mechanics |  |  |  | Elect. |  |  | Software |  |  |  |  |  | Project Admin. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Device Physics | Sensor Design | Wirebonding | Mechanal Design/FEA | Mechanica Production | Metrology | Composites | FPGA | Electronics Design | Electronics Support | Multicore | Clusters/Sysadmin | Software Development | Tracking Software | DAQ | db and QA | Project Management | Admin. Support | Finance | ATLAS & Upgrade | LHCb & Upgrade | NA62 | g-2 | T2K | SNO+HK | LBNE | LZ | RD50 & Si R&D | CTA | Future Accelerators | LAr & Neutrino Dets. | Dark Energy |
| Affolder | AP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Bland | PP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Carroll | T |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Casse | AP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Dervan | AP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Fay | PP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Fielding | Ad |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Greenall | E |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hayward | AP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hennessy | PP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Jones | AP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Laycock* | PP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Patel | PP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Payne | PP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Powell | T |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Rinnert | PP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Smith | E |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sutcliffe | E |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Tsurin | E |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Whitley | T |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Wormald | T |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Table 2: A summary of the non-academic core, their deployment and their expertise. Primary and secondary areas of expertise and responsibility are indicated. Details of deployment are given in the Form-X and description of the cases for the require expertise/responsibility in Appendix 2.*We are requesting Laycock is made core.

The (non-academic) core allows the group to develop and build future experiments and maintain and operate existing detectors. The “interlocking” and complementary skill-set of the group are summarized  in  Table 2.

#### Staff Changes and Requests

Since our last report the University has invested in three new positions in the Neutrino Group (Andreopoulos, Mavrokoridis, Rose), one for ATLAS, D’Onofrio, and one for E989 (g-2), King. We have recruited an RA fellow on an 1851 Fellowship (Farry) on LHCb and Coleman has received an extension of his URF on DE. Allport has left Liverpool and will be replaced by a new appointment in 2015. We are requesting that Laycock be made core(p. 86) as this is an appropriate fit to the responsibilities he is performing for ATLAS and the group. We expect to be able make an academic appointment in the area of quark flavour / precision physics in the period 2015-2020.

The STFC core is complemented by responsive mode posts that are shorter term and project based. These are important for the training of the younger generation of physicists as well as for the delivery of our science programme. We are bidding for a new research associate (RA-ATLAS) position to support D’Onofrio (new academic) in her SUSY studies for ATLAS (see p. 18 and p. 93) to address one of the most acute questions in Particle Physics today – is there any evidence drive the search for SUSY at the LHC in Run-2? The University has recently expanded the neutrino research group which is now headed by McCauley. We are also requesting the extension of the responsive post for Robertson for SNO+ (funded by STFC see p. 50 and p. 93); this will permit McCauley to contribute to the search for Majorana neutrinos. We also request continuation of the responsive (PPRP project post) Price on E989 for the exploitation phase. Price (see p. 56 and p.92) will allow the group to move into the exploitation phase of the experiment and will support Bowcock to perform the measurement of the anomalous magnetic moment and the unique tracker based mEDM measurements.

#### Small Research Facilities

The Particle Physics group relies heavily on access to in-house small research facilities in the Department of Physics (see Appendix 2 - pError! Bookmark not defined. 97). These are our Detector Fabrication Facility (or Workshop, see p. 98), the Liverpool Semiconductor Detector Centre (LSDC, see p. 97) and the Advanced Materials Laboratory (AML p. 98). The AML is costed as part of the Workshop. The Workshop provides the high precision manufacturing capability required by our experiments including all aspects of jigging and mechanical infrastructure and is closely integrated with the LSDC. The large amount of composite work now being undertaken for particle physics has meant that new space, and laboratory infrastructure, has been built specifically for the manufacture structures using new composite materials. The AML, LSDC and Workshop are part supported through the University and are available to the Department, University and wider PP community. These facilities provide for STFC supported science in the Nuclear Physics area (ALICE, ALPHA, R3B). To ensure that all projects can be delivered we have put in place short (1 month), medium (12 month) and long-term (72 month) resource allocation procedures and monitoring across the Department. The University has recently agreed to maintain the staff complement of the Workshop staff in order to support our research activities and two new skilled technicians have been recruited to replace recent retirements. The Workshop and LSDC are recognised by STFC as Small Research Facilities (SRFs).  Rates for access are set by the University on a “cost-per-day” basis..

### Achievements and Leadership

The group has contributed to national committees: STFC (Fellowships, PPGP, CERN UK Fellowships, CLASP, and CMS oversight), and the Royal Society (Fellowships). Internationally we are represented at: CERN (ECFA, CERN LHC M&O Scrutiny Group), Greece (Demokritos, and University of the Aegean), Spain (CSIC Particle Physics Panel) and France (GDR Neutrino Scientific Council). Members of the group have continued to act on the advisory and organising committees of international conferences and have key roles in the management of international collaborations, one leading the upgrade of the ATLAS experiment. The highlights of our STFC funded programme for 2012-2104 include:

- Major role in the discovery of Higgs and leadership of Supersymmetry searches

- Leadership in Electro-Weak (EW) physics at the LHC on both ATLAS and LHCb.

- Discovery of electron neutrino appearance and stringent limits on θ23 at T2K.

- Delivery of VELO2 for LHCb.

- Demonstration of first optical charge readout of a LAr TPC.

- Leadership in the construction of the tracker of E989 (g-2) experiment at FNAL.

- Leadership positions in the national and international ATLAS upgrade programme.

- International leadership in Si Detector R&D including co-spokesperson of RD50.

- Establishing and securing funding for the HV-CMOS programme.

- UK Leadership of LHCb pixel upgrade programme.

- Securing funding for SNO+, Hyper-K, LAr1-ND and LBNE/F.

- Leadership of the Small Size Telescope for the Čerenkov Telescope Array (CTA).

### Programme Management

The group is run by a management team that includes the PI, a deputy and group members responsible for: operations, R&D, communications, training, finance and impact. Its goal is to ensure maximum efficiency in the deployment of STFC resources and to meet STFC agreed milestones. At the same time it aims to enhance transparency and widen ownership of the programme. We constantly strive to provide support, training and opportunities for the core group as well as students and younger members of staff. An Operations Team oversees the day-to-day allocation of computing, LSDC and Workshop resources. The management board provides direction for the medium and long-term allocation of resources and provides input to the Department Research Committee to ensure all STFC programme requirements can be satisfied. An oversight committee of the senior Particle Physics academics provides strategic guidance and receives financial reports.

### Impact and Outreach

Our programme of Knowledge Transfer/Industrial Engagement has been radically overhauled since our last report. In close collaboration industry we have: delivered prototype “phantom” detectors for medical physics; established collaborations on Proton Computed Tomography (PCT); extended our existing(RS, STFC) programmes (AWE, DSTL) to detect anti-neutrinos associated with reactor operation – a programme monitored by the IAEA; tested neutron detectors with industrial partners (in a FP7 Special Nuclear Materials call) at sea and airports (Rotterdam, Heathrow and Dublin); and developed our remote sensing technologies (developed for DE) for security and defence applications (AWE). Liverpool was awarded an IPS Fellowship (Palumbo) in 2012 and a RSE fellowship in 2014 (Murdoch). In November 2014 the University of Liverpool, together with John Moores University signed an agreement with BIS to create a University Enterprise Zone (UEZ), called Sensor City. This was motivated and primarily moved by PP and includes resources for development of applications from the group. We expect Sensor City to be a major engine for our STFC funded impact programme during the next grant cycle; R&D applications with direct medical, security and outputs will be transferred to Sensor City freeing up resources within the LSDC. Further major applications funding has been received through a TSB award to the group December 2014.

We communicate our programme through the press, radio and television. We continue to give lectures to the public and schools as well as arranging visits to CERN. The group has continued to run, and expand, its School Summer Programme to introduce promising young pre-university scientists to Particle Physics at CERN and has introduced an unique internship programme that has attracted top rate pre-university students from the UK, Europe and the US.We are bidding for resources to reach schools and teachers through the Departments successful programme part-funded by the Ogden trust (see p. 96).

## Experiments

### Energy Frontier: ATLAS

#### ATLAS: Current Activities

##### Introduction:

ATLAS is our flagship experiment at the LHC, and our single largest investment in academic staff. The Liverpool group uniquely combines leading international expertise with outstanding  physics and technical capability. As this is written, the group holds 4 of the 10 leading analysis roles, which are part of physics coordination and are centrally supported by the large ATLAS UK collaboration of 15 institutes. Our key interest is in the discovery of new physics at the energy frontier. Our key objective is to ensure that we play a central role in the exploitation of physics from ATLAS. Therefore our physics has been focused on the following major strands: i) the search for the Higgs, its discovery and measuring its properties now, extending to searches for additional H bosons and  for heavy new particles, such as dark matter, which may couple preferentially to the Higgs; ii) pursuing a rigorous search for SUSY, with the aim of making a definitive statement about the existence of sparticles up to the accessible range of roughly 1 TeV; iii) searching for evidence of possibly exotic new physics and, related to these goals, iv) deepening our understanding of QCD and developing the experimental tools, benchmarked mostly with di-lepton Drell-Yan production, for pursuing LHC collider physics. This research will be carried forward into Run-2. Commensurate with and in support of the physics programme the group makes a significant contribution to the operation of the ATLAS experiment in terms of data preparation, software development and analysis support responsibilities, as well as in the maintenance and operation of the SCT. With its strong laboratory base and great expertise in Silicon detectors, mechanics and electronics, the group plays an internationally leading role for the upgrade/replacement of the ATLAS tracking detector in the preparation of the high luminosity phase of LHC operation as is subsequently described (see p. 18).

Group Matters: The Liverpool ATLAS group  has benefited from an advanced STFC fellowship grant (D’Onofrio) which has been converted to an academic post in 2014. The group is led by Klein, M. with: 6 other academics Burdin, D’Onofrio, Klein, U., Kretzschmar, Mehta, Vossebeld; two RAs (Gwilliam, Laycock) and one core physicist (Hayward) now working also in the tracker upgrade. Given Laycock’s outstanding software responsibilities and experience we are requesting he is made core. Given the decisive time for possible SUSY discoveries in Run-2/3 we request an RA for collaboration with D’Onofrio and the group. In early 2015, Allport, who worked on the ATLAS upgrade, will have left the group and the University has decided for the position to be refilled. The new academic is expected to support our physics programme on Higgs physics and to strengthen the link between our physics analysis and detector upgrade contributions to ATLAS. Affolder takes on the role of leading the ATLAS upgrade (p. 20) work at Liverpool.

##### Physics of the Higgs Boson:

| Figure 2: A comparison of the di-jet invariant mass in the VH, Hbb channel, after non-resonant background subtraction to the SM expectation [3]. | Figure 3: Excluded regions of the dark matter-nucleon cross section as a function of dark matter mass [7]. |
| --- | --- |

The discovery of the Higgs boson by ATLAS [1] and CMS in 2012, with subsequent award of the Nobel prize for physics for its theoretical framework, is arguably the major scientific achievement in recent years. The group was given leading roles in a hugely competitive environment with Gwilliam who has been UK Higgs coordinator (2011-2013) now being ATLAS BSM Higgs to diboson (W, Z, γ, h) search coordinator and Mehta who is H  bb ATLAS working group convener. The group has been lead author on several Higgs publications and been awarded various talks at international conferences. The Liverpool group had a direct involvement in the discovery of the Higgs boson and it lead the essential work for the exclusion of then possible Higgs masses near and above 130 GeV [2] (Gwilliam, Mehta, Vossebeld). Higgs analyses have become the central theme and engage several hundreds of physicists on ATLAS.

Following the observation of the Higgs boson at 125 GeV, the Liverpool group has taken a leading role in the measurements of its properties in the bb decay [3] (Gwilliam, Mehta) based on its long standing experience in b analyses and since the bb channel has the largest fraction of all decays but is very hard to identify at the LHC for the complexity of the final state. In the search for the SM Higgs, prior to 2012, the group’s main focus was to search for the H bb decay for Higgs masses less than 150 GeV (Gwilliam, Mehta) [xx] and, using this decay, to prove that a SM Higgs couldn’t have masses greater than 200 GeV (Gwilliam, Mehta, Vossebeld) [xx]. After the discovery the focus was on measuring associated ZH production with a H bb decay for resolving the final state in a background freer configuration. Gwilliam and Mehta were the main analysers of the ZH llbb channel with significant contributions to the entire ννbb channel analysis too. The recent publication[7] has the world’s best sensitivity to this process (see figure 1). Of direct relation to Higgs b analyses are new measurements we pursued (Laycock) of differential cross sections of Z boson production in association with b-jets, data that have provided new input to the complex calculations  and Monte Carlo simulation of heavy flavor production [18].

An important contribution to Higgs physics was made with the search for the rare  H  μμ decay [4] (Kretzschmar). A limit was set to 7 times the SM expectation. The channel  is a unique window to the 2nd fermion generation H couplings and should become apparent in the HL-LHC. Following the di-photon observation, a special interest represents the Zγ final state albeit its lower SM branching fraction which yet could be enhanced due to NP. Building on the group’s photon physics expertise, used also in GMSB non-pointing photon searches, the group has made leading contributions to the first H Zγ paper  [5] (Burdin, Hayward). This channel will be accessible as a SM Higgs decay with  higher luminosity and energy in Run-2/3. Currently limits on anomalous production of greater than 10 times the Standard model could be set[8].

Measuring Higgs decay properties as accurate as possible is important to characterise the observed scalar and also to search for new heavy particles which may preferentially couple to the Higgs boson in loops. A striking example is dark matter which may enhance  the low branching fraction of the Higgs boson to particles that would not show traces in the detector. Liverpool pioneered the search for invisible Higgs decays using the ZH channel and the world’s best limits in the low  mass region (figure 3) were set (Vossebeld).[9]

Theories as SUSY predict more Higgs bosons to exist and the group thus directs increasing efforts to find additional Higgs particles with different mass and possibly charge (Gwilliam, Mehta) [6]. The current search is for the CP odd neutral Higgs via its decay to the SM Higgs and a Z boson, a CP even neutral Higgs via its decay to two Z bosons and a charged Higgs decaying to a W and Z boson. The results of these searches will be published in 2015.

##### Search for Supersymmetry:

The search for SUSY is one of our primary research interests because of the fundamental importance of a theory that restores fermion-boson symmetry. SUSY naturally addresses several of the open questions left unanswered by the SM, for example providing an excellent candidate for Dark Matter (the lightest SUSY particle, LSP, in R-parity scenarios) as well as a way to stabilise the Higgs mass via its coupling to top (and bottom) squarks. In a large variety of scenarios, the LSP is a neutralino while third generation scalar quarks can be significantly lighter than other sparticles and copiously produced at the LHC. The characteristic signatures for their production and decays involve multiple jets (among which those originating from b quarks), large missing pT and possibly leptons. Several of these searches have been pioneered and pursued [10, 11] by D’Onofrio. In those, various production processes and decay modes have been explored using complex discriminating variables to distinguish the signal from the SM background (effective mass, contransverse mass, subsystem mass scale). In 2012, the teams searching for top and bottom squarks, coordinated by D’Onofrio, brought to completion a first program of analyses. Building on this success, she was appointed as convener  (2012-2014) of the large ATLAS SUSY Working Group of about 300 physicists. Under her leadership, the group has delivered more than 25 publications based on the 8 TeV data, taken in 2012, which was an internationally much noticed achievement. Figure 4 illustrates the latest constraints on top squark mass, see also [REF15]. The searches have set new limits of typically 0.5-1.5 TeV mass on the existence of various SUSY particles within the theoretical frameworks under consideration.

| Figure 4: Summary of the dedicated ATLAS searches for top squark pair production based on 20 fb-1 of pp collision data taken at √s = 8 TeV, and 4.7 fb-1 of pp collision data taken at √s = 7 TeV | Figure 5: Observed and expected 95% CL limits in the two-dimensional GMSB signal space of neutralino (χ01) lifetime versus Λ, |
| --- | --- |

The way SUSY may be realized and its symmetry is broken is currently not clear. In certain SUSY models with Gauge Mediated SUSY breaking (GMSB), the next-to-lightest supersymmetric particle is a neutralino which can decay non-promptly to a photon and a gravitino leading to a final state with delayed photons and missing ET. Building on its long experience in collider photon physics, the group has pursued and led such analysis for several years (Burdin, Maxfield, Hayward) and recently published a new search[12, 13] for such events (Burdin, Hayward), see Figure 5, extending to almost 1 TeV neutralino mass.

##### New Physics in Drell-Yan Scattering and Exotics:

The LHC is the world’s energy frontier accelerator opening windows to the discovery of new physics in hitherto unexplored regions of phase space.  ATLAS has a prominent programme to search for any possible new particle or interaction, mostly guided by theoretical concepts such as grand unification. Such searches for possibly subtle new phenomena require a deep understanding and correct modeling of Standard Model physics. Building on its special expertise, the Liverpool group has focused its NP searches, besides SUSY and Higgs, on Drell-Yan processes, and it  also looked for magnetic monopoles (cf below).

Motivated by predictions in GUT and Extra Dimension theories, exploiting our leading role (Klein, M., Klein, U., Kretzschmar) and experience in the precision measurement of W and Z  and Drell-Yan high mass production (see below), a series of papers has been written on the search for heavy gauge vector bosons with important contributions on the simulations (MC and theoretical) (Kretzschmar and Klein, U.) and new methodology (Klein, U.).  Recently, new stringent limits were set for the minimum mass of a sequential Z’ [ ] (W’[ ]) with SM couplings as large as 2.9  (3.2) TeV, see Figure 6. This extends much beyond the region of where next generation e+e- colliders had previously expected to study Z’ physics.

Figure 6: Determination of mass limit of a new Z boson with SM couplings from the combined electron and muon measurement using all Run-1 data

The Drell-Yan process, especially di-lepton production, constitutes the prime test bed for QCD in the new kinematic range and for measurements of  proton structure in the complex pp environment at the LHC. With inclusive  W and Z production, we have made the most precise measurement of a differential LHC cross section  so far, with 1-2% uncertainty, [dy] and we provided the  first ATLAS set of parton distribution functions, in a combination with HERA data [atlaspdf]. This work also provided surprising first evidence[14], that the amount of strange quarks in the proton  is comparable to the down sea distribution. These analyses were performed in an international team founded and directed by us. Specifically Kretzschmar coordinated the electron analysis, Klein, U. the theoretical treatment while Klein, M. has been co-editor of the publications. The techniques of measuring Z boson production in the di-lepton channels have been successfully  extended to the lower and higher di-lepton mass region[15, 16] (Klein, U., Kretzschmar) and it was shown that QCD is applicable to the accessible high mass limit of so far about 1.5 TeV. The understanding of the high mass region, where contact interaction effects would be expected, was shown to require inclusion of the sizeable photon-induced di-lepton production, a forgotten part of di-lepton production (Klein, U., Kretzschmar).  Attention was also given to the non-perturbative effects of Drell-Yan scattering and a measurement of transverse momenta[17] (Kretzschmar). Over the past grant period, the group (Klein, U.) has strengthened its international collaboration with leading theorists to develop new methodologies and calculations of higher order corrections. This includes a CERN-Dubna grant for electroweak calculations with Klein, U. as the CERN contact and a grant for extra computing resources at DIRAC.

The group’s oustanding role in the SM area has been recognised with Kretzschmar serving as convenor for electron ID (2011-2013) and for W,Z physics (2013/14) while Klein, U. was the first convener of the ATLAS PDF working group (2011/12). Kretzschmar was recently given the outstanding responsibility of coordinating the entire Standard Model working group of ATLAS with a 2 years mandate, since October 2014.

Our searches for exotics have also extended to magnetic monopoles. If they exist these restore the symmetry between electricity and magnetism and explain the quantisation of electric charge. Their existence is predicted in grand unified field theories. Burdin has led the analysis on the search for monopoles[19] in the 7 TeV data. Depending on model assumptions new limits for the existence of Dirac monopoles of roughly 500 GeV have been set. This work was extended to a generalised search for highly ionising particles in the 8 TeV data.

##### SCT:

Liverpool was one of the main construction site for the ATLAS SCT, hosting in particular the assembly of SCT endcap-C. During the running period from 2009 to 2013, the SCT operated very reliably. Its efficiency was very high, with, for example a value of 99.3% and 99.8% in the two running periods (A-G and H-L, resp.) in 2012. Practically all of the hundreds of publications released by ATLAS in the previous CG period extensively used information provided by the SCT. The detector is operated by the 35 institutes. The Liverpool group continues to make important contributions to this effort. Vossebeld is the UK project leader for this key UK deliverable to ATLAS, managing UK M&O contribution to this detector, He also represents the ATLAS-UK institutes on the SCT and ID steering committees. Between 2012 and 2014 he chaired the ATLAS SCT institute board. Hayward coordinated SCT data quality monitoring at CERN (2012 and 2013). Burdin and Hayward acted as data quality and monitoring experts during the SCT operation. Gwilliam, building on his experience in the SCT offline software, has written the SCT Cluster reconstruction and configuration conditions access. He played a major role in the commissioning of the online Data Acquisition system (DAQ), which was substantially updated during the LS1 shutdown to cope with higher than expected numbers of pile-up interactions for Run-2. He rewrote the critical DAQ configuration database (which tracks the status of every single active component of the detector) and software to cope with the increased demands of Run-2 beginning in spring 2015. This was successfully implemented into the DAQ and tested during the recent 2014 cosmic milestone run (M7), resulting in faster configuration time. In addition, Gwilliam implemented the extension of the DAQ readout, necessary to cope with the higher Run-2 rate, into the DAQ software.

##### Preparation for Data Analysis:

ATLAS physics data analysis relies on an important intermediate step between data taking and physics studies, called Data Preparation. This critical area requires the kind of experience and expertise generally only found in the larger analysis groups of the collaboration and Liverpool has therefore contributed very strongly to it. Hayward was a highly recognised Data Quality Coordinator for the ATLAS data taking in 2011-2012. She managed the implementation of a much improved data quality framework to consolidate the Good Run Lists used for physics analysis, reducing them to a handful of well understood definitions. Laycock is ATLAS Data Preparation Coordinator (DPC) since October 2014, responsible for the prompt reconstruction and calibration of ATLAS data, data quality, metadata, conditions data, non-collision background determination and the luminosity measurement.  The Data Preparation group is also responsible for reprocessing the data when there are improvements in software and/or calibrations.  Previously, Laycock coordinated the conditions database throughout the commissioning of ATLAS with first beams in Run-1 and developed a new conditions coordination model implemented in 2012, and he remains one of the few experts on conditions in the ATLAS collaboration.

The Liverpool group has played further important and central roles that are vital prerequisites to ATLAS physics analysis. The Physics Validation Group (led by Gwilliam since 2013) is responsible for ensuring the physics performance of the ATLAS simulation and reconstruction software and its readiness for data-taking and analysis. Fast turn-around time is crucial in this task, and Gwilliam has developed a new framework now adopted to automate and centralize the validation procedure. Laycock was responsible for the analysis Ntuple production for the entire ATLAS collaboration from 2012-2013.  In Run-1, each of the individual physics and combined performance groups wrote their own Ntuple production software, based on a common framework and managed in a single software release.  The coordination of PetaByte-scale production requests and frequent software updates from all of the groups presented a serious management challenge.  Physics Coordination created the DPD Production team in April 2012 and Laycock was appointed to lead it.  The computing resource requirements for Ntuple production exploded by the end of Run-1, reaching tens of seconds per event integrated CPU time and producing PetaBytes of output. Furthermore, projections for Run-2 showed a clear disk crisis if this continued.  Laycock led a successful campaign to consolidate the ~50 different Ntuple formats into one common format, reducing CPU and disk requirements by a factor of more than three and providing a feasible computing model for Run-2 [pauldpd].  ATLAS meanwhile decided to overhaul its analysis model during LS1 and Laycock was appointed to lead a new Analysis Software Group mandated with its implementation. and he also led the group responsible for designing the new Ntuple production framework. Laycocks outstanding technical work and roles during the previous grant period and his similar long term engagement into HL LHC (see below) lead us to request making him a core member of the group.

The Physics Modelling Group (since October 2014 led by D’Onofrio) is responsible for the implementation, development and validation of MC generators and the definition of MC samples for all measurements and searches in ATLAS. The group is also in charge to set common recipes for theoretical systematic uncertainties on SUSY and other BSM signals and SM processes (including Higgs production). Its activities will be crucial for all ATLAS publications, in particular for searches for new physics such as SUSY that rely on perfect understanding of MC modeling and handling of uncertainties. Klein, U. has kept close links to theory experts  and acted as ATLAS representative to the electroweak LPCC working group and beyond, which was crucial for her contributions to higher-order QCD and EWK calculations of SM background and BSM signal processes. Commissioning work on MC generators for accurate SM predictions for Exotics and Higgs searches as well as samples for precision SM analyses has been performed (Kretzschmar, Klein, U.).

Physics Preparations for HL LHC Following the shutdown (LS3) currently scheduled for the years 2022-2024, the LHC is being prepared for an operation at much increased luminosity, levelled at each run begin for not exceeding an average pileup of about  140 for which the current tracking detector upgrades are planned to be made. This yields an annual integrated luminosity of 250 fb-1 from about 2025 onwards. In ~10 years of operation,  i.e. by about 2035-2040, the LHC will then have delivered a total of 3 ab-1, the tenfold of the luminosity one expects to deliver prior to LS3. Based on this estimate, the LHC so far has produced only 1% of its luminosity and  at an energy about 1.6 times lower than the design goal of 14 TeV in the cms. Although the Higgs boson was indeed discovered, it yet is premature to believe that the physics program of ATLAS (and CMS) can be predicted based on what is known today. The expectations for the coming run (and grant) period are high because one will have seen at its end a much increased fraction of luminosity at the higher energy.

Possibly new observations in typically double the maximum mass or energy may change the view on the LHC and its physics considerably or perhaps even dramatically. Against this background, studies have been made on the future  physics program of ATLAS with two timelines, the update of the particle physics strategy in Europe, two years ago,  and now as Run-2 is about to begin while the detector upgrades for LS3 have to commence based on a maximally thought through physics programme. The entire ATLAS detector upgrade studies for were led by Allport as upgrade coordinator (2011-2015). D’Onofrio and Klein, M. made contributions to the evaluation of the ATLAS strategy [REF1] in the Higgs and SUSY sectors (See also [REF3, REF4] from D'Onofrio).   Several members of the group took part actively in the two CERN-ECFA LHC upgrade workshops, in 2013 and 2014  chaired by Allport. Simulations have been done (Burdin, Hayward) of the optimum inner tracker layout. In quite an outstanding move, three Liverpool ATLAS physicists were invited to the ‘by invitation only’ high level 2014 ICFA seminar at Beijing to present their views on the future detector development (Allport), the status and prospects for SUSY searches  (D’Onofrio) and an electron beam upgrade of the LHC following the luminosity increase (Klein, M.). A central role for future physics plays the evaluation of the Higgs physics and major contributions have been made to prospects for the LHC by  Klein, U. and Mehta for understanding how possibly the LHC could be made a precision Higgs factory. With Run-2 commencing this will become a more important and realistic area of activity.

|  |  |  | ATLAS Leadership |
| --- | --- | --- | --- |
| D’Onofrio | Online Data Quality and Shift Coordinator | 2012 |  |
|  | SUSY Working Group Convenor | 2012-2014 |  |
|  | Physics Modeling Group Convenor | 2014- |  |
| Gwilliam | Physics Validation Group | 2013- |  |
|  | Higgs Coordinator UK | 2011-2013 |  |
| Hayward | Data Quality Convenor | 2011-2012 |  |
|  | SUSY and Exotics Coordinator UK | 2013- |  |
| Klein, M | Team Leader and Member of Collaboration Board | 2009- |  |
| Klein, U | Representative LPCC working group | 2010- |  |
|  | PDF Forum Convenor | 2011/12 |  |
|  | Speakers Committee | 2011-2013 |  |
|  | CB Chair Advisory Board | 2014- |  |
| Kretzschmar Kretzschmar | Electron ID Convenor | 2011-2013 |  |
|  | W/Z Physics Convenor | 2013/14 |  |
|  | Standard Model Working Group Convenor | 2014- |  |
| Laycock | DPD Production Group Convenor | 2012 |  |
|  | Data Preparation Coordinator | 2014-2016 |  |
|  | Analysis Software Group | 2013-2014 |  |
| Mehta | H bb Working Group Convenor | 2014/15 |  |
| Vossebeld | UK project leader SCT Group | 2009- |  |
|  | Member SCT and ID steering committees | 2009- |  |
|  | Chair ATLAS SCT institute board | 2012-2014 |  |

[1]	G. Aad, et al., Combined search for the Standard Model Higgs boson in pp collisions at √s=7TeV with the ATLAS detector, Phys Rev D Part Fields Gravit Cosmol 86 (2012).

[2]	G. Aad, et al., Search for the Standard Model Higgs boson produced in association with a vector boson and decaying to a b-quark pair with the ATLAS detector, Phys Lett Sect B Nucl Elem Part High-Energy Phys 718, 369-390 (2012).

[3]	G. Aad, et al., Observation of a new particle in the search for the Standard Model Higgs boson with the ATLAS detector at the LHC, Phys Lett Sect B Nucl Elem Part High-Energy Phys 716, 1-29 (2012).

[4]	G. Aad, et al., Search for a Standard Model Higgs boson in the mass range 200-600GeV in the H→ZZ→ℓ+ℓ-qq̄ decay channel with the ATLAS detector, Phys Lett Sect B Nucl Elem Part High-Energy Phys 717, 70-88 (2012).

[5]	G. Aad, et al., Search for a standard model Higgs boson in the H→ZZ→ℓ+ℓ-νν- decay channel using 4.7fb-1 of s=7TeV data with the ATLAS detector, Phys Lett Sect B Nucl Elem Part High-Energy Phys 717, 29-48 (2012).

[6]	G. Aad, et al., Search for a heavy Standard Model Higgs boson in the channel H→ZZ→ℓ+ℓ-qq̄ using the ATLAS detector, Phys Lett Sect B Nucl Elem Part High-Energy Phys 707, 27-45 (2012).

[7]	G. Aad, et al., Search for the bb decay of the Standard Model Higgs boson in associated W/ZH production with the ATLAS detector,  (2013).

[8]	G. Aad, et al., Search for Higgs boson decays to a photon and a Z boson in pp collisions at s=7 and 8 TeV with the ATLAS detector, Phys Lett Sect B Nucl Elem Part High-Energy Phys 732, 8-27 (2014).

[9]	G. Aad, et al., Search for invisible decays of a Higgs boson produced in association with a Z boson in ATLAS, Phys Rev Lett 112 (2014).

[10]	G. Aad, et al., Search for scalar bottom quark pair production with the ATLAS detector in pp collisions at √s=7TeV, Phys Rev Lett 108 (2012).

[11]	G. Aad, et al., Search for light top squark pair production in final states with leptons and b-jets with the ATLAS detector in √s=7 TeV proton-proton collisions, Phys Lett Sect B Nucl Elem Part High-Energy Phys 720, 13-31 (2013).

[12]	G. Aad, et al., Search for nonpointing photons in the diphoton and ETmiss final state in √s=7 TeV proton-proton collisions using the ATLAS detector, Phys Rev D Part Fields Gravit Cosmol 88 (2013).

[13]	G. Aad, et al., Search for non-pointing and delayed photons in the diphoton and missing transverse momentum final state in 8 TeV pp collisions at the LHC using the ATLAS detector, Phys.Rev. D90, 112005 (2014).

[14]	G. Aad, et al., Determination of the strange-quark density of the proton from ATLAS measurements of the W→lν and Z→l cross sections, Phys Rev Lett 109 (2012).

[15]	G. Aad, et al., Measurement of the high-mass Drell-Yan differential cross-section in pp collisions at s=7TeV with the ATLAS detector, Phys Lett Sect B Nucl Elem Part High-Energy Phys 725, 223-242 (2013).

[16]	G. Aad, et al., Measurement of the low-mass Drell-Yan differential cross section at √s = 7 TeV using the ATLAS detector, J High Energy Phys 2014 (2014).

[17]	G. Aad, et al., Measurement of the Z/g* boson transverse momentum distribution in pp collisions at √s = 7 TeV with the ATLAS detector, JHEP 1409, 145 (2014).

[18]	G. Aad, et al., Measurement of differential production cross-sections for a Z boson in association with b-jets in 7 TeV proton-proton collisions with the ATLAS detector, JHEP 1410, 141 (2014).

[19]	G. Aad, et al., Search for magnetic monopoles in √s=7 TeV pp collisions with the ATLAS detector, Phys Rev Lett 109 (2012).

[20]	P. J. Laycock, et al., Derived Physics Data Production in ATLAS: Experience with Run-1 and Looking Ahead, J.Phys.Conf.Ser. 513, 032052 (2014).

#### ATLAS: Proposed Programme

##### Introduction:

Following the long shutdown 2013/15, the LHC will operate at higher energy and luminosity than before. Run-2, scheduled to take place from mid 2015 to mid 2018, is expected to increase the beam energy by 1.6, from 4 to 6.5 TeV, and the integrated luminosity about fivefold, from a collected nearly 30 fb-1 to 150 fb-1.  Run-2 thus provides both an extension of the kinematic range and a much higher sensitivity for the discovery of NP. Our physics programme is adapted to this exciting prospect. The pillars of our analysis strategy are: the Higgs, SUSY and new particle sectors including dark matter searches.  The group holds important  analysis roles within the collaboration giving breadth and depth to programme. It is crucial to deliver our physics that experiment performs reliably and the group is investing substantial effort in the operation and maintenance of the detector and it’s software and data preparation. We will continue to provide support for maintenance and operation of the SCT and sustain our contributions to: core computing, data preparation and  software service tasks of the experiment. From 2018 our staff will be preparing to study data in Run-3 which will offer a further increase in energy and luminosity.

##### Higgs boson physics:

The Higgs boson, discovered by ATLAS and CMS in 2012, is the main new feature of modern particle physics and is a prime subject of research in Run-2 at the LHC. New measurements with higher sensitivity of its properties are of overriding importance since new, heavy particles such as dark matter may couple preferentially to the Higgs boson, and their existence could become visible through loops, which modify the SM prediction. This poses higher demands on understanding the whole measurement process. It requires improved understanding of the experimental conditions and the theoretical predictions of signal and backgrounds. Additionally, new sensitive searches will be conducted for new Higgs bosons as their existence is predicted in extended theories, especially Supersymmetry.

With a dedicated Higgs measurement and search program, the Liverpool group aims to make a discovery in this sector. Specifically it will focus on the following aspects of Higgs physics with ATLAS: i) measurements to establish the Higgs decaying to hitherto not accurately measured final states, especially the H to Z+photon and the H to bb; ii) search for Higgs compositeness; iii) search for new Higgs bosons in an extended mass range and iv) searches for dark matter with missing energy techniques, specifically via the so-called Higgs to invisible decay.

The Liverpool group (Burdin, Hayward) will build on its pioneering contribution to the measurement of the rare and thus so-far unobserved decay of the Higgs to a Z boson and a photon. This will rely on the leading expertise obtained in photon based physics already at CDF and with the searches for non-pointing photons on ATLAS. New analysis strategies are being developed at Liverpool, which are to improve signal significance and should allow for a 3 sigma discovery of that decay within the coming grant period. Mehta  is currently the H  bb convenor,  in recognition of his long standing b analysis expertise and his pioneering contributions to the analysis of H  bb. This channel is especially challenging due to  the complexity of the final state and the need to consider this decay in association with a vector boson produced. There is still no clear evidence for this decay from the LHC experiments. With the enlarged energy and luminosity it is expected to improve the result to over 3 significance after the first year of data, and to have more than 5σ with the full Run-2 dataset.

Gwilliam will play a key role in  the search for extended Higgs sector in his new role as coordinator of the ATLAS BSM Higgs to di-boson (WW, ZZ, HH) searches. In the very first Run-2 data (1 fb-1) he will concentrate on H  ZZ*  llqq/bb searches at very high mass (m_H > 1 TeV) as this will probe a new kinematic region in Higgs searches where such additional bosons may be found. Gwilliam will perform analyses using a novel application of boosted jet techniques to deal with decay quarks emitted close to each other. With 10 fb-1, expected after the first year of running, the sensitivity of the above channels will already exceed that of the Run-1 dataset. This and subsequent analyses will provide the possibility to observe new Higgs states or set significantly more stringent limits on extended Higgs models as well as to extend the search to a generic effective Lagrangian approach.

One of the important questions is whether the discovered Higgs boson is fundamental or composite. In the latter case higher mass resonances of the Higgs are expected. Mehta will play a key role in the search for the decay of a Higgs resonance via ZH  llbb. This will provide stringent limits on composite models with much increased sensitivity and with access to a higher mass range during Run-2, with Gwilliam leading these analyses.

Dark Matter (DM) particles, proposed to explain cosmological observations, have become one of the main goals of research in modern physics. The LHC provides an opportunity to search for DM particles, which may be produced or become noticeable through high energy pp collisions. If DM is produced at the LHC then its occurrence should be detectable as missing energy. The Higgs to invisible search, developed by the Liverpool group, has strong discovery potential for DM lighter than mH/2. Vossebeld will improve the analysis by taking a ratio of the llll and llvv final states in order to place more stringent limits with the Run-2 data. Other techniques for identification of such events include tagging the initial state radiation of a photon or jet in conjunction with the production of W, Z or H bosons. If such matter is heavier than mH/2 it cannot be produced via a Higgs  decay but could be produced in association with a Higgs boson. Gwilliam and Mehta will perform this search by extending the SM ZH  bb analysis to look for an excess of events in the bb+MET final state.

Given the importance of the Higgs phenomenon, it is intended that the new lecturer replacing Allport will engage, besides on upgrading the tracker in the area of Higgs physics.

##### Supersymmetry:

Probing the mechanism of electroweak symmetry breaking (EWSB) and the origin of the electroweak scale/Planck scale hierarchy becomes, arguably, the most important goal for the Run-2 and 3 of the LHC. Despite negative results in searches for new physics phenomena at the LHC thus far, SUSY remains the best-motivated model of new physics. It naturally addresses several of the open questions left unanswered by the SM, for example providing an excellent candidate for Dark Matter as well as a way to stabilize the Higgs mass via its coupling to top (and bottom) squarks.

The search for new physics beyond the SM is at the core of the ATLAS Run-2 physics program at Liverpool.  D’Onofrio (new academic) has been the leader in the search for SUSY particles for Run-1. An RA (RA-ATLAS) post is requested for the next four years to build upon this success and to keep Liverpool on the frontline of possible physics discovery in Run-2. Third generation squarks are expected to be at the O(1 TeV) mass scale by naturalness arguments, and searches for them are thus timely and well motivated. The new RA-ATLAS will work on 13 TeV data focusing on dedicated SUSY analyses with D’Onofrio. In this, RA-ATLAS is expected to provide crucial expertise and be responsible for: implementation of novel kinematic variables to discriminate signals from SM background processes (in particular ‘cotransverse’ mass  mCT, ‘razor’ and ‘super-razor’ variables and others, some pioneered by D’Onofrio in Run-1), and estimating residual SM backgrounds arising from so-far rare processes (single top Wt, diboson, top pair + W/Z) using novel procedures developed at Liverpool. RA-ATLAS will also develop an advanced tagging tool for W, top or Higgs in single massive jets with medium-radius and implement it in SUSY searches.  The first publication (2016) will focus on searches in final state events with no leptons, two b-jets and missing pTtargeting sbottom pair production and stop pair production in the so-called “compressed scenarios”, favored by DM constraints. Extensions of the analysis considering events with additional jets/leptons will follow, targeting third generation squarks decaying in pure or mixed complex modes (2017). As a by-product of these searches, RA-ATLAS will also be able to perform a new precision measurement of the differential cross section of WWbb production. From 2017 further searches for stop and sbottom will be pursued exploiting topical features of high energy SUSY processes such as massive jets containing boosted W, top or Higgs in their decay chains. RA-ATLAS  will lead these searches and the results will either place definitive constraints on SUSY (2018-2019), setting the stage for HEP at colliders during the next decade, or be part a major discovery. D’Onofrio’s expertise in analyses has been crucial for this programme to be set up, especially her world-leading understanding of SUSY physics, her timely direction towards the 3rd generation, when the first two generations had not shown up in the first LHC data, and her understanding of the whole analysis chain, the complexity of background processes and the ATLAS data analysis details, all this is a most reliable and unique basis for possible success in the search for SUSY,  much strengthened when a new RA joins her work.

In certain SUSY models with Gauge Mediated SUSY breaking (GMSB), the next-to-lightest supersymmetric particle is a neutralino which can decay non-promptly to a photon and a gravitino leading to a final state with delayed photons and missing ET. The group has pursued and led such analysis for several years. In Run 2 the energy is higher which allows to extend the accessible mass scales (Burdin, Hayward). Furthermore use will be made for the first time by a single photon + MET trigger. This leads to an extension of the life-time range because previously, when a di-photon trigger was used, both photons needed to be reconstructed in the apparatus. SUSY is a framework for new physics, it is not specifically clear where it may appear and therefore one needs to have a multiple choice strategy in searching for it.

##### Intermediate and New Gauge Bosons:

The LHC running at its highest energies will enable the Liverpool group  to push forward searches for new heavy Z- and W-like gauge bosons as are predicted to exist in e.g. grand unified or extra dimension theories. Finding such new vector bosons would thus be a direct evidence for new physics beyond the Standard Model. The group will continue to develop and lead the relevant analysis strategies into the highest accessible mass ranges by using the 'gold-plated' search channels with either two leptons or one lepton and large missing energy in the final state. The Liverpool group (Klein M., Klein U.,  Kretzschmar) is leading this physics since its pioneering ATLAS papers on the first precise measurement and interpretation of W and Z boson production. These precision measurements are necessary to improve the world knowledge on the proton sub-structure, which will become a limitation for many beyond-SM searches and Higgs physics very soon. The group's Run-1 discovery, of currently still limited significance, of a “democratic” light quark sea - where the strange quark distribution is of equal strength as that of   up and down sea quarks- highlights this potential. Depending on the properties of the new particles, SM intermediate and new gauge boson production can interfere and affect the mass range from the new resonance mass to even down the range of the W and Z bosons. SM and new heavy vector bosons do have thus much in common that needs to be understood experimentally and theoretically in detail. For such principal reasons the group will continue to build its search program for new gauge bosons at the LHC closely linked to the physics of W and Z bosons, which in any case represent an important background. The group focuses on finding heavier gauge bosons in their leptonic decay channels as this allows for the highest experimental and theoretical precision to be achieved. This is crucial for a possible discovery of non-resonant new physics effect. The physics of W and Z in Run-2 will thus remain a key part of the LHC physics programme. The energy increase leads it into hitherto unexplored kinematic regions, and the luminosity increase allows for more subtle and differential effects to be observed. This physics consequently has a very high international attention, and leading this field is especially challenging. Currently Kretzschmar is directing the whole Standard Model physics as a coordinator of the SM ATLAS working group. The increase in energy and luminosity will permit to extend the search range for new Z- and W-like bosons by about a factor of two extending up to unprecedented masses of 6 TeV. These searches  and associated measurements will be driven by the Liverpool group (Klein, M., Klein, U., Kretzschmar).

##### SCT:

The expected running conditions will require much attention from each of the collaborating ATLAS groups. Liverpool will continue to assist operating the SCT, with data quality and monitoring work (Burdin ), the UK project leadership role (Vossebeld) and with dedicated work on the SCT data acquisition system directed to expansion for higher rates, updates of the configuration and the commissioning (Gwilliam).

##### Preparation for Data Analysis:

ATLAS physics data analysis relies on an intermediate step between the data taking and actual physics studies.  This is described as data preparation and each of the stronger analysis groups of the collaboration needs to engage in this. Liverpool has therefore given much attention to this area previously as described above. It now leads the data preparation area and contributes directly to it in a deeper way. In October 2014 Laycock started as Data Preparation Coordinator (DPC), responsible for the prompt reconstruction and calibration of ATLAS data, data quality, metadata, conditions data, non-collision background determination and the luminosity measurement.  The Data Preparation group is also responsible for reprocessing the data when there are improvements in software and/or calibrations and as such it has close relations to Physics Coordination, Detector Operation, and Computing and Software. Laycock led the Run 1 DPD production team, responsible for analysis Ntuple production, and then led the entire long shutdown 1 (LS1) analysis model upgrade, designing a new and more efficient framework for creating better targeted analysis Ntuples.  He proposed that Data Preparation assume responsibility for the data analysis Ntuple production in Run 2, and he is responsible for its integration into ATLAS workflows.

Laycock will complete his term as DPC in October 2016, when he will be ideally situated to take a leading role in the ATLAS computing and software upgrade for Run-3.  The transition from Run-1 to Run-2 required an improvement of a factor of three in reconstruction time in software, and the ability to process and store about twice the amount of data.  The Phase-1 detector upgrade for Run-3 will likely require more software innovations, especially in track reconstruction, to cope with higher pileup and the order of magnitude more luminosity compared to Run-1. Furthermore, the Phase-2 upgrade demands a prototype Software framework incorporating concurrency at all levels (vectorisation, parallelisation, and multi-threading) to be in place already during the Phase-1 upgrade to allow sufficient time for integration and testing.

Laycock will take a leading role in defining the computing and software upgrade schedule in 2017, in discussion with his close contacts with all concerned parties.  He will lead the implementation of an upgraded analysis ntuple production software throughout LS2 in 2018 in time for Run 3 in 2019, before starting work on the equivalent software within the new ATLAS concurrent framework to meet the even more demanding needs of the Phase-2 upgrade and Run 4.  In parallel, Laycock will spend a fraction of his time working with the FCC community to help design the software framework for a Future Circular Collider, directly using his experience from ATLAS as described elsewhere.

The Liverpool group has further important and central roles in the software and analysis preparation area. Gwilliam leads the physics validation group monitoring the physics performance of simulation and reconstruction software. D’Onofrio leads the Physics Modeling Group in the preparation and the first years of Run-2. This group steers the efficient simulation of MC samples in relation to theoretical developments and data requirements. Mehta is release coordinator for the new analysis release, a lightweight ATLAS software release for end-user physics analysis that he also helped develop during LS1. Kretzschmar will do further important Monte Carlo simulation in contact with the program authors, and Klein, U. will continue her collaboration for ATLAS with leading theorists in the area of higher order QCD and electroweak calculations.

### Energy Frontier: ATLAS Upgrade

#### ATLAS Upgrade: Current Activities

##### Introduction:

The high luminosity upgrade of the LHC complex (HL-LHC) will result in an order of magnitude increase in integrated luminosity allowing for both a further exploration of the highest energy processes and for precision physics studies in the Higgs sector and elsewhere. The ATLAS detector upgrade is necessary in order to cope with the harsh environment at the HL-LHC and will result in improved resolution and greater trigger sensitivity. Our activities, in preparation for the ATLAS upgrade, cover: preparation of the physics cases and the development of new analysis techniques based on Monte Carlo Simulation; high level design of the overall Silicon Tracker (ITK); development of the barrel strip tracker and development of forward pixels. The strip and pixel activities represent a substantial contribution to the overall UK programme and the single largest component of the Liverpool CG. Allport was the ATLAS Upgrade Coordinator from 2011-2015 has left the group. His role within Liverpool is replaced by Affolder who now leads the upgrade and a new academic.

##### ITK:

Liverpool has been central to the inner tracker (ITK) upgrade since its inception with wide ranging leadership responsibilities in both layout and technical design at both the national and international level. Liverpool has proposed (Casse) the baseline sensor technology adopted for the majority of the HL-LHC detectors (planar n-in-p FZ), demonstrated its radiation tolerance (Casse, Affolder, Dervan, Tsurin) and Casse leads the CERN RD50 collaboration which developed the technology. Since 2013, Hayward has been the co-leader of the international ITK performance and layout group. She was also the editor of the internal Initial Design Review (IDR) document in 2014, which allowed for the project to proceed to the Technical Design Report (TDR) phase. Dervan coordinates the radiation qualification of components within the ITK. Within the pixel project, both Burdin (2012-2014) and Dervan (2014-) have been deputy work package leaders for the UK module programme, with Burdin also leading the pixel alternative layout studies for the Letter of Intent (2012-2013). Within the strip project, Jones, T.  has led the effort developing the carbon fibre local supports (staves) both nationally (2012-) and internationally (2013-). Affolder leads the module development (readout ASICs, sensors, hybrids and modules) both nationally (2010-2014) and internationally (2009-). In 2013, Affolder was appointed Deputy Strip Project Leader for the international programme. For the pixel end cap project, we focus on a key involvement in the activities relating to the overall electrical performance of the detector, including the sensors, hybrids, modules and the assembly and commissioning of the global structure

Pixels(Layout):

Following the delivery of the ITK Letter of Intent (LoI) in 2012, Liverpool has remained active in studying different ITK concept layouts and developing the software tools which allow their accurate simulation, using both fast analytical tools and a full GEANT4 simulation. We implemented the concept of pixel staves with tilted modules into the official ATLAS software (Burdin, Hayward) and studied the performance of a layout with such staves. The tilted sensors at the end of the stave structure are designed to improve the performance in the transitional region between the pixel barrel and end cap. Liverpool also developed and simulated the ring layout for the pixel end caps (Burdin, Dervan, Hayward, Jones, T., Sutcliffe). The ring layout allows for a more natural routing of services along support cylinders, which is less challenging compared to the routing in the default disk layout. The ring layouts are also much more flexible, allowing for the extension of the pixel end cap coverage to higher  values.

We have studied the effects of material and different pixel service routings on the tracking performance (Hayward, Affolder). We have also begun to simulate options to reduce costs; one of these variants will be the introduction of a fifth pixel layer which allow for a reduced strip system by removing entire layers or removing the stereo side from some layers. As well as simulating and studying the performance of different ITK layouts, we have also simulated and investigated the performance of different pixel granularities (Hayward, Burdin) in different regions of the detector; tracking performance (impact parameter and vertex resolution) could be improved by having more square pixels in some regions (for higher z or R resolution) and narrower rectangular pixels in other regions (for higher phi resolution).

##### Pixels(Sensors):

The development of radiation hard pixel sensors for the ATLAS Upgrade has continued, following on the results of radiation tolerance studies with p-type silicon (Affolder, Casse) within RD50. The focus has been the optimisation of the pixel geometry compatible with the FE –I4 readout ASIC chip (ROC) Liverpool (Casse, Tsurin) has conceived and designed four mask sets for processing at Micron Semiconductor, LTD. With devices from these masks, an extensive programme of study has been performed: the high voltage performance of the sensors was measured as a function of a reduced inactive edge distance; the effects of sensor thickness on the collected charge and leakage currents has been measured; devices with variations on the pixel geometry have been evaluated; and large area sensors to make first multi-ROC modules have been produced.

In particular, sensors with edge distances as small as 250µm have been tested, with encouraging results to be confirmed after irradiation. The first full size detectors within the international ATLAS community for module production were designed by Liverpool (Tsurin, Casse) and tested by Liverpool (Dervan, Tsurin)[1] and UK. The first examples of sensors with the pixel size decoupled from the geometry of the readout chip have also been designed by Liverpool (Casse, Tsurin) and tested by Liverpool and UK. Devices with pixel sizes of 25x400, 50x2000, 25x2000, 125x100 and 167x100 µm2 have been bump-bonded to the 50x250 µm2 pixel size ROC, all with the expected resolution of the given pixel geometry. This result demonstrated to the community the viability of adapting the pixel geometry to the layout requirements without modification of the ROC design. Laboratory and beam tests (at CERN and DESY) have been performed by or with the contribution of Liverpool scientists (Burdin, Dervan, Milovanovic, Tsurin)[2, 3]. The performance of our sensors has been shown to the international community and our design is satisfying the highest standards.

Initial characterizations of pixel sensors have shown early breakdown prior to irradiation and loss of efficiency near biasing structures after expected HL-LHC levels of irradiations. We have produced designs attempting to address both issues: improving punch-through biasing structures and replacing the standard structure with poly-silicon bias resistors. In both cases, the first tests of the modifications have been successful. The wafers produced by Micron and tested by Liverpool (Dervan, Tsurin, Milovanovic) have a breakdown voltage which has increased from 300-400 V to over 1000 V. Further test beam studies will need to be performed to confirm the expected reduction of inefficiency near the biasing structures after irradiation.

Finally, Liverpool (Casse, Tsurin, Milovanovic) has designed an option of AC-coupling the sensors to the readout electronics, similar to a standard strip device. This solution prevents the large detector reverse current after irradiation from flowing into the front-end electronics, with significant advantages for the ROC power dissipation and shot noise response after irradiation. The potential drawback is a reduced signal size, but preliminary measurements (Dervan, Milovanovic) indicate that the signal to noise is not significantly affected.

##### Pixels(hybrids and modules):

A quad module is the base unit of the pixel detector consisting of a 4 readout ASICs bump bonded to a silicon sensor, serviced by a kapton flex hybrid. The first quad module produced world-wide used Micron sensors designed by Liverpool (Casse, Tsurin), were bonded by Wormald and was tested in a PCB designed by Tsurin. Two of these quad modules (one with standard and one with slim edges) were irradiated (Dervan) and have been tested in the laboratory and in test beams (Burdin,Dervan, Milovanovic, Tsurin), with results[4] matching expectations

For the pixel end cap, Tsurin has been responsible for the hybrid and module design. His new hybrid flex has a single metal layer, which reduces the material and costs relative to current barrel pixel hybrids. The hybrid layout has been optimised for both wire bondability and flexibility during the R&D stage, with regions allocated for the data multiplexer and pixel serial power protection (PSPP) ASIC once they become available. Quad modules with the new flex hybrid have been tested and show the same performance as the previous PCB (Dervan, Milovanovic). The first version of the pixel module assembly tooling, based on the Liverpool strip module assembly tooling, has been trialled (Tsurin, Dervan, Wormald); the new tooling results in much finer control of glue thicknesses and pressures exerted.

##### Pixels(local and global support structures):

During this grant period, the Liverpool group have played a major role in the development of the conceptual design and prototyping of the end-cap pixel support structures (Burdin, Jones, T. Sutcliffe and Workshop). Using our in-house carbon-fibre manufacturing expertise, exploratory studies into the feasibility of manufacturing the local supports as petals was undertaken. Whilst several iterations of the petal design were produced, thermal performance limitations and difficulties with petal manufacture led to the development of the ring layout (Burdin & Sutcliffe) which also offers enhanced layout flexibility. Liverpool has manufactured components for both the petal and ring sector mechanical prototyping programme (Workshop) and has assembled and tested a small scale thermo-mechanical prototype (Jones, T.).

Experience with the successful integration and commissioning of the ATLAS SCT endcap C in Liverpool has motivated the decision for the ITK pixel endcap to also be integrated and commissioned in Liverpool prior to its shipment to CERN. The success of the endcap SCT builds, at both Liverpool and NIKHEF was to a large degree due to having a tightly integrated team at Liverpool participating in all aspects of the development of the design from a single module all the way up to the completed endcap. One of the most critical aspects of the system design is the grounding and shielding scheme and Smith played a critical in defining the adopted strategy. Currently the geometrical CAD modelling of the ring-layout, the engineering design of the rings and the pixel end cap global support structure and services is being led by Liverpool (Sutcliffe). Conceptual designs of the integration of the ring arrays into a global support structure have been developed (Jones, T. & Sutcliffe). Finite Element Analysis modelling has been used to understand the structural deformations of the support structure (Sutcliffe) and to develop a performance specification for the individual laminate components and then, in turn, the carbon-fibre material specifications (Jones, T. & Sutcliffe). The inherent flexibility of the ring design has been shown to be most invaluable in work related to the on-going discussion of the extension of the tracking volume to higher pseudo-rapidity and close collaboration between the engineering design (Jones, T. & Sutcliffe) and our software and simulation teams (Burdin & Hayward) has been most valuable

##### Strips:

Experience gained during the major construction projects of the current LHC experiments (ATLAS SCT, LHCb VELO and CMS SST) demonstrated that having a site that participates in a complete cross section of the design, development and production chain is key to the success of the overall project, especially for optimization of the full production chain and enabling the early detection of systematic production issues. Liverpool with its excellent facilities (LSDC, workshop and composites laboratory), its staff with a broad complimentary skill sets and substantial experience gained in previous major construction projects is uniquely placed internationally to be such a site for the ATLAS inner detector upgrade. Within the strip project, Liverpool will be involved in: sensor, ASIC and readout hybrid development; module, mechanical support (staves) and cooling design; ending in the mounting of the modules onto staves and the delivery of staves for global integration

##### Strips(sensors):

The strip sensor baseline technology is planar n-in-p FZ silicon which was originally conceived and developed by Casse has played a significant role in the definition and evaluation of current prototype sensors (the ATLAS12 series) produced by Hamamatsu.[5] These sensors have the geometry necessary for the new 256 ABC130 readout ASICs, with Casse part of the specification and Affolder part of the procurement groups. Miniatures of these sensors have been irradiated to beyond the final expected fluences as organized internationally by Dervan and its signal after irradiation was determined using LHC speed electronics (ALIBAVA system) and Sr-90 electron sources at Liverpool (Dervan, Affolder, Casse, LSDC). Affolder internationally defined the data taking and calibration protocols for charge collection measurements, collected the global measurements and provided the results for the readout ASIC specifications. Comparisons made with paired irradiations of previous ATLAS07 devices showed that a lower depletion voltage is advantageous to the strip region of the upgrade (Dervan, Affolder, Casse, LSDC).

Liverpool has led the effort to find a second vendor capable of delivering the 190 m2 of sensors necessary for the strip system. With e2v (UK), Liverpool (Casse) produced full-sized sensors using masks designed by Tsurin. Miniature sensors were shown to be as radiation tolerant as HPK devices (Dervan, Affolder, Casse, LDSC) but the large area devices had poor yields and insufficiently high breakdown voltage (Tsurin). While the process had potential, e2v is no longer interested in proceeding with this development project.

A second vendor (Infineon, Austria) has been identified and development is proceeding with German collaborators, with Liverpool providing the specifications (Casse) and mask designs (Tsurin). The vendor may be able to provide 300 μm thick devices produced in 8” wafers which may reduce costs and simplify the design in the end caps.

##### Strips(hybrids and modules):

Liverpool staff (Greenall, Carroll, Wormald, Affolder), together with considerable resources from the Workshop and LSDC has led the strip hybrid and module development within the ATLAS upgrade. The hybrids (Greenall), modules (Greenall, Affolder) and assembly tooling (Carroll) for the strip barrel and end cap are all based on Liverpool’s designs. Module construction and assembly have been simplified as much as possible with flexible kapton hybrid circuits glued directly to the silicon sensor to reduce material to a minimum; the hybrids are multilayer, low-mass circuits that service multiple readout ASICs. Industrial-scale production and quality-assurance have been addressed from the outset by producing the hybrids in a panel of 8 flexible circuits that are selectively laminated to a rigid FR4 carrier; this stiffener allows for the automated placement of surface mount components whilst also simplifying the circuit handling compared to the present standard single-hybrid techniques. Furthermore, the panelization allows for a quicker through-put during testing due to the parallelisation of the circuits and their connection to the DAQ.

In the past grant period, the focus has been on hybrid design modifications required for the new 256 channel, 130 nm IBM technology readout ASIC and producing the first prototype hybrids and modules as the ASICs become available.

Liverpool has played an active role in defining the interfaces to the hybrids based on the design and assembly experience on the previous prototype 250 nm ASICs. Wormald performed wire-bonding trials which demonstrated that 4-row bonding was feasible with the higher channel count ASICs. Greenall defined the pad frame for both the readout (ABC130) and control (HCC) ASICs; he also performed the physical layout connectivity checks between the modules and bus tapes. This programme has culminated in a module optimised for mass production and with minimal material usage; relative to the previous 250 nm prototypes, the current hybrid has ½ the material, costs ½ as much for SMD attachment and take less than ½ the time to wire bond whilst maintaining the same readout channel count.

During the last grant period, Liverpool (Greenall, Powell, Affolder) have become more actively involved in the investigating the powering of the modules; Greenall has become the ATLAS contact with the CERN PH-ESE group who provide the radiation tolerant ASICs for the DC-DC converter and its base design. Liverpool (Greenall, Powell, Wormald, Affolder) conceived, designed and demonstrated a DC-DC converter which is positioned between the two hybrids on-sensor; this concept is attractive as the module would be completely self-contained. Initial testing showed no change in noise performance relative to having the converter off-detector. In order to address the original DC-DC converter’s relatively large form factor and material, Powell designed and tested different variants of the converter in order to determine the minimal required shielding, component packaging, and coil geometry whilst maintaining high power conversion efficiency. He determined that a flat (low profile) solenoidal coil with greater than 120 nH inductance with electric and magnetic shielding is sufficient. The resulting design has been adopted by the international ATLAS strip tracker community as the baseline powering concept. The converters have a reduced height of 4.5 mm from 10 mm and have less than half the radiation length, which was the major drawback of DC-DC conversion relative to serial powering. The reduction in DC-DC convertor height is a critical issue as the convertor defines the overall module space envelope and thus has direct consequences on the geometrical layout of the tracker and the engineering design of the staves, global supports and installation tooling.[6, 7]

The new hybrids have one column of 10 ASICs, whereas the hybrids using the 250 nm IBM technology ASICs had 2 columns of 10. This change is significant with respect to assembly tooling. Liverpool (Carroll, Affolder, Workshop) modified the current design and produced a prototype tool set for use in mechanical assembly trials (Carroll, Wormald). Greenall produced thermo-mechanical hybrids with identical stack-up of the final hybrids including embedded resistive traces which reproduce the heat generated by the readout ASICs; this will allow all mechanical modules to be used in detailed stave thermo-mechanical studies. The results have been very positive and a set of jigs have been produced (Workshop) and commissioned (Carroll, Wormald) for the 9 current barrel hybrid and module assembly sites internationally. Affolder (and LSDC) has developed a set of procedures for precision non-contact metrology of hybrid panels and modules which have confirmed the high quality from the UK vendors and have become the basis of the international hybrid and module metrology measurement specification.

In the summer 2014, the first fully functional ABC130 readout ASICs became available with the HCC controller ASIC arriving in Oct 2014. The first hybrids and modules within the world-wide ATLAS tracker upgrade community without the HCC were assembled and tested at Liverpool (Greenall, Wormald, Carroll, Affolder); the hybrid’s electrical performance was identical to that seen at wafer probing. The first set of hybrids and modules using the HCC are currently being assembled at Liverpool.

##### Strips (mechanical support structures):

Liverpool have been a major international force in the development of low-mass local supports (staves) for the strip tracker upgrade. The geometrical CAD model of the stave core and all the individual sub-component manufacturing drawings is maintained by Sutcliffe. Liverpool is internationally responsible for the development of the stave core assembly vacuum jig (Carroll, Jones, T. & Workshop). A first generation version has been manufactured to high precision and used to assemble 8 stave cores. A new version of the tool for 13-module staves has been designed (Carroll) and a first prototype has been manufactured (Carroll, Jones, T., Whitley & Workshop). A further two jigs will be manufactured and distributed across the global stave building community.

Liverpool has assembled 6 stavelets for the international electrical module development programme and two 12-module staves for mechanical studies (Jones, T. & Whitley). Work has progressed on establishing co-curing as a method of attaching the bus-tape to the carbon-fibre face sheet material and on the development of carbon-fibre ‘C’-channels (Workshop). Co-curing is a technique for attaching the copper/Kapton ‘bus tape’ (which carries electrical signals to the modules) to the carbon-fibre face sheets at high temperature avoiding the need for an extra glue layer thus reducing mass and thermal impedance. The carbon-fibre ‘C’-channels run down the length of the stave on both edges and serve to provide a robust anchor point for the stave mounting brackets and support points during stave core assembly, module mounting and wire bonding. ‘C’-channel production process has been optimised to increase the geometrical uniformity. This should result in a more reproducible glue layer between the ‘C’-channel and face sheet which should in turn improve the quality of the stave-to-cylinder interface and is critically important in reducing the long-term deformation of staves. [8]

Liverpool has been involved in the prototyping programme for the strip tracker global support structures (Jones, T. & Workshop). A single-skinned carbon-fibre support shell representing part of a stave support cylinder was manufactured and integrated into a support frame for stave insertion trials at Oxford. Currently, work is continuing on the development of the end-of cylinder interlinks (Workshop). These are three-dimensional carbon-fibre components. A first version has been prototyped and work is continuing to optimise material and improve the mechanical properties (Jones, T., Sutcliffe & Workshop).

The accurate FEA modelling of the structural properties of stave cores relies on the quality of the material definitions used in the model. The default material accepted by the community for stave core building is high modulus K13C2U fibre mixed with EX-1515 cyanate ester resin. The chice of material is motivated by the high thermal conductivity of the fibre and the proven low-moisture uptake and minimal dimensional deformations associated with cyanate ester resins. Jones, T. has led work on determining the tensile properties of the K13C2U/EX-1515carbon-fibre pre-preg with a full-set of tensile modulus vs angle being produced. Jones, T. has also led work to establish the radiation hardness, using the facilities at both Birmingham and CERN (with Dervan) of lower cost honeycomb materials and UK-sourced cyanate ester carbon-fibre pre-preg with irradition.

| Affolder | International Deputy Strip Project Leader | 2013- | ATLAS Leadership |
| --- | --- | --- | --- |
|  | International Strip Module Activity Leader | 2009- |  |
|  | UK Upgrade Work Package 3 Leader (Strip Modules) | 2010-2014 |  |
|  | International CMOS Task Force Work Group 1 Leader | 2013-2014 |  |
|  | ITK Layout Task Force Member | 2014-2015 |  |
|  | ITK Costing Group Member | 2012-2015 |  |
| Allport | Upgrade Coordinator | 2011-2015 |  |
|  | Executive Board | 2011-2015 |  |
| Burdin | International Pixel Alternative Layout Leader | 2011-2012 |  |
|  | UK Upgrade WP1 Deputy Leader (Pixel Modules) | 2012-2014 |  |
| Casse | CERN RD50 Spokesperson | 2012- |  |
| Dervan | ITK Irradiation Task Co-ordinator | 2010- |  |
|  | UK Upgrade WP1 Deputy Leader (Pixel Modules) | 2014- |  |
| Jones | UK Upgrade Work Package 4 Manager | 2010- |  |
|  | International Strip Local Support Assembly Leader | 2013- |  |
|  | International CMOS Task Force Work Group 2 Leader | 2013-2014 |  |
| Hayward | IDR Editor | 2014- |  |
|  | ITK Simulation and Performance Coordinator | 2013- |  |
|  | ITK Layout Task Force Member | 2014-2015 |  |

In collaboration with RAL work has continued on establishing the feasibility of developing a stave module mounting system based on a CCD camera mounted on a large area coordinate measurement machine (Jones, T.). Trials of the integration of the camera into the CMM have been successfully undertaken with the fiducial marks on the silicon sensors being clearly resolved. Work is continuing (Jones, T. & Whitley) on integrating a module mounting table with existing module-mounting bridges (made for ABCN250 modules) onto the CMM.

[1]	P. Dervan, et al., Pixel sensors with different pitch layouts for ATLAS Phase-II upgrade, Proceeding of Science (TIPP2014) 044 (2014).

[2]	S. Burdin, et al., Development of pixel sensors with 25 × 500 μ m2 pitch for the ATLAS HL-LHC upgrade, Nucl Instrum Methods Phys Res Sect A  (2014).

[3]	P. P. Allport, et al., Results with p-type pixel sensors with different geometries for the HL-LHC, Nucl Instrum Methods Phys Res Sect A 731, 216-218 (2013).

[4]	R. L. Bates, et al., Planar pixel detector module development for the HL-LHC ATLAS pixel system, Nucl Instrum Methods Phys Res Sect A 731, 219-223 (2013).

[5]	Y. Unno, et al., Development of n+-in-p large-area silicon microstrip sensors for very high radiation environments - ATLAS12 design and initial results, Nucl Instrum Methods Phys Res Sect A  (2014).

[6]	E. G. Villani, et al., High voltage multiplexing for the ATLAS Tracker Upgrade, JINST 9, C01032 (2014).

[7]	K. Mahboubi, et al., The front-end hybrid for the ATLAS HL-LHC silicon strip tracker, J. Instrum. 9 (2014).

[8]	S. Díez, et al., A double-sided, shield-less stave prototype for the ATLAS Upgrade strip tracker for the High Luminosity LHC, J. Instrum. 9 (2014).

#### ATLAS Upgrade: Proposed Programme

##### Introduction:

The upcoming grant period will be critical to the ATLAS upgrade programme. A scoping document will be produced for Oct 2015, in which various detector options with respect to cost and physics potential will be presented to the funding agencies. Layout optimization and final technical development will be needed for the strip (late 2016) and pixel (late 2017) Technical Design Reports (TDRs). Finally, pre-production of final components will begin towards the end of the grant period; due to longer production times, the strip project begins earlier (2018) than the pixel project (2019). Liverpool’s leadership and technical expertise and capability will be key to this programme.

Our proposed strip and pixel activities have been agreed with our UK colleagues in preparation for the upcoming PRPP submission for the construction phase. In defining our future commitments, we have been mindful to fully exploit many synergies across the two programmes with sensor, hybrid and module tasks (sensor studies, hybrid development, readout and DAQ) and mechanics (carbon-fibre, cooling, assembly and integration). Within the UK, we intend to qualify all pixel sensors, provide all pixel hybrids, one-third the pixel modules, one-half of the strip hybrids, one-sixth the strip modules, one-half the strip stave cores, and one-half of the strip module mounting onto staves. In addition, we will integrate and commission the pixel end cap. We will also develop a component- tracking database that will serve both construction projects. The LSDC remains critical to the delivery our strip and pixel systems and has already delivered the current ATLAS strip tracker endcap C.. It provides: a suite of large area clean-rooms, high-speed wire bonders, automatic probe-stations, conventional touch-probe and optical coordinate measurement machines, a laser tracker and a low temperature environmental chamber.

##### Upgrade layout optimisation and physics simulation:

| Figure 7: Conical pixel detector layout | Figure 8: Ring pixel layout with up to 2.7 |
| --- | --- |

Leading up to the strip TDR in late 2016, and the pixel TDR in 2017, Liverpool (Hayward, Affolder, Burdin, Casse, Dervan, Jones, T., Vossebeld) will make essential contributions to the final definition of the ITK layout, in particular, driving the work to simulate and compare the performance of different ITK designs, matching different cost profiles. Hayward and Affolder are members of the ATLAS Layout Task force, responsible for the ultimate ITK layout choice.

Through this crucial time period, Hayward will lead the international effort to develop the necessary simulation tools and carry out the programme of optimising the layout for the ITK. Liverpool will continue to develop the pixel end cap layout it proposed based on rings as the basic support structure (Burdin, Dervan, Hayward). Within the international collaboration, the ring-based layout is currently considered to be the only viable choice, especially in light of a possible extension of the geometric coverage of the ITK to -values, as high as 4. We will contribute to the tracking and physics studies needed to determine the final rapidity coverage of the ITK. Once determined, Liverpool will define the final end cap ring positions (Burdin, Dervan, Hayward) based on mechanical constraints including rigidity determined by Jones, T. and Sutcliffe and based on studies of the effects of service routing choices on the tracking performance.

Figure 9: 6” Pixel sensor wafer designed by Liverpool and produced at Micron. Central 6 devices are quad sensors with additional smaller devices and test structures in periphery.

Liverpool (Affolder, Casse, Vossebeld) has been a leading proponent of an alternative layout with a larger pixel systems and a smaller strip system. In such a layout, the pixel system has an additional 5th layer, which has advantages for pattern recognition and tracking. More importantly this improvement would allow for a reduction in the number of strip layers and possibly also remove  the need for stereo information from the remaining strip layers, thus offering substantial cost savings. This modified layout may offer a better performance at a lower cost, especially if CMOS technology can be shown to be a viable option for the added pixel layer. Liverpool will contribute to the implementation (Affolder, Casse, Dervan, Vossebeld) and evaluation (Hayward, Dervan, students) of this family of alternative layouts. These studies are highly pertinent and need to complete before the submission of the strip and pixel TDR’s as it would be very hard to change the relative envelopes of the strip and pixel systems once these documents have been submitted.

##### Software Post (Bland)

In the coming grant period Bland will be take responsibility for the development and maintenance of a component-tracking database for the strip and pixel construction projects. As the lead developer he will coordinate efforts on this database with international partners. In the coming grant period already, the data base will be used extensively for the irradiation programme led by Dervan. Bland will also help set up DAQ for strips and pixel module QA and provide support on specialist electronics design and simulation software,

##### Pixel sensors (AWP3):

The development of pixel sensor technology for the ATLAS Upgrade pixel system is well advanced. The coming period requires a consolidation of the results to converge on a set of agreed specifications on the electrical performances and geometry. Over this grant period, Liverpool (Casse, Dervan, Tsurin) will complete the studies underway to optimise devices, and design the end-cap production wafers. We will also provide the industrial contact for the UK pixel end-cap sensors and the reception testing of these sensors.

It is highly desirable to tile sensors on one side of their mechanical local supports in order to simplify these supports and to reduce material. In such a system, it is essential to reduce the inactive edge of the sensor and the gap between sensors to achieve high efficiency. Liverpool (Casse, Dervan, students) will continue the studies of slim-edge sensors designed at Liverpool and produced at Micron, PLC. Initial studies indicate a reduction from 450µm to 250 µm is achievable. We plan to enrich these studies with irradiation and test beam campaigns (Dervan, Tsurin). Currently, the necessary spacing between n-in-p planar sensors to prevent HV sparking between devices is unknown. We will establish these limits for sensors with and without a parylene coating of the sensor edges. We want to clarify whether this post-processing step is necessary for post irradiation high voltage operation as it represents an extra cost and handling step for the bump-bonded assemblies. In parallel, Liverpool will finish the post-irradiation performance studies of our various biasing options in test beam (Dervan, Tsurin, students). The final pixel ASIC, currently being designed within CERN RD53, has a smaller pixel size (50×50 µm2). Sensors compatible with this minimum pixel size will be designed by Tsurin. With these studies completed, Liverpool (Casse, Tsurin) will design a final mask set incorporating all the final technical improvements with Micron for the pixel sensor market survey and tendering process. If successful, Casse will be the industrial contact during production with Micron. Currently, Liverpool has the sole responsibility in the UK to receive and qualify (Dervan, Tsurin, students) the production pixel sensors necessary for the delivery of the UK component of the pixel construction project.

##### Pixel hybrids and modules:

Figure 10: Quad pixel module with hybrid and sensor designed by Liverpool.

For the period prior to the pixel TDR, further development of the hybrid circuits and module tooling will be needed. In addition to any changes made necessary by the final readout ASIC, hybrid features addressing the needs for manufacture and testing during production will be developed (Tsurin, Dervan). The hybrids will be produced in a flexi-rigid frame in a manner similar to the ATLAS IBL production. The frame will allow for easier handling and easier Surface-Mount Device (SMD) attachment, further improve alignment during module assembly, and provide area for testing circuitry and connectors. The module tooling will need to be modified in order to optimally use the hybrid changes (Carroll, Dervan, Tsurin).

During production, Liverpool (Tsurin) will be the industrial contact for the production of the flex hybrids for the UK’s pixel endcap (1300 hybrids). On reception in Liverpool, the full QA of the flex hybrids, including a HV stress test, will be carried out (Dervan, Tsurin), before distribution to 4 module assembly sites within the UK, which includes Liverpool. The module QA process will be developed in Liverpool (Dervan, Tsurin) including metrology and “burn-in”. Based on experience from pre-production, Liverpool will design and produce the pixel module assembly jigs and provide them to UK collaborators(Dervan, Tsurin, Workshop). Liverpool will assemble (Dervan, Wormald, LSDC) and wire-bond (Wormald) approximately a third of the modules required for one endcap (~450) and carry out a thorough QA process (Dervan, Tsurin, ) on these, before shipping to the module mounting (mounting onto the rings) sites.

##### Pixels mechanical support structures (AWP10):

The emerging programme for the construction of the UK pixel endcap has Liverpool as lead responsible for the development, procurement and quality control for the global support structure and the integration of the completed half-rings together with the global supports and services to form the final structure. The final assembly of the support structure and the sector-to-endcap integration, servicing and testing will all take place within the LSDC.

The engineering design and manufacturing specifications of the global supports will be developed by Jones, T. & Sutcliffe. Sutcliffe will lead the procurement and/or in-house manufacture of the individual support structure components together with the Workshop. As part of this exercise, several prototype structures will be designed and analysed by Sutcliffe and manufactured in the Workshop. Measurements of geometrical accuracy and structural deformations will be performed and compared to predictions from FEA (Jones, T. & Sutcliffe).

The tooling for installing disk sectors into the global supports will be designed by Sutcliffe, manufactured by the Workshop and used to assemble a prototype structure. The results of this prototyping will be fed back into the design and manufacture of tooling for the assembly of the final elements of the pixel end-cap.

The correct design of the electrical services implementation and of the grounding and shielding scheme has been shown to be of critical importance in all silicon tracker sub-systems. Drawing upon the successful implementation of the grounding and shielding scheme for the current endcap SCT tracker and cable design and development for the current LHCb VeLo, Smith will lead the UK effort on developing the services forming the electrical interconnects between the ring sectors and the patch panel at the end of the endcap pixel sub-system During the production phase will be responsible for the reception testing and installation of the services onto the global support structures prior and/or during disk sector insertion. Smith will also be responsible for developing the test infrastructure for the reception testing of electrical interconnect and the services to support structure assembly tooling, procedures and test protocols. The cooling services will be supplied and tested by others and space will be made available within the LSDC for their use.

Work will start on commissioning cooling, environmental control and DAQ sub-systems for the half-ring reception test stands, post installation disk sector connectivity testing and final pixel system functional trials (Dervan, Hayward). This work will largely be based on similar systems needed for testing during module assembly but will incorporate all the requirements inherent to full-scale system testing. A by-product of this work will be the development of the infrastructure needed to re-test the endcap once it arrives at CERN (Dervan & Hayward) and throughout the final integration phases with the rest of the tracker sub-systems.

##### Strip sensors (UK AWP2):

Figure 11: Charge collection vs fluence measured at a 500 V bias with both ATLAS07 and ATLAS12 miniatures.

The technology choice for the strip sensors is very mature and is in the process of going through a joint ATLAS-CMS market survey. Liverpool (Affolder, Casse) will participate in the development of specifications and qualification of any new vendors. Our development work with Infineon will be embedded into the market survey; the devices designed in Liverpool will be used to qualify the vendor, with Liverpool taking part in the measurement programme to demonstrate the radiation tolerance of the devices (Dervan, Affolder, Casse, students).

Once the market survey is complete, Affolder will be part of the tendering process with Casse providing expertise for the specifications. As with the prototype programme, Dervan will coordinate the radiation batch testing of the pre-production and production devices with Liverpool (Dervan, Affolder, Casse, students) collaborating in the charge collection measurements after irradiation and the evaluation of any final technical design changes.

##### Strip hybrids and modules (UK AWP2):

The next 4 years will be an important transitional period for the project, beginning with the first prototype hybrids and module in the final ASICs technology and ending with the first pre-series production hybrids and modules. Liverpool staff (Affolder, Carroll, Greenall, Powell, Wormald, Milovanovic) and facilities (LSDC, Workshop) will play critical roles in this process. Milovanovic is the PPRP post-doc who will support hybrid and module production and quality control responsibilities.

The international collaboration producing strip barrel hybrids and modules is growing. Liverpool (Greenall, Affolder, Milovanovic) will design and procure all barrel hybrids needed for the international project and assemble and test its share of hybrids (half) and modules (one sixth) (Powell, Wormald, Carroll, Milovanovic) for the phase prior to the TDR. These modules will be used to make the final technical decisions necessary for the final production components. Due to his insights into the ASICs, power board and module design details, Greenall will have a central role in the evaluations necessary for the TDR decisions, especially concerning LV and HV power and data transmission architecture.

Recently, the required trigger rate and latency for ATLAS upgrade has increased. To accommodate these changes, the readout architecture of the strip upgrade has changed with all readout ASICs communicating directly to the HCC and the output data rate for the HCC increased to 320 MHz. Greenall will make the design changes required for the production barrel hybrids and modules and have an important role in the specification and design of the production ASICs power boards and bus tapes, based on the experience gained from the design and usage of the prototype 130 nm hybrids and modules. In the design of the production hybrids and modules, final changes will also be made to facilitate industrial quality control, increase production rates and enhance testability both at the industrial firms and within the collaboration. Test tokens will be added to the hybrid panels to allow Military Standard QA procedures to ensure that circuit manufacturing quality is maintained.

In order to prepare for the pre-production, Carroll will develop modifications of the hybrid and module assembly tooling to allow for the necessary hybrid and module through-put, including necessary enhancements of vacuum infrastructure. Powell and Milovanovic will commission all necessary electrical testing infrastructures, including the development of equipment and procedures required for the “burn-in” of hybrids. Similarly, Affolder and Milovanovic will develop the non-contact metrology systems for the geometric quality control of hybrids and modules.

During production, Affolder will provide overall coordination of the strip hybrid and module production at Liverpool. Liverpool (Greenall, Milovanovic) will be the industrial contact for the production of the hybrid flex circuits and the SMD component attachment within the UK; currently hybrids are produced at Stevenage Circuits, PLC and populated with SMD components at Hawk Electronics, PLC. Liverpool will provide the reception testing (Affolder, Powell, Milovanovic) of all UK barrel hybrids. Hybrids and modules will be assembled (Wormald, Carroll) and wire bonded (Wormald). Mechanical quality control will be provided by Affolder, and Milovanovic with the team of Powell, Greenall and Milovanovic providing electrical quality control.

##### Strip mechanical support structures (UK WP4+5):

The current planning for the assembly-phase of the barrel strip tracker requires Liverpool to manufacture and test half of the UK’s quota of staves prior to shipment to CERN. This programme makes optimal use of the facilities available at Liverpool. The LSDC will play host to the manufacture and testing of hybrids and modules and the subsequent mounting of these, together with modules produced by our UK partners, onto stave cores. Ultimately Liverpool will do the stave core assembly and the module mounting for half of all the staves to be built in the UK. The Workshop and composite facility will be responsible for the manufacture and testing of the stave cores needed at Liverpool.

Figure 12: First generation stave assembly jig during surface grinding at Liverpool

In the run up to the strip tracker TDR, Sutcliffe will be responsible for maintaining the documentation of the current stave core design for the international community. Jones, T., together with international colleagues, will be responsible for defining and maintaining the stave core functional specifications. Carroll and Jones, T. will be responsible for developing the local stave core assembly plan and developing the infrastructure needed for stave core assembly and quality-control. It is internationally agreed that during this period Liverpool will be responsible for the stave assembly vacuum jig (Carroll & Workshop) and the manufacture and quality control of the required number of stave cores (Jones, T. & Workshop). Carroll and Whitley will continue the development of the module mounting tooling and will lead the procurement and commissioning of the required equipment at Liverpool. The necessary tooling for mounting the stave core onto the wire-bonders will be designed, manufactured (Carroll, Whitley, Workshop) and the module to bus tape wire bonding programmes developed and verified (Whitley). Greenall, Hayward and Powell will apply their expertise in hybrid and module testing to developing the systems for the reception testing of modules from outside Liverpool and will lead the implementation of stave-scale module test systems. These staves will be included in the global strip systems test at CERN, where multiple staves will be operated in, as near as possible, the final geometry and electrical configuration. The expertise developed in the stave QC will be vital to this programme; Hayward will lead Liverpool efforts at CERN.

As the project moves into the construction phase, Jones, T. will offer overall coordination to the production and assembly of staves at Liverpool. Greenall and Powell will be responsible for bus-tape electrical testing. Whitley and Workshop, with the experience gained during pre-production will, together with additional project-funded technical effort, form the stave core assembly team with Carroll, Jones, T. & Sutcliffe undertaking various aspects of stave core quality control. Module mounting will be undertaken by project-funded technical effort with Whitley responsible for wire bonding. Greenall, Hayward, Milovanovic and Powell will undertake final stave testing which will include burn-in, and cold operation. It is anticipated that completed staves will be shipped to CERN from the start of stave core assembly. It is expected that Liverpool effort will reception-test staves at CERN and will participate in the testing of staves once integrated into the global support structures (Affolder, Greenall, Milovanovic & Powell). Liverpool (Jones, T., Sutcliffe & Workshop) will continue to work the design, development and manufacture of the end-of-barrel interlinks. We will also collaborate on the design, development and manufacture of other carbon-fibre based components as required.

##### CMOS pixels for 5th pixel layer ATLAS tracker upgrade:

Within the ATLAS collaboration a broad programme has started to establish active CMOS sensor technology as a possible lower-cost alternative to current planar pixel technology. International working groups have started to pursue the development of CMOS sensors for both the pixel and strip-layers in the ITK upgrade.

In 2014, Liverpool successfully opened a new R&D to develop CMOS sensor technology (Vossebeld, Casse). With the support of a £203k STFC PRD grant a CMOS design engineer (Vilella-Figueres) was appointed. The newly formed CMOS sensor team was further complemented with the efforts of 2 PhD students who work on TCAD device simulations. The focus of the team is the development of CMOS sensors for challenging environments such as the HL-LHC upgrade or future linear colliders. In particular, the team aims to demonstrate that multi-metal layers in CMOS technology can be used to produce sensors with in-built readout fan-ins, to allow the readout of a large area sensor by a single high channel density pixel ASIC.

Within the context of the ATLAS HL-LHC upgrade, in close collaboration with other ATLAS groups, the work focuses on the development of sensors suitable for a proposed 5th pixel layer in the ITK. The extra pixel layer is intended to reduce the required number of layers in the proposed strip tracker, currently comprising 5 double Silicon layers. This has the potential to yield very substantial cost savings for the overall upgrade project.

The aim of the programme, towards the pixel TDR submission in 2017, is to establish CMOS sensors as a robust solution for a 5th pixel layer. A prototyping programme has started, in collaboration with the University of Geneva and KIT Karlsruhe, with engineering run submissions expected in the spring, summer and autumn 2015. Liverpool contributes design, testing and simulation effort to this prototyping programme. In parallel to this sensor development programme, simulation work is needed to demonstrate the physics performance of a tracker with a 5th pixel layer and a reduced number of silicon layers in the strip tracker.

### Quark Flavour: LHCb

#### LHCb: Current Activities

##### Introduction:

The group’s early goals of first physics measurements (2008-2010) developed into the EW physics programme during Run-1 whose long-term aim was to search for NP, and exotics, in the forward region. The group has been a driving force in this area since its inception. We aim to continue this programme in the LHC Run-2 and to lay the groundwork for a major B-physics contribution in Run-2/3. Consequently we are now developing a new “toolset”, with a new member of the group, focused on the main B-physics objectives of the experiment. The Liverpool group has been critical to the experimthrough the building, commissioning, maintaining and operation of the Vertex Locator. The VELO is the detector that provides the main tracking and the vertex information that separates signal B-events from background and hence absolutely central to the flavor programme at the LHC. As well as providing effort for the operations of the hardware and software of the VELO we will also contribute to the core computing of the experiment.

The group is led by Shears with academics/fellows: Bowcock, Farry, and Hutchcroft, Gorbahn, a phenomenologist (funded by the Liverpool Theory Grant), who joins the LHCb group (and experiment) and will provide the theoretical motivation for Run-2 and Run-3 B-physics. Shears and Farry have led the EW physics with an RA (Price).  Fay, Hennessy, Rinnert and Patel provide all the analysis software support for the group for production of MC (Hennessy), B-tagging and tracking (Rinnert), and databases (Patel). Fay, as well as providing (experimental CORE) LHCb computing support, maintains the analysis framework (and hardware) at Liverpool and CERN.

Figure 13:

Physics(B-physics):

Hutchcroft has led our investigation of b-hadron decays. He has measured the world’s best  Bs→Ds*+Ds*- branching fraction, which can be used to determine the width difference of CP eigenstates in the Bs meson system. The analysis is undergoing internal review and is expected to be published in the first half of 2015. Hutchcroft was the reviewer for the B→ppK paper recently published by LHCb. Gorbahn joins the group with Bowcock, Hutchcroft  strengthening the B program and together we have outlined a programme of work (see the proposed section p. 37) focussed on better model independent searches for NP in B decays.

##### Physics (EW and top):

| The group strategy from 2012-2014 has been to exploit LHCb’s unique kinematic acceptance and forward tracking capability, to search for NP by performing tests of the Standard Model in the EW sector. This is a physics programme established and led first by Shears and now Farry. The analyses covered in the group are measurements of W and Z boson production to muon and tau final states. Measurements of the Z boson cross-section in muon final states with the full s=7 TeV dataset[1] are being prepared for publication and have substantial contributions from Farry and Shears. Price has repeated the Z production measurement on the s=8 TeV dataset. Farry measured Z production to tau final states[2], in the first LHCb publication featuring tau reconstruction, which has been reinterpreted in the context of non-Standard Model Higgs production[3]. Data-driven lepton reconstruction efficiencies developed, measured and documented by Farry have been adopted as LHCb standard. They have been used in the 7 TeV W production[4], for which Price was internal reviewer and Shears working group reviewer. The efficiencies have also been adopted in publications of Z+jet[5] and Z+D[6] production. Farry currently exploits his knowledge of tau reconstruction, and the precise tracking information afforded by the VELO, to reconstruct W decays to tau leptons, and perform a lepton universality test by comparing the rate of this to that of W bosons to muons. Price and Shears have measured the Z boson forward backward asymmetry in muon final states in the full Run-1 dataset to extract a value for sin2W, a fundamental |  |
| --- | --- |
| Figure 14: Forward backward asymmetry for Z bosons decaying to muon pairs, shown as a function of dimuon invariant mass. | Figure 15: Measured cross-sections for the Z decaying to the final states ,e,,h, and e (open points) compared with theory (yellow band) and the combined Z→ and LHCb Z→ measurements (closed points) |

Standard Model parameter. The analysis is currently undergoing internal review and should be published in the first half of 2015.

Extensions of the muonic W analysis have been used, together with specialist b-quark identification algorithms developed by Rinnert, to made a 3.7 (first) measurement of top quark production inside LHCb (Bowcock, Hennessy, Rinnert). Based on 2fb-1 we measured a cross-section of 24-9.7+14.6±6.9syst.±0.9lumfb.  This analysis was pioneered by Liverpool[7] and lays the groundwork for top cross-section measurements in Run-2. LHCb will publish results of top production in 2015. Rinnert (until 2014) contact person for LHC combined top studies. Studies of diboson (WW) production have also been performed (Bowcock, Farry), and are detailed in a forthcoming thesis, to establish LHCb cross-section measurement sensitivity in the Run-1 and Run-2 datasets.

##### VELO Operation:

The LHCb Vertex Locator (VELO) is a silicon strip detector, and the most precise sub-detector at the LHC. It provides the high precision hit points necessary for accurate track finding and vertexing within LHCb, and its successful operation is crucial for the entire LHCb physics programme. Run-1 of the LHC was successfully concluded on 14th February 2013 with a total dataset of 1.11/fb at 7 TeV and 2.08/fb at 8 TeV data recorded. The VELO was operated[8] throughout Run-1with an overall efficiency of 99.2% (compared with a maximal possible efficiency of 99.3% from production). This outstanding record of smooth running was achieved through the work of the core staff Casse, Hennessy, Patel, Rinnert and Smith.

The group are responsible for a large fraction the VELO including: all aspects VELO module operation and setting safe operating parameters (Casse); modules diagnostics (Smith); offline(Patel) and online databases including conditions databases(Rinnert); online DAQ and slow controls(Hennessy); monitoring(Rinnert); maintenance of the electronics specifically the TELL1 (readout boards) (Hennessy, Smith); and the critical interlock safety boxes which provide failsafe operation of the detector (Smith). Patel is responsible overall QA of the detectors including the connectivity data bases and component tracking.

Rinnert currently leads the overall VELO project (2014-) and is directly responsible to the Technical Board for all aspects of its operation. He is also is responsible within LHCb for the VELO Upgrade. Hennessy was Deputy Project leader from (2011-2013) and is responsible for VELO DAQ. Rinnert and Hennessy are the two acknowledged experts and perform on-call duties during all running and maintenance periods. Patel provides expert on-call cover during the data-taking period.

##### VELO Maintenance:

During LS1 the detector was powered off and maintained at -20℃ in a Neon atmosphere to protect the modules. During the shutdown Hennessy upgraded and tested VELO control systems, Rinnert the monitoring and calibration procedures, and participated in LHCb-wide operations weeks every two months during the shutdown. They were in charge of bringing the VELO into operation for a TED Run-1n November 2014, with the first particles from the SPS firing protons down the transfer line to the LHC into the TED (transmission-line end dump), 300m downstream of LHCb. The data show that the sensor current and noise are consistent with those measured during Run-1. Analysis of the ~7000 tracks reconstructed from the TED run. New procedures for spatially and time alignment were tested successfully based on a new infrastructure developed by Rinnert. The TED Run-1s vital for LHCb as the VELO cannot take cosmics.  During this period TELL1 DAQ cards were tested (Hennessy) and qualified for operation and the “mission-critical” interlock box, and its spare, maintained (Smith).

The VELO sensors have been continuously monitored (Casse) to evaluate the effects of radiation damage on the sensors[9]. Using the leakage currents and the thermal temperature history the Liverpool group were able to show that there had been a minimal amount of annealing, fitting the expected model. The expectation is that the detector will still be fully operational at the end of Run-2, although the sensor bias voltage will need to be raised from 150V used in Run-1 to 450V by the end. The VELO is thus in excellent shape and ready for Run-2 data taking from Q2 2015.

##### VELO2 Maintenance:

The VELO2 was constructed by Liverpool, at the request of LHCb, to mitigate the impact a potential catastrophic beam incident on the experiment. This was a substantial enterprise (described CG-2012) and the detector assembled at CERN by Liverpool (Workshop, Patel, Smith) and completed in 2012. Hennessy led characterisation tests of the detector[10] in 12/13 and devised a remote monitoring system which allows the group to check the detector temperature and protective gas atmosphere. Patel extended the production database such that the installation and testing at CERN was also recorded. Patel, who remains responsible for understanding the metrology of VELO1, also oversaw the metrology of VELO2 and its analysis. This was to ensure that, post-insertion, the VELO2 could be deployed for physics as rapidly as possible. Carroll and Patel were responsible for preparing the contingency plan for the installation of the VELO2; including radio-protection problems, and that all installation equipment were in place. The VELO2 was briefly exhibited to the public (CERN open-day 2013) and is now on standby for insertion at the pit.

##### Core Computing:

Fay is a member of the GANGA LHCb job submission system core team. Within this central computing effort, Fay leads improvements to the nightly build and monitoring system, he is also working on the development and deployment architecture.

| Carroll | VELO2 Module Project Engineer | 2012- | LHCb Leadership |
| --- | --- | --- | --- |
| Hennessy | VELO2 Module Production Manager | 2010-2012 |  |
|  | VELO Deputy Project Leader | 2012-2013 |  |
| Farry | Electroweak Working Group Convenor | 2013- |  |
| Hutchcroft | VELO Software Coordinator (including tracking) | 2005- |  |
| Rinnert | VELO Project Leader | 2014- |  |
|  | Responsible VELO Online Monitoring | 2007- |  |
| Shears | LHC Electroweak Working Group Co-Convenor | 2010- |  |
|  | LHCb Electroweak group convenor | 2008-12 |  |
|  | LHCb co-convenor, EW and Exotics | 2012-13 |  |

[1]	R. Aaij, et al., Measurement of the cross-section for Z->mu mu production with 1 fb-1 of pp collisions at sqrt(s) = 7 TeV, CERN-LHCb-CONF-2013-007  (2013).

[2]	R. Aaij, et al., A study of the Z production cross-section in pp collisions at s=7 TeV using tau final states, J High Energy Phys 2013 (2013).

[3]	R. Aaij, et al., Limits on neutral Higgs boson production in the forward region in pp collisions at √s = 7 TeV, J High Energy Phys 2013 (2013).

[4]	R. Aaij, et al., Measurement of the forward W boson cross-section in pp collisions at sqrt(s) = 7 TeV, CERN-PH-EP-2014-175.  (2014).

[5]	R. Aaij, et al., Study of forward Z + jet production in pp collisions at √ s = 7 TeV, J High Energy Phys 2014 (2014).

[6]	R. Aaij, et al., Observation of associated production of a Z boson with a D meson in the forward region, J High Energy Phys 2014 (2014).

[7]	H. Brown, Monitoring radiation damage in the VELO locator and top pair production in LHCb, CERN-THESIS-2013-226  (2014).

[8]	R. Aaij, et al., Performance of the LHCb Vertex Locator, J. Instrum. 9 (2014).

[9]	A. Affolder, et al., Radiation damage in the LHCb vertex locator, J. Instrum. 8 (2013).

[10]	K. Hennessy, The LHCb Vertex Locator Replacement Detector – Electrical and Thermal Performance Studies, LHCb-PUB-2013-004 (2013).

#### LHCb: Proposed Programme

##### Introduction:

This period will be, for the group, one of transition and preparation for Run-3. Our EW programme will have delivered unique measurements in the forward region. Run-2 will focus on searching for, and putting limits on, NP through precision measurements. At the same time we will invest in preparing a new B-physics programme for Run-3, using Run-2 data. Although we have an ambitious physics programme, in recognition of the very tight resources available to STFC, we are not requesting any additional resources and are committed to “doing-more-with-less”.  Liverpool will continue to support the smooth and efficient operation of the VELO detector and the maintenance of the VELO2 detector in readiness for installation. Successful operation of the detector underwrites all flavor physics at LHCb. We will also participate in the decommissioning and removal of the VELO detector at the end of Run-2 and preparation for the installation of the upgraded VELO pixel detector.

##### Physics (b physics):

Mode

B→K(*)l+l+

B(ds)→K*ϕγ

B(ds)→hh(charmless)

Ks→μμ

Table 3: CharmlessB decays to be used in search for NP.

The group (Bowcock, Hutchcroft) has initiated a new theory/experiment collaboration with Gorbahn, (“BSMFits”), to study the limits on New Physics that can be set with very precise measurements of charmless b-hadron decays whilst minimizing model dependence. Gorbahn will work with collaborators from Siegen (Van Dyk) and  Silvestrini (Rome) to provide expertise on theory. By exploiting a new analysis tool, into which effective theories can be inserted the Bayes factors of different models can be computed and compared. The group will study the modes in Table 3 and search for evidence of: NMSSM, vector fermions, scalar extension of the SM, models with lepton flavor violation and SU(2)SU(1) effective theory extensions. The programme will exploit the unique expertise on VELO precision tracking(Rinnert), and particle identification to allow us to combine results with an understanding of common systematics. The results may be further combined together with information on D-mixing (M12, 12, and 12) as well as LHCb data on tree level CKM measurements (, Vub, Vcb)  to produce powerful limits on the SM. We expect we will be required to perform analyses  with observables of special interest and sensitivity to new physics. For example we will study the very high range of  lepton q2 in B→ hnll (multihadron) decay modes (Bowcock, Hutchcroft). The initiative is timely, because the Run-2 dataset will deliver the statistical precision needed to extract observations and limits of theoretical interest. BSMFits will also use information from other experiments (e.g. NA62) to improve limits on NP.  By the end of Run-2 we intend this will be an established  area for the group and, with a successful track record, allow BSMFits to be a powerful tool for the search for NP in Run-3.

##### Physics(EW and top):

For Run-2 Farry will continue to lead the LHCb electroweak physics working group and Shears will continue to co-convene the LHC electroweak working group. Farry and Shears will start by making the definitive measurements of W and Z production at these highest energies. We note the Run-1 measurement of W production at s = 7 TeV is the most precise determination made by any LHC experiment, and we expect to continue producing results with this level of precision. The results will be compared to theory to test the electroweak sector of the SM. The higher centre-of-mass energy increases LHCb’s acceptance for higher mass and momentum objects. Farry and Shears will make the first measurements of WW production in the forward region, and determine whether the intriguing differences to prediction seen by the GPDs in Run-1 also appear in this different kinematic region. Any deviations observed will be interpreted in terms of possible beyond Standard Model contributions. Farry will introduce dedicated high transverse momentum hadronic tau decay triggers, and use the resultant data to test beyond Standard Model contributions to lepton universality in Z and W production in tau final states. The work will exploit his previous analysis Run-1 data, and extend its significance by including these extra decay modes. In parallel, Farry will explore beyond Standard Model scenarios which have been proposed to explain existing discrepancies in lepton universality measurements (eg. Z production, with different couplings to different leptonic final states), and use his measurements to place limits on their production. Shears will work with Gorbahn to explore the sensitivity of this measurement to the underlying partons, and to parton predictions which incorporate electroweak and strong corrections, which should become available on the Run-2 timescale. Bowcock, Hennessy and Rinnert will continue their analysis of top production using the Run-2 data. With 6 fb-1 of data at 13 TeV we will deliver a top cross-section measurement with an ~8% statistical uncertainty. This will not only  enable us study the top asymmetry on the forwards region (a possible “smoking gun” for NP) but also put limits on decays of exotics such as light (charged) Higgs decaying through a top.

##### Operation and Maintenance of VELO:

The VELO will continue to be maintained by the team from Liverpool. As VELO project leader, Rinnert will take the pivotal role of directing the commissioning work for Run-2. This has already begun with a successful TED Run-1n November and will culminate with the start of physics data taking in Q2 2015. Rinnert is primary maintainer of the online monitoring and calibration software. With twice as much luminosity expected for Run-2, monitoring and calibration will become increasingly important to maintain the performance of the detector with further radiation damage. As primary DAQ coordinator, Hennessy will ensure the DAQ and control software are ready and maintained for Run-2 operations. Hennessy will oversee the training of the on-call shift team for the VELO for the duration of Run-2. Liverpool made up 30% of the shift team for Run-1 (Patel, Hennessy, Rinnert) and will maintain a high level of involvement for Run-2. Hennessy and Rinnert will also support the shift team as de-facto experts. Hennessy will oversee the testing and availability of the DAQ. Patel will maintain responsibility for the database containing the current status of all current VELO hardware and spares. Maintaining efficient operation throughout the 5 fb-1 of data expected in Run-2 requires long-term monitoring of sensor radiation damage, and adjustment of depletion voltages where necessary. Patel and Hutchcroft and Casse will study the evolution of the detector with radiation damage and compare with the data collected during Run-1 and during production. Casse will act as radiation damage expert for the silicon sensors and determine optimal running parameters for the detector as integrated luminosity increases. Smooth running demands that VELO response be monitored during 25ns  (Run-2) LHC operation, to ensure no efficiency loss occurs compared to 50 ns operation (Run-1). Smith will maintain responsibility for the VELO low voltage system, hybrids and Interlock Controller.

We expect the VELO to remain fully efficient during Run-2. However, it will need to be replaced in the 2018 shutdown. Removal procedures will be devised by Patel and coordinated by Rinnert and Hennessy. Carroll, Whitley and Wormald will plan the mechanical de-installation of the VELO in preparation for the installation of the VELO pixel Upgrade detector. Due to the health risk from the radioactive environment, the de-installation must be dealt with in an efficient and safe manner, in conjunction with the CERN Radio-Protection Group.

##### Operation and Maintenance of VELO2:

It is critical that the VELO2 detector be maintained on full standby, and be ready for installation if required. Repair capability for all VELO and VELO2 modules will be maintained at Liverpool until 2017 (Carroll, Wormald). Hennessy, Patel and Smith will perform a long term monitoring programme of VELO2 to ensure that the detector does not degrade during storage. Patel will remain responsible for VELO2 metrology, which must take place before installation can occur.

##### Offline software, computing:

Fay will continue as part the GANGA development team. He will extend the file storage capabilities of GANGA to include cloud systems, to address the increased data storage needs of Run-2 analyses and upgrade studies. Fay will take responsibility for the improvements needed to optimise the GANGA load balancing and job management systems, to cope with the projected increase in LHCb usage during Run-2 and beyond.

### Quark Flavour: LHCb Upgrade

#### LHCb Upgrade (Current) Activities

##### Introduction:

The upgraded LHCb experiment is expected to collect 50 fb-1 of data at s= 14 TeV. The Liverpool group is heavily involved in preparations for an upgraded VELO detector, which will be required to withstand the increased radiation dose during Run-3

##### VELO prototyping:

The VELO detector is being upgraded to maintain current tracking and vertexing performance in the challenging high luminosity period of LHC data taking. The upgraded detector will be radiation hard, and be readout at 40 MHz. Rinnert oversees the upgraded VELO as part of his leadership of the LHCb VELO project, in particular he coordinates the workplans between LHCb institutions. Within the UK, Bowcock leads the UK VELO upgrade project, and Patel coordinates the workplans between UK LHCb institutions for the mechanics and integration.

The pixel detectors for the LHCb VELO upgrade are based on UK designs of ATLAS pixels and RD50 (Casse) with a small 55m square pitch distinctive of the VELOPIX ASIC. Substantial R&D has already taken place to ensure that the thin (200m) silicon sensors are both radiation tolerant and can be operated at 1000V to guarantee a signal of at 6000 e- at the maximum fluence. A vacuum tank for testing the upgrade VELO modules has been designed (Carroll) and two are under construction (Workshop) to allow for testing at the production site and at Liverpool prior to installation.

| Figure 16: VELOPIXwith Liverpool Hybrid in Test Beam | Figure 17: Data from November testbeam, showing the beam spot in the 3 chip array |
| --- | --- |

We have designed a mask set (Casse, Tsurin) for production of n-in-n and n-in-p VELOPIX compatible sensors that have been processed by Micron Semiconductor. Several advanced technologies, in addition to the baseline detector geometry (defined by the VELO sensor work package leader, Casse ) have been incorporated for testing. The mask includes 12 triple ROC sensors and 14 single ROC ones. Eight of the triples are baseline geometry (with 450 μm distance between the active area and the cut edge) and four have a more aggressive edge design (250 μm) to reduce the inactive area at the periphery of the sensor and increase the total acceptance of the VELO. Besides, a more aggressive solution is implemented on four of the single assemblies, with 150 μm edge (with the remaining being four with 250 and six with 450 μm edges). Besides, we have designed the n-in-n sensors with special guard rings on the back side (recessed with respect to the top implant edges) for better high voltage performance and for avoiding edge spark protection. This protection is presently thought to be necessary to apply high bias voltages after irradiation without electrical discharges at the edges due to vacuum breakdown. If demonstrated within the R&D phase to take place in early 2015, this solution could be preferred to the n-in-p baseline due to the fact that avoiding the post-processing step of parylene coating the assemblies mitigates the extra cost of the n-in-n processing. Smith has produced prototype single chip and multichip kapton hybrids, cables and supports. He has tested and interfaced printed circuit boards for mounting Medipix and TIMEPIX3 equipped sensors for testbeam and irradiation studies. Smith is currently responsible for hybrid design for mechanical and electrical evaluation, the design and production of VELOPIX hybrid circuits, and is closely involved with the upgrade module design and specification.

Carroll has produced designs for vacuum tanks required to test the modules on reception from Manchester and in preparation for mounting. These are being fabricated by Whitley and the Workshop. Patel is designing and testing the Quality Control db – and integrated process control – for the upgrade production.

| LHCb VELO Upgrade Leadership |  |  |  |
| --- | --- | --- | --- |
| Bowcock | UK Work Package 2 Vertex Detector Leader | 2014- |  |
| Casse | International Planar Si Co-ordinator | 2011- |  |
| Patel | UK WP2.4 Mechanics & Integration Leader | 2014- |  |
| Patel | UK Quality Control and Database Co-ordinator | 2014- |  |
| Smith | International VELO Upgrade Module Co-ordinator | 2011-2013 |  |

#### LHCb Upgrade: Proposed Programme

##### Introduction:

During the forthcoming grant period, preparations for Run-3 will intensify. The group’s main task is largely technical and includes the assembly of the upgraded VELO in the LSDC, and its transport, installation and commissioning. Notwithstanding the large deployment of core staff on the detector itself we will continue to build our new B-physics programme for Run-3.

##### Physics:

. Bowcock, Gorbahn and Hutchcroft , will work on developing BSMFits is being extended to allow for the new decay modes and prepare for the statistics available in Run-3. Rinnert will update the tracking code to utilize the new pixel sensors (which will give rise to entirely new ,systematics for the vertex and tracking) and Hennessy will prepare the simulations and the new trigger schemes required. Bowcock and Hutchcroft will study (in MC) the systematics expected on the charmless B-decays and work with Gorbahn to incorporate this into BSMFits. It is our intention to ensure that the group is in position of making and immediate impact the search for NPwith Run-3 data with BSMFits so this preliminary work must be completed by the end of the proposed  period. Bowcock will continue to prepare and modify the top production analysis for the upgrade Shears and Farry will continue to exploit and lead with the EW studies. They will prepare for Run-3 by simulating in detail di-boson production in the forward region and modify the existing analysis (Run-1 and  Run-2) to account for the new detector components. The WW analysis will be the first measurement to be delivered  by the group in Run-3.

##### VELO Detector:

The upgraded VELO pixel detector has been designed and will be prototyped, constructed, tested and installed within this grant period. Rinnert has oversight of the entire VELO upgrade project through his VELO project leadership. Within the UK, Bowcock acts as VELO upgrade coordinator and coordinates the efforts of six collaborating UK institutes. Patel is responsible for the .echanics and integration work package within the VELO upgrade project. This package covers the mechanics necessary for module bases, cooling manifolds and vacuum feedthroughs, and requires coordination between three UK institutes, one in Brazil, one in the Netherlands and CERN.

Tsurin will design, prototype and qualify the final VELOPIX compatible planar silicon sensors using our experience on radiation hard silicon. These will be qualified for operation up to 1016 protons/cm2 and operation at 1000V. Casse will integrate sensors into pixel tiles, bump-bonding onto the VELOPIX ASIC. Qualification of the bump bonding will require close collaboration between sensor, chip and bump bonding facility and the development of strict quality control procedures. Smith who produced the VELO hybrids will design, prototype, test and qualify the flex circuits to which the pixel tile will be mounted, passive components will be populated and wire bonding performed as necessary.

Patel was responsible for a unique contribution to the success of the VELO and replacement VELO2 by providing the entire databasing and process control of the production through a unified web-based interface. It will be necessary to repeat this degree of data logging and process control for the upgrade, taking into account that this will involve several separate sites and groups. Patel will be responsible for quality control for the upgrade build, and VELO half assembly at Liverpool where modules are mounted onto bases and assembled into detector halves (LSDC). Patel will coordinate the in situ metrology and systems tests on the assembled halves. Carroll will design the detector mounting mechanics and jigging for the installation of the modules onto their two bases in the LSDC; the support mechanics will be fabricated by Whitley and the Workshop.There will be a requirement to ensure compatibility with the legacy detector elements at CERN which will be reused for the upgrade detector. Whitley will take charge of vacuum qualification for the detector halves. Like the current VELO, the upgraded VELO pixel detector will operate in a secondary vacuum and so all components of the detector must satisfy strict LHC safety and out-gassing limit requirements .

Figure 18: Prototype 40 MHz readout board, containing FPGA readout and emulating the VELO front end chips,

Hennessy will develop the VELO specific parts of the DAQ and experimental control software and commission the centrally provided hardware for the VELO. He will design a “slice” of the DAQ, which will be invaluable during detector assembly and module testing. Hennessy will also coordinate transport of the finished detector from the UK to CERN, using Liverpool’s previous experience of transporting the ATLAS SCT endcap-C. On delivery, Hennessy will oversee requalification of the detector, and final installation inside LHCb. Rinnert will take responsibility for providing the tracking software for the upgraded VELO. He will work with Hutchcroft to devise optimal and fast tracking strategies, which will build on their expertise of providing such code for the current VELO detector. The strategies will be optimised for use in multi-core cpu farms, and their performance checked with testbeam data.

### Quark Flavour: NA62

#### NA62: Current and Programme

##### Introduction:

The NA62 programme is focussed on the study of rare kaon decays in order to test the SM through precision measurements of the CKM parameter |Vtd| and can provide sensitive measurements of lepton universality. Our efforts in this area are funded by the ERC with a grant that terminates in 2016 that included resources for building hardware and sufficient support for preliminary exploitation of the data in 2015/16. Dainton is the PI on the ERC grant and the hardware design and commissioning has been driven by Fry (an emeritus fellow) and Wrona. Hutchcroft joined the NA62 team to ensure delivery of our key physics commitment, the measurement of RK=Br(K+→e+ν)/Br(K+→μ+ν). He has expertise in analysis from BaBar and LHCb and will work with three post-docs (Wrona, Maurice and Massri) to deliver this analysis by the end of ERC grant. It remains our intention to try and recruit a senior fellow (STFC or URF) to participate and contribute to the NA62 programme following the end of the ERC programme.

##### Physics:

For the duration of the ERC grant we are commited to studying RK=Br(K+→e+ν)/Br(K+→μ+ν) with much smaller uncertainties, better than half, of the previous measurements (Hutchcroft, Maurice, Massri, Wrona ). This should be possible using the 2015 data set. The RA effort on simulation and systematics for RK will contribute to the early stages of the mainstream rare Kaon decay measurements.

##### Hardware:

The group has upgraded the CEDAR detector to create the K-TAG detector at NA62.The group was responsible for successfully proposing the use of nitrogen over hydrogen as the Cherenkov radiator, substantially reducing technical risk whilst keeping performance. This detector is a RICH capable of tagging Kaons. A successful test Run-1n 2012 with final mechanics but a preliminary version of half of the PMTs and readout was performed. Wrona has measured the detector performance in this data and developed an alignment framework for the detector. NA62 has completed a commissioning Run-1n December 2014, where the K-Tag detector was commissioned successfully where Fry, Hutchcroft, Wrona and Maurice have evaluated the performance of the completed detector. The two figures below show all but one of the PMTs working in the K-Tag with the expected efficiency; the missing PMT has been fixed already. The K-Tag figure-of-merit is the time resolution of each photon detection, with less than 100ps time resolution for a typical kaon tag the design goal for the detector. The two figures show all but one of the PMTs working in the K-Tag with the expected efficiency; the missing PMT has been fixed already. The K-Tag figure-of-merit is the time resolution of each photon detection, with less than 100ps time resolution for a typical kaon tag the design goal for the detector.

#### NA62: Future Programme

There only remains one year of the ERC grant within the next CG…

### Neutrinos: Overview

Neutrino mass is the only experimentally established physics beyond the Standard Model and offers new exploration avenues in our search for New Physics and answers to long standing big questions. Our first avenue of research is to obtain accurate understanding of neutrino flavour mixing. With the recent confirmation of three-neutrino mixing (T2K discovery of nu to nue transition at >7) it now becomes possible to search for CP Violation in neutrinos in the long baseline experiments planned in the USA (LBNF) and in Japan (Hyper-K). Such a textbook discovery could be linked to the origin of the matter dominance in the Universe (Leptogenesis). While preparing for these experiments that will start in the middle of the next decade we will continue exploiting T2K whose neutrino and antineutrino data combined to those from other experiments may provide significant sensitivity to CP Violation and the determination of the Mass Hierarchy. Our participation in T2K, LAr1-ND, LBNF/HK gives our programme a 2030 horizon with strong discovery potential. We focus in two areas where we already have already international leadership: (a) fitting methods and tools (VALOR, Mach3) which are at the heart of accessing the physics observables, and (b) neutrino interactions whose rather poor knowledge is and will continue to be the limiting factor for precision in terms of systematic errors; we will perform measurements with T2K ND280 and LAr1-ND and we will use our results to develop further the GENIE generator.

Our second avenue is to identify the mechanism that generates the neutrino masses. For Dirac neutrinos one would have to understand why the interaction of right-handed neutrinos is 26 orders of magnitude weaker than for left-handed ones and why the coupling of neutrinos to the Higgs is more than 12 orders of magnitude weaker than that of the top quark, one proposed explanation being that they may not be trapped on the three-brane like the known SM particles (Arkani-Hamed, Dimopoulos, Dvali, March-Russell 1998). In the Majorana case the neutrino is the only fundamental particle to be its own antiparticle and the mass of the right-handed neutrinos under the simplest assumptions lie near the GUT scale and the mass scale of the inflaton. We explore the neutrino mass origin through our search for neutrinoless-double-beta decay at SNO+.

This programme (T2K followed by LBNF and HK) will also yield precision measurements of mixing parameters and overconstrain the PMNS matrix, whose possible deviation from unitarity would signal the existence of new states (sterile neutrinos). The LAr1-ND experiment is part of the Fermilab Short Baseline Programme which in the period of this CG will allow us to perform direct searches for sterile neutrinos.

### Neutrinos: HYPER-K

#### Hyper-K: Current Activities

##### Introduction:

The Hyper Kamiokande (HK) experiment is a long baseline neutrino experiment to search for CP violation in neutrino oscillations. The T2K experiment has observed electron neutrino appearance in a muon neutrino beam at 7.3, enabling the measurement of CP violation in this channel comparing this effect between neutrinos and antineutrinos. HK utilising the neutrino beam from JPARC with upgraded near detectors and a megaton scale water Cherenkov detector at Kamioka will carry out this measurement. The HK experiment has a wide physics program in addition to long-baseline physics including atmospheric neutrinos, supernovae, solar neutrinos and proton decay. The Liverpool (McCauley, Andreopoulos, Rose) group have joined the collaboration, with a particular interest in CP-Violation and bring substantial expertise in calibration systems. McCauley is one of 5 non-Japanese members of the 26 strong HK management structure as a calibration co-convener, and is manager of WP4 (calibration) of the UK HK preparatory phase proposal recently approved by the PPRP.

##### Timeline:

The HK experiment is currently undergoing preparations with an expectation to start data taking in the mid 2020’s. The current grant period will see the final design of the entire experiment coalesce with a final design some time in 2018-9. The current preparatory work is crucial to demonstrate to the collaboration our readiness to deploy the systems proposed by the UK, including the LED based fibre optic calibration system proposed and led by Liverpool.

| HYPER-K Leadership |  |  |  |
| --- | --- | --- | --- |
| McCauley | Calibration Convener | 2012- |  |

#### Hyper-K: Proposed Programme

##### Introduction:

At Liverpool we are leading the design and testing of the proposed LED based fibre system for the HK far detector and the proposed TITUS near detector. This is fully incorporated into the current HK calibration plan and needs to be demonstrated with a fully functional prototype as the overall design of the HK experiment is brought together.

Software and Physics Analysis: To complement the hardware design of the LED and fibre system we will implement a simulation of the calibration system into the Monte Carlo simulation of HK and TITUS. Using the simulation McCauley and RA-HK will conduct a design study to develop the optimal placement and number of fibres inside the detector, and develop a calibration strategy. To complement the pseudo-muon prototype extensive simulations of the source will be conducted prior to the construction of the prototype. These simulations will guide the technical details of the source. Using the VaLOR neutrino oscillation fitting suite Andreopoulos and Christodoulou will conduct an extensive study of the proposed HK experiment including the specification of both the near and far detector. The results of these studies will be used to guide the overall design of the experiment and ensure that the stringent requirements on systematic uncertainties can be met with the proposed experimental design.

##### Hardware Activities:

As part of the UK HK preparatory phase we are developing a calibration system for HK based upon LED pulsers and optical fibres similar to the TELLIE system in SNO+. This will allow for the calibration of PMT time and charge signal and optical attenuation and scattering in the detector in both dedicated calibration runs and throughout data taking at HK. The ability to calibrate the detector in this way without source deployment will be a significant advantage to HK due to the modular design of the system and the subsequent time required for source based calibrations. Rose working with Greenall and Powell is developing improved

Figure 19 LED driver (left) – design Powell, blue LED (right) –design Greenall, MPPC (under the LED) with amplifier and programmable 100 V mini supply (top right). High speed, high current Quad-MOSFETs (in two gate-driver IC) hidden inside the large shielding box on the left

optoelectronics for the LED calibration system. We are prototyping several possible designs and with RA-HK(from the HK preparatory phase grant approved by the PPRP) will test the optical response of the fibre coupled LEDs in these systems to select the prototype design for HK. We are also working closely with the LZ group at Liverpool to combine our efforts to produce a system that appropriate for both experiments. We will also exploit the LED system to construct and test a prototype of a pseudo-muon calibration source. Light will be injected into a hollow tube submersed in water; light that is incident at almost tangential incidence on the internal surface will be emitted at the Cherenkov angle. Payne and RA-HK, working with Powell will develop and test the Pseudo muon light source in a tank at Liverpool and will prepare to take the prototype to Japan to be tested in the HK prototype and we are pursuing the possibility of deployment in Super Kamiokande.

### Neutrinos: LBNF

#### LBNF: Current Activities

##### Introduction:

The LBNF experiment will combine a new MW-class neutrino beam at Fermilab, a massive liquid Argon TPC with bubble-chamber-like imaging capabilities, and a deep underground location at the 4850-ft level of the SURF facility 1,300 km away from the neutrino source. In this configuration, the LBNF experiment has the potential to transform our understanding of neutrino mixing with precision measurements of neutrino CP violation, an unambiguous determination of the neutrino mass hierarchy and stringent tests of the validity of the 3-active-neutrino paradigm. A near detector at Fermilab will be required to measure the neutrino flux and provide neutrino cross section data sufficient to reduce systematic uncertainties to the level required for physics measurements. Liverpool is a leader in the development of the liquid argon technology required for LBNF both with our in house test facility and by our participation in the LAr1-ND experiment at Fermilab for which we will construct the Cathode plane. LAr1-ND also provides a physics program for the near future with the search for sterile neutrinos and providing neutrino cross section data for argon.

##### LAr1-ND:

The LAr1-ND detector is a liquid argon TPC with an active volume dimensions 4m x 4m and 5 m along the beam direction consisting of 112 metric tons of argon. It acts as a near detector for the MicroBoone detector as part of an active physics program searching for sterile neutrinos and acts as a testing ground for the detector technology of the LBNE far detector. The TPC consists of four anode plane assemblies (APAs) and two central cathode plane assemblies (CPAs). The APAs and CPAs are large-scale elements with an area of 4m x 2.5m. The CPAs will be designed and constructed at Liverpool; Mavrokoridis is TPC convener for LAr1-ND. The data from LAr1-ND will be used as additional inputs to the Genie neutrino cross section Monte Carlo (Andreopoulos) and as a testing ground for liquid argon TPC reconstruction tools. . LAr1-ND also acts as a near detector in a sterile neutrino search with MicroBoone, Christodoulou and Touramanis will lead this analysis.

##### -LBNE Physics and Detector Optimisation:

Figure 20 The improvement in systematic parameters from the VaLOR fit. The red line shows the prior constraint and the black the post-fit result. We show one parameter (the CCQE cross section scale factor) from the 50 included in the fit.

| Figure 21: The muon neutrino spectrum at LBNE along with the electron neutrino appearance probability for different scenarios. | Figure 22: The conceptual design of the LAr1-ND detector (a) and the layout of the APAs and CPAs in the TPC (b). |
| --- | --- |

The LBNF physics program is a long-term search for CP violation in the neutrino sector and the neutrino mass hierarchy. To maximise the sensitivity to this physics requires control of all uncertainties, which necessitates that LBNF have a capable near detector. However the design of this detector is essentially unspecified. Liverpool staff play an important role towards the full specification of the near detectors, which is necessary in order for LBNF to obtain DOE CD2/3 approval within this grant period. Andreopoulos is co-convener of the Physics Work Package for LBNE-UK and has adapted his VALOR 3-flavour oscillation analysis, used for producing several T2K flagship physics results, for the purpose of deriving oscillation physics-driven requirements for the LBNF near detector design. Christodoulou has injected a level of realism into the existing fast Monte Carlo simulations used by LBNF and has performed a very comprehensive analysis of simulated events with the purpose of establishing the near detector capabilities in measuring several exclusive or semi-inclusive neutrino event samples. Andreopoulos and Christodoulou utilise these samples to estimate the power of the LBNF near detector in constraining the flux and cross-section systematics and, crucially, to establish the dependence of these systematic error constraints upon the detector design characteristics. This is currently the leading effort to produce a near detector specification that manifestly meets the LBNF systematic error requirements and it was very well received when presented at the CETUP*14 workshop and at the LBNF collaboration during the summer of 2014. Error! Reference source not found. shows a typical result obtained from the preliminary studies of Andreopoulos and Christodoulou, quantifying systematic errors that have previously been merely roughly estimated.

| LBNF Leadership |  |  |  |
| --- | --- | --- | --- |
| Mavrokoridis Andreopoulos | LAr1-ND TPC Convener LAr1-ND Cathode and HV system work package manager LBNE-UK Physics Convener GENIE Spokesman | 2014- 2014- 2014- 2003- |  |

#### LBNF: Proposed Programme

##### Introduction:

The development and demonstration of liquid argon technology is essential for the successful operation of LBNE. The group plays a leading role in the development of this technology with our in house testing facility and in the next grant period we will expand upon this with the construction of the cathode plane for LAr1-ND and our full participation in this experiment, as well as full participation in the planned liquid argon test facility at CERN. The next four years will see the crystallisation of the LBNE program and the group is conducting analysis to ensure that the final design of the program produces an experiment that is sensitive enough to meet our physics goals.

##### Liquid Argon R&D at CERN:

CERN is developing a liquid argon TPC test facility to act as a testing ground for technology for the LBNE far detector complex including the provision of charged beams for measurements of detector performance. The facility consists of an 8x8x8 m cryostat into which TPC technology can be deployed. Liverpool (Mavrokoridis, Touramanis) will lead the texting of 2 phase readout technology, including the THGEM optical readout developed in the Liverpool liquid argon test facility. Sutcliffe, Carroll), will be involved in the design of key cryogenic infrastructure components such as the purification and re-circulation system. In addition to providing a testing ground to liquid argon technology, the facility will also provide a testing ground for the LBNE DAQ which will be deployed to collect data from the TPC. Hennessy, , who has extensive experience with DAQ from LHCb, will join the LBNE DAQ group and take a lead in the deployment of this DAQ at CERN. He will also supply onsite DAQ support during data taking periods.

##### LAr1-ND Physics:

Although LBNF will be able to constrain the dominant neutrino interaction systematics in situ using its near detectors, in its early phases it will rely almost entirely on external constraints. The current world data set of neutrino interaction measurements is extremely sparse and only a handful of data exist for neutrino scattering off Argon and tensions exist between these data. The poor understanding of neutrino interactions across the entire energy range relevant for oscillation measurements at LBNF will limit the physics potential with the early LBNF data. Data from LAr1-ND will provide a dramatic improvement of neutrino interaction phenomenology in the ~GeV energy range. LAr1-ND uses the GENIE neutrino interaction simulation developed primarily at Liverpool. Andreopoulos, the spokesperson of the GENIE collaboration, is the only LAr1-ND collaborator with experience in the physics simulations that will be used for understanding the characteristics of neutrino events at LAr1-ND. Andreopoulos will lead the LAr1-ND data analyses, producing precise neutrino-Argon cross-section measurements and a new comprehensive tune of the GENIE event generator. In addition, LAr1-ND will also provide a unique platform for the development of liquid Argon neutrino event reconstruction and physics analysis methods that, later, will be employed for the LBNF oscillation analyses. Mavrokoridis will lead this development of TPC analysis in LAr1-ND. In addition, the VALOR analysis, led by Andreopoulos, and used for deriving the oscillation physics-driven requirements for the LBNF near detector design can be used verbatim for sterile neutrino searches in the Fermilab short-baseline programme, where LAr1-ND acts as the near detector. Andreopoulos and Touramanis working with Christodoulou will lead the sterile analysis effort to settle the long-standing MiniBooNE/LSND anomaly and maximize the physics returns of the software infrastructures already developed at Liverpool for LBNF.

##### LBNE Physics and detector optimisation:

In the broad kinematic regime of LBNF, several reaction channels (pure quasi-elastic, meson-exchange currents, resonance neutrino-production, non-resonance shallow inelastic, deep inelastic) all contribute significantly to the total event rate, and a multitude of observable distributions is needed to constrain all aspects of interaction modelling and break the correlations between flux, cross-section, hadronisation, final state interactions and detector effects. The unprecedented systematic error requirement dictated by the LBNF physics goals will require a marked improvement in the analysis methodologies employed from the previous generations of experiments. Andreopoulos and Christodoulou will continue the effort to produce reliable oscillation sensitivity simulations developing an analysis (VaLOR) suitable for the LBNF precision goals. They will continue their effort to include in the VaLOR analysis numerous exclusive and semi-inclusive near detector event samples, with the purpose of deriving oscillation physics-driven requirements for the LBNF near detector design. Already 18 distinct near detector event samples and 50 systematic parameters were included in the first iteration of that work, deriving extremely sensitive systematics constraints in a robust and statistically rigorous manner. A comprehensive analysis of the effects of flux and cross-section uncertainties will be carried out for LBNF, informed by recent developments and emerging tensions between the measurements of currently running experiments. New LBNF near detector samples and kinematical distribution will be identified for mitigating and constraining the effect of these uncertainties.

One of the main limitations of the current preliminary studies is that they depend entirely on a parameterised fast Monte Carlo, albeit one that has been greatly improved over the last few months. Indeed, none of the design studies used to shape the LBNF project depends on a realistic full Geant4 Monte Carlo and actual event reconstruction. The over-simplifications necessary introduced by a parameterised fast Monte Carlo approach, limit the confidence with which one can claim that any particular near detector design can meet the LBNE requirements. A necessary step for LBNF to obtaining DOE CD2/3 approval is to establish the baseline performance using a full-scale Monte Carlo simulation and reconstruction. The analysis developed at Liverpool by Andreopoulos and Christodoulou is where all the necessary ingredients from the physics and detector simulation, reconstruction, test-beam and from near and far detector groups are blended together, and Liverpool will provide the necessary leadership and guidance and oversee the process of refining the performance evaluation studies necessary for CD2/3.

In addition, Andreopoulos and Christodoulou will drive the developments for the gaseous TPC LBNE near detector, building upon the studies and full GENIE/Geant4 simulations developed at Liverpool for the LAGUNA-LBNO project.

##### LAr1-ND Hardware and Operations:

The LAr1-ND detector is due to start collecting physics data at the end of 2017. Prior to this the Liverpool group is responsible for the design, construction and delivery of the central cathode plane (CPA) in the last quarter of 2016. This task will be carried out using the Liverpool Workshop and LSDC facilities by Mavrokoridis who is LAr1-ND TPC convener and , Payne who led the construction team for the T2K ND280 ECAL at Liverpool and Daresbury. Sutcliffe will lead the design of the CPA from the start of 2015. The CPA consists of a stainless-steel framework supporting a wire-mesh plane with dimensions of 4 m x 2.5 m. As the CPA provides the high voltage to drift electrons in the TPC it must be biased at -100 kV to achieve the required drift field of 500 V/cm over the 2m drift volume. During manufacture, all the CPA surfaces will be carefully polished in order to avoid any sharp edges that could lead to electrical discharge. Finally, a HV cup will be integrated to allow connection of the HV feedthrough to the CPA. Smith and Tsurin, exploiting their extensive electronics experience, will carry out the design and implementation of the HV system. Sutcliffe will lead the design of CPA from the start of 2015. The CPA panels will be tested in the LSDC cold environmental chamber. to temperatures down to -30 ºC for deflection and welding integrity using LVDT probes to assure that any distortions of the CPA are less than the required 2 mm. Additionally, the 100kV HV feedthrough and a panel of the CPA will be assembled and tested for breakdown voltages in a Liquid Argon test chamber in the UK. Once the CPA has been delivered to Fermilab it will be installed into the TPC and commissioned during 2017. Mavrokoridis and Payne will travel to Fermilab for this process. LAr1-ND will collect data through 2018. Detector construction, commissioning and running of LAr1-ND provide an important testing ground for the detector technology of the LBNE far detector. Mavrokoridis as TPC convener for LAr1-ND will lead this effort

### Neutrinos: SNO+

#### SNO+: Current Activities

##### Introduction:

The SNO+ experiment reuses the SNO detector, replacing the heavy water with liquid scintillator producing a wide program of low energy neutrino physics, including the search for neutrinoless double beta decay of Tellurium with loaded scintillator. Liverpool group members have made significant contributions to the refurbishment of the SNO detector, the production of the liquid scintillator plant and to SNO+ analysis.

Figure 23: The distribution of signals and backgrounds at the 130Te double beta decay end point. .

Physics:

SNO+ will search for the neutrinoless double beta decay of 130Te. The neutrinoless double beta decay signal will appear as an energy deposit in the scintillator of 2.5 MeV at a rate over and above that expected from backgrounds including the intrinsic two neutrino beta decay of 130Te. The Liverpool group are conducting analyses to understand the signal and background to measure neutrinoless double beta decay. To control the two neutrino double beta decay background it is important to understand the detector response as well as possible. We must measure the light attenuation in the various detector media and the angular response of the PMTs. This is achieved by the use of data from an isotropic optical source deployed at a large number of positions in the detector. Under the guidance of McCauley and Rose, Stainforth has produced a new optical fit for the detector to measure these parameters. Control of backgrounds is critical for measurement of neutrinoless double beta decay. Robertson has taken over leadership of the measurement of external radioactive backgrounds. Under the guidance of McCauley who led the analyses of instrumental backgrounds in SNO, Walker is developing new selection tools to remove instrumental backgrounds and estimating the changes expected during the scintillator phase.

##### SNO+ hardware and on site activities:

Before SNO+ operation the entire SNO detector has needed refurbishment and upgrades. This has included the installation of the hold-down net for the acrylic vessel and the installation of the TELLIE calibration system. The TELLIE system uses light pulses generated by LEDs and transmitted by optical fibres to illuminate PMTs for calibration. Rose led the design of the pulsed LED driver electronics for the TELLIE system. Previously faulty PMTs have been repaired and replaced and detector electronics have been refurbished by an onsite team including our PhD students who are  an expert on direct detector maintenance in the confined space of the cavity. The scintillator plant is under construction and is now in the final phases of the build project. Liverpool is making key contributions and lead in the He leak checking team; Robertson will be a lead in the cleaning and passivation program in early 2015.

##### Core Software:

The SNO+ data flow group, is responsible for SNO+ data from the time it leaves the SNO+ DAQ. The group is responsible for data transport, storage and all the processing data and simulation. Computing resources in the EU, Canada and the US are used by the group for these tasks. McCauley is co-convener of this group and has led the design of the processing infrastructure based on his previous experience leading the processing for the SNO experiment. Working with McCauley, Robertson has joined the group to ensure that the group has the required critical mass during the expected heavy load expected during detector commissioning, in particular she will take responsibility for exploiting GRID resources to maximise data processing. Liverpool provides direct computing support to SNO+ including the primary UK database mirror, supported by Bland. A fully validated Monte Carlo is a requirement for the successful exploitation of the experiment; McCauley leads the internal SNO+ Monte Carlo physics validation review.

| SNO+ Leadership |  |  |  |
| --- | --- | --- | --- |
| McCauley | Co-Chair Data Flow group | 2012- |  |

#### SNO+: Proposed Programme

##### Introduction:

Commissioning of the SNO+ detector with partial water fill has already commenced and full commissioning of with a water filled detector is expected during 2015. In the second half 2015 the scintillation plant will be fully operational and the scintillator will be added to the acrylic vessel in towards the end the year. The scintillator will be loaded with Tellurium during 2016. This grant period will see full detector commissioning and significant neutrinoless double beta decay data collected during its lifetime.

##### SNO+ hardware and on site activities:

The Liverpool group has played an active part in onsite activities and will continue to do so. During detector commissioning we will exploit current expertise to aid the swift start-up of data taking. Rose will travel to Sudbury to fully commission the TELLIE system.

##### Core Software:

The start of full data taking will also require the full commissioning of the SNO+ data flow system. This will be carried out under the leadership of McCauley, working directly with Robertson to ensure the data processing happen safely and securely, directly allowing both detector commissioning and data analysis to happen without disruption. Robertson will lead the adaptation of the current SNO+ data flow setup to the new DIRAC grid interface. Bland will support the monitoring and maintenance of the data transport system, ensuring the integrity of SNO+ data. Bland will also support the SNO+ Ganga plugin and the SNO+ database servers and mirroring system. Physics validation of the Monte Carlo for scintillator data is a high priority task for the collaboration, McCauley will lead the review.

##### Physics and Analysis:

The SNO+ Liverpool group will continue to play a core role in the analysis of neutrinoless double beta decay data. The removal and measurement of external radioactive backgrounds from the neutrinoless double beta decay window is a key part of the neutrinoless double beta decay search. The radioactivity in these regions is not affected by the contents of the acrylic vessel, but the detector response does change. Robertson is leading analyses that will exploit data from the water fill (2915) and scintillator fill (2016) and Te loaded (from 2017) phase of the experiment to remove and constrain these backgrounds. These results will impact on directly on the sensitivity of the experiment, through both the level of background and the choice of fiducially volume, and hence the mass of isotope. The backgrounds in the region of interest are also heavily influenced by the detector resolution. Full understanding of the detector optical response is required; the group will develop and expand upon the optical fit developed by Stainforth. Exploiting McCauley’s expertise on reconstruction with the SNO detector and exploiting tools developed for the optical fit the group will to improve the energy reconstruction in the region of interest, consequently reducing backgrounds. In addition to neutrinoless double beta decay SNO+ is also sensitive to other neutrino physics, including geoneutrinos. Exploiting the location of SNO+ deep within the continental shelf SNO+ can shed further light on the composition sources of geoneutrino sources. Rose will develop models of geoneutrinos and guide the analysis of SNO+ geoneutrino data which will be collected from the beginning of scintillator fill in 2015/16. As SNO+ conducts R&D towards higher Te loading for a potential second phase of SNO+ the group will provide support assessing the impact of this higher loading on our key areas of responsibility.

### Neutrinos: T2K

#### T2K: Current Activities

##### Introduction:

Liverpool in T2K has contributed detector construction, commissioning, operations and data analysis. Touramanis had major roles as T2K-UK project manager during construction and as ND280 ECAL convener. Liverpool provides leadership in T2K analysis; McCauley is convener of the ND280 electron neutrino group, Andreopoulos leads VaLOR neutrino oscillation fitting group. McCauley and Andreopoulos are current members of the T2K Analysis Steering Group.

| Figure 24: Credible intervals for CP from joint T2K/Reactor data. Results from MACH3 analysi[cite] | Figure 25: Electron neutrino charged current cross section results from T2K.[cite] |
| --- | --- |

Software and analysis:

Liverpool provides leadership and key contributions in T2K analysis. McCauley (2009-), Andreopoulos (2013-) and Touramanis (2009-11) serve as T2K Analysis Steering Group Conveners, guiding the T2K physics program. McCauley is convener of the ND280 electron neutrino group, responsible for measurement of the electron neutrino contamination of the T2K beam[1], electron neutrino appearance[2] and searching for electron neutrino disappearance.[3] The ND280 electron neutrino analysis has stringent particle identification requirements and McCauley, working with Christodoulou, has pioneered the use of the ECAL in ND280 analysis in order to meet these goals. These measurements act as important components of the T2K electron neutrino appearance measurement, and have been used to make the first electron neutrino cross section measurements since the Gargamelle experiment 40 years ago. McCauley led the paper writing for this result.[4] The group also contributed to the measurement of 23 using muon neutrino disappearance[5-7]. Liverpool plays a strong role in neutrino oscillation fitting. The MaCh3 group is a joint enterprise between Liverpool (Payne and Calland) and Imperial and uses a Markov Chain to extract neutrino oscillation parameters. Payne and Calland added the use of GPUs[CITE] to conduct event by event reweighting of the Monte Carlo to in production of PDFs for the Markov Chain. The Markov Chain allows the analysis to marginalise over a very large number of free parameters, uniquely allowing MaCH3 to conduct the simultaneous fit of data from both far and near detectors in neutrino oscillation fits..Andreopoulos initiated and leads the VaLOR fitting group working in collaboration with the Rutherford, Oxford Lancaster, Warwick, ETHZ and Valencia T2K groups. The VaLOR group uses a more traditional likelihood fit, to extract oscillation parameters while marginalising over systematic effects. Both groups have lad the development of three flavour neutrino fitting in T2K and provided the primary (MaCH3) and secondary (VaLOR) results for the T2K three neutrino paper to be released shortly. . VaLOR has provided the primary T2K result for a number of oscillation analyses [cite 5,6,7]. Liverpool (McCauley, Christodoulou) has played a strong role in the reconstruction software for the ECAL developing improved clustering and energy reconstruction.

##### Operations:

The ND280 ECAL comprises 13 modules of Pb-scintillator layers and surrounds the ND280 inner detector. It comprises approximately 45 km of scintillator bars with corresponding wavelength shifting fibre, read out by 22,000 MPPCs. Touramanis led the project from construction as T2K ECAL convener, Liverpool led the build of the barrel ECAL in the LSDC and at Daresbury Laboratory. He led the team of STFC and Japanese staff who conducted repairs during the 2013 shutdown. Since 2012 Payne has been based at JPARC where he is ECAL commissioner and a T2K run co-ordinator, leading day-to-day operations of the ND280 detector. The expertise developed in ECAL construction and commissioning has been developed in the construction of a prototype antineutrino detector for reactor monitoring, currently deployed at Wylfa power station (Coleman, Murdoch).

| Touramanis | ND280 ECAL convener | 2006-2014 | T2K Leadership |
| --- | --- | --- | --- |
|  | T2K-UK Project Manager | 2006-2011 |  |
|  | ND280 Analysis Co-ordinator | 2009-2011 |  |
|  | T2K Analysis Steering Group Convener | 2009-2011 |  |
| McCauley | ND280 e group convener | 2009- |  |
|  | T2K Analysis Steering Group Convener | 2009- |  |
|  | ND280 Software Release Manager | 2007- |  |
| Andreopoulos | T2K Analysis Steering Group Convener | 2013- |  |
| Payne | T2K Run Co-ordinator | 2012- |  |

[1]	K. Abe, et al., Measurement of the intrinsic electron neutrino component in the T2K neutrino beam with the ND280 detector, Phys Rev D Part Fields Gravit Cosmol 89 (2014).

[2]	K. Abe, et al., Observation of electron neutrino appearance in a Muon neutrino beam, Phys Rev Lett 112 (2014).

[3]	K. Abe, et al., Search for short baseline e disappearance with the T2K near detector, arXiv:1410.8811  (2014).

[4]	K. Abe, et al., Measurement of the Inclusive Electron Neutrino Charged Current Cross Section on Carbon with the T2K Near Detector, Phys.Rev.Lett. 113, 241803 (2014).

[5]	K. Abe, et al., Precise measurement of the neutrino mixing parameter θ23 from muon neutrino disappearance in an Off-Axis Beam, Phys Rev Lett 112 (2014).

[6]	K. Abe, et al., Measurement of neutrino oscillation parameters from muon neutrino disappearance with an off-axis beam, Phys Rev Lett 111 (2013).

[7]	K. Abe, et al., First Muon-Neutrino Disappearance Study with an Off-Axis Beam, Phys.Rev. D85, 031103 (2012).

[1]	K. Abe, et al., Measurement of the intrinsic electron neutrino component in the T2K neutrino beam with the ND280 detector, Phys Rev D Part Fields Gravit Cosmol 89 (2014).

[2]	K. Abe, et al., Observation of electron neutrino appearance in a Muon neutrino beam, Phys Rev Lett 112 (2014).

[3]	K. Abe, et al., Search for short baseline e disappearance with the T2K near detector, arXiv:1410.8811  (2014).

[4]	K. Abe, et al., Measurement of the Inclusive Electron Neutrino Charged Current Cross Section on Carbon with the T2K Near Detector, Phys.Rev.Lett. 113, 241803 (2014).

[5]	K. Abe, et al., Precise measurement of the neutrino mixing parameter θ23 from muon neutrino disappearance in an Off-Axis Beam, Phys Rev Lett 112 (2014).

[6]	K. Abe, et al., Measurement of neutrino oscillation parameters from muon neutrino disappearance with an off-axis beam, Phys Rev Lett 111 (2013).

[7]	K. Abe, et al., First Muon-Neutrino Disappearance Study with an Off-Axis Beam, Phys.Rev. D85, 031103 (2012).

#### T2K: Proposed Programme

##### Introduction:

T2K will continue to take data through the grant period with approximately equal amounts of neutrino and antineutrino data collected to maximise sensitivity to CP violation. Liverpool will continue to lead ECAL and ND80 operations at JPARC. We will continue to develop the neutrino oscillation fits to include antineutrinos and to make improved use of near detector data. We will continue to develop the ND280 analyses to improve both electron and muon neutrino beam and cross section measurements.

##### Physics Program:

McCauley will continue as convener of the ND280 electron neutrino group. Working with Christodoulou, they will produce measurements of the charged current quasi-elastic cross section ratio for electron and muon neutrinos to help constrain cross section model inputs. Measurements of electron neutrino cross sections are crucial for the future long baseline neutrino program and detailed neutrino cross section models, including any differences between electron and muon neutrinos are essential. They will also adapt the electron selection to the antineutrino runs, making further use of ECAL capabilities as the TPC cannot be used to remove the significant proton background. These adaptations are essential as the future T2K running can expect to be approximately evenly split between neutrino and antineutrino running. Detailed measurements of the beam, including the anti-electron neutrino background are essential to understand these data. Currently three muon neutrino data samples from ND280 are used in oscillation analyses to constrain flux and cross section parameters, this will be significantly extended as statistics are collected allowing ever more samples to be used to constrain uncertainties. Fully exploiting the full T2K data set including both neutrino and anti-neutrino data as well as these extensive near detector measurements are the key steps for future T2K neutrino oscillation results. Andreopoulos will continue to lead the VaLOR group and Payne will continue to play a key role in the MaCH3 group with GPU implementation amongst his responsibilities. These oscillation fitting tools will be further advanced to include both the antineutrino data and the extensive near detector data sets in oscillation fits. Additional novel techniques are likely to be required to handle the large number of additional free parameters and the significant increase in the computational complexity of the likelihood function. This approach fully utilises T2K data including the correlations between neutrino beam measurements and neutrino cross sections at the near and far detectors to produce the best limits on oscillation parameters including CP violation. By the end of the grant period T2K should have collected its full data set allowing the measurement of 23 to ~2̊ , |m2| to ~ 1% and allow significant reductions in the allowed region for CP.

##### ECAL Support:

Payne will continue as run co-ordinator for T2K providing key leadership of T2K and ND280 operations until at least the end of 2015 when he returns to Liverpool to join our hardware efforts on LBNE and Hyper-K.. Upon his return, he will exploit his unique experience to provide critical guidance and have day to day input into T2K and ND280 operations. The Liverpool group through Payne, Metelko, Christodoulou and Touramanis will continue to support the ECAL for the duration of T2K running, and take leadership of ECAL repairs as and when they are required.

### Precision Frontier: E989

#### E989: Current activities

##### Introduction:

The muon g-2 experiment (E989 at FNAL) is a new activity for the group and forms part of its 2015 strategy to search for NP through precision measurements. The experiment aims to resolve the long standing (>3.5) discrepancy in the measured anomalous magnetic moment, a, the muon from the Brookhaven Experiment E821 and the SM. Both the measurement and its theoretical expectation are some of the most well known numbers in particle physics and the new experiment aims to reduce systematic and theoretical uncertainties by a factor of 4 to O(100 ppb), on a,. As a precursor to the final determination of a the early data will provide a world’s best measurement of the electric dipole moment, d, of a second generation lepton.

In 2013 Liverpool group (Bowcock, King, Maxfield as Liverpool PI, Teubner), with UCL and Oxford, applied successfully for STFC funding to support E989; this funding lasts until March 2017. The physics reach of the experiment relies both on new (tracking) detectors being provided by the group and, in equal measure, to advances in the theoretical calculation of the anomalous magnetic moment. Teubner, a phenomenologist funded by the STFC Theory CG at Liverpool, is working as part of the E989 group at Liverpool, formed part of the Experimental PPRP proposal and is a full member of the collaboration; he has supervised the first UK thesis on E989 with a physics student. We have also collaborated with the Cockcroft Institute (CI) to provide beam transport calculations to for the TDR. Our newly appointed RA (Price) was responsible for setting up the framework for the 2014 testbeam and has already made substantial contribution to the tracking software.

##### Physics:

The group’s long strategy is to lay the groundwork, in its current activities, for a substantial contribution to the two main physics outputs of the experiment the measurement of a and the earlier meausurent of d which will establish many of the techniques to measure a. Our provision and responsibilities of the new tracking detectors should place it in a unique position to contribute to these measurements. We will follow a technique pioneered by E821 (BNL), using the Liverpool trackers on E989 apparatus to extract the world’s best measurement, or limit, of the electric dipole moment of the muon, mEDM. As noted by Purcell and Ramsey in 1950 a non-zero value of mEDM would require violation of both P- and T-invariance and hence be CP violating. CP violation in this 2nd generation lepton sector would also represent powerful and incontrovertible evidence for new physics. Although strong limits on the electron EDM exist, |d | < 10-29 e cm, the current best results for mEDM are 10 orders of magnitude worse, |d | < 1.8  10-19 e cm; looking forwards we (Bowcock) propose not only to increase our sensitivity to this fundamental observable by over two orders of magnitude. This measurement should be the first published result from E989 in 2017. There exists a definitive route for further improvement by designing an upgrade to the existing experiment. In preparation for the exploitation phase Price has developed our in-house fitting algorithms based on a combination of (Minuit, Fumili, Lvmini, BFGS) which will be used in the final determination of the anomalous moment and d.. He is quantifying the systematic shifts that are associated with the choice of fitting algorithm.

Figure 26: Photograph of first prototype straw chamber. Full size prototypes are currently under construction.

Tracking Detectors:

Located at three places around the g-2 storage ring their main task is to determine the muon beam profile, from the positron decays, as a function of time and hence the mean magnetic field experienced by the muons. The traceback trackers are small straw-chamber devices which sit in the scalloped regions of the vacuum pipe in front of the calorimeters. They are designed to operate in vacuum and to have minimal impact on the magnetic field where the muons circulate.Liverpool is responsible for the design of these “traceback” detectors (Carroll), which have been prototyped by (Wormald and Whitley). Maxfield is the tracker leader for the experiment. Components were fabricated by the Workshop and assembled in the LSDC. The prototypes were been successfully tested with a prototype tracker in two test-beam runs at FNAL (Maxfield, King, Wormald) including a test in vacuum. For the testbeam, Price was responsible for the software specifically incorporating the trackfinding software into the g-2 (ART) framework. Price also made a significant contribution to the analysis of the data. As the detectors operate in vacuum the expertise of the group in operating in this environment (especially heat dissipation) (Bowcock) will be transferred from LHCb. Smith is in charge of overseeing the integration of the electronics (a US responsibility) with the Liverpool mechanics. This includes modifying the design to ensure adequate cooling of the FE electronics. The manufacturing of components for which the design is finalised has begun in the Workshop. Construction of the tracker will take place in 2015, installation begins in March 2016 with data taking starting at the end of 2016. Bowcock will act as the project manager during this phase of the experiment and he will transfer all the QA db procedures developed by Patel for the LHCb VELO to E989.

##### Software

Price is performing the simulation studies of the tracker (including the GEANT4 description of the detector) to quantify the impact of the tracking detectors on the calorimeter energy resolution. This includes the development of energy clusterization code to match the extrapolated track information. This is required to fully characterize those calorimeter stations behind the tracking stations and to compare them with the others. Price has made local installations of the FNAL software at Liverpool, and run analysis and production code locally.

The lack of a bunch structure in the stored muon beam and non-uniform magnetic field in the tracker volume makes track reconstruction extremely challenging. Software to pattern-recognise and reconstruct tracks has been developed (King) and tested on the test beam data. King co-convenes the tracking for E989. He is also in charge if detailed simulation of the straw tube operation using Garfield which has been used to optimise and understand the operating conditions and the dependencies on temperature and pressure. Measurements have been taken (Maxfield) in the lab on prototypes to compare with simulation.

| E989 Leadership |  |  |  |
| --- | --- | --- | --- |
| Maxfield | Straw Tracker | 2013- |  |
| King | Tracking and Reconstruction | 2014- |  |

#### E989: Proposed Programme

##### Introduction:

Data taking for g-2 and mEDM measurements is expected to begin in late 2016.
The Liverpool group will participate in the analyses that will determine both quantities. It is committed to fully build, test, install and commission the tracking detectors at FNAL; resources for this are covered by the STFC PPRP grant until March 2017 (Bowcock, King, Maxfield - PI, Price Teubner). Price will be critical to the commission, operation, calibration and monitoring of the detector and in the preparation of the analysis tools and simulation. We are requesting that his post be extended from 1/2/2017 into the exploitation phase. From 2016 Price will be on LTA at FNAL and fully integrated into the analysis teams there. From 2017 Bowcock will become the Liverpool group leader. We are requesting resources, in the CG, for maintenance and operation of the traceback trackers and for the physics exploitation phase of the experiment and to perform preliminary studies for a further extension of the mEDM capability of the experiment. We will collaborate with the Cockcroft Institute staff members at Liverpool (Newton, Wolski) for beam related calculations.

##### Physics Exploitation:

In order for the group to play a significant part in the measurements of aμ and |d | a substantial body of work must be undertaken before 2017 (during the early part of this CG request) including development of the track reconstruction software. King will continue to develop the Kalman filter based track finding for the experiment based on previous experience. Prior to his requested extension Price will use this tracking code to develop a full suite software required to align the tracker using lost muons as well as decay positrons. This will be a Liverpool responsibility and will be need to be performed on a run-by-run basis during the operation of the detector. Price will develop software for the monitoring of tracker’s gas and high voltage systems used to calibrate the trackers and refine the time-to-distance relation. The trackers’ main function is to measure the primary parameters of the beam, dispersion and twist parameters as a function of time and position round the storage ring. Price will determine the mean magnetic field experienced by the muons and the associated systematic errors on the dipole moments (Bowcock, King, Price and CI). A significant correction to the g-2 and mEDM measurements arises from the vertical oscillation of the stored muons. The tracking detectors will be used to determine these track pitch corrections(Price).

From 2017 all project based funding will cease and we request funds, for the extension of Price in the following areas to allow the group to deliver the physics measurements. He will continue with his calibration, monitoring and alignment duties (above). Price will determine the rate of muon loss from the beam which is an essential ingredient in the determination of g-2 and mEDM. The calorimeter determinations are also compromised by ‘pile-up’ – the unresolved detection of more than one positron. He will use his calorimeter software (already developed in 2014) with tracker data to characterise pile-up in the calorimeters and inform the correction and error determination algorithms. By comparing momentum measurements from the tracker with energy measurements from the calorimeters as a function of time Price will check estimates of the gain variation systematic error. The tracker will allow us to understand, refine and quantify unanticipated systematic effects which cannot be resolvbed any earlier than first data. Experience from previous g-2 experiments shows that much of the work required to reduce the systematic errors can only done at this stage. Thus we expect Price’s responsibilities to be ongoing and critical to final delivery of physics.

The early data will permit an E989 tracker based measurement of the EDM analysis and lead to the first analysis result of the experiment – the UK Liverpool (Bowcock, King, Maxfield, Price) & UCL will lead this measurement. The measurement of aμ, the physics driver for the experiment will required the full data set (3-years), but work on the analysis techniques must begin contemporaneously with the EDM measurement. There is substantial overlap between the two measurements techniques will allow us to contribute to the aμ analysis. Price will lead the mEDM measurement (with Bowcock) and King the full aμ analysis.

As part of the critical path to analysis of E989 data, we will also make significant contributions to the reduction of systematic errors on the standard model predictions. A reduction of at least a factor of two is expected. One of us (Teubner) will continue to work on the development and implementation of strategies to achieve this. Price with Teubner will also work estimation of the contributions that various extensions to the SM make to the anomaly to provide the collaborations interpretation what the aμ result.

Tracker Maintenance and Operation: The traceback trackers must also be maintained and operated post March 2017. Price will have a major responsibility for ensuring the monitoring, calibration alignment is kept up-to date for each fill and we will request that he be on LTA at FNAL. The Liverpool tracking, fitting code and tracker visualization will be continuously maintained by King.

##### Muon EDM Enhancements:

The possibility exists to improve both key measurements of the experiments, especially the mEDM, by extending the number of tracker stations from 3 to 24 – on in front of each calorimeter. This could improve the EDM limit by a further order of magniture (by improved systematics as well as statistics) This is only possible if very low mass, compact tracking stations can be designed. Bowcock will work on the simulation and design and prototyping of a possible compact tracker, based on our HV-CMOS technology under development (p. 64)to investigate the feasibility of such an upgrade.

### Dark Matter: LZ

#### LZ: Current Activities

LZ is one of the two 2nd generation experiments for Dark Matter searches approved by DOE in July 2014. The LZ experiment will have the best sensitivity for Weakly Interacting Massive Particles (WIMP) in the mass range 10GeV-10TeV. The Liverpool group has joined the experiment in June 2014 taking responsibility for the Optical Calibration System (OCS) for the Outer Detector (OD) which is a part of the LZ Veto System. Burdin became a leader of L3 task “PMT support” which is responsible for mounting of the OCS. Burdin and Rose prepared preliminary design of the OCS using SNO+ experience of Rose and working with the Liverpool Hyper-Kamiokande group to build on and pool calibration effort. Burdin tuned the design using the Geant4 simulation. Design of electronics and fibre optics for the OCS is led by Rose.

The first prototypes of the ultrafast ns LED pulser board (see Error! Reference source not found.) and an 8 channel ADC DAQ board was built by Powell and Greenall provided the MPCC board. These are also used by Hyper-K and were developed in tandem.

| LZ Leadership |  |  |  |
| --- | --- | --- | --- |
| Burdin | Leader of L3 task “PMT support” | 2012- |  |

#### LZ: Proposed Programme

##### Introduction:

The OCS is essential for monitoring of the long-term stability and calibration of the OD. The neutron calibration will provide the absolute OD energy scale but it will not be frequent and could be model dependent due to lack of information about the neutron interaction vertices. Complimentary optical calibration will allow equal

+ising responses of all the 120 PMTs, gain calibration in the range 1-200 photoelectrons, frequent monitoring of the PMT properties as well as optical properties of water, liquid scintillator and acrylic tanks. The Liverpool group will produce the OCS using the PPRP funding (RA-LZ) 1/4/15 to 31/3/18. RA-LZ will develop software for the OCS and OD. The LZ-UK collaboration is requesting the exploitation funding starting from 1/4/2018 which includes a request for RA (RA-LZ) for Liverpool – see physics section below. The OCS will be installed by 20/9/2018 (Burdin, Rose, RA-LZ, Powell) and the first data from the OD will be available after filling it with water (29/11/18). The first data will be used by Burdin, Rose and RA-LZ for the physics commissioning. The group will lead the neutron background suppression analysis for the WIMP search.

##### Physics commissioning and preparation for physics analyses:

The group contribution to the WIMP analysis will be the calculation of neutron elastic scattering probabilities in the LXe TPC based on information from the OD (RA-LZ). A prerequisite to deliver reliable estimates is a full calibration and identification of neutron events in the OD. This requires calibration of the PMTs (Rose), and optical properties (RA-LZ) using the OCS. Burdin will develop the muon-veto analysis in the OD. Controlling the background levels is crucial for the potential WIMP discovery; in particular the nuclear recoils such as those from neutrons are indistinguishable from the WIMP signal.

##### Production of the OCS:

The optical calibration (OCS) is designed for the Outer Detector which surrounds the LXe TPC. It consists of 22 tonnes of Gd loaded LAB surrounded by water. The OCS injects lights generated by LEDs through fibres into the OD providing a calibration signals. This will calibrate the PMTs and the optical properties of the OD itself. The OCS production and validation will be performed by RA-LZ; Powell will setup the test stand (2015 – constructed by Workshop) and the pre-production and pre-qualification procedures. The production of the OCS will start in April 2016. The OCS sent to the SURF Laboratory (South Dakota) at the beginning of 2018 where it will be installed by Powell and commissioned by RA-LZ.

##### OD software:

RA-LZ will develop software for the OCS. Precise calibration of the OD allows more sophisticated algorithms for the event localization using signal amplitude and time. The algorithms will be developed using simulated events and will be checked and tuned by RA-LZ. From 2018, the physics commissioning period (exploitation), we are requesting funding for the RA-LZ from the CG.

### Dark Energy: Laboratory & LSST

#### DE: Current Activities

##### Introduction:

This is a unique experiment based at the University of Liverpool, as such it is a first generation experiment into laboratory tests of dark energy.

The focus of this work is to make extreme precision measurements of the gravitational interaction on a quantum system in the laboratory, and use these data to search for evidence of the influence of DE on the lab scale. An atom interferometer, can be used to measure extremely small changes in the potentials interacting with matter, and is a suitably sensitive probe; the exploitation of the short de Broglie wavelengths of atoms now sets the standard for high precision measurements of gravity.

Following an idea first proposed by Martin Perl (1927-2014, Martin became a visiting Prof at the University of Liverpool to support this experiment in its early stages), the experimental setup is based on two, spatially separated, atom interferometers each using ultra-cold atoms falling in the Earth’s gravitational field and Raman light-pulse interferometry. Each interferometer measures a phase difference between atomic states induced by gravity. The two atom interferometers are used to cancel the effect of Earth’s gravity and limit experimental ‘noise’ so that any other interaction becomes detectable;

##### Design, Construction & Commissioning:

| Figure 27:Proof of concept Atomic Interferometer device for the experiment. | Figure 28: Commissioned atomic source displaying 106 atoms at 20K. |
| --- | --- |

A first prototype of the dark energy Interferometer (DEAI) has been constructed (see Fig. 1). The magneto-optical trap has been tested (see Fig. 2), and a ʺmolassesʺ stage achieved in preparation for interferometer sequence. FPGA automated sequencing, control and data-acquisition have been finalised. Presently the Raman Interferometer system is being tested along with commissioning the remaining subsystems of the experiment.

The project has garnered industrial support [2] from several partners. to develop the interferometric device into a high-precision sensor. The group has now expanded to five PhD students and two staff members (Coleman, Metelko), and is recognised in the International Community for this work. The group has the support of Cockcroft Institute, and is currently working with the Time and Frequency Division at NPL on next generation Atom Interferometry Techniques. Funding also comes from the Royal Society, in terms of an equipment grant, and the renewal of Coleman’s University Research Fellowship.

##### LSST:

The DE laboratory search is a niche, in-house, technique for testing the isotropy, and Lorentz invariance, of the vacuum. In contrast LSST is the main international experiment to address this most important questions in fundamental physics.The group believes that, in the long-term, the nature of DE will have profound consequences on the fundamental laws of nature. In that light we believe that this is a programme of high scientific importance for which the group must seek funding during the next funding cycle from STFC and more widely. Initially seeded by a small academic effort from (Coleman, King) the group wishes to contribute in three areas of the LSST programme: developing the physics tools to model and interpret the observations in terms of DE; understanding the camera in detail which will build on the CMOS and Si expertise of the group; and the softwarare/databasing aspects of the images and their curation. With University funded students we propose to model the CMOS  cameras using TCAD, building on the expertise of Casse and Tsurin to quantify the fundamental sensor source of  image degradation. Metelko will collaborate on devising a strategy, with FPGA, to correct this effective cross-talk from  the pixels.  If GridPP funding becomes available on this project Jones, S. will work on the databasing and curation  issues within the UK. The Department of Physics is conducting a strategy review and this is one of the areas for possible academic expansion  in within the next grant cycle; the physics for LSST will need to be led by an expert in the field to be viable.

#### DE: Proposed Programme

The year 2015 will see initial measurements of for the direct detection of dark-energy, and the  start of the main phase of the experiment with an increased integrated sensitivity. A varied general purpose physics programme is also foreseen based upon the measurements from an Atom interferometer. After achieving an initial measurement of gravity, a measurement of the weak-equivalence principle will be performed along with tests of Lorentz Invariance Violation and the detection of fifth force scenarios. A measurement of h-bar/m can be performed and hence a measurement of the electron like g-2, potentially this also leads to testing the potential of such an instrument for gravitational waves.

A crucial factor in the sensitivity of the experiment depends upon having a large phase shift which is proportional to T2 and hence the height of the device. Thus there appear to be significant advantages in increasing the drop of the experiment. After the sensitivity of the current prototype is fully characterized, the possibility of building a longer drop interferometer will be investigated by extending the fall distance in the existing apparatus (incrementally) up to the limits imposed by the laboratory ceiling. If the results conclusively demonstrate our ability to control the systematics over these distances, a feasibility study for an extended drop interferometer will be performed, which could be operational towards the end of the decade.

##### LSST:

With University funded students we propose to model the CMOS  cameras using TCAD, building on the expertise of Casse and Tsurin to quantify the fundamental sensor source of  image degradation. Metelko will collaborate on devising a strategy, with FPGA, to correct this effective cross-talk from  the pixels.  If GridPP funding becomes available on this project Jones, S. will work on the databasing and curation  issues within the UK. The Department of Physics is conducting a strategy review and this is one of the areas for possible academic expansion in within the next grant cycle.

### AstroParticle: CTA

#### CTA: Current Activities

CTA will use Imaging Atmospheric Cherenkov Telescopes (IACTs) to enable observations in the energy range from about 20 GeV to over 100 TeV, at sensitivities a factor of 10 better than  HESS, MAGIC and VERITAS, while simultaneously providing significantly improved angular and energy resolution.  The UK will provide dual mirror Gamma-ray Cherenkov Telescopes (GCTs), to the CTA Observatory as part of the SST array. Liverpool leadership (Greenshaw) of this collaboration has resulted from our strong intellectual input to the CTA programme in general and to the SSTs in particular: UK groups were the first to recognise the benefits of dual mirror SSTs for CT, which reduce significantly the costs Liverpool and Durham developed all the optical designs of the GCT. Sutcliffe  had designed and the Workshop and Advanced Materials Laboratory have constructed components for the SST, in particular the environmental protection (lid) for the optics.

#### CTA: Proposed Programme

##### Physics:

Axions, or axion-like particle (ALPs) are a further DM candidate and can be inferred indirectly using CTA observations. Observations of high energy photons from remote extragalactic sources indicate that some mechanism has allowed these photons to penetrate the EBL/CMB “wall”. Greenshaw will prepare for setting limits on ALPs through a  search for multi-TeV photons; in particulat Liverpool will take responsibility for the simulation of the reconstruction  of ultra-high energy photons and the code to extract the penetration depth of high energy photons .

##### Hardware:

We (Greenshaw, Daniels) propose to complete the testing of the CHEC cameras based on MAPMs and SiPMs in the laboratory and on the prototype telescope. With our GCT partners, we then propose to design (if approved by STFC) andd construct a further 3 cameras  Liverpool responsibility (Daniels) will be for identifying and testing appropriate SiPMs (devices which are currently undergoing rapid development in industry), for elements of the mechanical structure of the camera (in particular the lid  which protects the sensors against the elements when the camera is not being used) Sutcliffe, Workshop , and for control of all the camera peripheral systems (such as the calibration systems, temperature, humidity and ambient light sensors and the steering of the lid). These cameras will be used to equip 3 GCTs on the CTA southern site, forming part of the CTA pre-production phase, which is designed to test mass production, transport and assembly of the elements of CTA before the production phase begins. The second element of the programme is the development with UK companies of mirrors suitable for the GCT (Greenshaw) We propose to develop high temperature glass moulding techniques for the production of mirrors suitable for the GCT.. If successful, mirrors for the three pre-production GCTs could be produced in the UK, as could those for the full GCT array

### Detector Development

#### Current Activities: Si R&D

##### Introduction:

n+p technology for segmented detector (micro-strip, hybrid pixels): The radiation hardening studies of n+p sensors, proposed by Liverpool, have been a remarkable success having established the accepted figures for the degradation of the charge collection of segmented Si sensors as a function of hadron fluence; the sensor choices for the upgraded experiments at the HL-LHC are based on our results. We have refined on these results, having provided not only the experimental data of the collected charge after large fluences (exceeding 2×1016 1 MeV equivalent neutrons (neq) cm-2) and the time after irradiation, but also the corresponding accurate measurements of the reverse currents of the irradiated detectors (after irradiation and elapsed time). We have been key to establishing the ability of silicon detector to operate after this maximum fuence, having first uncovered the effect of charge multiplication in sensors that is the mechanism that allows sufficient signal for tracking after these levels of irradiation. Our large and complete set of experimental data ideal to defining the running scenario (in term of applied bias voltage and temperature profile during and out operations) of the upgraded experiments at the HL-LHC, where charge collection will be severely reduced by charge trapping and power dissipation will be a major issue for operations. Thanks to these results (obtained by Casse, Milovanovic, Tsurin we are best placed to propose the optimised running scenario for the sensors located at various radii, giving an essential contribution to the global HL-LHC ugraded experiment planning. It is worth to mention that we uncovered that after high hadron fluences the detector parameters (like charge collection and reverse current) do not evolve linearly with radiation and are therefore not predictable with the parameterisation at low doses. The measurement campaign makes extensive use of the facilities of the LSDC, in particular for wire micro-bonding (Wormald). We have also studied the effect of varying the distance of the sensitive region of a silicon detector from the cut edge. This represents an insensitive volume around silicon detectors, that reduces the coverage of a sensor system when various detectors are arranged in the same plane. We designed and demonstrated the feasibility of sensors with an edge reduced to 250 m (with respect to standard 800 m) that can increase the ability of planar silicon sensors to efficiently cover extended surfaces. Our detectors are

##### Novel detector geometries (HV-CMOS):

We have successfully applied to a STFC/PRD scheme (Vossebeld-PI, Casse) to fund a research program towards the development of radiation hard ionising radiation silicon detector produced with High Voltage CMOS (HV-CMOS) technology. We are producing the first design of sensors for a common production in collaboration with the University of Geneva and the Karlsruhe Institute for Technology (KIT) and detectors from the same production will be used in the Mu3e experiment at PSI which will prove an excellent testbed for the technology. We are planning an engineering run with AMS HV-CMOS 350 nm technology. We are designing, with post-doc Vilella-Figueres, prototype small sensors and test structure to study the possibility of coupling HV-CMOS sensor to pixel readout electronics ASICs (ROCs) without the need for bump bonding attachments of the two parts of the assembly. Thanks to the amplification (active pixels) of HV-CMOS sensors, the AC coupling realised with a thin layer (~ 1 m) of glue yields sufficient signal over noise ratio for full efficient hit recognition. This method allows for substantial cost saving for pixel assemblies. Further cost reduction can be achieved if the same method is applied when a large area detector (with macro-pixels or strixels) has a metal routing system that brings the signals to a smaller ‘contact area’ that matches the geometry of the ROC. In this way, the sensor size and granularity is decoupled from those of the ROC and can be optimised for the desired application. This is the first attempt for such a type of devices. We expect also much enhanced radiation tolerance with respect to now standard CMOS detectors, thanks to deep depletion and high electric field available in this technology. The design is informed by TCAD device simulations performed by students. An early application of our HV-CMOS work could be the design of compact trackers for measurement of the muon EDM at E989 (p. 57) as well as the ATLAS upgrade (p. 32) and potential ILC applications (p. 65).

##### Applications (Impact):

The group’s technologies have been applied to construction of  neutron detectors and  medical  (pCT) applications. See the Pathways to Impact document.

#### Current Activities: LAr

##### Introduction:

| Figure 29: The Liverpool Liquid Argon test facility. . | Figure 30: A gallery of cosmic muons passing through the detector captured using a CCD camera. |
| --- | --- |

Figure 31: THGem for the Liverpool LAr test facility. Designed by Smith.

The development of liquid argon (LAr) TPC technology for kiloton scale neutrino detectors has opened up new possibilities for the future of neutrino physics. It is crucial to continue to develop this technology to a mature state for the next generation experiments. Liverpool has a world-class LAr facility, led by Mavrokoridis, which houses a 40 litre LAr TPC. The research at the Liverpool LAr facility has focused primarily on argon purification and recirculation studies, optimization of light collection using wavelength shifter and reflector combinations and novel charge readout systems for a double phase TPC such as MicroMegas (in collaboration with Saclay) and THGEMs combined with CCD cameras.

Current research and development:The achievements made at the Liverpool LAr test facility include a novel LAr recirculation and purification system, an innovative HV feed-though design, internal cryogenic camera monitors and characterization of bulk MicroMegas in both single and two-phase operation. Most notable of the recent research outputs, is the demonstration of the feasibility of optical imaging of muon tracks in a two phase TPC using a CCD camera and THGEM[1] opening an exciting new readout avenue for future Giant LAr Neutrino detectors.

#### Current Activity: Advanced Materials

During this grant period many of our experimental programmes have required expertise in the manufacture of carbon-fibre composite structures. Whilst the most essential equipment has been in place for some time it is only in the last year or so and with significant investment from the University, that it has been possible to establish a dedicated area for this work. The Advanced Materials Laboratory (AML), located in the basement of the Physics Department, houses all the necessary equipment for the manufacture of small to medium sized (L ~ 1.5 m) autoclave-cured carbon-fibre composite components. Immediately adjacent to the AML is a newly refurbished room housing a 3 m  2 m  2 m composite curing oven (T~220°C) and a horizontal tube vacuum furnace (T~1100°C) which substantially extends our processing capabilities.

The mechanical prototyping for ATLAS (Dervan, Jones, T., & Sutcliffe) and CTA (Greenshaw) and the manufacture of high accuracy resin-infused support structures for R3B (Nuclear Physics) have relied heavily on the AML to develop application-specific carbon-fibre composite structures. However, whilst the final articles are specific to a given programme, the manufacturing techniques developed are often more generally applicable. For example, lessons learned in the manufacture of components for the ATLAS stave programme have been transferred to other projects and the expertise gained in manufacturing the 3-dimensional camera cover for CTA has been used in the development of the cylinder-to-cylinder interlinks which form part of the global support structure for ATLAS (Jones, T.). AML expertise has been used to develop and the techniques to  manufacture large 3D parts together with our Mechanical Engineering Department bringing unique expertise to the group and the University. As part of the Workshop SRF the AML provides their facilities to the wider Physics Department.

In addition to supporting our experimental programmes, we have continued to improve our understanding of the properties of carbon-fibre composite and other materials (using facilities within LSDC) and the development of carbon-fibre composite structures for future applications. The techniques for the tensile testing of carbon-fibre composite materials have been developed and a comprehensive programme of detailed tensile testing on two carbon-fibre pre-preg materials has been completed (Jones, T.). Measurements of the efficiency of room temperature cure schedules using Differential Scanning Calorimetry (DSC) and moisture-related strain in structural epoxy adhesives using our Digital Image Correlation (DIC) system have been made (Jones, T.).

The techniques for the manufacture of carbon-fibre composite cylinders for Modes SNM have been applied to the manufacture of prototype vacuum tubes and trials of mechanical integrity under vacuum at elevated temperatures are being carried out (Jones, T.). Following on from current work on carbon-fibre composite support structures for ATLAS, work has started on the development of ultra-low mass carbon-fibre composite structures for future trackers (Vossebeld & Jones, T.). Samples of low areal weight carbon-fibre material (less than half that used in ATLAS) have been procured and test laminates are being manufactured and evaluated. Three prototype 30cm ladders have been manufactured using different techniques including super light-weight carbon foams sandwich structures and high-speed micro-milling have been made as demonstrators.

| R&D Leadership |  |  |  |
| --- | --- | --- | --- |
| Casse | RD50 Detector Systems Co-ordinator | 2012- |  |

[1]	K. Mavrokoridis, et al., Optical readout of a two phase liquid argon TPC using CCD camera and THGEMs, J. Instrum. 9 (2014).

#### Future Activities: Si

##### n+p technology for segmented detector (micro-strip, hybrid pixels):

Continue the very accurate measurements (with precise control of the detector temperature of the reverse current with various geometry sensors after high doses of different irradiation (24 GeV protons, 26/30 MeV protons, reactor neutrons). The effect of the detector thickness and of the readout implant geometry needs to be accurately assessed for fluences above 5x1015 neq cm-2, because with different distribution of the electric field lines both the signal and current can be dissimilar for detector irradiated to the same final fluence. We will also study the effect of annealing, comparing accelerated annealing (at 60 and 80 oC) with room temperature annealing. This has an effect on power dissipation and it is relevant for the pixel region for future upgrades in the HL-LHC. These studies will allow us to define the running scenario for the different layers of the future detectors. We will continue the consolidation of the results (before and after irradiation) of the small edge sensors.

##### Novel detector geometries (HV-CMOS):

After production of the AMS/H350 design a full test program of the various structures (test devices for assessing the deep N-well diode properties and full sensor types with various geometry option) will be started, involving Casse, Vossebeld and students. The tests will be carried out before and after irradiation. AT the mean time, design for the next submission with a deeper sub-micron process (180 nm) with L-Foundry will be carried out by Vilella-Figueres and international collaborator KIT. Submission expected mid 2015 with subsequent tests until end of 2015. One more submission is expected in 2015, with AMS deep submicron (180 nm) for improved radiation tolerance (Liverpool and international collaborators Geneva, KIT). We will use these smaller feature size submissions for testing devices o push the granularity frontier to much reduced pixel dimensions using pulse height encoding for sub-pixel resolution. This will be performed exploiting the low noise performances allowed by the small size and deep depletion (low capacitance) and a dynamic range for the amplifiers. These devices have the potential to serve a wide range of applications, from hadron and lepton colliders to general science and industry (thanks to lower mass and cost).

#### Future Activities: LAr

We will continue with research and development with the Liverpool LAr test facility focused on further development on our recent breakthroughs and R&D and QA aspects tied directly to deliverables for the LAr experimental program for which Liverpool is a leading participant. The next stage in this research will be the building of a larger test system including a new cryostat and field cage (Sutcliffe, Carroll, Smith, Tsurin, Powell) system for further optimisation and characterisation of the camera technique. This will involve determining the maximum feasible dimensions of one optical system (CCD/THGEM) by optimising the light collection and field of view of one camera and development of a multiple camera system to cover a larger area. The LAr facility will also focus on R&D/QA aspects for the recently approved 100 ton LAr American short base line neutrino experiment LAr1-ND, for which Liverpool is responsible for the construction of the cathode assembly and the HV system.

#### Future Activities: Advanced Materials

Our future programme will combine developments in materials technology, manufacturing processes and structural analysis through the full exploitation of the manufacturing skills within the AML and Workshop and the facilities within LSDC.

We will continue to explore the use of the lowest areal weight carbon-fibre prepreg materials and ultra-low density foams in the development of support structures for future colliders (Vossebeld, Sutcliffe, AML & Workshop) and investigate the possibilities of mass reduction and performance enhancement through the use of custom carbon-carbon components (Jones, T. & AML). In recognition of the importance of ‘services’ to the design of low mass tracking detectors we (Sutcliffe, AML) will extend our ATLAS work on ‘co-curing’ to investigate the development of techniques to manufacture fully integrated structures incorporating all the necessary power, cooling, readout, deformation monitoring, etc. Our work on the development of vacuum compatible carbon-fibre tubes (Bowcock, Jones, T. & AML) will continue with the emphasis being on investigating the applicability of internal coatings formed using Atomic Layer Deposition required for ultra-high-vacuum compatibility in collaboration with the department of Mechanical Engineering at Liverpool. There are being developed to replace complex (expensive) traditional beam pipes e.g. in LHCb. Our capabilities in the understanding of generic complex mechanical structures will be enhanced. Using exemplars from our current projects we will develop the tools to measure real-time geometrical deformations (Jones, T., Sutcliffe & LSDC) under gravitational, hygro-thermal and vibrational loads. The results will then be used to improve the understanding of critical aspects of FEA models with the goal of being able to simulate the performance of application-specific structures with greater fidelity.

### Future Colliders

#### ILC: Current Activities

Liverpool had a strong involvement with the physics analyses that led to the announcement of the Higgs boson discovery in 2012 and, following this important discovery, Liverpool remains strongly engaged with the ATLAS Higgs programme through the Hbb, HZ and Hinvisible channels. A key pursuit in particle physics is to elucidate the deeper structure beyond the SM. Precision measurements in the Higgs sector as well as new precision measurements in the EW sector are one of the most promising strategies to over-constrain the many parameters of the standard model and thus, hopefully, turn up evidence of where this model breaks down. An e+e collider is the ideal facility in which to pursue such a programme.

In light of a renewed worldwide interest in a future e+e machine, and specifically in light of a possible announcement by the Japanese government towards the end of 2016 to host an e+e linear collider (ILC), a small, mostly R&D focussed, activity was started in Liverpool. The main aim is to position the group to be able to participate in a possible UK ILC contribution. This is done mostly by working on the development of the tracking detectors needed for the high precision physics programme at a future e+e facility. In collaboration with the CERN CLIC group we will develop HV-CMOS sensors (Vossebeld, Casse, Vilella-Figueres) for the CLICPix pixel programme. Our HV-CMOS work is supported by a £203k STFC PRD grant. A jointly appointed (Liverpool-CERN) student works on TCAD device simulations to this end and first Liverpool designed prototype submissions are foreseen in the early summer of 2015.

#### ILC Proposed Programme

Liverpool participates in a wider effort to position the UK for a possible participation in a future e+e machine. Vossebeld co-leads a pixel-tracker work package described in the ILC proposal submitted to PPRP in 2014. The overall proposal was endorsed by PPRP and Science Board in Dec 2014 and will cover travel cost predominantly. The pixel tracker work package is aimed at positioning the UK to lead the construction of a CMOS pixel tracker should an ILC machine be proposed.  Towards the possible announcement by the Japanese government in 2016 to host the ILC, the Liverpool group will collaborate with UK partners to develop the conceptual design for a CMOS pixel tracker for one of the ILC detectors and to develop sensor solutions for such a tracker . Sutcliffe, Vossebeld and Jones, T. will explore the feasibility of adapting mechanical solutions developed in the UK for HL-LHC detectors to meet the highly challenging constraints, in terms of mass, for an ILC tracker. Sutcliffe will produce conceptual mechanical designs for the overall layout of the CMOS tracker. Casse, Vossebeld, Vilella-Figueres and students will develop sensors that meet the equally highly challenging requirements on sensors for the ILC in terms of resolution, time-stamping capability, low mass and low power consumption.

### Computing and Grid

#### Current Activities

The Liverpool group maintains a very efficient GridPP Tier2 site, using both dedicated systems within the cluster room and a fraction of the Chadwick cluster; which is a central University resource which the University provides to support experimental computing. We have replaced the network switches in the cluster room using a dedicated grant from GridPP for that purpose, with three S4810 central switches and ten S55 switches providing a 10Gb topology to all of the central nodes, disk server and compute nodes. We are transitioning from a rather limited ~2Gb for the whole campus to up to 20Gb with ~5Gb available for HEP external network. The University of Liverpool networking team have built a brand new campus network in parallel to the existing one with all of the bottlenecks eliminated. This will be necessary to allow our Tier2 to be classed as a T2D site, with the additional responsibility and funding associated with the upgrade in status. Bland is leading the program to integrate the GridPP networking into the new University network and using Perf Sonar to identify the residual bottlenecks. The system has also has extensive monitoring installed by the local team, with Ganglia and Nagios monitoring available for each node which are also published though the central UK grid monitoring sites to the world. Fay is leading the work to optimise the disk and other resource access for the Grid workloads from all of the collaborations represented at Liverpool. Jones, S. leads the documentation and training materials team within the GridPP project. Cluster. The work of the team is presented and published.[1-3]

For the local clusters we have used an exceptional STFC funding call to expand our co-processor pool to include a Xeon-Phi based system with three co-processor boards in addition to our dedicated NVidia Tesla system with a pair of dedicated co-processor cards. We have also equipped all of the desktop systems used as a distributed network with NVidia graphics Cards. Hutchcroft has received a grant at the end of 2014 from STFC to investigate using co-processors in HEP and text based computing problems. Bland has just started work on this grant and will be evaluating co-processors and software frameworks that use them for different work load models. This work will directly impact trigger topologies choices for LHC upgrade trigger systems. This is in addition to the work of Rinnert looking at the requirements for the trigger of the upgraded VELO in LHCb and how to meet those needs using novel computing architectures.

??? cores in about 100 computers are made available to the users allowing very rapid productions of specialist MC, development of models for future detectors and data analysis by the physicists at Liverpool. There is ???TB of disk space for GridPP data storage and further ?TB for the software installations, an additional ??TB is available for the local users. All of the services are protected with 6 uninterruptable power supplies each rated at 6000VA.

Bland and Fay support the HEP users with their desktops and laptops for general purpose use, others controlling DAQ systems and the equipment in the LSDC are also maintained. A small number of pool laptops are also maintained as temporary spares and to borrow for travelling, a few desktop systems are also kept to replace faulty systems.

Many of the systems providing specific services, for example email and web hosting, are now consolidated into a few machines and run as virtual machines with excellent uptimes for all services.These systems are operated and maintained by Bland, Fay, Jones, S..

#### Proposed Activities

The ongoing system management will performed by Bland and Fay funded on the HEP grant and Jones, S. funded on the GridPP. The upgrading of the GridPP nodes at Liverpool and associated disk and networking will continue with the GridPP funding currently secured until 2016 and expected to continue as required by the LHC and other computing projects. The greatly improved links to JANET will allow the Liverpool site to become a T2D site and the increase in data storage and the change in submitted job patterns that the better networking links allow must be managed. Fay working with the Ganga team will continue to develop the job submissions framework used by LHCb and ATLAS, and use the information gained by local monitoring to optimise the use of Tier 2 sites. Fay is leading the development of the automated testing framework for the software. Jones , S. will continue to lead the development of the documentation and training for the GridPP community, as required Jones, S. will set up meetings and training for the GridPP site managers. The major task undertaken by all three staff members, Bland, Fay and Jones, S. is to maintain, support and purchase the heterogeneous mix of Windows, Mac and Linux machines used by HEP personnel. They will maintain the replacement programme for every system, not directly controlling hardware, every four years. Continue to provide and develop the backup systems for the local cluster and desktop nodes. Fay will continue to develop and maintain an system image that can be used on any of the standard systems to ensure minimum disruption after hardware or power failures. Bland will continue to improve the network topology in the Physics cluster room, the links to the Chadwick cluster at Liverpool and to JANET for off campus transfers. Particularly this will require integrating with the central University’s new network management tools which provide central VLAN and topology assignments. Fay will update and improve the power conditioning and UPS backup for the clusters. Bland, Rinnert and Hutchcroft will use the mix of coprocessor boards now available to model the future workloads for HEP trigger and other computer users

[1]	R. Fay, et al., Testnodes: a Lightweight Node-Testing Infrastructure, J.Phys.Conf.Ser. 513, 062013 (2014).

[2]	R. B. Fay, et al., Tier-2 Optimisation for Computational Density/Diversity and Big Data, J.Phys.Conf.Ser. 513, 062012 (2014).

[3]	J. Bland, et al., Tier-2 System Administration: A Comprehensive Approach, J.Phys.Conf.Ser. 513, 062005 (2014).

|  |  | Start Date | End Date | Funding | Reference | Amount (£) |
| --- | --- | --- | --- | --- | --- | --- |
| Experiments | Consolidated Grant | 01/10/2013 | 30/09/2016 | STFC | ST/K001418/1 | 9,024,693 |
|  | Capital Equipment | 10/12/2013 | 09/12/2015 | STFC | ST/L00335X/1 | 230,951 |
|  | ATLAS Upgrade | 01/04/2014 | 31/03/2015 | STFC | ST/M002071/1 | 155,072 |
|  | SNO+* | 01/08/2013 | 30/09/2015 | STFC | ST/L002108/1 | 148,467 |
|  | g-2 | 01/04/2014 | 31/03/2017 | STFC | ST/L001896/1 | 694,908 |
|  | LBNF/Lar1-ND* | 1/10/2014 | 30/09/2017 | STFC |  | 200,223 |
|  | Hyper-K* | 1/10/2014 | 30/09/2017 | STFC |  | 224,449 |
|  | ILC* | 1/1/2014 | 31/12/2016 | STFC |  | 10,000 |
|  | LHCb Capital Equipment | 01/04/2014 | 31/03/2015 | STFC | ST/M003140/1 | 52,000 |
|  | LHCb Upgrade* |  |  |  |  | 270,000 |
|  | Preparatory Phase CTA | 01/04/2012 | 31/03/2015 | STFC | ST/J004235/1 | 147,973 |
|  | Universal Lepton (NA62) | 01/09/2011 | 31/08/2016 | EC | 268062 | 2,068,662 |
|  | Direct detection of DE | 01/05/2014 | 30/04/2015 | RS |  | 15,000 |
|  | URF extension | 01/10/2014 | 30/09/2017 | RS | UF130578 | 364,271 |
|  | 1851 fellowship | 01/10/2013 | 30/09/2016 | RC | RD/2013/449 | 271,243 |
|  | STFC Students |  |  |  |  |  |
|  | EPSRC |  |  |  |  |  |
|  | University Studentship |  |  |  |  | xxxxx |
|  | McClintock Studentship | 01/10/2014 | 01/4/2018 | UoL | Alumni Fund | 100,000 |
| Computing & R&D | GridPP4 2nd tranche | 01/04/2013 | 31/03/2015 | STFC | ST/K003534/1 | 191,844 |
|  | CERN Student (Wonsak) | 01/10/2013 | 30/10/2015 | STFC |  | 25,000 |
|  | Joint UoL CERN Studentships | 01/10/2013 | 30/10/2018 | UoL/CERN |  | 500,000 |
|  | GAMBE | 01/04/2014 | 31/05/2015 | STFC | ST/L002043/1 | 109,762 |
|  | CMOS | 01/09/2014 | 31/08/2016 | STFC | ST/L00335X/1 | 230,951 |
|  | Pixel tiles for the LHC upgrade* | 01/03/2012 | 28/02/2015 | STFC | ST/K00195/1 | 176,093 |
|  | INFIERI | 01/02/2013 | 31/01/2017 | EC | 317446 | 373,961 |
| Apps & Infrastructure | Admin Support CERN LHC | 01/01/2013 | 31/12/2015 | STFC |  | 24,534 |
|  | Modelling tumour local control | 01/12/2012 | 30/11/2015 | NHS |  | 66,117 |
|  | Pravda (PCT) | 01/10/2013 | 30/09/2016 | Wellcome |  | 472,982 |
|  | Sensor City – UEZ** | 1/11/2014 | 1/11/2019 | BIS/LEP/UoL |  | 1,500,000 |
|  | STFC Global Challenges | 01/10/2014 | 30/09/2015 | STFC | ST/M00176/1 | 36,388 |
|  | RSE Enterprise Fellow | 01/10/2014 | 30/09/2015 | RSE | RSE Edinburgh | 103,384 |
|  | “Nuclear Safeguards* |  |  | TSB |  | 1,100,000 |
|  | Gravity Measurements | 01/04/2012 | 31/05/2015 | AWE |  | 250,000 |
|  | Monitoring nuclear reactors | 01/06/2014 | 31/05/2015 | STFC | ST/M000168/1 | 149,054 |
| Total |  |  |  |  |  | xxxxxxxxx |

Table 4: Support being received for Particle Physics as of 01/01/2015.Projects marked with an asterix are estimated awards (successfully awarded but not finalized). For Sensor City** we estimate about 10% of the total grant value is useable by PP. All figures representative of 100%.

## Other Grant Support

Current support for the Particle Physics Programme is summarized below Table 4.. The current grant support totals £ (@ 100%) The group is active in pursuing all possible avenues of support for its core programme. About 7% of the funds we hold are for applications in the health and security areas. An ERC grant has enabled the group to participate in the NA62 experiment at CERN.

## Concordat

The University of Liverpool fully subscribes to the Concordat Support the Career Development of Researchers. The University has a single spine 56 point salary scale, a copy of which can be found on the University web pages. The STFC Office and the PPGP should note that the University has decided that all its employees with a relevant PhD or equivalent should be appointed at point 31 or above on this scale. The Liverpool University Human Resources Department has embedded the Concordat on Contract Research Staff Career Management within its employment policies. Contract Research Staff (along with all other staff) participate in an Annual Review with trained senior staff in the Department to review their career development

## Projected Spend

| The grat is expected to be concluded within of the indicative spend (allocated budget), see Error! Reference source not found.. | Months | 100% spend to 31/12/2014 | Allocated Budget | Committed 01/01/2015 to 30/09/2015 | Projected to 30/09/2015 | Salary budget remaining for 2016 | Projcted to Sept.2016 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Salaries | 36/48 | 2,875,725 | 4,755,462 | 920,000 | 3,795,725 | 959,737 | 4,763,725 |
| Consumables/equipment | 36 | 126,892 | 271,611 | 42,297 | 169,189 | 0 | 169,189 |
| Capital Equipment | 36 | 39,567 | 0 | 0 | 39,567 | 0 | 39,567 |
| Travel - UK | 36 | 61,228 | 0 | 20,409 | 81,637 | 0 | 81,637 |
| Travel - EU | 36 | 20,973 | 93,908 | 6,825 | 27,798 | 0 | 27,298 |
| Travel - Non EU | 36 | 47,951 | 0 | 15,984 | 63,935 | 0 | 63,935 |
| Research Except. items |  |  | 2,099 |  |  |  |  |
| FEC and University Cont. |  |  |  |  |  |  |  |
| F10 Inv. Time | 48 | 436,468 | 845,036 | 1,454,893 | 633,777 | 211,259 | 845,036 |
| F051 Cleanrooms | 36 | 303,875 | 405,167 | 101,292 | 405,167 | 0 | 405,167 |
| F701 Laboratory | 48 | 370,492 | 658,652 | 123,497 | 493,989 | 164,663 | 658,652 |
| F800 - Indirect Costs | 48 | 1,120,926 | 1,992,758 | 373,642 | 1,494,569 | 498,190 | 1,992,758 |
| Totals |  | 5,404,097 | 9,024,693 | 3,058,839 | 7,205,353 | 1,833,849 | 9,046,964 |

Table 5

……..

# Funds Requested

## Staff Index

Names are cross-referenced with all entries in the Appendices. The references to the staff cases are in bold face. We have only included cases in Appendix for staff for whom we are seeking funding.

Advanced Materials Laboratory	5, 8, 53, 56, 92

Affolder	10, 17, 18, 19, 20, 21, 23, 24, 26, 27, 28, 74

Allport	7, 10, 17, 64

AML	8, 56, 57, 92, See Workshop

Andreopoulos	7, 38, 39, 40, 41, 42, 44, 45, 46, 47, 64

Bland	24, 43, 44, 58, 59, 74

Bowcock	8, 29, 30, 32, 33, 34, 35, 47, 48, 49, 50, 57, 65, 90

Burdin	9, 10, 11, 12, 13, 16, 17, 18, 19, 23, 50, 51, 65

Calland	45

Carroll	20, 21, 25, 26, 27, 28, 31, 33, 34, 35, 36, 41, 48, 57, 75

Casse	17, 18, 19, 20, 23, 24, 26, 28, 30, 31, 33, 34, 36, 52, 53, 54, 57, 58, 75

Christodoulou	38, 39, 40, 41, 42, 45, 46, 47, 84

Coleman	7, 45, 52, 66

D’Onofrio	7, 9, 11, 13, 16

Dainton	36, 66

Daniels	53

Dervan	17, 18, 19, 20, 22, 23, 24, 25, 26, 74, 76

Farry	7, 29, 30, 32, 35, 84

Fay	29, 31, 34, 59, 76

Fry	36, 37

Gorbahn	29, 32, 33, 35

Greenall	20, 21, 26, 27, 28, 38, 50, 77

Greenshaw	53, 67

Gwilliam	9, 10, 12, 13, 15, 16, 85

Hayward	9, 10, 11, 12, 13, 16, 17, 19, 23, 24, 26, 27, 28, 77

Hennessy	5, 29, 30, 31, 33, 35, 36, 41, 78

Hutchcroft	29, 32, 33, 35, 36, 37, 59, 60, 67

Jones, S.	52, 53, 59

Jones, T.	17, 19, 21, 22, 23, 25, 27, 28, 56, 57, 58

King	7, 47, 48, 49, 50, 52, 68

Klein, M.	9, 12, 16, 68

Klein, U.	9, 11, 12, 13, 16, 69

Kretzschmar	9, 11, 12, 13, 16, 69

Laycock	7, 9, 12, 13, 16, 79

LSDC	5, 8, 9, 19, 20, 21, 23, 25, 26, 27, 35, 36, 42, 45, 48, 54, 56, 57, 59, 83, 89, 90, 91, 92, 96

Massri	36, 37

Maurice	36, 37

Mavrokoridis	7, 39, 41, 42, 55, 70

McCauley	8, 38, 43, 44, 45, 46, 70, 86

Mehta	9, 10, 13, 14, 15, 71

Metelko	5, 47, 52, 53

Milovanovic	18, 19, 26, 27, 28, 54

Murdoch	9, 45

Palumbo	9

Patel	29, 30, 31, 33, 34, 35, 36, 48, 79

Payne	39, 42, 45, 46, 47, 80

Powell	5, 20, 26, 27, 28, 38, 50, 51, 57, 80

Price	8, 29, 47, 48, 49, 50, 85

RA-ATLAS	2, 7, 15, 86

RA-HK	38, 39

RA-LZ	50, 51, 87

Rinnert	29, 30, 31, 32, 33, 34, 35, 36, 59, 60, 81

Robertson	8, 43, 44, 86

Rose	7, 38, 43, 44, 50, 51, 72

Sensor City	9

Shears	29, 32, 35, 72

Small Research Facility	3, 8, 90

Smith	19, 25, 30, 31, 33, 34, 35, 36, 42, 48, 57, 81

SRF	91, See Small research Facility

Sutcliffe	17, 19, 21, 22, 23, 25, 27, 28, 41, 42, 53, 57, 58, 81, 82

Teubner	47, 49, 50

Touramanis	39, 41, 44, 45, 46, 47, 73

Tsurin	17, 18, 20, 24, 25, 34, 35, 42, 52, 53, 54, 57, 82

Vilella-Figueres	28, 54, 57, 58

Vossebeld	9, 10, 12, 13, 15, 16, 23, 24, 28, 54, 56, 57, 58, 73, 75

Whitley	21, 22, 27, 28, 33, 35, 36, 48, 82, 83

Workshop	5, 8, 9, 19, 20, 21, 25, 26, 27, 28, 31, 34, 35, 36, 42, 48, 51, 53, 57, 88, 89, 90, 91, 92

Wormald	18, 19, 20, 21, 25, 26, 27, 33, 48, 54, 82, 83

Wrona	36, 37

## Academic Posts

Project FTE%

Vice Allport, Ac

| ATLAS | 60 |
| --- | --- |
| ATLAS upgrades | 120 |

Project FTE%

Dr. Costas Andreopoulos, Ac

| Hyper-K | 35 |
| --- | --- |
| LBNF | 65 |
| T2K | 20 |

T2K Dr. Costas Andreopoulos, who holds a joint appointment with STFC-RAL, has been focussing his efforts on the exploitation of T2K data, the design and optimisation ofuture long-baseline oscillation experiments, and neutrino interaction phenomenology. On T2K, he is a member of the Analysis Steering Group and coordinates the activities of the VALOR group that has delivered a number of the official T2K flagship oscillation results and contributed to key papers. Over the past year, the state-of-the-art VALOR analyses were extended and adapted for both Hyper-Kamiokande and LBNE. He plays a significant role in the development of physics-driven requirements for the optimisation of these experiments. Andreopoulos currently serves as the LBNE-UK Physics WP co-Manager. Andreopoulos is a recognised world expert in neutrino interaction phenomenology and the Spokesperson of GENIE, an international collaboration of theorists and experimentalists providing the world's most popular neutrino interaction Monte Carlo simulation. He is also involved in the early stages of NuSTEC and chaired the organisation committee the first NuSTEC school at Liverpool and participated in the organisation committee for the second school at Fermilab. Andreopoulos is already involved with the ongoing oscillation analyses of T2K data taken in the anti-neutrino mode. He will also continue his internationally recognised efforts towards the development of the oscillation physics-driven requirements LBNF Maintaining and improving the GENIE simulation will also demand a significant effort and coordination of the contributions of the many active developers. His leading experience with GENIE simulations, as well as the development of methods to constrain flux and cross-section systematics with the LBNF near detectors, will naturally bring him in a leading position in the LAr1-ND exploitation phase and, well in advance of the start of its data-taking operations, Andreopoulos plans to shift the centre of gravity of his research activities on LBNF

Project FTE%

Prof. Themis Bowcock, Ac

| E989 g-2 (r-f) | 15 |
| --- | --- |
| E989 g-2 | 34 |
| LHCb | 10 |
| LHCb Upgrades | 131 |

LHCb: UK VELO Project Leader; Liverpool Particle Physics PI. Themis Bowcock led the projects to build the VELO1 and VELO2 detectors which are the principal detectors for the LHCs flavor programme based on LHCb and the most precise tracking detectors at the LHC. For the next grant period he will be overall responsible for the UKs delivery the strategically important VELO Upgrade  - the UKs first pixel detector being deployed at the LHC. He will coordinate the UK activities which include the provision of sensors (Liverpool) which will be integrated into a whole detector on site at Liverpool, transported, installed and commissioned at CERN(18/19). He has shown it was possible to observe top at LHCB (3.7) measurement and will perform a higher precision (<10% error) measurement on the Run-2 data. He supervised the recent di-boson (WW) measurements  which were a background from the top measurement and showed these could also be reconstructed. He will convert this preliminary measurement to a definitive measurement in Run-2. He has initiated a collaboration with the Liverpool Theory group and has formed a new B-measurement group at Liverpool who will use sophisticated fitting tools to search for new physics in a model independent fashion. This is preparation for Run-3.  The aim is to establish a meaningful presence in B-physics for the upgrade era. Motivated by the need to resolve the outstanding problem of the discrepancy between the SM and the measured value of muon anomalous magnetic moment he has led the group to enter the E989(FNAL) experiment; his contribution will be to lead the build of the  straw trackers – one of the key new ingredients that will increase the sensivitivy of the new experiment four fold. He will participate in the measurement of the anomalous magnetic moment and, in particular, aim to extract the world’s best measurement of the muon EDM (by two orders of magnitude). His R&D efforts will focus around studies for installing compact trackers in E989 which would improve the g-2 and mEDM sensitivities.

Project FTE%

Dr. Sergey Burdin, Ac

| ATLAS | 35 |
| --- | --- |
| LZ | 145 |

ATLAS: ITK Alternative Layout group leader; LZ PI Sergey was a deputy leader for ATLAS-UK Upgrade Pixel Modules working package (2013/2014) and a co-leader of alternative tracker layouts task force in preparation for the ATLAS Upgrade LOI. Sergey studied conical shaped layouts, which could help solving problems in the transition region from the barrel to forward parts of the pixel detector. Sergey also suggested a novel design of the pixel forward detector, in which classic disc arrangements would be replaced by a more flexible ring structure. ATLAS-UK upgrade groups accepted the ring design as baseline. Sergey will continue to contribute to layout ITK studies and towards the end of the grant period he will make direct contributions to the fabrication of Silicon detectors at Liverpool. Sergey led the analysis on the search for magnetic monopoles in the 7 TeV data to publication in PRL in 2012. He continues working on the generalised search for highly ionising particles, for which monopoles are a prime example, using the 8 TeV data.. Sergey chairs the editorial board on trilepton and same-sign dilepton production associated with b-jets, and he is a member of b and c physics paper Editorial Boards. Sergey will continue working on the search for Higgs boson decays to Z boson and photon. This process is expected to become observable towards the end of Run-2. He will also search for new phenomena with the same final state and he will extend his analysis activity at ATLAS to the DM searches through the HZ associated measurements at the LHC. Sergey’s interest in the searches for Dark Matter have led him to join the LZ experiment and to make a direct search of the DM candidates. The combination of the LZ and ATLAS searches for DM will position Sergey particularly well in the race for understanding the nature of dark matter

Project FTE%

Dr. Jonathon Coleman, Ac

| LSST | 20 |
| --- | --- |
| Other Projects | 80 |
| T2K | 20 |

Dr Jon Coleman joined the group as a Royal Society University Research Fellow. He was Co-convener of the charm working group of Heavy Flavor Averaging Group (HFAG), until he stepped down in 2014. Arriving at Liverpool he initially working on the ECal construction for ND280, and then moving towards the analysis of data. In parallel he initiated a project for the development of an anti-neutrino detector based on the ECAL technology for reactor monitoring. The detector has now been constructed, (with funds from AWE and RS) commissioned and is collecting data from Wylfa-Magnox Nuclear Power station on Anglesey. This project attracted the first RSE enterprise fellow in the entire university. A further £1M bid that has been approved TSB to further investigate the commercialization of this work, and we have been approached by several companies for the development of this work into a large area neutron detector. In with LLNL towards the feasibility of low-energy LAr detectors for Coherent Neutrino Nucleus Scattering. Jon also initiated a study with Martin Perl (1927-2014) for laboratory Detection of Dark Energy. The detection technology is a cold-atom interferometer. Funded by the RS he will continue to work on this for the next 3 years. A proof-of-concept device has been constructed and is presently being commissioned. The interferometer works as a precision gravimeter and gravity gradiometer. AWE have invested in a three year program to test the sensitivity of the device and its suitability for non-radio-nuclear monitoring. He has also initiated a program of study with the time & frequency division at NPL to work on gravity sensors using next generation atom interferometry techniques, for which they have funded 2 PhD candidates. More recently he has investigating the opportunity for LSST, this is presently a fledgling particle physics proto-collaboration in the UK to investigate the feasibility of measuring the dark energy equation of state. As such this is entirely complimentary to work on laboratory based searches, and incorporate previous experience in data analysis from the filed of particle physics to that of astro-particle physics and experimental cosmology.

Project FTE%

Prof. John B. Dainton FRS, Ac

| NA62 | 150 |
| --- | --- |

NA62: PI ERC funded project UNIVERSALEPTO

Project FTE%

Prof. Tim J. Greenshaw, Ac

| CTA | 180 |
| --- | --- |

Project FTE%

Dr. David E. Hutchcroft, Ac

| Computing | 20 |
| --- | --- |
| LHCb | 54 |
| LHCb upgrades | 96 |
| NA62 | 10 |

LHCb: VELO Tracking Coordinator, NA62, Liverpool GridPP PI David played a key role in studying the VELO data and developing the simulation and reconstruction for the detector. He monitored and improved the simulation, digitisation and reconstruction of the VELO. This included identifying the first example of the suppression of surface charge movement in steadily irradiated silicon leading to inductive charge losses to routing lines. David has developed the GridPP project at Liverpool extending the remit to use the new generation of NVidia GPU and Xeon-Phi co-processors. He has secured grants for hardware for both systems and is leading a project to evaluate the suitability of these architectures for the LHCb upgrade triggers. David will continue the LHCb B-physics program; this will include the measurement of resonant charmed and charmless B decays. He will work with theorists at Liverpool, to study the limits on the beyond the standard model theories that can be set with the very precise LHCb B to charmless hadron decays. Combining the LHCb results and new and updated measurements using new data collected in Run-2 the ratios of branching fractions of B decays to mesons and angular decay distributions will be used to put stringent limits on any beyond the standard model theories. David will lead the work on implementations for triggers of the current LHCb and upgrade detectors using co-processor technology, including Xeon-Phis and NVidia GPUs and in 2014 secured a grant from STFC to employ a programmer to develop the cluster scheduling require to support a heterogeneous cluster of CPU and GPU systems. The NA62 data taking program will be starting in late 2014 and David will be working to optimise the K-TAG detector for the identification of beam Kaons and leading the Liverpool groups team measuring the parameter RK, which tests lepton universality. David will be tuning the CEDAR simulation and optimising the digitisation models to match the data..

Project FTE%

Dr. Barry T. King, Ac

| E989 (g-2) | 150 |
| --- | --- |
| LSST | 20 |

Dr Barry King has been responsible for the development of a detailed simulation of the straw trackers. This has been used in the development work on track reconstruction algorithms for the straws, culminating in studies of the track reconstruction angular resolution in both the horizontal and vertical planes. In addition he has performed detailed studies of the straw behaviour using the Garfield detector simulation code. Various gas mixtures have been investigated to identify an optimum working point for the straw detectors. Barry also took part in the straw testbeam studies that took place earlier this year, successfully reconstructing proton tracks in the prototype detectors. Most recently Barry has undertaken a study of the effect of the straw tracker on the calorimeter response.

Project FTE%

Prof. Max Klein., Ac.

| ATLAS | 90 |
| --- | --- |

LHeC: Project Leader; Liverpool ATLAS PI.

Klein, M.

Project FTE%

Dr. Uta Klein., Ac.

| ATLAS | 110 |
| --- | --- |

Advisory Board to ATLAS CB Chair; LPCC Contact; PI on LHeC/FCC_he and Higgs Convener; Uta is an acknowledged expert on the theory and experimental determination of the Drell-Yan processes. In particular her newly developed methodology for Drell-Yan backgrounds, which was presented and published at Les Houches and also Snowmass Workshops. This is already being used, as a forerunner for Run-2 to Physics Programme , as a part of our searchers for NP. In particular her contribution was vital in the new searches for neutral heavy gauge bosons and the corresponding publications of Z and W search papers in 2014. For Run-2 the search for exotic and new physics will be a priority. The higher beam energy will lead to accessing the mass range of up to 5 TeV and in this regions understanding of proton structure and mass dependent theory uncertainties will be particularly vital for developing the techniques and estimating the systematics of the observations to be made. Uta plans to expand and strengthen her collaborations with theorists and to develop ATLAS SM and exotics analysis strategies further. In particular her emphasis is now more in the understanding of non-resonant effects and SM and new physics interference effects. She also plans participation in the Liverpool based detector upgrade work building on her Silicon detector expertise from H1. Uta is Liverpool’s PI on the work on the LHeC and FCC_he. She has led the study of future ep Higgs physics and shown that the LHeC has a precision potential equivalent to that of the ILC. Her Higgs simulation study has much influenced the design of the LHeC detector, which is led by Liverpool. Uta was invited by CERN to serve as Higgs convener for the coming years of studyUta will continue these efforts within the framework of CERN’s Future Circular Collider efforts

.

Project FTE%

Dr. Jan Kretzschmar, Ac

| ATLAS | 180 |
| --- | --- |

ATLAS: SM Convener In 2013 Jan was appointed as convener of the ATLAS working group for W and Z physics. During this time he oversaw the successful journal publication of eight papers. From 2011 until 2013 Jan coordinated the working group that provides the electron efficiency measurements and their publication for ATLAS, which is an ingredient used in essentially every ATLAS. Further areas of research interest then became the search for high mass neutral gauge bosons in the dilepton channel (Z) and the rare decay of the newly discovered Higgs boson to two muons. These efforts have lead to a total of four publications over the past three years. Jan has been invited often to present talks at international conferences, Workshops and seminars. The most recent presentation was on ATLAS searches for Extra Dimensions at the ICHEP 2014 conference in Valencia. In October 2014 Jan was appointed for the duration of two years as one of the two conveners for the ATLAS Standard Model working group, which comprises about 350 physicists and their diverse physics programme. In this position he is responsible for successfully completing the ongoing precision measurements with the data from Run-1 as well as shaping the programme for the forthcoming Run-2 starting in 2015. Furthermore there are several ongoing studies to oversee, which will help to shape the long-term future of the LHC programme. To accomplish this task Jan has relocated to CERN in autumn 2014. Many of the ongoing Run-1 measurements will either lead to unprecedented accuracy or test the Standard Model in uncharted regions at the TeV scale. The suite of early Run-2 measurements to be published by the end of 2015 will set important first references for measurements at the new energy frontier. In autumn 2016 Jan will finish his convenorship. For this time Jan plans to contribute again directly to precision analyses in the area of W and Z physics as well as searches for new physics in the high mass tails of these production processes. These analyses will be prepared and started in 2015 and will eventually be completed with the full Run-2 dataset available by the end of 2017. Besides his participation in the HL LHC physics upgrade work, Jan will also contribute to the ITK Silicon detector upgrade where he can build on his participation in the Silicon detector fabrication for H1.

Project FTE%

Dr. Kostas Mavrokoridis, Ac

| Generic detector | 90 |
| --- | --- |
| LBNF | 135 |
| T2K | 15 |

Kostas is a world-leading expert in Liquid Argon detector technologies for Neutrino Physics and Direct Dark Matter Physics. Kostas has recently been appointed Lecturer in Experimental Neutrino Physics. His research has focused on argon purification and recirculation studies, optimization of light collection using wavelength shifter and reflector combinations and alternative readout systems such as MicroMegas and THGEMs combined with CCD cameras. Kostas achievements include a novel LAr recirculation and purification system, an innovative HV feed-though design, internal cryogenic camera monitors and characterization of bulk MicroMegas in both single and two-phase operation. Most notably, Kostas has recently demonstrated the feasibility of optical imaging of muon tracks in a two phase TPC using a CCD camera and THGEM, opening an exciting new readout avenue for future giant LAr Neutrino detectors. Kostas is a convener for the USA short base line neutrino experiment LAr1-ND TPC working group and the work package manager responsible for the LAr1-ND CPA construction at Liverpool. In parallel, Kostas has worked on T2K ECAL reconstruction and analysis of exclusive Neutrino cross-sections (single and double pion production) with ND280 data. Kostas will expand the LAr group and continue the cutting edge R&D activities, which will include optimization of optical readout systems and demonstration of the feasibility of optical readout for larger scale detectors. He will lead the Liverpool LAr1-ND activities, deliver the CPA to the US program over the coming three years and oversee the entire TPC production. Kostas will have an important role in the newly initiated CERN Large Scale LAr TPC prototype aiming towards the testing of a full LBNF TPC module at CERN. Within the CERN LAr R&D program the testing of a tonne scale LAr TPC using camera readout systems developed by Kostas at Liverpool is envisioned. In addition, a portion of Kostas time will be dedicated to T2K cross-section analysis. Kostas will also continue presenting his high impact research at international conferences and meetings, and writing quality peer reviewed publications.

Project FTE%

Dr. Neil McCauley, Ac

| Hyper-K | 55 |
| --- | --- |
| SNO+ | 90 |
| T2K | 35 |

He is a convener of the ND280 electron neutrino group leading to the discovery of electron neutrino appearance at greater than seven sigma with T2K. He has also led the first measurement of the electron neutrino cross section published in PRL. He is a member of the T2K analysis steering group (ASGC). Neil will chair the T2KUK institutes board from January 2015. Neil has lead Liverpool into the SNO+ experiment building on his extensive experience with the SNO detector. He is co-convener of the SNO+ data flow group, responsible for data as it leaves the DAQ and for all data and Monte Carlo processing. Under his guidance the system has been extensively updated from the original SNO data flow and processing system to one that makes full use of available grid resources within the EU and of significant computing resources at WestGrid in Canada. Working with PhD students at Liverpool, Neil has played a leading role in the analysis of instrumental backgrounds for the SNO+ scintillator phase and in the development of the optical calibration. Using his expertise with the SNO detector Neil will take a leading role the measurement of backgrounds in the region of the Tellurium double beta decay end point and on detector calibration as new limits on neutrinoless double beta decay are produced by the end of the grant period.  Neil codeveloped the idea of a high pressure gaseous argon TPC as a near detector concept for LAGUNA-LBNO, an idea that has been picked up by both the Hyper-Kamiokande and LBNF collaborations. He has led Liverpool into the Hyper-Kamiokande (HK) collaboration where he is one of only five non-Japanese members of the twenty-six strong HK management structure as a calibration convener. He is also the leader of the calibration work package on the UK HK proposal. Neil will help develop LED based optical calibration system to be deployed in the HK detectorHe will also lead the development of a psedo-muon light source exploiting the same LED design. As the PI of the Liverpool neutrino group Neil will play an active role in the development of the global long baseline neutrino program as it develops.

Project FTE%

Dr. Andrew Mehta, Ac

| ATLAS | 180 |
| --- | --- |

Project FTE%

Dr. Monica d’Onofrio, Ac

| ATLAS | 180 |
| --- | --- |

ATLAS PWG Convener; LHeC BSM Convener and FCC_he Physics Contact. In October 2012 Monica was appointed with a 2-year mandate as SUSY Working Group convener and member of ATLAS’ Physics Coordination. The research program covers a large variety of possible scenarios for SUSY to possibly be realised. Under Monica’s leadership, the ATLAS SUSY group could delivered more than 25 published results. Monica has directly worked on a search for stop. From 2014 Monica was invited by the Collaboration to lead for two years a newly formed physic analysis working group, the Physics Modeling Group (PMG). A central task of this group is the harmonisation of all phsyics analyses..In the next years she will pursue searches for sbottom and stop quarks with large 13 TeV datasets exploiting the knowledge and expertise acquired in Run-1. She will continue to lead the PMG activities until October 2016, providing recommendations for MC samples and modelling uncertainties to be adopted by all ATLAS analyses in Run-2. In parallel, Monica is planning to continue to engage on the ATLAS upgrade activities for the HL-LHC and to also contributing on the development of the tracking detector (ITK). Monica has performed feasibility studies and assessment of the discovery potential for SUSY processes at the High Luminosity LHC (European Strategy 2012 and ECFA 2013). She also participates in the LHeC facility project and was invited by CERN to lead the work on searches for SUSY and other BSM models in the next years. Monica is physics contact on the FCC_he study and participates thus in the Future Circular Collider project that foresees pp, ep and e+e- colliders in the multi TeV energy range to be built at CERN after the LHC

Project FTE%

Dr. Joachim Rose, Ac

| Hyper-K | 28 |
| --- | --- |
| Lux-Zeplin | 24 |
| SNO+ | 53 |

Joachim Rose moved from Leeds to Liverpool in late 2013. The Consolidated Grant, originally offered to support the SNO+ work at Leeds, has the already been modified into a standard grant to the University of Liverpool. Past work by Rose has generated the semi-analytical calculations – using models of Thorium and Uranium abundance and of Earth matter density, thus allowing a precise treatment of the matter effect - which predict the number of geo-neutrino events and their energy spectrumThe geo-neutrino and solar neutrino analysis will prepare the tools for the next stage following Tellurium neutrinoless double beta-decay search. After contributing the nanosecond optical width LED pulser design, used for time calibration and attenuation measurements time in SNO+, Rose is developing further fibre-coupled LED light sources optimised to match the requirements of Lux-Zeplin and Hyper-Kamiokande. These ask for even shorter optical pulse width, pulse-by-pulse monitoring of absolute pulse intensity and of optical pulse shape and for a precise sub-nanosecond synchronisation, between multiple FGPA controlled channels and relative to a central clock. The White Rabbit network protocol used to synchronise FPGAs may to have much wider applications, such as in CTA. The present prototype work for Lux-Zeplin will evolve into validation of full size circuit boards, production, installation on site and operation. As it occurs 2 to 3 years later the Hyper-Kamiokande prototyping and validation is likely to benefit from the earlier Lux-Zeplin development. In the near term the work on Lux-Zeplin focuses on the outer detector (veto detector) and will lead to a detailed understanding of background processes and their detection. The other road into the Lux-Zeplin data analysis is to transfer the well-developed methods of image characterisation in Cherenkov telescope background rejection, which few of the Lux-Zeplin members are familiar with to the Lux-Zeplin inner detector event (image) analysis.

Project FTE%

Dr. Tara G. Shears, Ac

| LHCb | 110 |
| --- | --- |
| LHCb upgrades | 40 |

Tara has established electroweak physics within LHCb and leads the Liverpool LHCb group (since 2012). She co-convened the LHCb leptonic group (2010-2011) and the QCD, Electroweak and Exotica working group (2012-2013). She continues to co-convene the overall LHC Electroweak working group (2010 onwards). Her work focuses on high momentum muon identification, W and Z reconstruction and measuring the forward backward asymmetry of Z bosons. Tara will continue to drive electroweak physics forward within LHCb and lead the LHC electroweak working group. Over the next four years she will test the Standard Model in the electroweak sector at the highest available energies. She will remeasure W and Z production at and the forward backward asymmetry of the larger Z boson sample that will be collected, to probe sin2θW to an even higher precision. She will extend these studies to higher masses, and investigate any deviations from Standard Model couplings in the context of NP models. In addition, she will extend her existing studies of W boson reconstruction to measure WW production in the forward region, using muon and electron final states, to probe existing experimental discrepancies and investigate any non-Standard Model couplings in the electroweak sector. Current measurements in the central region show a small discrepancy to Standard Model predictions. Tara will continue to devote time to developing analysis techniques and trigger strategies for electroweak physics for the LHCb upgrades. She coordinated studies for and edited the electroweak and central exclusive production sections of the LHCb Implications report, which examined the physics potential of an upgraded LHCb detector (2013). The predictions for those studies will be updated and diboson production, boson coupling and NP search measurements added. Trigger and selection strategies, which have not yet been optimised, will be updated from those developed for high energy running, and adapted to the upgraded detector design.

Project FTE%

Prof. Christos Touramanis, Ac

| T2K Exploitation | 25 |
| --- | --- |
| LBNF | 140 |

T2K: ND280

Project FTE%

Dr. Joost Vossebeld, Ac

| ATLAS | 60 |
| --- | --- |
| ATLAS upgrades | 60 |
| ILC | 30 |
| R&D | 30 |

ATLAS: ATLAS: UK SCT Project Leader, Generic R&D: HV-CMOS PI, ILC: Liverpool PI

During ATLAS Run-1 Joost initiated and led the Higgs search in the H  ZZ llνν and the ZHll+invisible channel in ATLAS. He set the world-strongest limits on a high mass Higgs at the time and one setting the first direct limit on the decay of the 125 GeV Higgs boson to unobserved (DM candidate) particles. During Run-2 Joost’s physics analysis priority will be the further development of the search for dark matter exploiting Higgs. To beat important systematic uncertainties in this search Joost will develop a ratio measurement between the llll and llνν final states. His involvement with the SCT detector has continued through the project leadership for the UK SCT participation (since 2009) and by representing ATLAS-UK on the SCT and ID steering committees. Between 2012 and 2014 Joost chaired the SCT institute board (35 institutes).In 2014 Joost successfully opened a new R&D to develop HV-CMOS sensors technology. He has built a collaboration with groups developing HV-CMOS technology for the ATLAS HL-LHC upgrade and for future linear collider applications. HV-CMOS work for ATLAS will focus on the development of sensors suitable for a proposed 5th pixel layer in ITK. The extra pixel layer is intended to reduce (and cost) of the required number of Silicon layers in the outermost layer of the strip tracker. A prototyping programme has started, in collaboration with the University of Geneva and KIT Karlsruhe, and Liverpool contributes design, testing and simulation effort These detectors will be used in the mu3e experiment. On ATLAS Joost will  participate in  the ITK build phase. Joost leads a small, R&D focussed, activity in Liverpool towards a possible linear collider. Liverpool joined the CLIC detector and physics (CLICdp) collaboration and started a collaboration with the CERN CLIC group on the CLICPix pixel programme. He co-leads the pixel tracker work package in the ILC proposal recently submitted to PPRP. Joost will also develop HV-CMOS sensors for the CLICPix R&D programme targeting very low mass and low power tracking detectors for a linear collider.

## Core Posts

Project FTE%

Dr. Anthony A. Affolder, Ap

| ATLAS upgrades | 300 |
| --- | --- |

Dr. Tony Affolder is a silicon detector expert with wide ranging expertise in project management from CDF, CMS and LHCb strip detectors. His positions of responsibility include leadership of the UK ATLAS Upgrade Strip Module Work Package from Oct 2010 until Oct 2014, and internationally strip module activity leader since 2009 and deputy project leader since 2013 for the ATLAS Strip Tracker Upgrade project. He has led the prototyping of all on-detector electronics, powering and hybrids for strip modules using both 250nm and more recently 130nm technology readout ASICs and the hybrid and module assembly and bonding tooling sets which were provided to the 9 strip barrel hybrid and module production sites. He was responsible the ATLAS phase-II LOI costing and scheduling for the strip detector and will continue to formulate the cost implications of various layout and technology options to the strip detector. He defined the standard procedures and calibration techniques for the ATLAS upgrade strip charge collection measurements prior to and after irradiation. He will help define the ATLAS-CMS strip sensor market survey and tendering process during the next grant round (~55 MCHF). He will also participate in the vendor qualification measurements for the market survey. As deputy strip project leader, Tony will oversee the final technical developments needed leading to the delivery of the Strip Technical Design Report in late 2016 and achieving production readiness. He will be a member of the detector scoping and layout task forces to study the cost-performance resulting in a final layout. Tony will coordinate the efforts of Liverpool’s module assembly team and will specialise in developing the required non-contact metrology systems for geometric quality control of both hybrids and modules. The metrology specifications he develops will used as a reference definition for all stave hybrid and module manufacturing sites. Needs some Generic

Project FTE%

Dr. John Bland, Pr

| ATLAS | 60 |
| --- | --- |
| SNO+ | 60 |
| Gen. Com. Sup. | 180 |

John Bland has been instrumental in setting up the high speed switch for the RCE pixel readout system in Liverpool. In the coming grant period John will be responsible for the development and maintenance of a database for component-tracking and assembly to be used for both the strip and pixel upgrade production projects. John will collaborate with international partners on this. We anticipate that he will be the lead developer; this data base will be used extensively during the irradiation programs that Dervan leads. John will also help set up DAQ for strips and pixel module QA and provide support on specialist electronics design and simulation software,

Project FTE%

Mr. John L. Carroll, E

| ATLAS upgrades | 105 |
| --- | --- |
| LBNF | 75 |
| LHCb | 30 |
| LHCb upgrade(rf) | 60 |
| R&D | 30 |

LHCb tasks L8.7, L8.10 John Carroll is a highly-skilled mechanical engineer with years of experience in the design and development of multiple detector sub-systems. He is particularly expert at the design and commissioning of precision assembly tooling required for silicon modules and their mechanical supports. During the last grant period, John designed and commissioned all barrel hybrid and module assembly tooling required for the international ATLAS HL-LHC strip tracker upgrade project; all end cap designs are also based on his concepts. Following successful trials of the first generation of stavelet and stave core assembly tools developed by John, the latest versions are currently being made in the Liverpool mechanical workshop based on his designs. John will continue to be responsible for the development of both barrel module assembly and stave core assembly tooling during the final R&D and pre-production phases of the project. Due to his hands-on experience, his insights will be vital toward evolving the tooling set toward the high yields, reliability and speed necessary for such a large production. During production, John will be responsible for all quality-control aspects of stave core assembly at Liverpool. John is leading the engineering design of the straw-tube detector modules for the g-2 experiment and will coordinate the construction of the 27 detector modules required. It is anticipated that John will lead the mechanical installation of the modules into the g-2 experiment at Fermilab.

Project FTE%

Dr. Gianluigi Casse, AP

| ATLAS upgrades | 185 |
| --- | --- |
| ILC ????? |  |
| LHCb | 30 |
| LHCb upgrades | 0 |
| R&D | 80 |

RD50:Co-Spokesperson ; Dr. Gianluigi Casse is an international leader in detector development. He is in charge of the R&D activities of the HEP group at Liverpool. He is the currently task leader for the planar pixel sensor development for the ATLAS Upgrade UK, and is the WP leader for Si sensors for the upgrade of the LHCb-VELO detectors. He is the co-spokesperson of the CERN-RD50 collaboration. Detector concepts that he has developed are now the baseline for the sensors for the upgrade of the major CERN experiments (ATLAS, CMS and LHCb). He collaborated with J. Vossebeld to obtain an STFC/PRD grant to develop a novel type of sensors based on HV-CMOS technology. His commitments during the period of this grant request will be to the ATLAS and LHCb upgrades and our vigorous Si R&D programme. For the LHC upgrades, he will drive the pixel sensor development (ATLAS) and finalise the detector design selection and thr procurement of the VELO sensors for production. He will develop large area strip devices (on 8” wafers) with a European company to compete with Hamamatsu and insure a second supplier option for large area Si contracts. He will use his expertise to define the design lines for three novel sensors that we will develop in HV-CMOS technologies with various sub-micron feature sizes (AMS 350 nm, AMS 180 nm, LFoundry 180 nm). He will also work on programmes and applications of our Si technology including medical applications (hadron therapy) and neutron sensors (e.g. the GAMBE sensor project for gamma blind, high sensitivity neutron sensors). He will continue to be heavily involved, through RD50, in the detailed understanding of radiation effects leading to the development of more radiation-hard strip and pixel detectors for future particle physics programmes.

Project FTE%

Dr. Paul Dervan, AP

| ATLAS upgrades | 300 |
| --- | --- |

ATLAS Upgrade: WP1 Deputy (Pixels), Irradiation Facility Co-ordinator

Paul leads the Liverpool ATLAS upgrade pixel programme. He tested the first full-size pixel module produced world-wide in the laboratory and in test beam before and after HL-LHC levels of irradiation. The UK test beam success was enabled by his development of a cooling structure for irradiated pixel modules. He has provided electrical QC for pixel sensors and modules at Liverpool. He is shaping the pixel hybrids and modules for the end-caps, developing the expertise necessary on serial powering and on data flow. Paul will be responsible for: coordinating the testing of pixel sensors, development of the hybrid flex-circuit and the tooling and procedures for attaching it to the sensor prior to and during production. He will direct the Liverpool effort for the subsequent wire-bonding and electrical evaluation of completed modules. He is generating end cap ring layouts necessary for the study of the ATLAS upgrade pixel system. For the pixel Technical Design Report. Paul will also be responsible for the development of the end cap pixel mechanical design, as part of the ATLAS Pixel Local Support Task Force. Hw will lead the team responsible for the geometric modelling of the entire endcap pixel system, structural FEA modelling and the prototyping and development of the global end-cap pixel support structures and development of the integration sequence for the pixel end-cap. Over the last grant period, Paul commissioned the new UK irradiation facility at Birmingham. He has also coordinated the international irradiation programme, using the facilities at Ljubljana, CERN, BNL, CYRIC, Los Alamos and Birmingham which has demonstrated the radiation tolerance of the baseline strip and pixel sensor technologies. As CERN PS irradiation becomes available at end of the 2014, Paul will focus on re-establishing the UK presence at CERN. Paul will direct the irradiations at CERN required to quantify the radiation tolerance of all new prototype and pre-production components for the strip and pixel upgradesTo use active CMOS sensors in systems, the radiation tolerance of larger format sensors needs to be shown; Paul will be central to this activity internationally.

Project FTE%

Mr. Robert Fay, Pr

| Computing | 205 |
| --- | --- |
| LHCb | 95 |

Rob joined LHCb in 2014, and supports the central LHCb computing infrastructure. He works in the UK-led GANGA software project, which provides the standard interface to batch and GRID systems for all LHCb user job submission. He is responsible for implementing a reliable and robust development and deployment architecture. He has also improved the GANGA monitoring system, and GPU accelerated computing for VELO data reconstruction.Rob will move into the GANGA development team and focus on core development. As the Run-2 data-taking period proceeds, LHCb datasets and computing demand will increase substantially. Rob will lead work to ensure that LHCb physicists can store ever-larger datasets and access and analyse them seamlessly. Rob will lead the extension of GANGA to allow access to cloud file systems besides those accessible through the GRID. In parallel, he will develop, implement improvements and optimise the GANGA job management and load balancing system. The work becomes critical for the later stages of Run-2, when existing GRID storage is saturated and physicists require extra computing time and storage facilities to simulate the data needed to optimise analysis strategies for an upgraded LHCb detector, in parallel to the analysis of much larger datasets than exist now.

Project FTE%

Mr. Ashley Greenall, E

| ATLAS Upgrade | 255 |
| --- | --- |
| Hyper-K | 45 |

Ashley has technical responsibility internationally for the design and evaluation of barrel readout hybrids and modules for the ATLAS strip tracker upgrade. Following on from his success in designing the 20-ASIC hybrids for ABCN25 readout ASICs, he has been instrumental in influencing the pad-ring layout for the new 256-channel 130nm technology ABC130 readout ASIC and Hybrid Controller Chip (HCC). His new hybrid design is cheaper to assemble and lower in mass whilst also providing a more consistent and faster to wire bond assembly, a necessary requisite for the tracker upgrade. Ashley has played a critical role in establishing DC-DC power delivery as being the default for the strip tracker. He has developed a low-profile, low-mass ‘on-silicon’ DC-DC convertor PCB which meets all the geometrical and electrical requirements for ABCn130 modules which is now the baseline of the project. In the period before the TDR (late 2016), Ashley will lead the final development of the strip hybrids and modules. This process will require many primary technical measurements utilising the modules and powering PCBs he designed, which due to his unique knowledge, he will be best able to provide. As with the current 130 nm prototype ASIC set, Ashley will have critical role into the specification and design of the final production ASICs, in particular the pad ring layout and hybrid signal quality definitions. He will play a major role in defining the hybrid procurement and assembly strategy. We anticipate he will oversee the UK industrial manufacture of barrel strip hybrids and their reception testing. He will also define and perform the quality control for the strip barrel hybrids and modules assembled at Liverpool. As part of the Hyper-Kamiokande calibration system Liverpool is producing LED pulsers and monitoring systems. Ashley is the electronics engineer for the Hyper-Kamiokande calibration system. He will provide the opto-electronics for the LED driver and the inbuilt MPPC monitoring system, and the system for simultaneous pulsing of multiple LEDs for the pseudo-muon light source prototype and the integration of many pulsers into a controlled system for the final installed calibration system.

Project FTE%

Dr. Helen S. Hayward, PP

| ATLAS | 75 |
| --- | --- |
| ATLAS Upgrades | 225 |

ATLAS Upgrade: ITK Simulation Co-ordinator : From 2011 to 2012, Helen was one of two co-ordinators of the 200 person ATLAS DQ group and very successfully steered the DQ activities of the entire collaboration. During this time she managed the implementation of a new framework for recording information on detector status and data quality, and for transmitting this information to users performing physics analysis. When Run-2 starts in spring 2015, Helen will continue to contribute to the operation of the SCT as a DQ and monitoring expert. From early 2013 (to present), Helen has been working on the design of the new silicon tracker detector (ITK) for ATLAS. In 2013, Helen was appointed convenor of the ATLAS ITK simulation and performance group, responsible for producing simulations and studying the the ITK for the upgrade TDR. Post- TDR Helen will continue to play a leading role in the design of the ITK and its implementation in simulation. She will remain a core member of the team responsible for the design and the final choice of ITK layout. Post-TDR, Helen will work on the commissioning and systems testing of the staves: first as they are assembled at Liverpool, and then as the larger systems at CERN. This work follows on from Helen’s experience with the SCT commissioning from 2005-2010. Helen currently leads the search, or GMSB SUSY in the scenario where the next-to-lightest supersymmetric particle is a neutralino that decays in to a photon and a gravitino. Helen developed an analysis method that utilises the pointing and timing measurement capability of the ATLAS EM calorimeter to identify displaced and delayed photon signatures from the decay of long-lived SUSY particles. This has been published. A new analysis will be performed at Run-2 which promises a substantial improvement in the reach of this search. Helen is currently the ATLAS UK SUSY and Exotics convenor (2013-2015). Helen is searching for events where the Higgs Boson decays to a Zγ This channel will allow a search for NP and a measurement of the coupling of the Higgs to the top quark. First results on the Run-1 data have been published in 2014 and these will be extended into Run-2.

Project FTE%

Dr. Karol Hennessy (Vice Huse), PP

| LBNF | 80 |
| --- | --- |
| LHCb | 95 |
| LHCb upgrades | 125 |

Karol Hennessy is the chief DAQ responsible for the VELO and this is his primary role. KH is responsible for all the experimental control software for the VELO and on-site coordinator of VELO2 assembly and testing. He is currently re-commissioning the VELO for LHC Run-2.

He will be responsible for the healthy running and maintenance of the VELO DAQ in Run-2, including regular upgrades to the slow controls and hardware improvements.  Hennessy will remain one of the two on call experts for the VELO ensuring 24/7 operation. He will coordinate the team of piquet on call experts. He will maintain and oversee all electronic components on the VELO and ensure testing and qualification of all hot swap parts as they become available. TELL1 firmware, as it evolves during Run-2, will be emulated tested and deployed to ensure smooth operation of the detectors.

Upgrade

He will also continue to coordinate the VELO DAQ integration work-package for the VELO upgrade, He has the steering role on the VELO TELL40 firmware as well as contributing directly to the firmware code base. This includes responsibility of all of the emulation of the VeloPix front-end ASIC, creation of a standalone VeloPix emulator to be used for testing and commissioning of the upgrade DAQ. He is writing error-rate tester for the TELL40 firmware. He is managing the upgrade control and DAQ software for the VELO, including the drivers for the front-end ASIC. He will be heavily involved in radiation and beam tests of the new VELO front-end electronics.

KH will facilitates grid production of Monte-Carlo data sets for the physics programs at Liverpool.

This ensures that the different data sets are produced in a consistent manner and reduces the overhead on students performing the physics analyses.

Project FTE%

Dr. Tim J. Jones, AP

| ATLAS Upgrades | 285 |
| --- | --- |
| ILC | 15 |

ATLAS Upgrade: WP4 Manager Dr. Tim Jones is currently the manager of UK ATLAS Upgrade Strip Mechanics Work Package (WP4) and is co-coordinator of the international ATLAS Strip Tracker Upgrade Stave Core Assembly group. Through his efforts, there is now one single internationally agreed stave core design. Currently Tim is working on the development of the second-generation stave core tooling for the new 130nm staves. As an important ingredient to the ATLAS programme Tim has also established a significant materials testing capability at Liverpool with dedicated equipment for testing tensile properties, surface preparation, adhesive cure quality and integrity and structural stability. Tim will continue in both his national and international roles to advance the final design of the stave core and to lead the final R&D and pre-production phase. The stave cores Tim will produce in commissioning the 2nd generation tooling will provide the international community the components needed for technical development required for the strip TDR. Tim will coordinate the development of the stave core manufacturing and quality control plans and lead the Liverpool team in establishing one of the stave core assembly clusters for the construction phase. In addition, Tim will also coordinate the design, prototyping and evaluation of the pixel end-cap support structures for which Liverpool have design responsibility. Tim’s expertise in materials testing and carbon-fibre structures will be critical to ensure that the prototyping plan is capable of delivering the information needed to advance the engineering design in a timely manner. During the production phase, Tim will lead the procurement of the major structural parts of the endcap pixel support structure and oversee their reception testing at Liverpool. Finally, our work on generic detector development for future colliders crucially depends on Tim’s expertise in the design and manufacture of carbon-fibre structures. He will lead the development of generic ultra-low mass support structures, assembled from carbon-fibre and other low density high-tech materials, for high precision tracking

Project FTE%

Dr. Paul Laycock, PP

| ATLAS | 400 |
| --- | --- |

ATLAS: Data Preparation Coordinator: In 2012 he was appointed coordinator of the newly-formed "DPD group", in charge of producing the ~50 analysis ntuples needed by ATLAS which was a vital contribution to the competitive discovery of the Higgs boson announced in July 2012. Paul led a programme in 2013 of rationalising ntuple production, effectively consolidating the ~50 ntuples into one common ntuple. This led to a factor of 3 improvement in disk usage and CPU, providing a viable option for Run-2 physics analysis.. In summer 2013, Paul was appointed convenor of the Analysis Software Group (ASG) mandated with implementing these proposals. He designed a new Derivation Framework that further optimises the resource usage spent in ntuple production, by processing the PetaByte size inputs into TeraByte samples aimed at specific analyses. In October 2014 Paul was appointed by ATLAS as Data Preparation Coordinator (DPC), responsible for the prompt reconstruction and calibration of all ATLAS data, data quality, conditions and the luminosity measurement. Paul will complete his term as DPC in October 2016, when he will be ideally situated to take a leading role in the ATLAS computing and software upgrade for Run-3. The transition from Run-1 to Run-2 requires an improvement of a factor of 3 in reconstruction time in software, and the ability to process and store about twice the amount of data. The Phase-1 upgrade for Run-3 will likely require more software innovations, especially in track reconstruction to cope with higher pileup, and the order of magnitude more luminosity compared to Run-1. Furthermore, the Phase-2 upgrade demands a prototype software framework (requiring vectorisation, parallelisation, multi-threading and concurrency) to be in place already during the Phase-1 upgrade to allow sufficient time for integration and testing. Paul will take a leading role in defining the computing and software upgrade schedule in 2017, in discussion with his close contacts with all concerned parties. He will then lead the implementation throughout LS2 in 2018, in time for Run-3 in 2019, before switching attention to the even more demanding needs of the Phase-2 upgrade.Currently Non-Core we are requesting Paul be made Core.

Project FTE%

Dr. Girish D. Patel, PP

| LHCb | 158 |
| --- | --- |
| LHCb upgrades | 142 |

The installation of the replacement VELO2 modules was completed at CERN in September 2012. Four extra stages were implemented in the module production database to cover inspection on arrival, installation and electrical testing before and after thermal contact was completed. All this data is logged and available for the final 42 modules that were installed. A full metrology of all installed modules on the two halves was undertaken at CERN. Unfortunately, there were some errors in this and although we were satisfied that there were no gross misalignments; the data were not good enough to produce useable alignment data. The decision was taken to not repeat the metrology until just prior to installation. The two halves were then prepared as a display item and were installed at the LHCb P8 site for the CERN open weekend at the end of September 2013 and provided an excellent talking point for my interactions with the general public visitors.

For the VELO Upgrade I am chairing a bi-weekly UK Co-ordination meeting with Oxford, Manchester and Glasgow to monitor progress at the different sites. Where previously all the VELO modules were produced in Liverpool, the upgrade VELO Pixel module production will take place over a number of sites and will come to Liverpool for the final installation and integration onto the two halves of the entire detector. To aid this process I am developing and coding new web based database systems for the archiving of documents and for the logging of all the individual components together with the QA/QC testing done across the different sites. There will also be a database for the VELO Pixel modules that will provide a clear production history and record of all components and tests associated with each individual module.

Project FTE%

Dr. David Payne, AP

| Hyper-K | 120 |
| --- | --- |
| LBNF | 120 |
| T2K | 60 |

David Payne has been on a long-term attachment at JPARC since 2012. At JPARC he has been fulfilling the role of run-coordinator for the T2K experiment. As ECAL commissioner he has particular responsibility for the care of the ND280 electromagnetic calorimeter (ECAL). David is a key member of the MaCh3 team, using Markov chain techniques to elegantly combine near and far detector data, appearance and disappearance measurements, neutrino and anti-neutrino running conditions, external neutrino cross section constraints and other systematic uncertainties into a single process. David work produced T2Ks’ headline three neutrino results which were presented and published in 2014. MaCh3 has attracted interest from other experiments and provides a tool kit readily expandable to LBNF and Hyper-K.. David will use his extensive experience of T2K operations to continue to provide support for detector operations in future T2K running. David will continue to work with the MaCh3 group in T2K to continue expanding functionality as the T2K data set grows including substantial antineutrino running and additional more refined near detector data sets are included. Upon his return to Liverpool (2016) David will join the group’s core effort on future long baseline neutrino experiments in a key supporting role. Building upon his leadership in the construction of the ND280 ECAL David will take a lead in the construction of the Cathode plane for LAR1-ND due to take place in Liverpool during 2016. Exploiting his experience as T2K run co-ordinator he will then lead the installation and commission of the Cathode plane at Fermilab. David will lead the construction and testing of the pseudo-muon light source for Hyper-K, working and be responsible for the production of the test tank. David will lead the data collection and analysis of the pseudo-muon light source in the test tank at Liverpool. He will also take the source to Japan for testing at Kamiokande, exploiting his extensive experience working in Japan to conduct full tests inside a water Cherenkov detector. David will also continue his efforts with the MaCh3 analysis extending its functionality to the future long baseline program.

Project FTE%

Mr. Samuel Powell (Vice Muskett), T

| ATLAS upgrade | 80 |
| --- | --- |
| Hyper-K | 60 |
| LBNF | 60 |
| LZ | 50 |
| R&D | 50 |

Mr. Samuel Powell is the new group technician since 2013, taking over from David Muskett who was progressed into a technical post in the University. Sam has a Masters in Electrical Engineering has been both providing excellent electrical support to the group, while designing important components to the ATLAS upgrade, LZ+Hyper-K and neutron detector PRD. In addition to performing electrical testing of hybrids and module, Sam has played a large role in our activities with on-detector DC-DC converters. He has design and assembled multiple variants of these converters and has performed the converter efficiency measurements as a function of inductor and shielding choice. His measurements have led to a baseline of a flat solenoid coil as the best compromise between efficiency, material and converter height.

During the new grant, Samuel will lead the effort to assemble and commission the electrical quality control infrastructure for the ATLAS upgrade strips at Liverpool, including hybrid, modules, tapes and completed staves. In particular, he will help greatly in designing, developing, and commissioning of the hybrid acceptance and long-term testing. This is critical as Liverpool in the industrial contact for ATLAS upgrade strip barrel hybrids and will have responsibility for delivering these into the UK program. As part of the Hyper-Kamiokande calibration system Liverpool is producing LED pulsers and monitoring systems. Sam will provide electronics support as the LED driver and monitoring are developed. The full characterisation of the driver performance will be carried out at Liverpool, Sam will support this process with his expertise. The pseudo-muon light source prototype will require testing in a water tank, this will be carried out with the support of Sam who will oversee the production of this test system. Sam will participate in and provide electronics expertise at deployments of the LED driver system and the pseudo-muon light source at the Hyper-Kamiokande test detector in Japan.

Project FTE%

Dr. Kurt Rinnert, AP

| LHCb | 171 |
| --- | --- |
| LHCb upgrades | 129 |

LHCb Project Leader: Kurt Rinnert is currently VELO project leader. (2014-2016), His coordinating rolw is essential in the re-commissioning of the detector and ensuring that the performance upgrades made during the shutdown of the LHC are finalised in time for LHC Run-2. Kurt will remain one of  the two only VELO operations experts on call at CERN. He will continue to maintain and develop VELO online monitoring(which he authored) and detector configuration and reconstruction software. He will implement new operational procedures introduced to cope with the accumulated radiation damage in the VELO. His current responsibility extends beyond the scope of the current detector to the next stage of LHCb. He is the primary responsible for the organisation of the VELO upgrade. Kurt is also an expert on tracking reconstruction, and b-jet identification via vertexing using novel algorithmic approaches. He will exploit his pilot studies of top production in the new dataset and work with the analysis group to make the first measurements of top production in Run-2. His software tracking and nenural network expertise will be used within the new b-physics programme at Liverpool.  He be instrumental in the development and optimization of the VELO upgrade reconstruction software. KR is a leading expert in modern parallel computing architectures and has pioneered their application in LHCb reconstruction software. He will continue this ground-breaking work in order to ensure most efficient use of the computing resources available for the upgrade software trigger. His work in this area will have immense benefits for the trigger efficiency and significantly reduce the cost of the upgrade trigger system.

Project FTE%

Mr. N. Anthony Smith, E

| ATLAS upgrades | 67 |
| --- | --- |
| LBNF | 45 |
| LHCb | 40 |
| LHCb upgrades rf LHCb | 103 |

LHCb Tony has provided valuable input into the design of the ATLAS upgrade endcap pixel hybrid (with Ilya), particularly on the mass production of them. Based on Tony's expertise in grounding and shielding from his work on the LHCb VELO and ATLAS SCT, Tony will develop the grounding and shielding strategy for the ATLAS pixel end cap, including the design of the required electrical services between the individual rings and the end of the system. He will be responsible developing the reception testing and any tooling and procedure necessary for installation of these services into the support structure.

Project FTE%

Mr. Peter Sutcliffe, E

| ATLAS upgrades | 119 |
| --- | --- |
| LBNF | 85 |
| LHCb upgrades LHCb | 36 |
| ILC | 60 |

Peter Sutcliffe is a senior Mechanical Engineer specialising in the 3D modelling of detector sub-systems, thermal and structural FEA analysis and 3D metrology. Peter is responsible across the international barrel strip stave community for the overall engineering design of the stave core and has made numerous presentations at international meetings. He will continue to document the design of the strip staves as the design reaches maturity and will play a leading role in the development of metrology for stave cores. Peter is also leading the mechanical design of the ring concept for pixel end-cap sub-detector, originally conceived in Liverpool. He will lead the definition and detailed design of the carbon-fibre support structures for the end-cap pixel system including the provision for services routing. As the project moves forward he will coordinate the prototyping and qualification programmes for the support structure design, the development FEA simulation and evaluation, will provide technical leadership during the procurement and/or manufacture of carbon-fibre structures and will develop the tooling required for the final assembly of the pixel sub-system.

Project FTE%

Dr. Ilya Tsurin, E

| ATLAS Upgrades | 180 |
| --- | --- |
| LHCb Upgrades | 47 |
| LBNF | 43 |
| R&D | 30 |

Ilya Tsurin’s expertise in the Cadence macro-language gives Liverpool a unique capability internationally to layout complicated silicon sensor geometries while respecting all fabrication design rules which underpins all silicon sensor development at Liverpool. Over the last grant period he has produced multiple mask designs for use by e2v, LTD and Micron Semiconductor, PLC and is currently designing ATLAS strip sensor on 8” wafers to Infineon. His skill allowed for many different pixel geometries, sensor sizes, inactive edge size and biasing structures (punch-through, polysilicon) to be designed, prototyped, irradiated and evaluated in test-beam with relatively few submissions. His design effort will continue as final design choices are made. These design activities on ATLAS and LHCb will allow Micron Semiconductor Ltd to become a potential vendor for the future ATLAS and LHCb pixel systems.

He is the lead electronics expert in the Liverpool ATLAS pixel activity. Ilya designed the first PCBs to allow for the readout of the new full-sized modules. He has evolved this design into the first single layer kapton flex hybrid for the end cap quad pixel modules and designed and commissioned the first prototypes of the end cap module assembly tooling. He has played a central role in developing the readout and preparations for numerous test-beam pixel programmes. In the coming grant period, Ilya will be responsible for the design and production of the final endcap pixel flex hybrid, incorporating the required circuitry for the multiplexing unit and the power control chip. With Mike Wormald, Ilya will develop the pixel module assembly tooling and optimise this for efficient production, using the same panelization approach as that used for the very successful strip hybrid assembly tooling already developed in Liverpool. The hybrid and module assembly tooling will be provided to the UK pixel module assembly sites. During production, Ilya will aid in the electrical QC process for pixel hybrids and modules at Liverpool

Project FTE%

Mr. Mark Whitley, T

| ATLAS Upgrades LHCb | 160 |
| --- | --- |
| LHCb | 20 |
| LHCb upgrades LHCb | 51 |
| R&D | 69 |

LHCb task L8.8: Mark Whitley is the HEP group’s only mechanical technician and plays a critical role to support both prototyping and the manufacture of major equipment deliverables. Mark has wide-ranging expertise in wire-bonding, non-contact metrology, precision assembly tooling and CNC machining developed during the ATLAS SCT and LHCb VeLo trackers and T2K ECAL production. Mark’s CNC machining skill has been critical for development of the strip hybrid, module, stavelet and full stave assembly tools. Barrel hybrid and module tooling has been provided to our international collaborators and the majority of barrel strip staves have been fabricated internationally using these tools. Mark has also have begun developing the metrology and tools necessary for module attachment to staves; this development will continue with Mark leading the procurement and commissioning of the required equipment at Liverpool.As the ATLAS strip stave project moves towards production, Mark will be responsible for the manufacture of the final stave core assembly tooling, for which Liverpool have sole responsibility, and will form the nucleus of the Liverpool stave core assembly team. Mark’s previous expertise in wire bonding will be exploited; he will first design and commission the required fixturing for wire bonding the modules to the bus tape on the stave core. During production, he will be responsible for the wire bonding of all Liverpool-built stave cores.

Project FTE%

Mr. Mike Wormald, T

| ATLAS Upgrades LHCb | 180 |
| --- | --- |
| LHCb | 40 |
| LHCb upgrades LHCb | 50 |
| R&D | 30 |

LSDC: Chief Wire Bonder, Mr. Mike Wormald is the chief wire bonder at Liverpool and has vast amount of experience resulting from work on ATLAS SCT, LHCb VELO, and CERN RD50. In addition, he is greatly skilled in high precision mechanical assembly work. Mike has provided the wire bonding constraints for the new ATLAS 130 nm ASICs, hybrids and bus tapes; as a result of his expertise, the ASIC and hybrid layouts were modified reducing the bonding time and hybrid SMD placement costs significantly. He has developed the first bonding programs for strip barrel hybrids and modules using both 250 nm and 130 nm ASIC sets. Mike has also wire bonded all pixel modules and test structure produced at Liverpool, developing the necessary bonding programs for the pixel test PCBs and hybrids. His manual dexterity enabled the rapid prototyping of new strip module architectures; in particular, we were able to go from the design concept of having DC-DC switch gluing onto the sensor surface to a completely demonstrated modules in weeks due to his precision in mounting; this is now the baseline concept for the ATLAS strip upgrade. During the new grant period, his expertise will be crucial. Liverpool is responsible for producing a significant fraction of the ATLAS barrel strip hybrids and modules using the new 130 nm prototype ASICs; these will be needed for final decisions of the TDR in late 2016. Mike will lead the assembly and wire bonding of these strip hybrids and modules. In parallel, Mike will support the development of the final pixel module assembly and bonding tooling, providing the necessary wire bonding and additional assembly experience. The final strip readout and control ASICs will be designed during the new grant period. The experience gained while generating the wire bonding programs, and assembling and bonding the prototypes will again be fed into the final ASIC, hybrid, and bus tape design process; hopefully, resulting in further time saving and cost reductions. Towards the end of the grant period, the pre-production should begin; Mike will wire bond the strip…

## Non-Core Posts

Project FTE%

Dr. Georgios Christodoulou, Ph

| Hyper-K | 135 |
| --- | --- |
| LBNF | 145 |
| T2K | 120 |

Georgios was a member of the T2K experiment and help complete the first measurements of the electron neutrino background in the beam with the ND280 detector, took part in the ECAL test beam program at CERN and aided in the construction and commissioning of the ND280 ECAL. Georgios has re-joined the T2K analysis effort, analysing ND280 data to measure the cross section ration of charged current quasi-elastic events for muon and electron neutrinos, and joined the VALOR neutrino oscillation fitting group where he is examining the use of the VALOR framework beyond T2K, with particular emphasis on optimisation of the next generation of long baseline neutrino experiments. As T2K continues, Georgios will provide support and expertise in the continued running of the ECAL. Georgios will exploit the existing group expertise to measure the cross section ratio ofchargedcurrent quasi-elastic events for muon and electron neutrinos, This ratio is the most sensitive probe of any possible differences between electron neutrino and muon neutrino cross sections, a test that will be of crucial importance for the next generation of long baseline neutrino experiments. He will also participate in neutrino oscillation analyses working with the VALOR framework. Georgios will use VALOR to carry out fits of T2K near detector samples to constrain flux and cross section uncertainties and global fits of T2K data. The VALOR framework is a general neutrino oscillation analysis fitting tool that is applicable beyond the T2K experiment. Georgios will conduct detailed studies of the full programs of the future long baseline experiments the US (LBNF) and Japan (Hyper-K). Using this tool Georgios will perform full optimisations of the experiment design, in particular determining the detailed requirements for the near detector complexes of each experiment. Georgios analysis will ensure that these designs can deliver the required precision for the experimental goals.

Project FTE%

Dr. Stephen Farry, Ph

| LHCb | 140 |
| --- | --- |
| LHCb Upgrade | 40 |

Stephen joined the Liverpool LHCb group in 2013, first as a postdoctoral researcher, and then under a Royal Commission for the Exhibition of 1851 fellowship (2013-2016). He co-convenes the LHCb electroweak working group (2013-2015), and acts as liaison between the QCD, Electroweak and Exotica group and the LHCb Tracking reconstruction group..Stephen now works on measuring the ratio of W boson decays to muons and tau leptons, to test Standard Model predictions and lepton universality. Previous determinations of this ratio have shown an intriguing difference to Standard Model predictions. Stephen’s measurement will test lepton universality at LHC energies, and probe any deviations for NP. Stephen will continue to lead electroweak physics at LHCb and will act as electroweak group co-convenor until October 2015. He will complete the first measurement of lepton universality in W boson decays using Run-1 data in the first half of 2015. In parallel, Stephen will develop algorithms to trigger directly on hadronically decaying tau leptons, which will be used to collect data at higher centre of mass energies. Stephen will develop new analysis methods, based on his knowledge of LHCb tracking performance, to select hadronic tau decays with high efficiency and good purity will then be combined to test used lepton universality with the highest precision. Stephen will then perform a measurement of W polarisation. Should any deviations from Standard Model predictions become apparent, the polarisation measurement will add information about the spin of any New Physics boson contributing to the decay, which will help elucidate its nature. He will also contribute to measurements of diboson production. Current measurements of WW production in the central region show a slight deviation to Standard Model predictions, and a measurement of production in the forward region with LHCb may help resolve the underlying cause.In parallel, Stephen will develop trigger strategies and analysis techniques for electroweak physics with tau leptons, for the upgraded LHCb detector.

Project FTE%

Dr. Carl Gwilliam, Ph

| ATLAS | 400 |
| --- | --- |

ATLAS: Physics validation convener, Coordinator of BSM Higgs to di-boson searches. Carl’s physics interests are centered on the measurement of the Higgs boson properties and the search for additional Higgs bosons, which probe potential extended Higgs sectors beyond the SM. He made a major contribution to the published search for the bb decay of the Higgs boson via the ZH channel. He presented the fermionic ATLAS Higgs results at LHCP 2014. He leads several searches for additional Higgs bosons in the llqq/bb final state. He pioneered the search for a high-mass HBB → llqq/bb and was editor for a PLB publication on the 7 TeV data, which excluded a significant Higgs-mass region. He is continuing to spearhead the analysis of this channel using the full Run-1 ATLAS dataset and is coordinating and editing the high-mass H→BB combination paper, covering several decay modes. Carl is also playing a major role in the related search for a CP-odd new Higgs state A → ZH → llbb. He initiated and heads the search for a charged Higgs boson in the previously unexplored channel H → ZW → llqq; Gwilliam is playing a key role in the search for the decay of a Higgs resonance via ρ → Zh → llbb. Carl was ATLAS UK Higgs convenor from 2011-2013 and was appointed as coordinator of the ATLAS BSM Higgs to di-boson (W, Z, γ, h) searches in October 2014. In Run-2, Carl will continue to play a driving role in the search for extended Higgs sectors, in particular extending the current searches to higher masses. In the very first data (~1 fb-1) he will concentrate on H→BB → llqq/bb searches at very high mass (mH > 1 TeV), which will probe a new kinematic region in Higgs searches where additional bosons may be found. Carl will extend the SM ZH → ννbb analysis to search for DM where particle escapes the detector. In addition, he will play a significant role in establishing the SM Higgs couplings to b-quarks and exploit the full Run-2 dataset to measure its cross sections differentially. He is currently leading the validation of the new ATLAS software model and of its updated detector components (e.g. IBL) for readiness for Run-2. He is playing a major role in the preparation of the SCT DAQ for Run-2

Project FTE%

Dr. Joseph Price, Ph

| E989 | 300 |
| --- | --- |

Joe finished his PhD on searching for invisible Higgs produced in association with Z bosons using ATLAS data in 2013. He worked for E989 (before the PPRP E989 grant award) before joining LHCb at the start of 2014 where he led the LHCb Z boson AFB analysis. He returned to E989 in Feb 2015 funded for 2 years by PPRP. We are asking that he be extended into the exploitation phase of E989 to ensure delivery of the physics and smooth operation of the detectors. With the departure of Maxfield in 2017 Price will be critical for our continued presence on this experiment. Joe has already made impact by developing fitting algorithms for the physics analysis and embedding track-finding software into the g-2 framework. For two years on the project grant (to 2017) he will: make simulation studies of the tracker and calorimeter; help construct, install, commission and operate the detector; develop monitoring and alignment code for the experiment. From 2017 he will work in the following areas to deliver the main physics objective of the experiment. He will continue with his calibration, monitoring and alignment of the tracker becoming the experimental expert on this critical piece of equipment. The precision measurement of g-2 is predicated on complete control of systematic at the <100 ppb level. The tracker is a key new ingredient allowing E989 to outperform previous experiments making his contribution to the detector vital. Joe will exploit the tracker to traceback the positrons to the muon envelope enabling control of the systematics from the vertical and horizontal beam oscillations. He will also determine the rate of muon loss from the beam using the tracker, another important contribution in quantifying the lifetime systematic and the data to study the unresolved detection of more than one positron in the calorimeters. By comparing momentum measurements from the tracker with energy measurements from the calorimeters he will check estimates of the gain variation systematic error. Based on his knowledge of fitting, and leadership in understanding key systematic Joe will aim to lead the mEDM measurement on the experiment. He will also contribute to the closely related anomalous magnetic moment measurement as part of the UK team.

Project FTE%

Dr A Robertson, Ph

| SNO+ | 400 |
| --- | --- |

Dr Aileen Robertson completed her DPhil on ZEUS at the University of Oxford. Aileen has joined the SNO+ experiment where she has taken over responsibility for the study of external backgrounds. Aileen is a member of the data flow group (co-convened by Dr Neil McCauley at Liverpool) where she is joining the team running day to day data processing operations and is adapting the SNO+ processing software for the DIRAC system. At the start of 2015 Aileen will spend three months on site where she will take a lead in the cleaning and passivation task for the SNO+ scintillator plant. This will lead directly into the deployment of LAB later in 2015.. In 2016 Te will be deployed into the scintillator commencing the neutrinoless double beta decay data taking. Aileen will continue with her responsibility for measurement and understanding of the external backgrounds. The outer parts of the detector including the PMT array, the PMTs themselves as well as the acrylic vessel and the water shield have much larger radio impurities than the scintillator volume. Decays originating in this region that either penetrate or mis-reconstruct into the fiducial volume form one of the main background components to the neutrinoless double beta decay measurement. Aileen will exploit data from these three phases of SNO+ to develop mitigation strategies and measure these backgrounds. One key analysis decision that will be directly driven by our control and understanding of external backgrounds is the choice of fiducial volume, this directly affects the total mass of Te available for the neutrinoless double beta decay search and Aileen will play a key role in the final decision. Aileen will also continue as a member of the SNO+ data flow group and will take responsibly for aspects of the day to day data and Monte Carlo processing. She will utilise GRID resources within the Europe and other computer resources in Canada and the US. She will continue to monitor the provision of computing resources and adapt the SNO+ data flow to changes in the computing infrastructure as they develop. Liverpool has already made and will continue to make significant contributions to SNO+ through the input of graduate students, taking on responsibility for the optical calibration and instrumental background measurements.

Project FTE%

RA-ATLAS Ph

| ATLAS | 400 |
| --- | --- |

The group is requesting an RA to support our new academic a on the analysis of ATLAS data and to play a leading role in her  search for SUSY in Run-2. The RA will be focussed on leading the analysis and delivering the  SUSY programme. In this, RA-ATLAS will be responsible for: implementation of novel kinematic variables to discriminate signals from SM background processes specifically: the ‘cotransverse’ mass  mCT, ‘razor’ and ‘super-razor’ variables and others, some pioneered by D’Onofrio in Run-1, and estimating residual SM backgrounds arising from single top, Wt, diboson, top pair + W/Z using procedures in development at Liverpool. RA-ATLAS will also develop an advanced tagging tool for W, top or Higgs in single massive jets and implement it in the searches.  The first publication (2016) will focus on searches in final state events with no leptons, two b-jets and missing pT targeting sbottom pair production and stop pair production in the so-called “compressed scenarios”, favored by DM constraints. Extensions of the analysis considering events with additional jets/leptons will follow, targeting third generation squarks decaying in pure or mixed complex modes (2017). RA-ATLAS will be responsible for the generation and study of the simulations as well as the data. As a by-product of these searches, RA-ATLAS will also be able to perform a new precision measurement of the differential cross section of WWbb production. From 2017 further searches for stop and sbottom will be pursued exploiting topical features of high energy SUSY processes such as massive jets containing boosted W, top or Higgs in their decay chains. RA-ATLAS  will lead these searches and the results will either place definitive constraints on SUSY (2018-2020). With close guidance from D’Onofrio the RA-ATLAS will ensure timely publication of these results which are among the most eagerly anticipated of the decade. During the last year of the CG  RA-ATLAS will turn the attention to preparations for Run-3. In the “pessimistic” scenario where no NP is discovered their role will be to ensure that physics tools and needed MC samples are in place prior to 2020 and that the analysis framework is ready to ensure that the Liverpool team will be first to publish data from Run-3 on extended SUSY searches.

Project FTE%

RA-LZ, Ph

## Support Posts

Project FTE%

Ms. Linda Fielding, O/C

| General Support | 400 |
| --- | --- |

Liverpool Group: Finance Officer

Mrs. Linda Fielding joined the Department in 2007 and has taken particular responsibility for monitoring all aspects of the Rolling Grant expenditure and providing oversight of all the other STFC grants held within the Department. She provides the main interface to the University Human Resources (HR), Research and Support Office (RSO) and Facilities Management (FM) Departments, thus providing an invaluable service to the PI and Co-Is in the group. Linda prepares and maintains the spreadsheets which keep track of staff, equipment, consumables and travel spend. She also verifies costings for grants generated by RSO with whom she works closely. Linda provides regular reports to the PIs holding STFC grants and helps organise secretarial support and travel for the particle physics group.

The STFC currently funds the cleanrooms and Workshop facility through various grants, but mainly through the current Particle Physics rolling grant. This is a major facility and investment and therefore requires efficient and effective financial management and monitoring. To ensure this, Linda is responsible for these accounts and works with the group and managers to set budgets and to report on actual as against set profiles, ensuring that all funds are maximised and that all of the group are aware of the availability of expenditure in relation to running costs, staffing and equipment.

She is an integral part of the team and as Finance Officer for the Group monitors all accounts providing weekly feedback on expenditure and projections. By managing cash flow through the grant period this permits the group to make careful investment in equipment throughout year and to maximize the impact of STFC resources. She also interacts with STFC staff in Swindon directly, providing updates on grant and staffing related issues and ensuring appropriate paperwork is provided punctually by group members when required. This would only be possible with an intimate working knowledge of the functioning of the Particle Physics Group and from day to day experience as part of the management team. Linda makes a huge contribution to the operation and professionalism of the group and greatly reduces the burden on staff relating to University bureaucracy. As well as improving the efficiency of cost control within the group and she works tirelessly to help staff effectively and efficiently carry out their research without undue distractions. Liverpool has a major UK particle physics group with many diverse grants to administer in an environment of ever tighter regulation and ever greater reporting requirements. Linda is an extraordinarily hardworking member of staff, who makes a big difference to everyone by taking care of a wide range of mandatory, but highly time-consuming, administration responsibilities.

Linda is key member of our management team. She attends the bi-weekly Management meetings, the Operations meetings and the monthly Professors Meetings. At all these she reports on finances of our 18 active grants with a total value ~£12M. and also acts as scientific secretary keeping detailed minutes of every meeting. It is due to her skills and acumen that we expect to close our current rolling grant to within £500 of the allocated sum. She is a crucial member of the core team.

## Non -Staff Costs

### Other Directly Incurred

#### Travel and Subsistence

The travel request is based on our dissemination of physics results from our experiments and our attend instrumentation conferences for applied physicists an engineers. All members of staff are encouraged to travel on non-STFC funding, if possible, and to request travel money with new grants. Here we have used our current travel budgets (2012/2016) to inform the request for 2016/2020. We are requesting travel costs (4 years) for: 23 academics/fellows funded by STFC; the 15 core and non-core physicists (AP, PP, Ph) for one international conference per year and one national trip per year; our 4 engineers (E) who are leaders in their field to attend conferences; 2 technical staff who make 2 visits per year to UK based trade shows and for training on new equipment; and 2 computing staff (Pr) who disseminate their work nationally and internationally. Our 2012/16 request based on full costings (including seminar speakers) was (~£270K). Following guidance we request (23+15+4+2+2) £4400=£151,800. This has not been scaled for inflation.

#### Consumables & Non-Capital Equipment

The group requests £300,000 (£75K/year) for: …list on what: gas,.....

We request a number of items non-specific to particular experiments and which support more than one current activity or which will be used in the LSDC, Workshop These include: Deburring Machine (£1k), a low-cost 3D metal printer (£8k) (these should be available in 2016; currently on pre-order); £5k for a microscope for SMD mounting;

#### Computing (non Tier-3)

The group requests £92,000 computing, desktop replacement from non-AC. This is based on the replacement (over 4 years): of nodes to replace failing/obsolete units on the local batch at £5k/year; two virtual machine hosts to host PP services such as (wiki, mail etc) at £9k each (in 2016 and 2018); and three 100TB storage servers in (2016-2018) at £9k each for the group’s temporary (non Grid) storage requirements. Over the period we will need to replace £10K worth of uninterruptable power supplies (4  £2.5k), power supplies for the batch infrastructure (£3k), network equipment (£3k), £8k of IP based VC conference equipment and £1k of cables.

#### Computing-Tier-3

The staff falling under Ac, PP and Pr category (23+13) predominantly use the Grid for analysis. We request funds to replace the Tier-3 computing over the next 4 years for this staff , to allow them access to data and to perform the analyses required for publication. The guidance for replacing existing Tier-3 hardware is ~ £1,500/FTE. Thus we request £54,000. We have not included FTEs who (AP, E, T) who do not utilize the Grid.

#### Capital Equipment

The group is submitting a separate bid for large (>£10k) items to support our research activity. This will include major equipment for handling of composites, pixel sensors bump bonding equipment, items for our electronics activities and major computing infrastructure including a new switch and updated GPU capability. £3x100Kish + 1 scale)

#### Public engagement (+1)

Schools visit, CERN school programme, displacs., Nathan’s Lego, promotional materials. Physics Innovate, Particle Physics Masterclass. (50k)

### Other Directly Allocated(SRFs)

#### Small Research Facilities

The successful delivery of key equipment to major STFC-funded projects and our own in-house R&D is critically dependent on two Small Research Facilities within the Department of Physics. These are the Liverpool Semiconductor Detector Centre (LSDC) and the Physics Departmental Mechanical Workshop. Access to these facilities is costed by the University on a per-day basis and covers contributions to salaries, space, equipment maintenance and depreciation. Both SRFs are served by university-funded staff, listed below under the appropriate heading. Workshop technicians are deployed on a “pool” basis, and according to skill-set, to an appropriate job. The Department of Physics Research Committee (director Bowcock) engages with major stakeholders across the Department and manages resources in the short, medium and long term (currently to 2021) to ensure delivery of all projects and ensure there is no “over-allocation” of effort, space and equipment resources.

| Figure 32: The ISO-5 Cleanroom area in the LSDC. | Figure 33: The detector assembly area of the LSDC (ISO Class-7). |
| --- | --- |

Liverpool Semiconductor Detector Centre (LSDC)

comprises over 100m2 at ISO Class 5 and roughly 300 m2 at ISO Class 7 (certified and re-validated in November 2014). The cleanest Class 5 area houses three high-speed large area wire bonders, two Alessi fully enclosed linear encoder probe-stations, automatic glue dispensers, two OGP SmartScopes™ (the larger having a measuring area of 0.6m×0.6m) and several DAQ systems for module testing. The Class 7 R&D area consists of several small environmental chambers with hybrid pixel (FE-I3 and FE-I4 ATLAS) and microstrip (ABCn250 and fully analogue ALiBaVa) read-out for studies to very high (2.5×1016 neq cm-2, ≈ 10 Gy) doses. The high-ceiling Class 7 production occupies and area of 100 m2 and has full 0.5 tonne crane facilities and a 3m×4m×5m low humidity environmental chamber for large array testing at low temperatures which can operate with dew-point down to -30ºC and temperatures down to -25ºC. Two large volume Wenzel touch-probe coordinate measuring machines and a FARO Vantage laser tracker are available for metrology and a Dantec Dynamics Q400 non-contact digital image correlation system is available for evaluating the deformation of support structures under applied loads (eg; mass, temperature, humidity). Materials testing facilities include a Lloyd Instruments universal materials tester and a Netzsch differential scanning calorimeter. Two FLIR thermal cameras, offering resolutions down to 0.05mm, are available for thermographic measurements.

The LSDC has hosted the construction of ATLAS SCT End-Cap C, LHCb VELO1 and VELO2, T2K ND280 and NA62 KTAG for particle physics as well as the silicon tracker for the ALPHA experiment for Nuclear Physics. Ongoing major projects hosted inside LSDC include our R&D programme, the construction of the straw trackers for E989 (g-2) and the preparation for the ATLAS Phase-II build. Outside of particle physics the LSDC is also home to the mechanical assembly, wire-bonding and testing of R3B silicon tracker modules and, during the forthcoming grant round, will be the site for R3B and HI-ISOLDE (both Nuclear Physics) construction projects.

The LSDC Director (Jones, T) is responsible for the overall spatial and equipment management of the LSDC to ensure that key projects which make use of the facilities receive the space and equipment they require to meet their schedules. The LSDC cleanroom complex is managed on a day-to-day basis by Mike Lockwood. Mike ensures all equipment and infrastructure is properly maintained liaising with the university’s Facilities Management team and external contractors as needed. He orders all consumables including gases and clean-room disposables and undertakes the weekly cleaning schedule and oversees the annual ISO qualification of the facility. During the last grant period he has led the introduction of various energy-saving initiatives and currently manages the green certification of the LSDC. (Having already won a green award for the introduction of variable speed fan motors, further power reductions have been made by replacing all lights with LEDs with the LSDC being a flagship facility within the University in this area). He is also responsible for the maintenance of several items of equipment within the LSDC, and has assisted in the production of detector sub-systems (e.g. VELO).

During the last grant round funds have been used to extend the capabilities of the larger SmartScope to offer both touch-probe and laser coordinate measurement in addition to the standard optical mode, purchase the Digital Image Correlation System and replacements for source-measure units and HV power supplies. The LSDC facility control systems (which control and monitor the air-handling equipment) have been replaced to ensure compatibility with the University’s systems, all 50-plus HEPA filters have been replaced and the air-handling equipment has had a major overhaul. Following a spatial planning exercise three years ago it was recognised that the proper management of space within LSDC was key to ensuring the delivery of future STFC-funded projects. Funds from SRF income were allocated the renovation of space close to LSDC to create and equip an electronics assembly and test area allowing tasks not requiring cleanroom cleanliness to be moved out of LSDC. We are keen to extend this model to other areas of activity (such as materials testing) to ensure that the use of the LSDCs premium facilities is optimised towards the successful delivery of key STFC-funded projects.

##### LSDC Staff:

The LSDC is supported by only one highly dedicated staff member, Mike Lockwood.

##### Workshop & Advanced Materials Lab:

| Figure 34: New 5-axis milling machine in place in the workshop. |  |
| --- | --- |

The Liverpool Particle Physics group enjoys access to a mechanical Workshop which is one of the best equipped for physics research in the country. It is equipped with computer controlled, large bed four axis milling machines, a CNC lathe as well as a sophisticated wire eroder capable of machining complex shapes which cannot be machined with conventional milling. The workshop is staffed by time-served trained technicians (die and toolmakers) who are experts in their own fields and regularly work to the most demanding specifications. In 2014 the University invested in new equipment for the workshop including a 5-axis milling machine and a second CNC lathe for complex production jobs. Through the STFC capital equipment grant a FARO coordinate measurement arm, enabling ‘on-the-job’ dimensional checking has been purchased. During 2014 a review of future mechanical manufacturing needs has been undertaken and as a result a number of key investments have been identified. A proposal has been submitted to the University which will be considered within the terms of their strategic planning.

Historically our carbon-fibre manufacturing capabilities had been scattered around the Department of Physics, including some within LSDC. In the current grant period roughly £100k has been spent on consolidating this activity and improving our capabilities. An Advanced Materials Laboratory (AML), located in the basement of the Department of Physics, has been established which has allowed all the relevant equipment to be brought together in one location. We have also invested in new 3m x 2m x 2m curing oven, allowing larger components to be manufactured, and equipment for fume extraction during the manual finishing of cured parts. The AML is managed by Peter Cooke and funded as part of the workshop. During its first full year of operation the AML has made key contributions to the ATLAS strip and pixel tracker upgrade projects, R3B and CTA and we have offered our expertise to support colleagues in USA and, in particular, Germany (DESY). The AML has also hosted its first intern, arranged through the particle physics group’s Internship Programme, who has worked on the development of the manufacturing process for the carbon-fibre ‘C’-channels for the ATLAS strip tracker upgrade programme.

| Figure 35: 2014 Liverpool University Formula Student car. |  |
| --- | --- |
|  | Figure 36: machine. |

The AML also supports students from Mechanical Engineering at Liverpool in offering advice and manufacturing facilities for both the Formula Student (motorsport) and Human Powered Vehicle (HPV) projects. Many of the carbon-fibre parts for the 2014 Formula Student car were manufactured at AML by the Liverpool Formula Student Team. The car competed at Silverstone and Győr, Hungary and exhibited at the annual Composites Engineering Show at Birmingham NEC during November 2014.

##### Workshop Staff:

The workshop consists of a team of highly skilled technicians (all Grade 6 or higher). Currently these are: McCormick (Workshop Manager), Hollywood, vice (Dutton), Sim, Cooke (AML) & Sinclair (AML). In recognition of the need to maintain a highly-skilled staff compliment, the workshop also offers apprenticeships in collaboration with local training agencies. Currently there are two apprentices – one of whom is about to finish his course and has been successful in obtaining one of the 2-year PPRP-funded technician posts for g-2 and the other who is scheduled to complete in September 2015.

## Publications And Conferences

The following data have been compiled for papers published since 1 September 2012 to 1 Jan 2015

|  | Number of refereed publications | Number of lead researcher refereed publications | Number of technical reports | Number of first author technical reports | Number of conference proceedings |
| --- | --- | --- | --- | --- | --- |
| Allport | 121 |  | 10 |  | 5 |
| Andreopoulos | 13 |  | 2 |  | 2 |
| Bowcock | 147 |  | 2 |  | 0 |
| Burdin | 125 |  | 4 |  | 0 |
| Coleman | 51 |  | 2 |  | 1 |
| Dainton | 8 |  | 0 |  | 1 |
| Fry | 40 |  | 0 |  | 3 |
| Greenshaw | 90 |  | 0 |  | 3 |
| Hutchcroft | 181 |  | 2 |  | 2 |
| King | 112 |  | 0 |  | 0 |
| Klein, M. | 118 |  | 0 |  | 12 |
| Klein, U. | 110 |  |  |  |  |
| Kretzschmar | 115 |  |  |  | 1 |
| Mavrokoridis | 14 |  |  |  | 2 |
| McCauley | 14 |  |  |  | 4 |
| Mehta | 136 |  |  |  | 0 |
| D’Onofrio | 130 |  |  |  | 0 |
| Shears | 163 |  |  |  | 1 |
| Touramanis | 54 |  |  |  | 4 |
| Vossebeld | 111 |  |  |  | 1 |
| Affolder | 148 |  |  |  | 3 |
| Bland | 3 |  |  |  | 3 |
| Carroll | 6 |  |  |  | 1 |
| Casse | 161 |  |  |  | 15 |
| Dervan | 122 |  |  |  | 8 |
| Fay | 23 |  |  |  | 3 |
| Greenall | 6 |  |  |  | 5 |
| Hayward | 112 |  |  |  | 2 |
| Hennessy | 142 |  |  |  | 2 |
| Jones, T. | 112 |  |  |  | 0 |
| King | 112 |  |  |  | 0 |
| Maxfield | 116 |  |  |  | 0 |
| Milavanovic | 3 |  |  |  | 1 |
| Patel | 148 |  |  |  | 0 |
| Payne | 51 |  |  |  | 2 |
| Powell | 0 |  |  |  | 0 |
| Rinnert | 142 |  |  |  | 1 |
| Smith | 1 |  |  |  | 0 |
| Sutcliffe | 64 |  |  |  | 2 |
| Tsurin | 10 |  |  |  | 8 |
| Whitley | 0 |  |  |  | 0 |
| Wormald | 8 |  |  |  | 5 |
| NON-CORE |  |  |  |  |  |
| Farry | 141 |  |  |  | 1 |
| Gwilliam | 109 |  |  |  | 1 |
| Price | 140 |  |  |  | 0 |
| Robertson | 2 |  |  |  | 0 |
| Total Publications |  |  |  |  |  |

## GLOSSARY: List of Acronyms

To help the reviewers we include a list of acronyms and a glossary

A

ABCn130	ATLAS chip using 130nm technology

ACR	ATLAS control room

ALICE	Accelerators and Lasers In Combined Experiments (Daresbury)

ASIC	Application Specific Integrated Chip

ASPERA	AstroparticleERANet

ASTRONET		Comprehensive Long Term Planning for European Astronomy

ATF	Accelerator Test Facility (Japan)

ATLAS	Experiment: //atlas.web.cern.ch

ATLAS DQ	ATLAS Data Quality

B

BABAR	Experiment: //www.slac.stanford.edu

BINP	Institute: //www.inp.nsk.su

BSM	beyond the standard model

C

CCD	charge coupled device

CDF	Experiment://www-cdf.fnal.gov/

CEDAR	NA62 Čerenkov counter CERN

CERN	Laboratory://cern.ch

CESR-TA	CESR Damping Ring Test Accelerator

CF		carbon fibre

CFRP	carbon fibre reinforced polymer

CI		Institute: //www.cockcroft.ac.uk

CLIC	Compact Linear Collider

CMS	Experiment: //cms.cern.ch

CNM	Institite://www.cnm.es

Co-I	co-investigator (STFC term)

CP		charge -parity

CPLEAR	Experiment://cplear.web.cern.ch

CPU	central processing unit

CSIC	Institute://www.csic.es

CTA	Experiment:// www.cta-observatory.org

CTE	coefficient of thermal expansion

CUDA	compute unified device architecture

D

DAQ	data acquisition

DC-DC	direct current to direct current

DCS	detector control system

DE		dark energy

DIRAC	Experiment://dirac.web.cern.ch

E

e2v	Company://www.e2v.com

ECAL	electromagnetic calorimeter

ECFA	European Committee for Future Accelerators

ELENA	Extra Low Energy Antiproton Ring (CERN)

EMMA	Electron Machine with Many Applications

EPS	European Physical Society

ERC	European Resarch Council

ESFRI	European Strategy Forum on Research Infrastructures

ETH	Institute://www.ethz.ch

EU		European Union

EW	electro-weak

F

FEA	finite element analysis

FEC	full economic costing

FEE	front end electronics

FE-I3	ATLAS pixel ASIC

Fermi	Fermi Gamma-Ray Space Telescope

FLAIR	Facility for Low-energy Antiproton and Ion Research

FM	Liverpool Facilities Management

FNAL	Laboratory: //www.fnal.gov

FTE	full time equivalent

G

GDR	Groupement De Recherche Neutrino (France)

GLA2011	Giant Liquid Argon Conference

GLACIER	Giant Liquid Argon Charge Imaging Experiment.

GMSB	Gauge Mediated Supersymmetry Breaking

GPD	general purpose detector

GPU	graphics processor unit

GRIDPP	Grid for Particle Physics

H

H1		Experiment://h1.desy.de

Hammer	Liverpool computer cluster

HCP	hadron collider physics (conference)

HEP	high energy physics

HERAPDF	HERA parton distribution group

HESS	Experiment://www.mpi-hd.mpg.de

HFAG	Heavy Flavor Averaging Group

HL-LHC	High Luminosity LHC

HPK	Company://www.hamamatsu.com/

HQET	heavy quark effective theory

HR		Liverpool Human Resources

HV	high voltage

I

IAEA	International Atomic Energy Authority

ID		identification

INFN	Institute://www.infn.it

IoP	Institute of Physics

IoP HEPP	IoP High Energy Physics Group

IPPP	Institute://www.ippp.dur.ac.uk/

IPS	Innovations Partnerships Schemes (STFC)

ISE-TCAD	solid state simulation package

IT		LHCb inner tracker

J

J-PARC	Laboratory://j-parc.jp

K

KEK	Laboratory://www.kek.jp

L

LAr	liquid argon

LBNL	Laboratory://www.lbl.gov

LCFI	Linear Collider Flavour Identification

LEP	Large Electron Positron Collider (CERN)

LHC	Large Hadron Collider (CERN)

LHCb	Experiment://lhcb.cern.ch

LHeC	Large Hadron electron Collider

LSDC	Liverpool Semiconductor Detector Centre

LSP	lightest supersymmetric particle

LV		low voltage

M

M&O	maintenance and operation

MAGIC	 experiment:// magic.mppmu.mpg.de/

MC	Monte Carlo

MDC0	T2K Monte Carlo Production

MH	mass heirarchy

MPPC	multipixel photon counter

N

ND280	T2K Near Detector

NHK	Japanese Film Festival

NIKHEF	Laboratory://nikhef.nl

NIM	Nuclear Instruments and Methods

NNLO	next to next to leading order

NuPECC	Nuclear Physics European Collaboration Committee

P

P0D-ECAL	The ND280 ECAL modules surrounding the P0D inner detector

PDF	parton distribution function

RA	post-doctoral research associate

PI		principal investigator

PMT	photo-multiplier tube

PPARC	Particle Physics and Astronomy Research Council (replaced by STFC)

PPGP	Particle Physics Grants Panel (STFC)

PRD	Project Research and Development Scheme (STFC)

Q

QA	quality assurance

QCD	quantum chromodynamics

R

R&D	research and development

RA		research associate (RA)

RD50	Collaboration:// rd50.web.cern.ch

RE18	The ArDM experiment

RG2009	Rolling Grant (2009)

RPV	R-parity Violating

RS		Royal Society

RSO	Liverpool Research Support Office

S

SC		Schwarzschild-Couder

SCT	ATLAS Semiconductor Tracker

SiPM	Si photo- multiplier

SM	Standard Model

SMWG	Standard Model Working Group

SNO+	Experiment://snoplus.phy.queensu.ca

SPSC	SPS and PS experiments Committee (CERN)

SST	Small Size Telescope

STFC	Science and Technology Facilities Council

Super-B	Super Flavour factory

Super-K	Experiment://www-sk.icrr.u-tokyo.ac.jp

SUSY	supersymmtry

http://www.liv.ac.uk/hr/salary_scales/index.htm

http://www.liv.ac.uk/hr/organisational-development/

http://www.iso.org/iso/home.html. See 14644-1:1999.

This includes papers submitted to a refereed journal but currently in arXiv