Case for support: UK participation in the pre-production phase of the Cherenkov Telescope Array 2015 – 2017

A Brown1, P Chadwick1, G Cotter2, M Daniel3, T Greenshaw3, M Jones2, J Lapington4, S Nolan1,
J Osborne4, J Rose3, J Schmoll1, I Steele5, A Taylor2

1University of Durham, 2University of Oxford, 3University of Liverpool,
4University of Leicester, 5Liverpool John Moores University

# Executive Summary

The Cherenkov Telescope Array (CTA) is an international project involving over 1000 scientists from 29 countries, over 40 of whom are based in the UK, whose goal is to provide observatories in the northern and southern hemispheres for photon astronomy in the energy range from about 10 GeV to 300 TeV. CTA will represent an improvement in sensitivity over current Imaging Atmospheric Cherenkov Telescope arrays of a factor of ten, whilst simultaneously extending the energy range covered and providing improved energy and spatial resolution. CTA will survey the sky about 200 times faster than current instruments and will outperform the Fermi satellite by over four orders of magnitude in sensitivity for sub-minute transient phenomena. For these reasons, the project features on the ASPERA, ASTRONET and ESFRI roadmaps and is recommended by STFC’s Particle Astrophysics Advisory Panel. CTA is currently in a prototyping phase, with first telescopes now either constructed and under test or nearing completion. UK scientists are leading aspects of this programme and have contributed significantly to the progress of CTA to date. Their particular focus is on the Small Size Telescopes (SSTs), responsible for observations above about 1 TeV, where they have made many key design contributions. In particular, the UK first proposed the dual mirror design that is now favoured and produced the optical calculations for the Gamma-Cherenkov Telescope (GCT), an SST now being prototyped in Paris, as well as the first mechanical structure of the telescope. The GCT design allows the use of a compact camera, using commercially available multi-pixel sensors and reducing significantly the camera and hence telescope cost. CTA-UK groups, with the support of STFC, have designed cameras for the GCT using multi-anode and silicon photomultipliers. Testing of the first of these is starting. The UK groups have now formed a collaboration with European, Japanese, Australian and US groups to construct GCTs for CTA, with UK involvement foreseen primarily in camera construction, but also in studies of improved mirrors and aspects of the structure telescope structure, as well as in the CTA data pipeline. Support is requested for this programme which will ensure UK in-kind contributions to the construction of CTA and hence access to UK scientists to the data from and observing time at the CTA Observatory.

# Contents

Executive Summary	1

Contents	2

1.	Introduction	3

2.	CTA Science	5

CTA and STFC science goals	6

How can we explore and understand the extremes of the universe?	6

How did the Universe begin and how is it evolving?	8

What are the fundamental constituents and fabric of the universe and how do they interact?	9

3.	Status of CTA	11

Overview	11

The SST pre-production phase	11

The GCT	12

4.	CTA UK and the proposed UK programme	15

The CTA-UK groups	15

CTA-UK goals	17

5.	Work Packages	 18

WP1: Mirrors	18

WP2: Structure and Drives	19

Camera Support Optimization	19

Telescope Drive Optimization	19

WP3 Camera	20

WP3.1: Design Assessment	21

WP3.2 Camera Mechanics	22

WP3.3 Photodetectors	22

WP3.4 Camera Electronics	23

WP3.5 Calibration System	26

WP3.6 Camera Auxiliary System	28

WP3.7 Camera AIT	28

WP4: Data	28

WP4.1 Simulations	29

WP4.2 Data Analysis Pipeline	30

WP5: Management and CTA leadership roles	31

6.	Organisation of CTA-UK programme	31

Schedule	33

Costs and funding request	34

Justification of costs	34

Risk management	35

7.	Knowledge exchange	37

8.	Finance tables	37

Summary	37

Tables by institute	38

Durham	38

Leicester	38

Liverpool	39

Liverpool John Moores	39

Oxford	40

Finances by work package	40

WP1	41

WP2	42

WP3	43

WP4	44

WP5	45

9.	References	46

# Introduction

The Cherenkov Telescope Array (CTA) Consortium (CTAC) is a group of about 1000 scientists from 166 institutes and universities in 29 countries whose goal is to construct ground-based observatories for gamma-ray astronomy at the highest photon energies in the northern and southern hemispheres. CTA will use Imaging Atmospheric Cherenkov Telescopes (IACTs) to enable observations in the energy range from about 20 GeV to over 100 TeV, at sensitivities a factor of 10 better than the current IACT arrays HESS, MAGIC and VERITAS, while simultaneously providing significantly improved angular and energy resolution. This performance, achieved with an array of 4 Large Size Telescopes (LSTs), 25 Medium Size Telescopes (MSTs) and 70 Small Size Telescopes (SSTs) in the south, and 4 LSTs and 25 MSTs in the north, allows the study of a broad range of astrophysical and fundamental physics topics. CTA is therefore a key project in particle astrophysics and is included in the ASPERA, ASTRONET and ESFRI roadmaps and recommended by the Particle Astrophysics Advisory Panel of STFC. The US Particle Physics Projects Prioritization Panel has recommended that support be provided for a proposal to add further novel medium sized telescopes to CTA, the 9 m diameter Schwarzschild-Couder Telescope (SCT).

CTA will be operated as an observatory. Access to data from, and observing time at, the CTA Observatory (CTAO) will be granted to countries which support the development, construction and operation of CTA. The first step towards guaranteeing this access for UK scientists was the development of a Compact High Energy Camera (CHEC) suitable for the dual mirror SSTs being designed and prototyped for CTA. Two versions of the camera were designed. The first, CHEC-M, uses multi anode photomultipliers (MAPMs), and the second, CHEC-S, use SiPMs. Support for CHEC-M, which is currently being tested, was provided by STFC, while the CHEC-S development relied on funding from Leicester and other UK Universities and the Leverhulme Trust. Both CHEC variants use the same readout and triggering electronics, while the front-end electronics (preamplifiers and shapers) are adapted to the different signals from the MAPMs and SiPMs. CHEC-M is currently being tested, and CHEC-S will be completed in the first half of 2015. This proposal requests STFC support for the second step in the UK programme, which is based around CHEC and the telescopes for which it is designed.

The UK groups have formed a collaboration with groups in Australia, France, Germany, Holland, Japan and the USA whose goal is to provide dual mirror Gamma-ray Cherenkov Telescopes (GCTs), equipped with CHEC cameras, to the CTA Observatory as part of the SST array. UK leadership of this collaboration has resulted from our strong intellectual input to the CTA programme in general and to the SSTs in particular: UK groups were the first to recognise the benefits of dual mirror SSTs for CTA, namely that their sophisticated optics allows the construction of short focal length telescopes, with significantly smaller aberrations than those that plague conventional Davies-Cotton (DC) designs at large field angles. Dual mirror designs therefore allow compact cameras like CHEC to be used, based on relatively inexpensive commercially available MAPM or SiPM arrays. This reduces significantly the camera costs, and leads to SSTs that are less expensive than DC designs. UK groups developed all the optical, and the first mechanical, designs of the GCT. The further mechanical design of a prototype GCT, now completed, and its assembly in Meudon was taken on by the Paris Observatory. This prototype will be ready for testing early in 2015.

The UK programme proposed here has three elements:

The first is camera development. We propose to complete the testing of the CHEC cameras based on MAPMs and SiPMs in the laboratory and on the prototype telescope. With our GCT partners, we then propose to design and construct a further 3 cameras. These will be used to equip 3 GCTs on the CTA southern site, forming part of the CTA pre-production phase, which is designed to test mass production, transport and assembly of the elements of CTA before the production phase begins. Costs for these cameras will be shared, with the UK providing about ¼ of the required funding. (For example, funding for data acquisition systems has already been obtained in Holland, funding for some SIPMs has been obtained in Australia, proposals have recently been submitted in Japan and are under discussion in France.)

The second element of the programme is the development with UK companies of mirrors, structural elements and drive systems suitable for the GCT. We propose to develop high temperature glass moulding techniques for the production of mirrors suitable for the GCT. We anticipate that these mirrors will both be of higher quality than the aluminium mirrors that will be installed on the prototype and also less costly, particularly for mass production, as the relatively expensive moulds can be used to produce many mirror segments. If successful, mirrors for the three pre-production GCTs could be produced in the UK, as could those for the full GCT array and perhaps also for other CTA telescope types. The camera support structure for the GCT has yet to be optimized, and we propose to carry out a more detailed FEA analysis of the structure in the presence of wind loading, and if necessary we will then design and evaluate modifications to the design. The current drive system proposed by Paris is a large and heavy structure with associated cost implications. We therefore wish to investigate a number of more modern alternative drive solutions that may provide at least equivalent performance at lower cost using off the shelf systems.

The third element of the programme is the design of parts of the data pipeline for the SSTs, with an emphasis on the real time analysis that will allow rapid checking of the science performance of the instrument. This will be combined with a programme of Monte Carlo studies which will allow optimization of the SST array layout and development of analysis algorithms suited to the large number of telescopes in CTA. This will allow UK scientists to develop and gain experience with CTA Observatory data analysis, so they are well-placed to exploit the first data it produces, which will become available in the early 2020s.

The following document presents some aspects of the science case for CTA and explains the context in which CTA will be operating, before discussing the status of CTA and the GCT, describing the proposed UK projects in more detail and presenting the Work Packages through which the project will be realised as well as management information such as schedules, costs, personnel requirements and risks.

# CTA Science

Ground-based gamma-ray astronomy is maturing into a field of great scientific breadth and depth. The possibility of measurements at Teraelectronvolt (TeV) energies was demonstrated in 1989 with the detection of a clear signal from the Crab (Pulsar Wind) Nebula above 1 TeV with the Whipple Imaging Atmospheric Cherenkov Telescope (IACT) [1]. The current major arrays of IACTs, H.E.S.S., MAGIC, and VERITAS, have demonstrated the huge physics potential at these energies as well as the maturity of the detection technique. Many astrophysical source classes have been established, some with many well-studied individual objects, but there are indications that the known sources represent the tip of the iceberg in terms of both individual objects and source classes. As the first global observatory in ground-based gamma-ray astronomy, with a sensitivity surpassing other current and planned instruments, Figure 1, and excellent energy and angular resolution, Figure 2, CTA will transform our understanding of the high-energy universe.

Figure 1: The integral flux sensitivity of CTA in comparison to selected current and planned gamma- ray instruments. CTA sensitivity is shown for the UK-developed analysis and candidate configuration “I”. Fifty hours of IACT observations are compared to 1 year of observations with Fermi and the HAWC detector, which is under construction.

Figure 2: The angular resolution of CTA compared to current and near future instruments and to the angular size of target objects (in decreasing order of angular size): the supernova remnant SN 1006, the starburst galaxy M 82, and the cluster- scale AGN outburst Hydra-A (multi-wavelength composite images).

## CTA and STFC science goals

In this section we focus on the alignment of CTA science with the STFC’s identified strategic science goals, including some briefly summarized examples in each area. Further technical details of the capabilities of CTA in these areas are available via the CTA UK website at http://www.cta-obsevatory.org.uk/science and an exhaustive compilation of analyses of all the science topics is available in the special edition of Astroparticle Physics [2].

The CTA key science drivers address a wide range of major questions in astrophysics and fundamental physics and are grouped into three broad themes, each of which has a set of specific science questions. Together, these questions span three of STFC’s four science challenge areas, as follows.

### How can we explore and understand the extremes of the universe?

The first two key science themes of the CTA observatory are “Cosmic Particle Acceleration, Propagation and Impact”, and “Probing Extreme Environments”. Specific science questions in these areas are directly aligned with STFC’s extreme universe theme:

- What are the sites of particle acceleration in our own galaxy, filling the Milky Way with particles of up to PeV energies?

- Where exactly are the sites of particle acceleration in the jets and lobes of active galaxies?

- What is the mechanism, or mechanisms, for cosmic particle acceleration up to very high energies in many astrophysical systems? And of particle transport?

- What physical processes are at work close to neutron stars and black holes?

- What happens in relativistic jets, winds and explosions?

Many astrophysical systems are observed to produce jets of material or shocks, which may be relativistic. The radiation from such systems is usually dominated by particles with power-law energy spectra. Despite the ubiquity of such non-thermal particle acceleration, the mechanisms by which this occurs have not been established. Diffusive shock acceleration [3, 4] is a leading candidate mechanism for the production of these particle populations, but has not yet been demonstrated as a real process in the interstellar medium (ISM) or intracluster medium (ICM). CTA will address particle acceleration through a wide range of observations. In the extragalactic regime, gamma-ray bursts (GRBs), the most extreme case of relativistic bulk flow and highly efficient particle acceleration; of the multiple acceleration sites of active galaxies, from the inner relativistic jets to radio lobes, hot spots and cluster-scale cavities. In the Galaxy, supernova remnants (SNRs) provide perhaps the best laboratory for the study of particle acceleration at non-relativistic shocks. They are bright, large angular-size objects where the shock properties can be well-established. Multi-wavelength observations can establish the nature of the radiating particles (protons and nuclei or electrons) in these objects, with high-energy gamma-ray observations playing a critical role. For example, observations of > 50 TeV photons from SNRs are unambiguous signatures of hadrons accelerated to PeV energies, as expected if SNRs are the dominant source of the locally measured Galactic “cosmic rays” up to the steepening (“knee”) in their spectrum at PeV energies. The SST sub-system of CTA provides the only way to demonstrate or refute this paradigm in the foreseeable future. Furthermore, the angular resolution of CTA at >>1 TeV energies (Figure 2) will be, for the first time, sufficient to resolve structures on the critical scale of the cosmic-ray streaming instabilities which are seen in simulations. Separation of particles and magnetic fields on these scales may lead to a breakdown in the correlation of X-ray synchrotron and gamma-ray inverse Compton radiation and provide insights into the processes of cosmic-ray acceleration and cosmic-ray driven magnetic field amplification [5]. Pulsar winds and the nebulae associated with their termination shocks can similarly be considered as a laboratory for the ultra-relativistic flows and shocks that are seen on much larger scales in active galaxies [6].

CTA will also have tremendous power to detect and study transients and variables. At low energies (below 100 GeV) CTA will be able to detect gamma-ray outbursts tens of thousands of times weaker than ever before with sub-hour integration times. CTA therefore has the potential to uncover completely new phenomena on short timescales. In addition, CTA will transform our understanding of already identified highly variable gamma-ray emitters, including (flaring) pulsar wind nebulae, Galactic binary systems and active galaxies (AGN). Very significantly, new CTA data will allow us to explore the connection between accretion and ejection phenomena around compact objects, and allow detailed studies of the inner structure of AGN flares. Figure 3 shows a simulated CTA measurement of a flare of the blazar PKS 2155-304, illustrating the power of the instrument to resolve structure down to sub-minute timescales for flux-levels measured with current TeV detectors [7]. Such time resolution, combined with wide band spectral coverage, will allow us to study in detail the physical processes occurring very close to the central supermassive black hole.

Figure 3: Simulated CTA light curve (with 7.5 second binning) for a flaring episode from the blazar PKS 2155-304 (as observed using HESS in 2006). The red line is the underlying model assumption. See [REF] for details.

### How did the Universe begin and how is it evolving?

The remaining questions in the first two CTA science themes are specific to the evolution of the Universe and its content of stars and galaxies:

- What role do accelerated particles play in feedback on star formation and galaxy evolution?

- What are the contents – radiation fields, magnetic fields, particles – of cosmic voids, and how did these evolve over the history of the Universe?

- What role do relativistic particles play in the energetics of starburst regions, normal galaxies, active galaxy jets and lobes, and in clusters of galaxies?

A detailed view of the interplay between high-energy particles and photons and the ISM and star formation is available within the Milky Way itself. A CTA Galactic survey would provide coverage of over 90% of the Galactic volume in under a year, a factor > 3 deeper than the deepest exposures carried out with the current IACTs on a very limited number of objects. At the highest energies, the improvement over current knowledge will be even more transformational, with populations of Galactic Pevatrons accessible for the first time. Hundreds of source detections are expected and source confusion is avoided with a gamma-ray point-spread-function that is significantly improved with respect to current instruments. For the CTA baseline configuration essentially all young Galactic SNRs should be detected, with all objects on this side of the galaxy resolvable as shells. This will be a dramatic change from the current situation where only local objects are detectable for typical luminosities. Further, whilst current detectors are able to resolve nearby Galactic SNRs and PWN, CTA will have the power to resolve many of the most prominent extragalactic objects, and measure Galactic objects in exquisite detail, in particular at high energies. Of particular interest for CTA is resolving energy-dependent source morphology, expected in the case of diffusion and/or cooling limited size of the gamma-ray emission region. Such effects have so far been identified in only two TeV-emitters, but are expected to be very common in the CTA era, providing a powerful diagnostic of underlying physical processes. Of course, angular resolution improvement without accompanying collection area increase can be of limited value: photon statistics are as important as resolution for effective imaging. CTA will also deliver a very significant collection area boost.

The propagation of very-high-energy photons from source to observer can provide information on conditions in the intervening space. Sensitive observations of distant gamma-ray sources, such as AGN and GRBs, can be used to probe cosmic electromagnetic (EM) radiation fields, magnetic fields and, as shown in Section 2.1.4, even the structure of space-time. Pair-production on cosmic radiation fields produces an absorption signature in the spectra of sources, which can be used to infer the density of extragalactic background light (EBL). There has never been an extragalactic survey with an IACT, and hence there is major discovery potential associated with such a survey with CTA. CTA will be able to map at least a quarter of the sky at a sensitivity similar to the VHE flux level of the faintest AGNs currently detected, with huge potential to discover new source classes, as well as greatly expand known populations, and map extended emission associated with, for example, a Galactic wind or with clusters of galaxies.

The Extragalactic Background Light is a record of the star formation history of the universe, and hence provides a vital constraint on models of galaxy evolution and structure formation, and may contain a significant contribution from the first (population-III) stars which are thought to have formed before galaxies. It is extremely difficult to make direct measurements of the EBL due to strong foreground emission (from e.g. zodiacal light). The current generation of TeV instruments has been successful in indirectly determining the density of the infra-red EBL through its imprint on AGN spectra, showing that the universe is more transparent than previously thought [8]; indeed, the IR EBL density is close to the lower limits derived from galaxy counts and starting to challenge models of galaxy evolution [9, 10]. The energy range of CTA will allow determination of the EBL density across the far IR-UV range, providing sensitivity to starlight, reprocessed starlight and AGN contributions. The improved sensitivity and broader energy-range of CTA enable the observation of a large number of sources at differing redshifts, allowing the intensity variation and evolution of the EBL with cosmic time to be determined.

The electron-positron pairs produced in interactions with the EBL will be deflected by magnetic fields before re-radiating, providing a unique and sensitive probe of the intergalactic magnetic field (IGMF; see e.g. [11, 12]). The IGMF contains information on the very early universe, imprinted on large-scale structures, and is postulated as the “seed” for the ubiquitous magnetic fields seen in galaxies [13]. Whilst Faraday rotation measurements indicate that the typical strength of the IGMF is less than 10-8 G, there are, as yet, no direct measurements of it. Measurements of TeV “halos” around bright AGN, produced by Inverse Compton scattering of cosmic microwave background (CMB) photons from the pairs created by EBL interactions, provide sensitivity to magnetic fields as small as 10-15 G and under certain limiting assumptions as small as 10-18 G [14]

### What are the fundamental constituents and fabric of the universe and how do they interact?

The third key science theme of CTA is “Physics Frontiers” which includes the questions:

- What is the nature of Dark Matter? How is it distributed?

- Is the speed of light a constant for high-energy photons?

- Do axion-like particles exist?

CTA will address the Dark Matter question through searches for both Weakly Interacting Massive Particles (WIMPs) and axion-like particles (ALPs). WIMP candidates could also be produced at colliders, such as the LHC, however this would not demonstrate that they are stable on cosmological timescales and constitute the Dark Matter. This requires consistent signals produced in colliders, direct detection experiments, and indirect measurements such as those that CTA can provide, with CTA likely to be the most sensitive instrument for heavy WIMPs. CTA thus has a key role to play in the detection of Dark Matter and the measurement of its properties. The flux of gamma rays expected from WIMP annihilation in an astrophysical environment depends on both particle physics (the annihilation cross-section as well as possible spectral signatures such as lines from direct annihilation or features from final-state radiation) and astrophysics (the dark matter density distribution in the target). A number of astrophysical systems whose WIMP annihilation signal is potentially observable have been suggested in the literature, including dwarf spheroidal galaxies [15], the region close to the Galactic centre [16] and nearby galaxy clusters [17]. The wide field of view (FoV) of CTA is important in particular for measurements of the annihilation signal from the Dark Matter halo of our own galaxy. The angular and energy resolution of CTA will be essential for disentangling different gamma-ray components detected towards the Galactic centre, where astrophysical backgrounds are a significant complicating factor. Additionally, the energy resolution of CTA is essential to resolve spectral features in any detected signal and hence to constrain the physical properties of the Dark Matter. A Dark Matter detection using CTA would provide vitally important information on the density profiles of the observed Dark Matter halos and on the amplitude of any boost provided by dense substructures, as well as on the nature of the Dark Matter particles.

The unification of quantum theory and the theory of general relativity is one of the primary objectives of modern physics. Quantum effects on the structure of space-time are extremely difficult to measure in the laboratory, as they are expected to become strong only near the Planck mass/energy scale mP ~1.2 × 1019 GeV. Nevertheless, they may leave a distinct imprint at much lower energies if quantum gravity (QG) violates some fundamental symmetry. A number of QG models lead to predictions of Lorentz invariance violation (LIV) [18, 19], which could in turn lead to an effective refractive index in vacuo and an energy dependence of the speed of light, causing a measurable dispersion in the arrival time of photons from a variable astrophysical source (as suggested by [20] in 1998). GRBs and flares from AGN have both been used to test such propagation effects. The best current limit is derived from Fermi observations of GRB090510, providing a limit on a linear dispersion term that reaches the Planck scale [21]. Through its increased sensitivity to short timescale events, CTA observations of GRB and AGN flares promise to improve this limit dramatically and test it at a number of redshifts, hence disentangling any intrinsic source physics effects from those induced by propagation.

The search for an annihilation or decay signal from dark matter particles, and the discrimination of this emission from astrophysical foregrounds, requires excellent energy resolution, background rejection power, collection area and angular resolution. CTA will meet all these requirements, with a huge improvement in current limits possible with targeted observations of dwarf galaxies, galaxy clusters and, most promisingly, the Galactic Centre (GC). Furthermore, given the considerable theoretical uncertainty on the mass of WIMP-candidate particles in extensions to the standard model, the very wide energy range of CTA is a huge asset. Detailed simulations suggest that the critical cross-section of ~ 3 × 10-26 cm3s-1 is within reach for a deep observation of the GC for a wide range of scenarios for the annihilation spectrum for WIMP masses from ~100 GeV to ~5 TeV, as illustrated in Figure 4. For more details see [22].

Figure 4: Predicted sensitivity of CTA to WIMP annihilation signals from the Galactic Centre, as a function of the mass of the annihilating particles, with respect to the critical cross-section of <v> ~ 3 × 10-26 [22].cm3s-.1.

Finally, in this area there is the possibility that we detect hard-spectrum AGN at very high redshifts. If any were to be observed beyond the GZK horizon, we would then need to consider models for interaction with magnetic fields, inducing oscillations which would be evidence for new light spin-zero bosons [23] or other axion-like particles [24].

# Status of CTA

## Overview

Good progress towards the realisation of CTA has been made in the last couple of years. The design of the telescopes and other systems necessary for the array is largely complete, and an interim legal structure has been set up; in late July this year, the Cherenkov Telescope Array Observatory GmbH (a German limited liability company) was founded with the purpose of running the CTA Project Office, managing the site selection process and preparing the infrastructure needed for installation of telescopes, as well as serving as legal partner in all agreements necessary to establish the Observatory. The Managing Director of CTAO GmbH is the CTA consortium’s spokesperson, Werner Hofmann. Founding shareholders are Germany (DESY), Italy (INAF) and Switzerland (Zurich University); many of the other CTA countries are expected to join in the near future. The GmbH has an annual budget of about €2M.

CTA is currently working on finishing the multi-volume Technical Design Report, to serve as input for the Critical Design Review (CDR), the last of three reviews agreed with the funding agencies. CTA passed the first two reviews in 2013. The CTA Scientific and Technical Advisory Committee, chaired by Roger Blandford, will receive the TDR in early March of 2015; the CDR is expected to take place in April or May 2015.

Negotiations with the European Southern Observatory in Chile and with Namibia have started regarding the favoured CTA southern sites of Paranal – Armazones and Aar, respectively. It is hoped that a conclusion can be reached in summer 2015. For the northern site, the countries with which negotiations will take place are to be defined in the March 2015 meeting of the CTA Resource Board (a committee formed of representatives of the funding agencies of countries supporting CTA).

The Resource Board has also started working towards a founding agreement, with the goal of having this prepared in autumn 2015; signatures will depend on funding decisions in the various participating countries. Once funded, construction is expected to take 5 years, with first data arriving once a reasonable proportion of the array is operational in the middle of this period. One decision already taken regarding data rights is that archival data will be fully open, after a proprietary period.

The prototyping phase of CTA is well underway, with prototypes of Medium-Size and Small-Size Telescope structures operational and under test (MST at Berlin, SSTs at Cracow and on Sicily) or nearing completion (the GCT prototype in Paris). The LST prototype/first LST will be erected on La Palma, starting in 2015, and later be moved to the final site (unless of course La Palma is chosen as site for the northern array; it is a candidate).

Following the prototyping phase the MST and SST groups propose to install a limited number of telescopes on the CTA southern site. This requires that the site has been chosen and is ready to accept the telescopes. This is achievable in a timescale commensurate with telescope production if the site decision proceeds as hoped.

## The SST pre-production phase

As described in the CTA TDR, the strategy of the groups building the SSTs is to follow the current prototyping phase with a “pre-production” phase. This will be used to construct a number of telescopes on the CTA southern site; three are proposed in the case of the GCT. The production of these will allow the development of all the construction, shipping and assembly procedures necessary to produce the complete telescope array. In particular, the production of the GCT structures and mirrors will be done in industry, and appropriate quality control and documentation procedures must be established. Elements of the GCT CHEC cameras will be produced by companies, such as the printed circuit boards (PCBs) and the camera enclosures, but assembly and testing will be done in the institutes working on CHEC. Current plans foresee camera assembly at three sites, with one of these being in the UK, another in Holland and one in Germany. This will ensure there is sufficient capacity for the final production phase and also mitigate against risks during mass production, such as the failure of a critical piece of equipment or the loss of crucial personnel; assembly at the unaffected sites can continue while the equipment is replaced or new personnel trained. Shipping to the site will be organised by the CTA Project Office, but assembly will require that GCT personnel travel to the site and that procedures and documentation are developed that will allow local personnel to carry out a large part of the assembly.

## The GCT

The Gamma-ray Cherenkov Telescope sub-consortium of CTA is composed of Adelaide University in Australia, the Aix-Marseille Université (CPPM), the Centre National de la Recherche Scientifique and the Observatoire de Paris in France, the University of Amsterdam in Holland, the Max-Planck Institut für Kernphysik (Heidelberg) and the Universität Erlangen-Nürnberg in Germany, Nagoya University in Japan and the Universities of Durham, Leicester, Liverpool and Oxford in the UK. This group propose to construct 3 GCTs for the CTA southern site as part of the pre-production phase, and then a further 32 GCTs in the subsequent production phase. Any necessary modifications of the pre-production GCTs will be made, so that the GCT groups provide a total of 35 telescopes as an in-kind contribution to the CTA Observatory (CTAO).

Figure 5: The Gamma-ray Cherenkov Telescope; shown here is the prototype design with reduced size circular primary mirror petals.

The GCT telescope, illustrated in Figure 5, is a dual mirror Schwarzschild-Couder (SC) design with a primary mirror of diameter D1 = 4 m, a secondary mirror of diameter D2 = 2 m, a focal length of F = 2.3 m and a focal ratio f = F/D = 0.57. The small focal length of the telescope implies that the approximately 0.2° angular pixel size required by CTA for the SSTs is achieved with pixels of physical dimension about 6 mm, while the dual mirror optics ensure that the point spread function (PSF) of the telescope is below 6 mm up to field angles of 4.5°. The field of view (FoV) of 8° that CTA requires for the SSTs can therefore be covered with a camera of diameter about 0.4 m, composed of 6 × 6 mm2 pixels. This allows the use of commercially available sensor arrays, significantly reducing the complexity and cost of the camera. Suitable packages consisting of MAPMs (CHEC-M) or SiPMs are (CHEC-S) are under investigation for the GCT camera. The latter sensors have become very attractive as development of has been particularly rapid in the last year or so; e.g. Hamamatsu are currently producing the 5th generation of their low optical cross talk devices (LCT5) which feature through silicon vias (TSVs) so all readout and HV supply occurs through the lower surface of the sensor arrays, allowing four sides buttable packages to be constructed, resulting in very little dead space.

The telescope consists of a foundation onto which a tower is mounted which supports the altitude-azimuth (Alt-Az) structure. Drive motors allow motion in the azimuth and altitude directions and are attached to the optical assembly and counterweight support structure. This supports the primary dish structure, the masts that hold the secondary dish and the camera support as well as the counterweights. The optical assembly and the primary dish support structures are separated to ensure that the stresses in the former do not directly influence the shape of the primary mirror. The camera is held by the secondary and camera support structure on a swivelling mount that provides easy access for installation and maintenance purposes, while minimising the risk of damage to the mirrors during these operations.

The mirrors for the prototype are polished and coated aluminium. The primary is formed of 6 petals, each of which can be mounted from ground level thanks to the design of the mirror support structure, which allows rotation about the telescope's axis during installation. Subsequent locking of the support ensures the necessary stability. The secondary mirror is constructed of 6 petals, but these are assembled and polished as a unit, then coated, and finally mounted on the telescope as a monolithic mirror. All primary segments and the secondary mirror are mounted via actuator systems which allow alignment of the mirrors and focussing of the telescope.

The GCT structure is designed to support the mirrors with the precision and stability required to ensure that the image quality required for CTA is achieved. Finite Element Analysis (FEA) has demonstrated that this is achieved for the full range of operating conditions required by CTA. FEA has also shown that the telescope can survive the highest wind speeds to which it will be subjected on the southern site. The structure is also capable of surviving the expected worst case seismic activity at the Aar site in Namibia. Investigations are ongoing to determine whether a foundation incorporating damping may be needed to ensure survival of the worst predicted earthquakes at the Paranal – Armazones site in Chile. Such foundations are commonly used in areas of high earthquake risk and provide the necessary protection at lower cost than would result from stiffening the entire structure to the required degree.

CHEC, the GCT Compact High Energy Camera, is shown in Figure 6. This uses either MAPMs or SiPMs with pixels of size about 6 × 6 mm2. A pre-amplifier amplifies and shapes the signals from the sensors before passing them to the readout chain, which is based around the TARGET ASIC. The TARGET chip samples and digitises the incoming waveforms at a rate of 1 Gs/s. The amplification and shaping provided by the pre-amplifiers for the MAPMs and SiPMs is chosen to ensure that both sensors provide suitable signals to the ASIC. Each TARGET chip has 16 parallel input channels and is placed on a board which provides the power necessary for the chip and for the associated sensors and also steers the readout and some control functions via a Field Programmable Gate Array (FPGA). Four such boards are grouped together to form a TARGET module, which provides readout for an 8 × 8 array of pixels, attached via the pre-amplifiers and co-axial cables to its front end. The co-axial cables allow the compensation of the 1 m radius of curvature of the focal plane on which the sensors lie, so that the TARGET modules can be placed in a rectilinear crate inside the camera body. The rear end of each of the TARGET modules is attached to the Backplane. This multi-layer printed circuit board takes the trigger signals from the TARGET modules and combines them in a large FPGA to form the camera trigger. Following a trigger, formed by requiring signals above threshold in a number of neighbouring trigger pixels (each of which is a 2 × 2 block of camera pixels), readout is initiated and steered by two data acquisition (DACQ) boards which pass the waveform information provided by the TARGET ASICs to the CTA camera server.

Figure 6: The camera for the GCT; the version shown here (CHEC-M) is equipped with MAPMs; a very similar design (CHEC-S) replaces the MAPMs with SiPMs, different pre-amplifiers are used with each sensor type to allow the use of the same subsequent electronics chain.

The design of the telescope foundations, structure, mirrors and camera are the responsibility of the GCT consortium. This group will construct and assemble the telescopes with their mirrors and cameras for CTA, but the foundations will be provided on the southern site by CTA. The interface between the Array and the GCT is the point on the foundation at which power and access to the CTA control and data networks is provided. The GCT management structure which is steering the design, testing, pre- and final production of the telescopes is shown in the organogram in Figure 7.

Figure 7: Organogram illustrating the organisation of the GCT consortium.

The next steps for the GCT group include the testing of the prototype structure in Meudon, Paris and the MAPM and SiPM versions of the camera for this telescope. Using the results from these tests, the final telescope and camera designs will be produced. Three pre-production telescopes will then be constructed on the southern CTA site. Tests of these will lead to any final modifications and the construction of a further 32 telescopes. The pre-production telescopes will be upgraded if so required. The 35 telescopes on the CTA site will form the in-kind contribution of the GCT groups to the CTAO. A Declaration of Intent to complete the above programme has been signed by the leading scientists at each of the laboratories and institutes involved in the GCT.

# CTA UK and the proposed UK programme

## The CTA-UK groups

The UK groups involved in this programme are:

Durham University: The Durham VHE gamma-ray astronomy group has been involved in this field for over 30 years, and built telescopes in the USA, Australia and on La Palma. They provided the telescope and atmospheric calibration for the HESS telescopes, which involved extensive simulation work as well as the design, construction and operation of equipment at the HESS site in Namibia. Chadwick is leader of the Mirror Test Facilities WP for CTA, internal reviewer for CTA mirror designs, a member of the 15-person Speakers and Publications Office of CTA, and is driving all CTA Outreach activities. Nolan is a world expert on the integration of atmospheric measurements with Cherenkov telescope data and is an active member of the CTA Monte Carlo simulation WP. He is internal reviewer of the CTA calibration strategy and has created most of the CTA outreach materials. Brown has extensive experience in data analysis for astroparticle physics experiments, including HESS, Fermi and IceCube, is leading the testing of the flat-fielding system for the GCT camera, and is an author of the AGN, Galaxy Clusters and Dark Matter Key Science Projects for CTA. The Centre for Advanced Instrumentation (CfAI) at Durham has extensive test facilities and Schmoll has worked on a variety of major instrumentation projects, such as a 2000 element fibre integral field unit for the IMACS spectrograph and the SALT-HRS spectrograph. He provided the optical design for the GCT and will work on its improvement.

Leicester University: The Space Research Centre (SRC) and the X-ray and Observational Astrophysics (XROA) group at the University of Leicester have a long heritage in astronomy and instrumentation in space, one that has seen a Leicester-built instrument operating in earth orbit and beyond for every year since 1967. They have played major roles in many space missions including X-ray observatories such as Ariel-V, Exosat, Ginga, Rosat, Chandra, XMM-Newton and Swift, providing the focal plane detectors and performing data analysis tasks. Forthcoming mission involvement includes the lead role on the MIXS instrument on the BepiColombo mission to Mercury and provision of the mechanical structure for the MIRI instrument on JWST. The experience and expertise gained in the development and commissioning of the CHEC-M camera, including coordination, assembly, integration and testing, within the UK-CTA Preparatory Phase project position the team perfectly for the production of the Pre-Production Camera in this next phase. Lapington leads the High Speed Imaging Group at the SRC and has 30 years of experience in developing fast photon-counting imaging detectors and electronics for space. He was a Co-I in the first round of the project, focussing on development of the camera electronics. Osborne has expertise in astronomy data analysis. He led the XMM Survey Science Centre and now heads the UK Science Data Centre for the Swift GRB mission. He is also a member of the CTA Consortium Board. Sykes was responsible for developing the camera mechanics concept and provides mechanical engineering oversight. Ross led the hardware development and implementation of the CHEC-M and CHEC-S camera mechanics and will play the same role in this project. Thornhill designed and commissioned the CHEC-M preamplification modules. He is currently developing the front-end buffers for CHEC-S and is also contributing to an upgrade to HESS camera electronics.

University of Liverpool: Liverpool The Liverpool Particle Physics group have a long tradition of designing and operating instruments for particle physics. Thanks to their mechanical and sensor expertise, they have recently constructed major detectors for the ATLAS experiment (Endcap C of the Semiconductor Tracker), the LHCb experiment (the VELO), for T2K (the ND280 electromagnetic calorimeter) and are currently leading the upgrade of the ATLAS detector. Greenshaw is a particle physicist by training and has led major hardware projects such as the upgrade of the Forward Tracker of the H1 detector at HERA (he was Deputy Spokesperson of H1 for 4 years) and the development of high speed column parallel charge-coupled devices, the in-situ storage image sensor (ISIS) and low mass support structures for the vertex detector of a future linear collider as Spokesperson of the Linear Collider Flavour Identification Collaboration. Greenshaw currently chairs the CTA group leading prototyping of the SSTs. Daniel has worked with both HESS and VERITAS and brings hardware experience, particularly in triggering and calibration, and expertise in astroparticle physics to Liverpool as well as experience of analysing data from Imaging Atmospheric Cherenkov Telescopes (IACTs). He is currently a coordinator of the CTA Lorentz invariance violation Key Science Project group, and Camera Calibration Coordinator for CTA. Rose worked on the design and construction of the VERITAS array, completed in 2007. He was responsible for the trigger work package, leading the design and construction with UK industry of eight custom PCBs. He adds further expertise on the analysis of IACTs to the Liverpool group.

Liverpool John Moores University: The Astrophysics Research Institute (ARI) of Liverpool John Moores University (LJMU) oversaw the design and construction of, and continues to lead the operation and development of, the 2.0 meter Liverpool Telescope on La Palma.  ARI has led the development of all a wide range of LT optical and near-IR instruments, including software, opto-mechanical design and cryogenic systems.  ARI are also currently building the detector systems for the new WEAVE multi object spectrograph on the WHT.  Steele leads the Technology Group at ARI and is the Liverpool Telescope Director.  He has long experience in project management and the development of new instrumentation. He also has a particular science interest in the optical polarimetry of high energy CTA sources such as Gamma Ray Bursts and Blazars. Barnsley is an instrument scientist in ARI, specialising in the thermal modelling of instrumentation and the development of embedded control systems as well as software for astronomical data reduction.

University of Oxford: Oxford has extensive experience in experimental, theoretical and observational astrophysics, with Subir Sarkar of the theoretical physics group being a founding figure of the CTA project. In recent years Oxford has taken on an increasing experimental role in CTA led by Cotter, whose background is in AGN astrophysics, including a prominent role in the FERMI AGN surveys. Cotter was successful in winning some £230,000 of Marie Curie FP7 funding which supports Early Stage Researcher Andrea De Franco, who works on the TARGET modules and camera control software, along with associated activities. The Oxford Experimental Radio Cosmology group led by Jones and Taylor has world-leading experience in high-performance digital systems. Oxford leads digital systems for SKA-LOW under Jones’ direction; Taylor leads the CBASS project, which includes a state-of-the-art digital receiver system, and leads the UK participation in the SKA dish antenna consortium. The SKA and CTA digital programmes presently share 60m2 of fully-equipped labs, and Oxford intends to enhance this programme with a significantly larger refurbished lab in the next 2-3 years.

Observation, theory and exploitation: The investigators in this PPRP application all have significant interests in the theoretical and observational aspects of the CTA science goals, along with many other UK academics in the STFC programme. In total, more than sixty UK staff and students are active in the CTA collaboration. With CTA’s rating of g1 in the STFC programmatic review it is certain that this community will make significant requests in the forthcoming Consolidated Grant rounds.

## CTA-UK goals

The CTA-UK groups propose to contribute to CTA through construction of GCTs. The primary contribution of the UK to these telescopes is the CHEC camera, but the UK groups have also identified areas where further development work can either improve the GCT’s performance or reduce its cost, and hence enhance our contribution to CTA. The prototype mirrors under construction in France are proving to be relatively expensive and, as the mirrors are individually machined, this cost is unlikely to drop significantly during mass production. Further, it is not clear whether the required surface roughness will be achieved with the polishing steps proposed; adding further polishing would increase the cost of the mirrors. Here, UK industry (Glyndŵr Innovations) has the expertise to provide the mirrors using an alternative technology. Demonstrating that they can produce mirrors of the required type would allow them to win contracts for construction of GCT mirrors, but potentially also for mirrors for other CTA telescopes.

A second area where telescope costs may be reduced is in the choice of drive systems. Alternative, and potentially less expensive drive solutions which are likely to provide the required performance have been identified. We propose to evaluate these and test the most favourable for possible inclusion on the pre-production and production telescopes.

The GCT camera mount has recently been redesigned, following modifications to the support structures for the secondary mirror. We propose to carry out detailed finite element analysis (FEA) of the new mount to ensure it has the required stability at all orientations and at the maximum operating wind speed for the telescope. Any necessary redesign will then be done in collaboration with the French designers of the structure.

Finally, we propose to contribute to the development of CTA’s data pipeline. There is significant UK expertise in this area; UK groups are experienced in Imaging Atmospheric Cherenkov Telescope data analysis, and the provision of data pipelines for other (space-based) experiments. Our involvement would both benefit CTA and ensure that UK scientists gain hands-on experience with the CTA data chain, ensuring we are well placed to exploit the first data that the Array produces.

The programme outlined below therefore has five work packages: WP1 is the mirror programme; WP2 the studies of the telescope structure and its drives; WP3 covers the camera test, development and construction; WP4 the data activities; and WP5 the management of the programme and our leadership roles in the GCT and CTA. The programme has the following strategic goals:

- Position the UK to provide a number of complete cameras for the CTA SST telescopes, and specifically for the GCTs.

- Position UK industry to contribute to the GCTs via mirror, structure and drive production.

- Position the UK to make a significant contribution to the data pipeline for the SSTs and for CTA as a whole.

- Position UK scientists to take best advantage of CTA’s capabilities as soon as observation time is available.

In the following, the five work packages are presented.

# Work Packages

## WP1: Mirrors

Lead: Chadwick; Main participants: Greenshaw, Steele, Schmoll.

Mirrors for IACTs have unusual characteristics. While the accuracy of the form does not have to be particularly high – a few microns is sufficient – they must have low surface roughness and excellent reflectivity in the blue region of the spectrum. As IACTs in general are not protected by domes, they must be robust against the weather. In addition, because large numbers of them are required for an array such as CTA, they must be lightweight, inexpensive and easy to manufacture quickly. Current generation IACTs have used both solid glass mirrors machined and coated in the traditional manner (HESS, VERITAS) and mirrors with a honeycomb sandwich structure and a machined or vacuum-formed reflective surface (MAGIC), the latter an approach first used by the Durham group for the Mark 3 telescope in Australia. The sheer number of mirrors required for CTA means that vacuum-formed mirrors will likely be used for all the telescopes. The best results in terms of cost and surface quality are obtained by vacuum-forming a thin glass surface over a mould and coating this with aluminium and quartz or a dielectric coating.

The GCT is a dual-mirror Schwarzschild-Couder design created by Juergen Schmoll at Durham University. To ensure the best possible performance across the large (10°) field of view, the two mirrors are aspherical in form, and the size of the telescopes dictates that they have short effective focal lengths. The asphericity is not particularly challenging; it simply requires the creation of a more complex mould than would be required for the spherically-formed mirrors used for the traditional Davies-Cotton type telescopes and with modern numerically-controlled machines this is not an issue. However, the short focal length is more of a problem for vacuum-forming techniques, as the tensile stress developed in the glass is greater than the 6-7 MPa which can be withstood by cold glass.

The Observatoire de Paris is prototyping machine-milled metal-surface mirrors for use with the telescopes. While this removes the problems associated with vacuum-forming glass, it is unlikely to produce a surface with the required low surface roughness (<10 nm) and the mirrors will be time-consuming to produce. In addition, the mirrors are slightly heavier than desirable, which initiated a redesign of the telescope structure. The Italian manufacturers Media Lario have developed a technique for hot- and then cold-slumping glass onto a mould which seems to produce good results and would be a good fall-back position for the GCT. However, it is unlikely that they will have the capacity to produce mirrors at the rate we would require and it would in any case be wise to have at least two suppliers.

We are therefore proposing to work with Glyndŵr Innovations in St. Asaph, North Wales, to create a prototype GCT-type secondary mirror. With an effective focal length of around 2m, this is the more challenging of the GCT mirrors. Since the asphericity of the mirrors is not in itself a problem, we propose to create a mirror of spherical form with focal length of 2m, the spherical mould being cheaper to produce than an aspherical mould.

The first tasks are to produce the mould, identify a suitable glass substrate and source a suitable oven for hot slumping. The pre-slumped component will be created and measured, followed by slumping to the final form. The final mirrors will be tested in-house at Glyndŵr before undergoing comprehensive optical and environmental testing to ensure they will be suitable for CTA. This will be followed by a feasibility study to ensure that mirrors can be produced on the right timescale, and a plan for future work will be produced.

It is worth commenting here that a perfect solution for the mirrors of any of the CTA telescopes does not exist. If Glyndŵr Innovations are able to create GCT mirrors, they may also be able to supply mirrors for some of the other telescopes, particularly the LSTs, for which at present there is only one potential supplier.

## WP2: Structure and Drives

Lead: Steele; Main participants: Barnsley, Chadwick, Greenshaw.

Our colleagues at the Observatoire de Paris have created the entire structure for the prototype GCT in Paris, and are providing the drive system. It will not be possible for the French groups to provide all of the structures and drives required for the 35 GCTs which are proposed. This represents an opportunity for the UK, and particularly for UK industry to become involved with telescope production. We are therefore proposing to work with UK industry on two areas: the camera support structure and the drive systems.

### Camera Support Optimization

The GCT camera support is a key element of the telescope structure, with the conflicting requirements of rigidity and ease of access for camera servicing. The current Paris design has twin struts down from the telescope top end ring to either side of the camera. While providing good access, with a hinge mechanism in the struts, there is a concern that it will be susceptible to flexure in one plane. We therefore propose carry out a more detailed FEA analysis of the structure in the presence of wind loading. If this confirms the problem, we will then design and evaluate modifications to the design to either introduce one or two additional support arms (while maintaining maintenance access) or use tensioning wires (as employed at the MAGIC structure) to improve stiffness.

### Telescope Drive Optimization

The key requirements for the telescope drive system are a wide range of operating speeds (from tracking at about 15 arcsec/sec to slewing at about 2°/sec), a high stiffness (to allow operation in wind speeds up to 36 km/h), low backlash (to allow a pointing precision of better than 0.1°) and resistance to moisture and dust ingress and functionality over a wide temperature range (-15 to +25 C). The current drive system proposed by Paris is a custom design based on a twin rack and large pinion solution to provide anti-backlash properties. This is a large and heavy structure with associated cost implications. We therefore wish to investigate a number of more modern alternative drive solutions that may provide at least equivalent performance at lower cost using off the shelf systems. We have carried out a market survey and identified the following potential solutions:

- Harmonic Drive (http://harmonicdrive.de/). This solution is employed in the Cassegrain Drive system of the Liverpool Telescope and has also been used in a number of rover vehicles for lunar and planetary missions. It provides very high gear reduction ratios in a small volume with very low backlash through the use of a combination of a flexible and fixed spline with a wave generator.

- Orbital Drive. A wide variety of orbital drives based on eccentric inline planetary gears are available. In particular we identify the Ikona (http://ikona.ca/) solution. Altec Engineering (http://alteceng.co.uk/) have good experience using these drives in the development of fast slewing radar tracking systems. In discussions with Altec, we have identified the Ikona drive as having a high gear ratio with very high torque capability and low backlash. They also have the potential to remove the requirement for a separate braking system.

- Direct Drive. This solution removes the need for a gearbox (and hence backlash) via direct load connection, using the telescopes own bearing to support the rotor. In some bespoke implementations (e.g. the 10.4 m GTC – not GCT! – telescopes) the telescope itself can effectively act as the stator, hosting the permanent field magnets. Alternatively, off the shelf solutions (e.g. http://www.kollmorgen.com/) are available and in use at a number of smaller telescopes (e.g. the CfA 1.2 m millimetre wave telescope).

We propose to work with suppliers of each of these solutions to carry out a full compliance analysis of the expected performance and cost of each solution to be compared with the Paris solution. We will then select one drive mechanism and implement a simple control system and test rig to evaluate its real world performance, especially at the very slow tracking speeds we require, where we will in general be operating outside of the usual performance range of a commercial drive system.

## WP3 Camera

In the first phase of the STFC funded UK CTA project (running April 2012 – 2015) we successfully achieved our objective to “prototype a high-performance/low-cost camera for a dual-mirror SST” using multi-anode photomultiplier (MAPM) technology. The camera work package WP3, which builds on this achievement, is divided into two sequential activities; an initial Design Assessment exercise to complete prototype camera manufacture and test and feed results and lessons learnt into a design iteration, allowing the prototype cameras to inform modifications to the Pre-Production phase camera design for performance and large scale production; followed by a construction phase during which the first Pre-Production phase camera will be manufactured and tested in the UK. Component prototyping will take place as part of the global GCT effort, though the UK will take the lead in mechanical design, and front-end buffer design. A further two pre-production phase cameras will be produced on the same timescale by international GCT partners following an identical design. A matrix showing UK and international GCT camera responsibilities for this programme is given in Table 1.

Table 1: RASCI matrix showing UK and international GCT camera responsibilities.

### WP3.1: Design Assessment

Lead: Lapington, Main participants: Brown, Chadwick, Cotter, De Franco, Greenshaw, Daniel, Rose, Molyneux, Ross, Sykes, Thornhill.

In the first phase of the CTA UK project a prototype camera (CHEC-M) based on MAPM technology, the base-line choice at the time, was demonstrated. Additionally, hardware for a second camera (CHEC-S), based on the same mechanics, was sought through internal Leicester funding to evaluate a rapidly developing solid state alternative sensor, the silicon photomultiplier (SiPM), which promises higher performance, lifetime and reliability. In the Design Assessment task, we will complete the construction, laboratory testing and on-sky demonstration of the CHEC-M and CHEC-S cameras with the prototype telescope. Results and experience from laboratory testing and operations on-telescope will be used to develop and carry out design modifications, including hardware, software and firmware, to enhance performance, reduce costs, and improve manufacturability of the pre-production prototype camera.

Figure 8: The camera unit minus photodetectors and enclosure mounted in the dark box test facility with the robot arm.

Figure 9: The CHEC-M camera mounted in the dark box test facility without enclosure and populated with 8 MAPM photodetectors and other sub-assemblies as labelled.

In the first phase of the project, significant effort went into the building up of a suite of facilities at Leicester dedicated to the development, construction and testing of the CHEC-M and CHEC-S prototype cameras. These will be available to, and are essential for, this next round of the project, to iterate the design and demonstrate a pre-production prototype. They comprise two CTA-dedicated dark rooms, small and large dark boxes for photodetector module and complete camera testing, respectively, the latter with laser and LED sources mounted on a five-axis robot arm to comprehensively map the full camera response (shown in Figure 8). We have also committed bench space in two electronics laboratories and a production area for prototyping, manufacture and assembly of the front-end buffers.

Full functional testing of the CHEC-M camera will be completed within the current project, however the CHEC-S timeline trailed by about 9 months and so its evaluation will be undertaken at Leicester as a sub-task of WP3.1.

Once fully assembled, the CHEC-S camera will undergo commissioning and verification. This will involve: a) installation in the test facility, b) camera commissioning, c) electronics and thermal tests, d) dark measurements, and e) production of calibration data and look-up tables. This activity will be the first time that the verification and validation plan defined in the SST-2M GCT Technical Design Report will be implemented and will be used to refine procedures. Both prototype cameras have been designed to be mounted on the GCT telescope prototype in Meudon, near Paris. We plan to undertake extensive on-telescope tests once all laboratory-based commissioning and testing has been completed. This is anticipated to take place in Q2/3 2015.

### WP3.2 Camera Mechanics

Lead: Sykes, Main participants: Greenshaw, Lapington, Daniel, Liv Tech., Molyneux, Ross, Thornhill.

The Camera Mechanics work package involves the production of the internal mechanics of the camera, comprising; the rack which supports the detector and electronics modules and whose design must facilitate easy access to serviceable and replacement components; air-flow baffles and brackets; the enclosure, made up of the window, focal plane plate, back plate and outer case which provides the camera mount point and environmental protection; the thermal exchange unit providing the temperature control and comprising cold plate, cooling fans, heat sinks and associated plumbing; and the lid assembly including opening mechanism which shields the camera input window when inoperative. All components have already undergone iterative development on the first camera prototypes to enhance functionality. Key aspects of the pre-production mechanical design will be ease of manufacture and assembly, reliability of sensor and electronics module replacement and interchangeability, and mechanical repeatability of construction for large scale camera manufacture.

### WP3.3 Photodetectors

Lead: Greenshaw, Main participants: Lapington, Daniel, Rose, Ross, Thornhill.

A feasibility study into the use of SiPM technology and performance comparisons versus the MAPM device have already taken place within the current project and these will be augmented by further results from CHEC-M and CHEC-S testing and evaluation in WP3.1. The current technology of choice for the camera sensor is the SiPM and the general consensus is that this is very unlikely to change, although the choice of manufacturer is not finalised. The final specification for the SiPM device will be arrived at in WP3.1 and the chosen devices will be procured within work package WP3.3 Photodetectors. The SiPM sensors are arranged in a similar format to the MAPM, which they directly replace, in a module comprising an 8 × 8 array of ~6 mm square pixels mounted on a base PCB which provides the sensor biasing voltages and signal interfacing. Testing and characterisation as individual components will be undertaken at Liverpool, and they will then be assembled onto their base PCB, prior to assembly into detector modules.

### WP3.4 Camera Electronics

#### WP3.4.1 Front-end Buffers:

Lead: Lapington, Main participants: Molyneux, Ross, Thornhill.

Both photodetector alternatives produce a small and very fast current pulse in response to a photon signal requiring preamplification and signal conditioning (the Front-end Buffer) to match the input of the TARGET digitiser modules. We have already demonstrated a suitable Front-end Buffer design for MAPMs in CHEC-M. Our experiences in modifying the CHEC-M design for CHEC-S have indicated that an optimal design for the pre-production camera, which is very likely to use SiPM technology, will require a modified approach. This is mainly due to changes in sensor capacitance and pulse length, both parameters increasing by two orders of magnitude with respect to their MAPM values The larger capacitance requires even closer proximity between electronics and sensor, necessitating further miniaturisation and integration, and the longer SiPM signal fall time requires extra steps of signal conditioning. To achieve the required miniaturisation and integration, we will investigate two approaches: a) using very small package surface mount technology (we have already made a bid for suitable prototyping facilities to the capital fund for astroparticle physics instrumentation), and b) using a custom ASIC, the Preamplifier for CTA Cameras (PACTA), several versions of which are under development specifically for applications on CTA at ECM, University of Barcelona [25, 26].

The SiPM signal requires conditioning to reduce the pulse envelope to the required width for the digitiser to meet performance requirements, and to provide a slow signal representing integrated pixel counts for real-time monitoring of the telescope pointing using star tracking. We will prototype and demonstrate this design and incorporate it on either: a) the Front-end buffer PCB; b) the TARGET daughterboard; or c) possibly even the PACTA chip, depending on the chosen design approach and ASIC capabilities.

The signal cabling design between the front-end buffers and the TARGET modules is non-trivial mechanically and electrically; CHEC-M utilised 2048 coaxial cables in groups of 16 channels. We will modify the cabling methodology to suit the chosen design approach, including investigation of alternatives such as analogue differential via twisted pair cables.

#### WP3.4.2 TARGET Modules:

Lead: Cotter, Main participants: De Franco, Jones, Lapington, Molyneux, Oxford PDRA, Ross, Taylor, Thornhill.

The TARGET modules supply the photosensors with power, digitise the signals from all 64 photosensor channels, and provide these digitised signals together with trigger information to the Backplane. CHEC-M utilised modules based on the TARGET 5 ASICs (see Figure 10), whilst CHEC-S uses modules based on another ASIC iteration, the TARGET 7, which offers performance improvements. The TARGET ASICs are developed specifically for Cherenkov astronomy at the University of Hawaii, and will also be utilised by the US CTA telescope, the SCT.

Further developments in the TARGET ASIC are currently taking place to fully optimise the digitisation and triggering for CTA. This design iteration will see further functionality improvements, particularly to the trigger sensitivity.

Updated TARGET modules will be needed to take advantage of these new ASICs. Two parallel streams are presently working on the new TARGET modules. GCT partner Prof. Stefan Funk at the Erlangen Centre for Astroparticle Physics (ECAP) leads the incorporation of the new ASICs.

The TARGET module for the pre-production phase camera will be based around two fundamental functions: the pre-amplification and shaping of signals, and their digitisation, triggering and read-out. Leicester will contribute to the pre-amplification and shaping circuit development through Lapington and Thornhill following the current successful generation of the CHEC-S preamplifier circuit.

Figure 10: The CHEC-M camera module, with MAPM, preamplifiers, ribbon cables and TARGET module

At present in Oxford, Marie Curie researcher Andrea De Franco, and central electronic engineers supported via the existing STFC grant, under the supervision of Cotter, are developing firmware and low-level software for the TARGET FPGA.

In the proposed programme for the UK pre-production phase camera, Oxford will procure one camera’s worth of TARGET modules and will be responsible for module testing, firmware and low-level software development. This will be undertaken by the Oxford PDRA, led by Cotter, along with Taylor who will advise with expertise of SKA digital signal processing FPGA developments.

#### WP3.4.3 Backplane:

Lead: Cotter, Main participants: De Franco, Jones, Oxford PDRA, Taylor.

The trigger signals from the TARGET modules must be combined and examined to select candidate Cherenkov events against the night-sky background. This camera trigger system is provided by the Backplane, which is also responsible for routing data from the TARGET modules to the DAQ and distributing clock signals with the required level of precision throughout the camera. The Backplane for CHEC-M and CHEC-S has been developed in partnership with the University of Washington St. Louis, and is also used for the SCT prototype camera.

The current Backplane is a large, complicated PCB based around a cutting-edge field programmable gate array (FPGA) to process trigger signals with nanosecond accuracy. Figure 11 shows the layout of this complex board.

In the pre-production phase, the Backplane development will be moved to Europe under the primary responsibility of the University of Amsterdam. Small changes are expected to the Backplane during this phase. In the proposed programme for the UK pre-production phase camera, Oxford will procure a camera Backplane from the University of Amsterdam or will have one manufactured in the UK from common GCT design files. Oxford, with the University of Amsterdam and other GCT partners, will ensure the Backplane is compatible with the TARGET modules via an interface control document.

Figure 11: The layout of the current multi-layer Backplane board, with zoom inset of the trigger FPGA and example routing

#### WP3.4.4 DACQ:

Lead: Cotter, Main participants: De Franco, Jones, Oxford PDRA, Taylor.

Raw data signals from the TARGET modules are routed across the Backplane to the DACQ boards, shown in Figure 12. For CHEC-M, the DACQ consisted of 2 identical PCBs, each implementing an 18-way 1 Gbps ethernet switch. Data was then output from the camera on 4 × 1 Gbps links. For the pre-production camera an upgraded system to implement 10 Gbps links is under development at the University of Amsterdam in collaboration with Seven Solutions (http://www.sevensols.com/).

Figure 12: The CHEC-M DACQ boards, connected together for debugging

In the proposed programme for the UK pre-production phase camera, Oxford will procure DACQ boards from the University of Amsterdam or directly from Seven Solutions.

#### WP3.4.5 Peripherals Board:

Lead: Greenshaw, Main participants: Daniel, Rose Liv Tech support.

Peripheral control boards have been developed for the CHEC-M and CHEC-S cameras. These steer the motors that open and shut the lid, control the LED flashers (the calibration light sources), control the pointing LEDs which are used to establish astrometric coordinates on the GCT and monitor environmental and ambient light sensors. The boards and their attendant systems will be tested in-camera and any design modifications that are needed will be made, to both hard and software. For the pre-production phase, an evaluation will be carried out of whether the boards should be combined and located with the DACQ, or kept separate. The former simplifies camera construction, but may complicate maintenance and make future upgrades of either the DACQ or peripherals more difficult.

### WP3.5 Calibration System

Lead: Chadwick, Main participants: Brown, Durham Tech.

Effective low-level calibration of system components is essential for the derivation of the system response. During the preparatory phase of CTA, the University of Durham designed and constructed a reliable and inexpensive calibration light source, shown in Figure 13, for the purpose of determining the calibration coefficients of camera pixels and establishing the correct functionality of the camera. The system consists of 4 LED arrays operating at 400 nm wavelength placed in the corners of the camera, producing 3…4 ns FWHM light pulses with amplitudes from 0.1 to at least 1000 photoelectrons, see Figure 14. The pulsed light sources serve as both a prototype for the calibration system for CHEC-M and CHEC-S and as a tool for characterisation of the cameras in the laboratory.

The system as currently built will be tested on CHEC-M in early 2015. Small design changes to the system after these tests are anticipated in the pre-production phase. The University of Durham propose to produce 6 more pulsers, 4 for the pre-production phase camera and 2 to act as spares. These units will require configuring in the laboratory to ensure the correct light output is obtained from all 10 LEDs in each unit, and their performance must be verified and validated before they are integrated into the camera.

Figure 13: The CHEC-M calibration pulsers, also used for CHEC-S.

Figure 14: Typical light pulse from the calibration flasher as recorded by an MAPM with a FWHM of 3.9 ns.

An important driver for the placement of the LED flashers at the corners of the camera was that the original CHEC cameras were to be placed on both the UK/French GCT telescope and on the Italian ASTRI system. While the GCT telescope has a hole in the centre of the secondary mirror, which may allow a calibration system to be placed there, the ASTRI telescope does not. The Italian team is now building their own camera, and it is likely that CHEC will be placed on the GCT only. This opens up the possibility of placing a calibration system at the centre of the secondary which could have certain advantages in terms of costs (there will be only one unit per telescope and we will be able to use larger components, which opens up the possibility of in-house construction) and the ease of analysing the calibration data. We are therefore requesting funds to design a pulser unit to be placed at the centre of the secondary mirror. Its performance will be compared to that of the camera-installed units and a decision made regarding the best approach for the final production telescopes.

It should be noted that these inexpensive units are in demand across the CTA Consortium for use in other telescopes and for laboratory testing. A larger number of units could therefore become a part of the UK’s in-kind contribution to the CTA Observatory during the production phase.

### WP3.6 Camera Auxiliary System

Lead: Steele, Main participants: Barnsley, Ross.

The Pre-Production phase camera requires a dedicate power supply (PSU) capable of supplying 400-600 W of power via 12 V to the camera electronics, and 70…75 V to the SiPMs. Remote control is also required. A suitable PSU has been sourced for CHEC-M and CHEC-S. It is not envisaged that any change to the PSU for pre-production phase camera will be required. Funds to purchase a single PSU at the University of Leicester are requested.

The camera relies on liquid cooling to remove heat and stabilise the temperature. This thermal control system consists of an internal camera assembly (classified as part of the camera mechanics) and an external chiller unit connected by several metres of pipe work. A suitable chiller has been sourced for CHEC-M and CHEC-S.

Small design changes and/or customisation may be required to provide an optimised chiller for the pre-production phase camera. Liverpool John Moore’s University will liaise with chiller manufacturers to acquire a suitable device. Work will be done to provide a low-level software interface to the chiller, which may include implementing and OPC UA server on the chiller itself.

### WP3.7 Camera AIT

Lead: Lapington, Participants: Barnsley, Brown, Chadwick, Cotter, De Franco, Greenshaw, Daniel, Molyneux, Oxford PDRA, Ross, Steele.

Assembly, integration and test (AIT) of the first pre-production camera (this UK-funded camera is the first of three identical models, the others funded via other GCT consortium members) is planned to take place in Q3/4 2016. Following procurement of camera parts, relevant levels of testing and qualification will be undertaken at component and/or sub-assembly level, prior to camera assembly. Camera assembly is a multi-stage process beginning with integration of the front-end buffers and TARGET modules with the internal camera mechanics, followed by basic electrical tests on the bench-test facility. This allows easier electrical debugging and faulty part replacement prior to integration with the enclosure, lid, thermal exchange unit and finally the photodetectors. Once fully assembled the camera is installed in the test facility (see Figure 9) with the robot arm-mounted stimulation sources, and fully commissioned including basic functional testing.

The camera will then shipped to Durham where it is subject to a full camera test programme, to include environmental and thermal testing, dark measurements and the production of calibration data and look-up tables.

This sequence of procedures and tests has already been defined in the preliminary verification and validation (V&V) procedure to be carried out for all SST-2M GCT cameras (SST-2M GCT Technical Design Report) and its procedures will have been refined during the CHEC-S Assembly, Integration and Test activity in Q2 2015. The commissioning and test of the pre-production camera will be used to further refine this plan.

## WP4: Data

The planning and status of the Data Management work-package for CTA was recently made available within the consortium in the form of the 200+ page draft Data Management Technical Design Report. This sets out the major components of the task, the implementation schedule, and provides estimates of the resource requirements. The establishment of a new international observatory for a scientific domain which has not previously got beyond individual consortium experiments, and for which the raw data rate collected at a remote location is ~36PB per year is no small thing.  The CTA Observatory aims to provide a full service, such that VHE observing and analysis becomes a mainstream community activity, not just restricted to the expert user. The data model, analysis pipelines, archives, user access and the computing infrastructure required are now being scoped and prototyped, building on the experiences from earlier Cherenkov telescopes and high-energy space observatories, so that initial versions of the data processing elements can be produced in time for first operations in mid-2017.  This is expected to require ~200 person-years of effort to the first full release at the end of 2019, and to require both on-site and a few off-site data processing centres with a typical cost of ~€3.5M each.

Although it is evident that the UK is not likely to dominate the numbers in the data management area, the UK does have specific skills and experience of great value to CTA. For example, the proposers have long experience in air-shower VHE analysis, in the design and automated operation of high-throughput science pipelines for space-based X-ray observatories, and in the development of prompt analysis methods for time-critical data product delivery. In spite of a lack of direct funding for CTA data-related activities, we have made contributions to the data processing architecture design, to consideration of the impact of the necessary calibration compromises, to the design of the real-time analysis pipeline, and to Virtual Observatory standards compliance. In addition, the leadership of the Monte-Carlo simulation work package was provided by the UK, a key role that defined the overall scientific performance of the CTA observatory.  Matching potential contributions in this area is our strong motivation to establish a key presence in the CTA data analysis chain with the essential purpose of ensuring that the UK is well placed, via hands-on experience, to get early science from CTA once observations start.

There are two strands to this work: gaining a thorough understanding of the pre-production array to ready the UK to analyse the first data from the array, and developing the CTA data analysis pipeline for longer-term data access and analysis.

### WP4.1 Simulations

Lead: Nolan; Main participants: Brown, Durham PDRA, Leicester PDRA, Daniel.

The objectives of this sub-workpackage are to thoroughly understand the performance of the GCT and the SST mini-array and ready the UK to analyse the first data from the telescopes. The software for the simulation chain is largely in existence, and includes standard tools such as the shower simulation package CORSIKA. The aims are therefore to include accurate parameterisations in the simulations and to create an initial analysis chain. The simulations will model a single GCT and the SST pre-production array. The task will be led by Nolan, who has over 15 years’ experience simulating IACT performance.

The first task for single-telescope simulations is to revise the model of the camera in the light of measurements of actual camera performance. For both CHEC-M and CHEC-S we will apply to the camera simulations the single photoelectron response for each channel, the quantum efficiency and digital readout response. These will be measured for the TARGET modules and the signal path through the backplane and DAQ by the Oxford team led by Cotter, with STFC quota student Watson who will be in post for the whole project. Combined with data from the mirror, pointing and trigger performance, this will allow an improved effective area to be derived. This information will then be used to model the array data stream under different trigger criteria, which will inform the choice of data format and data transfer strategy. Finally, the refined performance configuration files will be used to derive the angular and energy resolution and sensitivity of a single GCT, and the effects of design changes during the pre-production phase modelled.

Investigation of the pre-production array layout will start with the refinement of the current ‘toy’ array model. In collaboration with the ASTRI team, we will then derive the sensitivity of various array layouts consisting of a combination of GCT and ASTRI telescopes. These simulations will inform the choice of mini-array layout. During this period, we will develop a large, stable, high-energy event database which will then be used to develop multivariate analysis methods for a GCT/ASTRI SST array and test the applicability of timing measurements in high-energy analysis. This will place the UK in a good position to interpret and analyse the data once the pre-production array starts operation. This will feed into the design of the data analysis pipeline.

### WP4.2 Data Analysis Pipeline

Lead: Osborne; Main participants: Rosen.

The greatest benefit to the UK would come from a strong role in the development of the CTA data analysis pipelines. Because of the planned commonality between the main science pipelines, and those run on-site for real-time analysis and transient reporting, investment in this area is strongly aligned with UK science interests. In addition, we believe we have particular expertise in the integration of CTA observatory calibration with the data analysis. The generation of the best possible instrument response function is vital to scientific exploitation, but is not a simple problem given the huge dimensionality of the calibration phase space; the generation of the CTA instrument response has had little attention so far from the CTA project.

We are fortunate to have Dr Simon Rosen available at Leicester to fill this CTA role. He has extensive experience in high-energy data processing, culminating in his lead role in the production of the recently completed 4th XMM source catalogue, the largest X-ray source catalogue ever produced.  Dedicated to this project Dr Rosen will have a significant impact by virtue of his substantial experience, his previous CTA work, and in contrast to the contributions of many of our international collaborators, his full-time effort on the problem at hand.

The activities we propose are integrated into the Data Management WP of CTA. The first activity is to evaluate the state of the art in the current CTA design and prototyping in observatory calibration and science data pipelines. We will work with Dr Jürgen Knödelseder (IRAP, France) and Giovanni Lamanna (LAPP, France) towards an observatory calibration representation model that gives the user that data selection flexibility needed and contribute to the v0.2 Data Model. This will be followed by work with Dr Karl Kosak (CEA, France) to develop a pipeline implementation plan, provide prototype software for v0.1 off-site pipeline implementation, and further develop the observatory calibration model for integration into v0.3 Data Model and v0.1 pipeline. The final year of the grant period will see the main development of the science pipeline software and its adaptation for use in the on-site real-time science pipeline v0.1. We will also demonstrate DiRAC-3 implementation of CTA science pipeline. Finally, we will provide for the integration of the observatory calibration data model software in v0.1 of the science tools to be used with the first CTA telescopes. In the later stages of this project Cotter and the Oxford PDRA will assist with the initial development of these paying particular attention to ensuring the camera data outputs are compliant with CTA specification for the data analysis pipeline.

In addition to the activities of Dr Rosen in the science pipeline and calibration areas, Prof Julian Osborne will work towards the establishment of a UK CTA data centre during the operational phase of the CTA observatory. The University of Leicester is currently one of the four hosts of the BIS-funded 2nd generation DiRAC HPC facility. Going forward, Dr Mark Wilkinson from Leicester is the Project leader for the Data Service within the proposed 3rd generation DiRAC facility. This component of DiRAC-3 would have a focus on data-driven science. The creation of CTA observatory response models by Monte-Carlo simulation was part of the science case for DIRAC-3. Demonstration of the CTA science pipeline on DiRAC-3 will pave the way for the UK ‘big data’ to host one of the expected 4-7 world CTA data centres required to provide the vast processing resource needed maximally exploit the CTA potential.

## WP5: Management and CTA leadership roles

Lead: Greenshaw; Main participants: Project Manager, Chadwick, Osborne, Cotter, Steele

Good leadership and management are crucial to a project the size of CTA. This has been recognised by the consortium and hence providing management support to the Project Office will be recognised as an in-kind contribution to CTA. The CTA Project Manager has requested that we seek funding for a Project Manager in the UK who can spend half their time working at the Project Office. The remaining time of this person will be spent with the UK and GCT groups. As part of the pre-production phase, a dedicated person is needed to develop the procedures for accepting and testing components made in industry or delivered by academic institutes. Procedures for documenting these processes and the production and test of the GCT telescopes and cameras must also be developed. This will include data bases for logging the arrival and test results of components, where and when they were installed and their subsequent performance in acceptance tests and telescope operation. Developing these tools and procedures will be a key task for the Project Manager. A further role will be in supporting the development of assembly and maintenance documentation for the GCT and CHEC. This must allow non-specialist staff to assemble and operate GCTs, as well as carry out regular maintenance tasks. Funding is requested for this position at Liverpool, together with support for travel and subsistence.

CTA-UK members also have leadership roles within the GCT and CTA. Roles requiring travel funding include: Chadwick, head of GCT optics studies, leads CTA’s outreach activities and CTA mirror testing; Chadwick, Cotter, Greenshaw and Osborne, members of the CTA Collaboration Board; Daniel, leads camera calibration activities and studies of Lorentz invariance violation, a CTA key science project; and Greenshaw, GCT Spokesperson, currently chairs the board which steers SST development for CTA and is a member of the Project Committee. Support is needed for attendance at meetings associated with all these functions. The level of the request made is based on experience over the last couple of years of involvement with CTA.

# Organisation of CTA-UK programme

The PI of this proposal (Greenshaw) has responsibility for managing the CTA-UK project with the Collaboration Board, consisting of the WP leaders and the PIs of the institutes involved. Communication within the UK is ensured by weekly telephone conferences. The agenda of these meetings includes reports from CTA and other meetings that CTA-UK members have attended, discussion of upcoming meetings to ensure that we are well prepared to present our project where appropriate and presentations on the status of the CTA-UK WPs. Progress is measured against the project’s milestones, shown in Table 2, and finances checked so that resources can be reassigned if needed. Our GCT partners are now also invited to these meetings. Further, we organise bi-annual meetings at which the CTA-UK groups meet face-to-face.

Good communication with CTA is ensured through the organisation of twice yearly SST meetings, at which all groups working on the SSTs meet. There are also two CTA collaboration meetings a year; that in September 2015 will take place in Liverpool, where we expect 250…300 participants. The Collaboration Board meets on these occasions and determines the strategy of CTA. The UK is represented at these by Durham (Chadwick), Leicester (Osborne), UK North (Greenshaw) and UK South (Cotter). The latter two groupings are formed from the UK Universities that would otherwise not have sufficient person-power dedicated to CTA to cross the threshold for voting. Greenshaw participates in the regular Project Committee meetings in Heidelberg, where the progress with the GCT and other prototyping projects is reported and executive decisions taken regarding the CTA project.

Table 2: The milestones for the CTA-UK project.

## Schedule

The schedule of work for this stage of the project is shown in the Gantt chart in Figure 15. Tasks are presented in the WPs described above; the milestones mark the completion of key tasks.

Figure 15 Gantt chart illustrating the anticipated schedule of the project from 2015 to 2017.

The UK programme is designed to provide early results on issues which influence the telescope design. For example, mirror and structure studies and are completed early in the project, giving the option to incorporate UK-built mirrors on the GCT, or modify the camera support structure as required. Tests of the CHEC-M and CHEC-S cameras in the laboratory and on the GCT prototype will be followed by a design phase allowing lessons learned to be incorporated. Sensor selection will be carried out at the latest possible date commensurate with purchase for the pre-production camera, allowing the best possible sensors to be used.

The overall schedule fits well into the CTA timeline, which foresees a site decision in 2015 with subsequent preparation of the site. UK and other GCT activities are planned to allow installation of telescopes as the necessary infrastructure becomes available late in 2016.

## Costs and funding request

### Justification of costs

#### Staff costs

The majority of the staff costs on this proposal are for named and senior academics and technical staff. Given the tight schedule it is essential that these experienced people are supported. For example, Schmoll is required for his expertise in ZEMAX optical calculation (WP1). Barnsley is an expert in embedded control systems and will develop the controls for the drive tests and camera auxiliary systems (WP2 and WP3). Sykes is the developer of the camera mechanics with the support of Sutcliffe (WP3), while the lid construction was led by Cooke. Ross has led the assembly of the CHEC-M and CHEC-S cameras (WP3), while the design of the pre-amplifier and shaper modules was carried out by Thornhill (WP3).

#### Mirrors

The major costs are associated with the production of the mirror itself. Costs are acquiring an oven suitable for a 400 × 400 mm2 sample (£10.2k), manufacturing the mould (materials costs and machine time, £4.5k), machine tooling (£360), polishing the mould and slumping the glass (£3.3k) and finally metrology (1.8k), all of which will be incurred by Glyndŵr Innovations. Chadwick, Greenshaw and Steele will keep the work at Glyndŵr under supervision and for this reason some travel costs are requested. Once the mirror is created, it will be tested against CTA optical and mechanical requirements by Chadwick, and Schmoll will check mirror tolerances using ZEMAX calculations.

#### Structures and drives

Following the choice of a candidate drive, the system must be purchased and the necessary test rig established.

#### Camera

The WP3 Design Assessment and Camera AIT work packages both involve commissioning and laboratory testing of cameras (CHEC-S and pre-production camera) and on-telescope tests for CHEC and the pre-production camera. To support laboratory testing of these systems we request funding to purchase a chiller unit and camera power supply, a calibration light source for the robot arm, consumables for electronic and mechanical testing, and computing hardware to include data storage facility, at a total cost of £15,060. On-telescope testing will require shipping of equipment and a dedicated transport case coming to a total of £3,970.

In the WP3 Design Assessment work package we will iterate the design and manufacturing methods of certain camera mechanics components: the iteration of the Focal Plane Plate (FPP) design will require mechanical prototyping; the Thermal Control Assembly (TCA) will be put out for industrial manufacture; the entrance window, a new requirement due to photodetector design, will need to be prototyped; and we will require additional mechanical tooling and ground support equipment. To fund these components we request a total of £10,830. The costs associated with the development of the Front-end buffer design include: a contribution of £7.5k towards the cost of the PACTA ASIC development, made affordable by multi-project wafer approach; £6k for Front-end buffer prototyping, dominated by the costs of high density multi-layer PCBs; £5k for the prototyping the shaping and slow signal boards; plus £1.3k for essential electronic test equipment, thus we request a total of £19,830 for development of the Front-end Buffer design.

We request a total of £20,130 for pre-production camera mechanical build costs. These can be divided into 6 main categories; the camera enclosure, including the FPP (£7.6k); the camera electronics rack (£1.5k); the thermal control assembly (£1.5k); harnesses and connectors (£4.2k); the pre-production camera power supply (£2.3k); plus sundry mechanical items (£3k). The pre-production build costs for the front-end buffers come to a total of £16,300, comprising £6.1k for the Front-end buffer build and £10.2k for the cabling (representing the cost of 2048 custom high bandwidth coaxial cables in the CHEC-M camera). Any alternative cabling scheme is likely to be of similar cost given the density and performance requirements.

None of the above hardware counts as equipment, and so we request a total consumables budget of £86,120 for the above expenditure on camera development, build and testing in the laboratory and on-telescope.

Purchase of the sensors for the camera requires a further £91k, with PCB bases at £12k.

Construction of the lid, with its motors and control board, as well as other peripheral systems, environmental sensors, cabling and connectors requires components to a value of a further £6k,

#### Data

We request a £2.5k p.a. consumables budget to cover essential computing hardware, software and media costs, to include data storage, high end laptop, screen, accessories, portable computing equipment and software licensing.

#### Travel

The requested travel funding is to meet the costs of attendance at CTA-UK meetings and of visits to industrial and academic partners in the UK, as well as international/UK meetings of the GCT. These are essential to good communication within and between UK partners and the GCT groups. Funding is also requested to attend the biannual SST and international CTA meetings. These allow us to maintain contacts with other groups working on the SST and CTA as a whole and present the status of the GCT. Further, funding is needed for attendance at CTA work package meetings, generally held in Europe, in order to allow us to continue our leadership of, for example, the camera calibration work package. We also request funding for travel and subsistence for attendance at regular Project Committee meetings, and for travel to the reviews that the Project Office is organising of the GCT and other CTA sub-projects. Funding will also be needed for visits to Paris to install and test the CHEC cameras on the GCT structure and to the CTA southern site for work on the pre-production telescopes. The level of support requested here is based on previous experience in CTA, with estimates of what is required for site visits.

## Risk management

The management strategy for this proposal is presented in Table 3. This semi-quantitative analysis serves to illustrate some of the main risks associated with the project, how these risks can be monitored and what actions can be taken to try and mitigate them. This table will be updated as part of the project management.

| Owner | Risk description | Potential impact on project | Prob. (P) | Impact (I) | P × I | Mitigating factors and controls | Risk after Mitgation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Proj. | GCT not chosen for SST array. | Decreased significance of GCT group, including UK, in CTA. Loss of influence within consortium. Loss of access of UK to CTA data. | 2 | 4 | 8 | UK involvement in GCT, SST and other aspects of CTA strong. UK camera can be used on alternative SST design. UK has significant coordination roles in GCT and CTA. | 4 |
| Proj. | Insufficient international support for GCT and CTA. | Resources required for GCT construction, or other critical elements of CTA, not available. | 2 | 4 | 8 | Work with GCT partners to obtain funding for telescope and camera, sharing loads equitably. Contribute to TDR to ensure case for CTA is convincing. | 6 |
| Proj. | Loss of critical staff or equipment. | Delays in production and testing of camera or of GCT structure and mirrors. | 2 | 4 | 8 | Spread expertise on critical aspects of project through GCT group. Equip reasonable number of centres to carry out critical tasks. (Will also ensure capability for mass production.) | 4 |
| WP1 | Mirrors fail to meet specifications, or are too expensive. | GCT will not meet CTA's requirements, or will be too expensive to allow construction of sufficient telescopes for arra | 3 | 4 | 12 | Explore alternative mirror construction methods. | 6 |
| WP2 | Telescope structure fails to meet SST specifications, or is too expensive. | Identify critical elements of structure, in terms of performance and cost. Explore alternative solutions for these elements. | 1 | 4 | 4 | Identify critical elements of structure, in terms of performance and cost. Explore alternative solutions for these elements. | 4 |
| WP3 | Design changes from prototype greater than expected | Delay in production of camera | 1 | 4 | 4 | Prototype camera has undergone extensive bench tests | 4 |
| WP3 | Delivery of SiPMs delayed | Delay in production of camera | 2 | 4 | 8 | Order as early as possible; excellent contacts with Hamamatsu via Japanese collaborators. | 6 |
| WP3 | Currency fluctuations increase cost of SiPMs | Camera is more expensive | 2 | 4 | 8 | Buy Yen at advantageous rate | 4 |
| WP3 | Trigger performance or TARGET 7 inadequate, perhaps due to influence of digitisation on trigger through substrate. | GCT energy threshold will be higher than wanted. | 2 | 5 | 10 | Design of dual chip TARGET system initiated to ensure no "subtrate bounce". | 5 |
| WP3 | Camera tests reveal Backplane doesn’t meet specifications. | GCT camera trigger doesn't function. | 2 | 5 | 10 | Backplane design and layout being acquired by GCT group to allow any necessary modifications to be made. | 5 |
| WP3 | CHEC pre-amplifiers/FE electronics for SiPMs prove inadequate. | Camera performance compromised as input signal not matchd to TARGET electronics. | 2 | 4 | 8 | Work with other CTA groups designing SiPM amplifiers and shapers. | 4 |
| WP3 | Boards or sensors are damaged during AIT | Camera is delayed | 3 | 4 | 12 | Ensure spares are available. | 4 |
| WP3 | GCT prototype not available for assessment on required timescales and not chosen for CTA. | Delay in production of GCT structure or in integration of camera on telescope | 3 | 5 | 15 | Monitor progress of all elements of GCT at GCT meetings. Ensure adequate person power for GCT project management. | 8 |
| WP3 | Camera fails on-telescope tests. | CHEC and GCT not chosen for SST. | 2 | 5 | 10 | Monitor all aspects of camera production and assembly. Test components as available before assembly. | 5 |
| WP3 | Camera fails environmental tests | CHEC and GCT not chosen for SST. | 2 | 5 | 10 | Check specifications of individual camera components; test camera and components as early as possible | 5 |
| WP4 | Camera measurements delayed | Simulations not sufficiently accurate to predict/understand camera performance | 2 | 3 | 6 | Simulations can proceed using earlier measurements; extra computer time required for final refinements. | 3 |
| WP4 | Insufficent computer time available for HE event database | Simulations not sufficiently accurate to predict/understand camera performance | 2 | 3 | 6 | Use CTA Grid facilities (DiRAC) as much as possible; work with other GCT simulators; apply for HPC time if necessary | 2 |
| WP4 | UK do not contribute to CTA data pipeline. | Lack of UK expertise with CTA data analysis tools as first data becomes available. | 2 | 3 | 6 | Identify and work in key area of data pipeline where limited resources can ensure impact and gaining of necessary expertise, e.g. real time analysis. | 4 |
| WP4 | UK data analysis effort not used in final pipeline | Reduction in UK influence | 2 | 3 | 6 | Maintain good engagement with DATA WP; attend Consortium and WP meetings | 2 |
| WP5 | Under-resourcing leads to inability of UK personnel to adequately perform CTA or GCT leadership roles. | Loss of influence within GCT and/or CTA. | 3 | 4 | 12 | CTA staff able to fulfil CTA management roles | 10 |

Table 3: Preliminary risk assessment for the project. The probability P is on a scale of 1…4, where 1 is low and 4 high and the impact I is on a scale of 1…5, with 1 low. Low risk (green) is indicated for P × I < 8, moderate risk (yellow) for 8< P × I < 13 and high risk (red) if these latter values are exceeded.

# Knowledge exchange

The CTA-UK groups have a strong record in both outreach and efforts to involve UK industry in the construction of CTA. These activities are described in the Pathways to Impact document submitted as part of this proposal.

# Finance tables

## Summary

|  |  | Cost (£) |  |  |
| --- | --- | --- | --- | --- |
|  |  | FY1 | FY2 | Total |
| New staff costs | Durham | 48543.23 | 76566.37 | 125109.60 |
|  | Leicester | 138595.48 | 143677.29 | 282272.78 |
|  | Liverpool | 108621.33 | 111975.92 | 220597.25 |
|  | Liverpool John Moores | 23655.39 | 24331.01 | 47986.40 |
|  | Oxford | 42980.39 | 44270.01 | 87250.40 |
| STFC staff cost |  | 362395.83 | 400820.59 | 763216.42 |
| Equipment |  | 177714.00 | 30906.00 | 208620.00 |
| Travel and subsistence |  | 46512.00 | 108528.00 | 155040.00 |
| Other costs | Other DI | 102392.4 | 31070.00 | 133462.40 |
|  | Other DA | 31212.98 | 31212.98 | 62425.95 |
| Indirect costs |  | 242069.47 | 242069.47 | 484138.94 |
| Estate costs |  | 85589.07 | 85589.07 | 171178.14 |
| STFC other costs |  | 685489.92 | 529375.52 | 1214865.44 |
| Grand total |  | 1047885.75 | 930196.11 | 1978081.86 |

## Tables by institute

### Durham

| Staff | FY1 |  | FY2 |  | Total |  |
| --- | --- | --- | --- | --- | --- | --- |
| Name | Cost | FTE | Cost | FTE | Cost | FTE |
| P Chadwick | 15123.50 | 0.20 | 15123.50 | 0.20 | 30247.00 | 0.40 |
| S Nolan | 8097.50 | 0.15 | 8097.50 | 0.15 | 16195.00 | 0.30 |
| J Schmoll | 2271.64 | 0.05 | 2364.36 | 0.05 | 4636.00 | 0.10 |
| A Brown | 22607.40 | 0.47 | 33670.60 | 0.70 | 56278.00 | 1.17 |
| Durham PDRA | 0.00 | 0.00 | 36452.00 | 1.00 | 36452.00 | 1.00 |
| P Clark | 12579.00 | 0.10 | 0.00 | 0.10 | 12579.00 | 0.20 |
| Total new posts | 60679.04 | 0.97 | 95707.96 | 2.20 | 156387.00 | 3.17 |
| STFC cost | 48543.23 |  | 76566.37 |  | 125109.60 |  |
| Other costs | Full cost | STFC cost | Full cost | STFC cost | Full cost | STFC cost |
| Equipment oven | 10200.00 | 10200.00 | 0.00 | 0.00 | 10200 | 10200.00 |
| Travel and Subsistence | 10620.00 | 8496.00 | 24780.00 | 19824.00 | 35400.00 | 28320.00 |
| Other DI | 26345.00 | 21076.00 | 0.00 | 0.00 | 26345.00 | 21076.00 |
| Other DA | 3905.50 | 3124.40 | 3905.50 | 3124.40 | 7811.00 | 6248.80 |
| Estate costs | 24440.50 | 19552.40 | 24440.50 | 19552.40 | 48881.00 | 39104.80 |
| Indirect costs | 63487.00 | 50789.60 | 63487.00 | 50789.60 | 126974.00 | 101579.20 |
| Total | 138998.00 | 113238.40 | 116613.00 | 93290.40 | 255611.00 | 206528.80 |
| Overall total | 199677.04 | 161781.63 | 212320.96 | 169856.77 | 411998.00 | 331638.40 |

### Leicester

| Staff | FY1 |  | FY2 |  | Total |  |
| --- | --- | --- | --- | --- | --- | --- |
| Name | Cost | FTE | Cost | FTE | Cost | FTE |
| J Lapington | 6788.00 | 0.10 | 6788.00 | 0.10 | 13576.00 | 0.20 |
| J Osborne | 10826.00 | 0.10 | 10826.00 | 0.10 | 21652.00 | 0.20 |
| PDRA | 43440.85 | 1.00 | 45213.95 | 1.00 | 88654.80 | 2.00 |
| Thornhill | 15887.41 | 0.25 | 16535.87 | 0.25 | 32423.28 | 0.50 |
| S Rosen | 60607.44 | 0.88 | 63081.21 | 0.88 | 123688.65 | 1.76 |
| D Ross | 28555.69 | 0.50 | 29721.23 | 0.50 | 58276.92 | 1.00 |
| J Sykes | 7138.97 | 0.12 | 7430.35 | 0.12 | 14569.32 | 0.24 |
| Total new posts | 173244.36 | 2.95 | 179596.61 | 2.95 | 352840.97 | 5.91 |
| STFC cost | 138595.48 |  | 143677.29 |  | 282272.78 |  |
| Other costs | Full cost | STFC cost | Full cost | STFC cost | Full cost | STFC cost |
| Travel and subsistence | 12150.00 | 9720.00 | 28350.00 | 22680.00 | 40500.00 | 32400.00 |
| Other DI | 63784.00 | 51027.20 | 27336.00 | 21868.80 | 91120.00 | 72896.00 |
| Other DA | 21447.92 | 17158.34 | 21447.92 | 17158.34 | 42895.84 | 34316.67 |
| Estate costs | 32185.14 | 25748.11 | 32185.14 | 25748.11 | 64370.28 | 51496.22 |
| Indirect costs | 99692.94 | 79754.35 | 99692.94 | 79754.35 | 199385.88 | 159508.70 |
| Total | 229260.00 | 183408.00 | 209012.00 | 167209.60 | 438272.00 | 350617.60 |
| Overall total | 402504.36 | 322003.48 | 388608.61 | 310886.89 | 791112.97 | 632890.38 |

### Liverpool

| Staff | FY1 |  | FY2 |  | Total |  |
| --- | --- | --- | --- | --- | --- | --- |
| Name | Cost | FTE | Cost | FTE | Cost | FTE |
| T Greenshaw | 20003.50 | 0.20 | 20003.50 | 0.20 | 40007.00 | 0.40 |
| J Rose | 13039.00 | 0.20 | 13039.00 | 0.20 | 26078.00 | 0.40 |
| M Daniel | 47782.29 | 1.00 | 49732.59 | 1.00 | 97514.88 | 2.00 |
| P Sutcliffe | 5973.74 | 0.10 | 6217.56 | 0.10 | 12191.30 | 0.20 |
| P Cooke | 5973.74 | 0.10 | 6217.56 | 0.10 | 12191.30 | 0.20 |
| Project manager | 43004.40 | 1.00 | 44759.68 | 1.00 | 87764.08 | 2.00 |
| Total new posts | 135776.66 | 2.60 | 139969.90 | 2.60 | 275746.56 | 5.20 |
| STFC cost | 108621.33 |  | 111975.92 |  | 220597.25 |  |
| Other costs | Full cost | STFC cost | Full cost | STFC cost | Full cost | STFC cost |
| Equipment SiPMs | 63798.00 | 63798.00 | 27342.00 | 27342.00 | 91140.00 | 91140.00 |
| Equip SiPM bases | 8316.00 | 8316.00 | 3564.00 | 3564.00 | 11880.00 | 11880.00 |
| Travel and subsistence | 19560.00 | 15648.00 | 45640.00 | 36512.00 | 65200.00 | 52160.00 |
| Other DI | 3031.50 | 2425.20 | 3031.50 | 2425.20 | 6063.00 | 4850.40 |
| Other DA | 12528.80 | 10023.04 | 12528.80 | 10023.04 | 25057.60 | 20046.08 |
| Estate costs | 22608.00 | 18086.40 | 22608.00 | 18086.40 | 45216.00 | 36172.80 |
| Indirect costs | 60729.60 | 48583.68 | 60729.60 | 48583.68 | 121459.20 | 97167.36 |
| Total | 190571.90 | 166880.32 | 175443.90 | 146536.32 | 366015.80 | 313416.64 |
| Overall total | 326348.56 | 275501.65 | 315413.80 | 258512.24 | 641762.36 | 534013.89 |

### Liverpool John Moores

| Staff | FY1 |  | FY2 |  | Total |  |
| --- | --- | --- | --- | --- | --- | --- |
| Name | Cost | FTE | Cost | FTE | Cost | FTE |
| I Steele | 8878.50 | 0.10 | 8878.50 | 0.10 | 17757.00 | 0.20 |
| R Barnsley | 20690.74 | 0.50 | 21535.26 | 0.50 | 42226.00 | 1.00 |
| Total new posts | 29569.24 | 0.60 | 30413.76 | 0.60 | 59983.00 | 1.20 |
| STFC cost | 23655.39 |  | 24331.01 |  | 47986.40 |  |
| Other costs | Full cost | Cost to STFC | Full cost | Cost to STFC | Full cost | Cost to STFC |
| Travel and subsistence | 5190.00 | 4152.00 | 12110.00 | 9688.00 | 17300.00 | 13840.00 |
| Other DI | 18400.00 | 14720.00 | 0.00 | 0.00 | 18400.00 | 14720.00 |
| Other DA | 406.00 | 324.80 | 406.00 | 324.80 | 812.00 | 649.60 |
| Estate costs | 6772.00 | 5417.60 | 6772.00 | 5417.60 | 13544.00 | 10835.20 |
| Indirect costs | 21333.00 | 17066.40 | 21333.00 | 17066.40 | 42666.00 | 34132.80 |
| Total | 52101.00 | 41680.80 | 40621.00 | 32496.80 | 92722.00 | 74177.60 |
| Overall total |  | 65336.19 | 71034.76 | 56827.81 | 152705.00 | 122164.00 |

### Oxford

| Staff | FY1 |  | FY2 |  | Total |  |
| --- | --- | --- | --- | --- | --- | --- |
| Name | Cost | FTE | Cost | FTE | Cost | FTE |
| G Cotter | 10602.00 | 0.25 | 10602.00 | 0.25 | 21204.00 | 0.50 |
| A Taylor | 3629.00 | 0.05 | 3629.00 | 0.05 | 7258.00 | 0.10 |
| M Jones | 0.00 | 0.01 | 0.00 | 0.01 | 0.00 | 0.02 |
| PDRA Oxford | 39494.49 | 1.00 | 41106.51 | 1.00 | 80601.00 | 2.00 |
| Total new posts | 53725.49 | 1.31 | 55337.51 | 1.31 | 109063.00 | 2.62 |
| STFC cost | 42980.39 |  | 44270.01 |  | 87250.40 |  |
| Other costs | Full cost | STFC cost | Full cost | STFC cost | Full cost | STFC cost |
| Equipment | 95400.00 | 95400.00 | 0.00 | 0.00 | 95400.00 | 95400.00 |
| Travel and subsistence | 10620.00 | 8496.00 | 24780.00 | 19824.00 | 35400.00 | 28320.00 |
| Other DI | 17430.00 | 13944.00 | 7470.00 | 5976.00 | 24900.00 | 19920.00 |
| Other DA | 728.00 | 582.40 | 728.00 | 582.40 | 1456.00 | 1164.80 |
| Estate costs | 20980.70 | 16784.56 | 20980.70 | 16784.56 | 41961.40 | 33569.12 |
| Indirect costs | 57344.30 | 45875.44 | 57344.30 | 45875.44 | 114688.60 | 91750.88 |
| Total | 202503.00 | 181082.40 | 111303.00 | 89042.40 | 313806.00 | 270124.80 |
| Overall total | 256228.49 | 224062.79 | 166640.51 | 133312.41 | 422869.00 | 357375.20 |

## Finances by work package

The finances broken down by work package are shown in the following tables. Again, all costs are in pounds.

### WP1

|  |  | FY1 | FY2 | Total |
| --- | --- | --- | --- | --- |
| New staff | Durham | 13282.20 | 45165.72 | 58447.92 |
|  | Leicester | 0.00 | 0.00 | 0.00 |
|  | Liverpool | 1600.28 | 1600.28 | 3200.56 |
|  | Liverpool John Moores | 0.00 | 0.00 | 0.00 |
|  | Oxford | 0.00 | 0.00 | 0.00 |
|  | Total | 14882.48 | 46766.00 | 61648.48 |
| Equipment | Durham | 10200.00 | 0.00 | 10200.00 |
|  | Leicester | 0.00 | 0.00 | 0.00 |
|  | Liverpool | 0.00 | 0.00 | 0.00 |
|  | Liverpool John Moores | 0.00 | 0.00 | 0.00 |
|  | Oxford | 0.00 | 0.00 | 0.00 |
|  | Total | 10200.00 | 0.00 | 10200.00 |
| Travel and subsistence | Durham | 4106.40 | 9581.60 | 13688.00 |
|  | Leicester | 0.00 | 0.00 | 0.00 |
|  | Liverpool | 260.80 | 608.53 | 869.33 |
|  | Liverpool John Moores | 0.00 | 0.00 | 0.00 |
|  | Oxford | 0.00 | 0.00 | 0.00 |
|  | Total | 4367.20 | 10190.13 | 14557.33 |
| Other DI | Durham | 10640.00 | 0.00 | 10640.00 |
|  | Leicester | 0.00 | 0.00 | 0.00 |
|  | Liverpool | 0.00 | 0.00 | 0.00 |
|  | Liverpool John Moores | 0.00 | 0.00 | 0.00 |
|  | Oxford | 0.00 | 0.00 | 0.00 |
|  | Total | 10640.00 | 0.00 | 10640.00 |
| Other DA | Durham | 1510.13 | 937.32 | 2447.45 |
|  | Leicester | 0.00 | 0.00 | 0.00 |
|  | Liverpool | 167.05 | 167.05 | 334.10 |
|  | Liverpool John Moores | 0.00 | 0.00 | 0.00 |
|  | Oxford | 0.00 | 0.00 | 0.00 |
|  | Total | 1677.18 | 1104.37 | 2781.55 |
| Indirects | Durham | 24548.31 | 15236.88 | 39785.19 |
|  | Leicester | 0.00 | 0.00 | 0.00 |
|  | Liverpool | 809.73 | 809.73 | 1619.46 |
|  | Liverpool John Moores | 0.00 | 0.00 | 0.00 |
|  | Oxford | 0.00 | 0.00 | 0.00 |
|  | Total | 25358.03 | 16046.61 | 41404.64 |
| Estates | Durham | 9450.33 | 5865.72 | 15316.05 |
|  | Leicester | 0.00 | 0.00 | 0.00 |
|  | Liverpool | 301.44 | 301.44 | 602.88 |
|  | Liverpool John Moores | 0.00 | 0.00 | 0.00 |
|  | Oxford | 0.00 | 0.00 | 0.00 |
|  | Total | 9751.77 | 6167.16 | 15918.93 |
| Total non-staff |  | 61994.18 | 33508.27 | 95502.45 |
| Grand total |  | 76876.66 | 80274.27 | 157150.93 |

### WP2

|  |  | FY1 | FY2 | Total |
| --- | --- | --- | --- | --- |
| New staff | Durham | 1209.88 | 1209.88 | 2419.76 |
|  | Leicester | 0.00 | 0.00 | 0.00 |
|  | Liverpool | 1600.28 | 1600.28 | 3200.56 |
|  | Liverpool John Moores | 0.00 | 0.00 | 0.00 |
|  | Oxford | 0.00 | 0.00 | 0.00 |
|  | Total | 2810.16 | 2810.16 | 5620.32 |
| Equipment | Durham | 0.00 | 0.00 | 0.00 |
|  | Leicester | 0.00 | 0.00 | 0.00 |
|  | Liverpool | 0.00 | 0.00 | 0.00 |
|  | Liverpool John Moores | 0.00 | 0.00 | 0.00 |
|  | Oxford | 0.00 | 0.00 | 0.00 |
|  | Total | 0.00 | 0.00 | 0.00 |
| Travel and subsistence | Durham | 141.60 | 330.40 | 472.00 |
|  | Leicester | 0.00 | 0.00 | 0.00 |
|  | Liverpool | 260.80 | 608.53 | 869.33 |
|  | Liverpool John Moores | 0.00 | 0.00 | 0.00 |
|  | Oxford | 0.00 | 0.00 | 0.00 |
|  | Total | 402.40 | 938.93 | 1341.33 |
| Other DI | Durham | 0.00 | 0.00 | 0.00 |
|  | Leicester | 0.00 | 0.00 | 0.00 |
|  | Liverpool | 0.00 | 0.00 | 0.00 |
|  | Liverpool John Moores | 8400.00 | 0.00 | 8400.00 |
|  | Oxford | 0.00 | 0.00 | 0.00 |
|  | Total | 8400.00 | 0.00 | 8400.00 |
| Other DA | Durham | 52.07 | 312.44 | 364.51 |
|  | Leicester | 0.00 | 0.00 | 0.00 |
|  | Liverpool | 167.05 | 167.05 | 334.10 |
|  | Liverpool John Moores | 0.00 | 0.00 | 0.00 |
|  | Oxford | 0.00 | 0.00 | 0.00 |
|  | Total | 219.12 | 479.49 | 698.61 |
| Indirects | Durham | 846.49 | 5078.96 | 5925.45 |
|  | Leicester | 0.00 | 0.00 | 0.00 |
|  | Liverpool | 809.73 | 809.73 | 1619.46 |
|  | Liverpool John Moores | 0.00 | 0.00 | 0.00 |
|  | Oxford | 0.00 | 0.00 | 0.00 |
|  | Total | 1656.22 | 5888.69 | 7544.91 |
| Estates | Durham | 325.87 | 1955.24 | 2281.11 |
|  | Leicester | 0.00 | 0.00 | 0.00 |
|  | Liverpool | 301.44 | 301.44 | 602.88 |
|  | Liverpool John Moores | 0.00 | 0.00 | 0.00 |
|  | Oxford | 0.00 | 0.00 | 0.00 |
|  | Total | 627.31 | 2256.68 | 2883.99 |
| Total non-staff |  | 11305.06 | 9563.79 | 20868.85 |
| Grand total |  | 14115.22 | 12373.95 | 26489.17 |

### WP3

|  |  | FY1 | FY2 | Total |
| --- | --- | --- | --- | --- |
| New staff | Durham | 32841.28 | 28980.88 | 61822.16 |
|  | Leicester | 82252.08 | 85396.64 | 167648.71 |
|  | Liverpool | 63994.11 | 65788.44 | 129782.55 |
|  | Liverpool John Moores | 20814.27 | 21489.89 | 42304.16 |
|  | Oxford | 34452.03 | 35520.52 | 69972.55 |
|  | Total | 234353.76 | 237176.37 | 471530.13 |
| Equipment | Durham | 0.00 | 0.00 | 0.00 |
|  | Leicester | 0.00 | 0.00 | 0.00 |
|  | Liverpool | 72114.00 | 30906.00 | 103020.00 |
|  | Liverpool John Moores | 0.00 | 0.00 | 0.00 |
|  | Oxford | 95400.00 | 0.00 | 95400.00 |
|  | Total | 167514.00 | 30906.00 | 198420.00 |
| Travel and subsistence | Durham | 4106.40 | 9581.60 | 13688.00 |
|  | Leicester | 5415.43 | 12636.00 | 18051.43 |
|  | Liverpool | 11736.00 | 27384.00 | 39120.00 |
|  | Liverpool John Moores | 3321.60 | 7750.40 | 11072.00 |
|  | Oxford | 7221.60 | 16850.40 | 24072.00 |
|  | Total | 31801.03 | 74202.40 | 106003.43 |
| Other DI | Durham | 10436.00 | 0.00 | 10436.00 |
|  | Leicester | 48227.20 | 20668.80 | 68896.00 |
|  | Liverpool | 2425.20 | 2425.20 | 4850.40 |
|  | Liverpool John Moores | 6320.00 | 0.00 | 6320.00 |
|  | Oxford | 13944.00 | 5976.00 | 19920.00 |
|  | Total | 81352.40 | 29070.00 | 110422.40 |
| Other DA | Durham | 1510.13 | 1562.20 | 3072.33 |
|  | Leicester | 9559.64 | 9559.64 | 19119.29 |
|  | Liverpool | 7517.28 | 7517.28 | 15034.56 |
|  | Liverpool John Moores | 259.84 | 259.84 | 519.68 |
|  | Oxford | 495.04 | 495.04 | 990.08 |
|  | Total | 19341.93 | 19394.00 | 38735.94 |
| Indirects | Durham | 24548.31 | 25394.80 | 49943.11 |
|  | Leicester | 44434.57 | 44434.57 | 88869.14 |
|  | Liverpool | 36437.76 | 36437.76 | 72875.52 |
|  | Liverpool John Moores | 13653.12 | 13653.12 | 27306.24 |
|  | Oxford | 38994.12 | 38994.12 | 77988.25 |
|  | Total | 158067.88 | 158914.37 | 316982.25 |
| Estates | Durham | 9450.33 | 9776.20 | 19226.53 |
|  | Leicester | 14345.38 | 14345.38 | 28690.75 |
|  | Liverpool | 13564.80 | 13564.80 | 27129.60 |
|  | Liverpool John Moores | 4334.08 | 4334.08 | 8668.16 |
|  | Oxford | 14266.88 | 14266.88 | 28533.75 |
|  | Total | 55961.46 | 56287.33 | 112248.79 |
| Total non-staff |  | 514038.70 | 368774.11 | 882812.81 |
| Grand total |  | 748392.46 | 605950.48 | 1354342.94 |

### WP4

|  |  | FY1 | FY2 | Total |
| --- | --- | --- | --- | --- |
| New staff | Durham | 0.00 | 0.00 | 0.00 |
|  | Leicester | 54391.25 | 56328.50 | 110719.74 |
|  | Liverpool | 3822.58 | 3978.61 | 7801.19 |
|  | Liverpool John Moores | 1420.56 | 1420.56 | 2841.12 |
|  | Oxford | 8300.68 | 8567.80 | 16868.48 |
|  | Total | 67935.07 | 70295.46 | 138230.53 |
| Equipment | Durham | 0.00 | 0.00 | 0.00 |
|  | Leicester | 0.00 | 0.00 | 0.00 |
|  | Liverpool | 0.00 | 0.00 | 0.00 |
|  | Liverpool John Moores | 0.00 | 0.00 | 0.00 |
|  | Oxford | 0.00 | 0.00 | 0.00 |
|  | Total | 0.00 | 0.00 | 0.00 |
| Travel and subsistence | Durham | 0.00 | 0.00 | 0.00 |
|  | Leicester | 3888.00 | 9072.00 | 12960.00 |
|  | Liverpool | 260.80 | 608.53 | 869.33 |
|  | Liverpool John Moores | 415.20 | 968.80 | 1384.00 |
|  | Oxford | 849.60 | 1982.40 | 2832.00 |
|  | Total | 5413.60 | 12631.73 | 18045.33 |
| Other DI | Durham | 0.00 | 0.00 | 0.00 |
|  | Leicester | 2000.00 | 2000.00 | 4000.00 |
|  | Liverpool | 0.00 | 0.00 | 0.00 |
|  | Liverpool John Moores | 0.00 | 0.00 | 0.00 |
|  | Oxford | 0.00 | 0.00 | 0.00 |
|  | Total | 2000.00 | 2000.00 | 4000.00 |
| Other DA | Durham | 0.00 | 0.00 | 0.00 |
|  | Leicester | 6863.33 | 6863.33 | 13726.67 |
|  | Liverpool | 167.05 | 167.05 | 334.10 |
|  | Liverpool John Moores | 32.48 | 32.48 | 64.96 |
|  | Oxford | 58.24 | 58.24 | 116.48 |
|  | Total | 7121.11 | 7121.11 | 14242.21 |
| Indirects | Durham | 0.00 | 0.00 | 0.00 |
|  | Leicester | 31901.74 | 31901.74 | 63803.48 |
|  | Liverpool | 809.73 | 809.73 | 1619.46 |
|  | Liverpool John Moores | 1706.64 | 1706.64 | 3413.28 |
|  | Oxford | 4587.54 | 4587.54 | 9175.09 |
|  | Total | 39005.65 | 39005.65 | 78011.31 |
| Estates | Durham | 0.00 | 0.00 | 0.00 |
|  | Leicester | 10299.24 | 10299.24 | 20598.49 |
|  | Liverpool | 301.44 | 301.44 | 602.88 |
|  | Liverpool John Moores | 541.76 | 541.76 | 1083.52 |
|  | Oxford | 1678.46 | 1678.46 | 3356.91 |
|  | Total | 12820.90 | 12820.90 | 25641.80 |
| Total non-staff |  | 66361.26 | 73579.39 | 139940.65 |
| Grand total |  | 134296.33 | 143874.86 | 278171.18 |

### WP5

|  |  | FY1 | FY2 | Total |
| --- | --- | --- | --- | --- |
| New staff | Durham | 1209.88 | 1209.88 | 2419.76 |
|  | Leicester | 1952.16 | 1952.16 | 3904.32 |
|  | Liverpool | 37604.08 | 39008.30 | 76612.38 |
|  | Liverpool John Moores | 1420.56 | 1420.56 | 2841.12 |
|  | Oxford | 1756.16 | 1756.16 | 3512.32 |
|  | Total | 43942.84 | 45347.06 | 89289.90 |
| Equipment | Durham | 0.00 | 0.00 | 0.00 |
|  | Leicester | 0.00 | 0.00 | 0.00 |
|  | Liverpool | 0.00 | 0.00 | 0.00 |
|  | Liverpool John Moores | 0.00 | 0.00 | 0.00 |
|  | Oxford | 0.00 | 0.00 | 0.00 |
|  | Total | 0.00 | 0.00 | 0.00 |
| Travel and subsistence | Durham | 141.60 | 330.40 | 472.00 |
|  | Leicester | 416.57 | 972.00 | 1388.57 |
|  | Liverpool | 3129.60 | 7302.40 | 10432.00 |
|  | Liverpool John Moores | 415.20 | 968.80 | 1384.00 |
|  | Oxford | 424.80 | 991.20 | 1416.00 |
|  | Total | 4527.77 | 10564.80 | 15092.57 |
| Other DI | Durham | 0.00 | 0.00 | 0.00 |
|  | Leicester | 0.00 | 0.00 | 0.00 |
|  | Liverpool | 0.00 | 0.00 | 0.00 |
|  | Liverpool John Moores | 0.00 | 0.00 | 0.00 |
|  | Oxford | 0.00 | 0.00 | 0.00 |
|  | Total | 0.00 | 0.00 | 0.00 |
| Other DA | Durham | 52.07 | 312.44 | 364.51 |
|  | Leicester | 735.36 | 735.36 | 1470.71 |
|  | Liverpool | 2004.61 | 2004.61 | 4009.22 |
|  | Liverpool John Moores | 32.48 | 32.48 | 64.96 |
|  | Oxford | 29.12 | 29.12 | 58.24 |
|  | Total | 2853.64 | 3114.01 | 5967.64 |
| Indirects | Durham | 846.49 | 5078.96 | 5925.45 |
|  | Leicester | 3418.04 | 3418.04 | 6836.09 |
|  | Liverpool | 9716.74 | 9716.74 | 19433.47 |
|  | Liverpool John Moores | 1706.64 | 1706.64 | 3413.28 |
|  | Oxford | 2293.77 | 2293.77 | 4587.54 |
|  | Total | 17981.68 | 22214.15 | 40195.84 |
| Estates | Durham | 325.87 | 1955.24 | 2281.11 |
|  | Leicester | 1103.49 | 1103.49 | 2206.98 |
|  | Liverpool | 3617.28 | 3617.28 | 7234.56 |
|  | Liverpool John Moores | 541.76 | 541.76 | 1083.52 |
|  | Oxford | 839.23 | 839.23 | 1678.46 |
|  | Total | 6427.63 | 8057.00 | 14484.63 |
| Total non-staff |  | 31790.73 | 43949.96 | 75740.68 |
| Grand total |  | 75733.57 | 89297.02 | 165030.58 |

# References

- Weekes et al., Ap.J., 342, 379 (1989)

- APh, 43 (2013)

- Bell, MNRAS, 182, 147 (1978)

- Blandford and Ostriker, ApJL, 221, L29 (1978)

- Bell and Lucek MNRAS, 321, 433 (2001)

- Hinton and Hofmann, ARA&A, 47, 523 (2009)

- Sol et al., APh, 43, 215 (2013)

- HESS Collaboration, Nature, 440, 1018 (2006)

- Fermi LAT Collaboration, ApJ, 723, 1082 (2010)

- Orr, Kennrich and Dwek, ApJ, 733, 77 (2011)

- Tavecchio et al., MNRAS, 414, 3566 (2011)

- Neronov and Semikoz, PhRvD, 80, 123012 (2009)

- Widrow, RvMP, 74, 775 (2002)

- Dermer et al., ApJ, 733, L21 (2011)

- Charbonnier et al., MNRAS, 418, 1526 (2011)

- HESS Collaboration, PhRvL, 106, 16 (2011)

- Porter, Johnson and Graham, ARA&A, 49, 155 (2011)

- Liberati and Maccione, ANRPS, 59, 245 (2009)

- Sarkar, MPLA, 17, 1025 (2002)

- Amelino-Camelia et al., Nature, 395, 525 (1998)

- Fermi LAT Collaboration, Nature, 462, 331 (2009)

- Doro et al., APh, 43, 189 (2013)

- De Angelis, Roncadelli and Mansutti, PhRvD, 76, 121301 (2007)

- Sanchez-Conde et al., PhRvD, 79, 123511 (2009)

- Gascon, D., Sanuy, A., Paredes, J., Ribo, M., & Sieiro, J. (2012). Wideband (500 MHz) 16 bit dynamic range current mode input stage for photodetector readout. IEEE Nuclear Science Symposium Conference Record, 750-757.

- Sanuy, A., Gascon, D., Paredes, M., Garrido, L., Ribó, M., & Sieiro, J. (2012). Wideband (500 MHz) 16 bit dynamic range current mode PreAmplifier for the CTA cameras (PACTA). Journal of Instrumentation, 7(1).

www.dirac.ac.uk