ENDCAP C MEETING

DATE:		Wednesday 31st August 2005

TIME:		11.00 am ( Coffee from 10.30 a.m. )

VENUE	            Room 337, Oliver Lodge Laboratory

## DRAFT MINUTES

This meeting was the first meeting specifically dealing with Endcap C and following on from the series of UK-V Meetings. In Ian’s absence the agenda was compiled by Craig and Neil.

Ian retires this year and I am sure you will all join me in thanking him for all his good work in organising the UK-V Meetings over the past years. The agendas were all circulated in good time, the presentations were made available on the WEB and the minutes were circulated promptly. Best wishes Ian in his retirement and I am sure he will still follow the progress of ATLAS when data starts rolling in.

All the presentations for this meeting may be found at

http://hep.ph.liv.ac.uk/~jnj/Endcap_C_31-8-05/

The minutes will be brief and mainly concerned with actions.

- Minutes from Liverpool meeting

- Actions from the Liverpool meeting

The minutes were accepted and the actions had taken place with the exception of the plan for shift working. This is still on-going as we are constrained by the deliveries of the LMTs

- Review of module status, re-work and shipments	       Scott Lindsay 10min

#### ACTION	Surplus modules to be sent to NIKHEF		Scott

- Report on disc testing				       Paul Dervan   20min

ACTION	Complete analysis of results					Paul

ACTION	Ensure all relevant data is uploaded to the database Joost/Paul/Joe

ACTION	Use same mapping for RODs and PSs in SR1	Jo/Paul/Joost

- Database for use in SR1				      Joe Foster	       10min

Joe was unable to attend so the discussion took place in the last item.

- Thermal disc studies 				       Tim Jones       15min

#### ACTION	Continue analysis				Tim/ Joost+students

- Report on optical fibre tests				  Tim Brodbeck    10min

A good deal of discussion here. The attenuation seen is due to light in the cladding whereas light in the core suffers a trivial amount of attenuation. The effect of optical grease seems to be significant.

##### ACTION	Check on availability of infineons at CERN	Jo / Tim B

- Mounting services onto the cylinder

###### Experience gained, timing, problems etc		Richard French    20min

A lot of discussion about the problems highlighted by Richard.

ACTION	Develop solution to mating of connectors at PPF1 and TPPF1C

ACTION	Decide who is responsible for mounting the 4 DCS panels  Jo/Craig

ACTION	Look into interference of the support ring for the thermal

shield with the capilliaries and exhaust pipes		Richard

- Warm testing of disc 9				    Scott Lindsay    20min

#### ACTION	Write up the procedure				Scott

- Leak testing of cooling pipes on cylinder and                                        testing the temporary cooling circuits with D1	     Tim Jones	       10min

This is work in progress

- Current planning and schedule			Craig Buttar	       20min

Craig updated the schedule but it is all dependent on deliveries

- Preparations in SR1including a discussion                                                                of what needs to be sent to CERN			Jo Pater	       15min

ACTION	The Liverpool DCS system should act as back-up		Jo/Joost

ACTION	Look at preparing the thermal enclosure asap in SR1    Jo /Rich

- Transport arrangements			         Stephen Haywood   10min

In progress.

- Progress with transport frame			Peter Cooke          10min

In progress.

ACTION	Develop a dummy load for the first test run	Peter / Richard

- AOB

Next Meeting

Wednesday November 9th at Liverpool

Neil Jackson 1/9/2005